## Slide 1: Utilities Unit Cookbook Cost Estimating Refresher
May 6th, 2021

## Slide 2: FOCUS OF THIS OVERALL EXCERCISE
Efficiency.
Meeting Schedule.
Allowing new people to use the CookBook while keeping a Standardized Final Deliverable.
***We are not focusing on how to develop the project specific inputs that go in the Cookbook. We are relying on each estimator to develop these inputs based on their project.****

## Slide 3: Power Point Slide Direction
  Utility Relocation Cost Estimate
  Utility Construction Cost Estimate
The purpose is to go step-by-step through the Cookbook Tool on SharePoint in order to produce two cost estimate numbers for each project:
**We are not standardizing items or pricing. It is all adjustable and flexible. Prices in the Cookbook might work for your project and they might not.***

## Slide 4: Cost Definitions
Utility Relocation Costs: Utility Relocation Construction that the NCDOT is fiscally responsible for. This relocation is performed outside of the highway contract.
    For this exercise we are going to include power, communication, and gas as Utility Relocation Costs that the NCDOT is fiscally responsible for.
2. Utility Construction Costs: Utility relocation construction that the NCDOT performs for the Utility Owner inside the highway contract.
    These are usually the “wet” utilities. Fiscal responsibility for relocation is not needed at this stage in estimation.

## Slide 5: Utility Cost Estimate Request Form

## Slide 6: TAB LIST
PROJECT DATA
UTILITY DESCRIPTION
POWER
TELEPHONE
GAS
WATER
SEWER
MISCELLANEOUS ITEMS
PROJECT TOTALS
REPORTS
POLE DESCRIPTION
POLE DATA

## Slide 7: Project Data Tab

## Slide 8: Project Data Tab

## Slide 9: Project Data Tab
Checked Boxes Transfer to Report
Always Hit Refresh When Done
Must Check Box. This means the report is being run for Alternate No. 1

## Slide 10: Utility Description Tab
Utility Description Tab is not needed to produce final estimate deliverable

## Slide 11: Power Tab
Data Automatically Populated from Project Data Tab
Make sure “Reloc.” is selected for all power items

## Slide 12: Power Tab
Pre-Populated “Power Pole Description” and “Cost Per Pole” Data. This can be used if you want to use it.

## Slide 13: Power Tab
All 6 entry fields are completely adjustable

## Slide 14: Power Tab
This is how you add items. When another item is added another blank line will auto-populate underneath it.
DON’T FORGET REFRESH
You can always look at the calculated data to make sure it lines up with entered data

## Slide 15: Telephone Tab
Data Automatically Populated from Project Data Tab
Make sure “Reloc.” is selected for all telephone items
“Telephone Tab” setup matches the “Power Tab”
“Telephone Tab” is intended to capture all communication lines and appurtenances.

## Slide 16: Telephone Tab
“Telephone Pole” does not mean a dedicated pole for telephone only
A “Two Cable Telephone Pole” is often a power pole with two cable attachments.
If one pole has power and telephone attached, it will go in the “Power Tab” and in the “Telephone Tab”

## Slide 17: Telephone Tab
These are mainly buried communication lines. Description and pricing can be adjusted as needed.

## Slide 18: Telephone Tab
DON’T FORGET REFRESH

## Slide 19: Gas Tab
This should auto-populate from “Project Data” tab but doesn’t on this version. Enter it manually.
Make sure “Reloc.” is selected for all gas items
“Gas Tab” setup matches the “Power Tab” and “Telephone Tab”
DON’T FORGET REFRESH

## Slide 20: Water Tab
Data Automatically Populated from Project Data Tab
Make sure “Const.” is selected for all water items
Once again “Water Tab” setup is consistent with previous Tabs

## Slide 21: Water Tab
Double check big ticket items that were put in specific to a single project

## Slide 22: Water Tab
DON’T FORGET REFRESH

## Slide 23: Sewer Tab
Data Automatically Populated from Project Data Tab
Make sure “Const.” is selected for all sewer items

## Slide 24: Sewer Tab
Project specific item pricing and sewer items can be adjusted

## Slide 25: Sewer Tab
DON’T FORGET REFRESH

## Slide 26: Project Totals Tab
Utility Relocations not In the Highway Contract that the NCDOT is fiscally responsible for
Utility Relocations performed in the Highway Contract. Fiscal responsibility is not a factor here at this point
NOTE A CONTINGENCY FACTOR HAS NOT BEEN ADDED TO THE “RELOCATION TOTALS” YET
THE CURRENT (5/06/21) CONTINGENCY FACTOR BEING ADDED TO THE SUM OF THE “RELOCATION TOTALS” IS 25%
PUT THE CONTINGENCY FACTOR AMOUNT IN MISCELLEANEOUS ITEMS

## Slide 27: Work Outside the Cookbook to Calculate a 25% Contingency Factor
Use this amount. Now go back and put the amount in the “Miscellaneous Tab”

## Slide 28: Miscellaneous Tab
3 ENTRIES
Still $0.00!
There is no refresh button in the “Miscellaneous Tab”
Go back to the “Project Data Tab” and hit the refresh button

## Slide 29: Project Data Tab
HIT REFRESH TO GET CONTINGENCY INTO “RELOCATION TOTALS”

## Slide 30: Miscellaneous Tab
Double Check “Miscellaneous Tab” for the value

## Slide 31: Project Totals Tab
Double Check “Project Totals” Tab

## Slide 32: Reports Tab
CLICK TO RUN REPORT WHICH PRODUCES YOUR DELIVERABLE

## Slide 33: Utility Estimate Worksheet: The Deliverable
Use To Scroll Through All Pages of the Utility Estimate Worksheet
PRINT
Page 1

## Slide 34: Utility Estimate Worksheet: The Deliverable
Page 2

## Slide 35: Utility Estimate Worksheet: The Deliverable
Page 3

## Slide 36: Utility Estimate Worksheet: The Deliverable
Page 4

## Slide 37: Utility Estimate Worksheet: The Deliverable
Page 5

## Slide 38: Utility Estimate Worksheet: The Deliverable
Page 6

## Slide 39: Reports Tab
X
Not Needed For Final Estimate Deliverable

## Slide 40: Pole Description Tab
Pole Description Tab is not needed to produce final estimate deliverable

## Slide 41: Pole Data Tab
Pole Data Tab is not needed to produce final estimate deliverable

## Slide 42: Helpful Hints
When you get an estimate finished PRINT IT OUT. Keep a paper hard copy of that estimate.
The CookBook was very thoroughly designed to offer a lot of options to an estimator.
If you get lost in the program, you can always: go back to the Utilities Unit SharePoint site, download this same version of the CookBook, and follow these steps to produce an estimate deliverable.

## Slide 43
QUESTIONS?