TYPICAL MEDIAN ACCESS AREAS:

(1/23/19) (Rev. 10/13/2023)

Description

Perform the work covered by this section including, but not limited to, constructing, maintaining, and removing Typical Median Access Areas for construction vehicle ingress to and egress from the median to/from active travel lanes on controlled access facilities.

Typical Median Access Areas are not required when construction vehicle ingress and egress is conducted using lane closures as shown on detail 1101.05, Sheet 2, of the NCDOT Roadway Standard Drawings.

Materials

Refer to Divisions 6, 10, 11, 12, and 17 in the NCDOT Standard Specifications for Roads and Structures.

Provide temporary traffic control devices listed on the NCDOT Approved Products List (APL).

Provide Work Zone Performance Pavement Markings for Design-Build Projects (See Project Special Provision).

Provide High Visibility Devices (See Project Special Provision).

Flashing Beacon and Detection System:

- General

Provide flashing beacon and detection system components listed on the NCDOT ITS and Signals Qualified Products List (QPL).

Provide a trailer mounted flashing beacon and warning sign assembly that meets or exceeds the physical and operational requirements of the MUTCD, or other mounting method approved by the Department. The following specifications supplement those basic requirements. The warning sign height shall comply with detail 1110.01, Sheet 1, of the NCDOT Roadway Standard Drawings when raised in the upright position.

Provide a totally mobile complete unit capable of being located as traffic conditions demand.

The flashing beacon housing assembly shall be of weather resistant construction.

- Power System

Provide a unit that is solar powered and supplemented with a battery backup system that includes a 110/120 VAC powered on-board charging system. The unit shall also be capable of being powered by standard 110/120 VAC power source.

The batteries, when fully charged, shall be capable of powering the display for 20 continuous days with no solar power. Store the battery bank and charging system in a lockable, weather, and vandal resistant box.

- Controller

Provide automatic brightness/dimming of the display and a manual override dimming switch. The controller shall provide a battery-charge status indicator. Mobile radio or any other radio transmissions shall not affect the controller. Store the controller in a lockable, weather and vandal resistant box.

- Trailer

Finish all exterior metal surfaces with Federal orange enamel per Federal Standard 595a, color chip ID# 13538 or 12473 respectively. The trailer shall be able to support a 100 mph wind load with the display fully extended.

The trailer shall be equipped with leveling jacks capable of stabilizing the unit in a horizontal position when located on slopes 6:1 or flatter.

The trailer shall be properly equipped in compliance with North Carolina Law governing motor vehicles.

Provide a minimum 4 inch wide strip of fluorescent orange retroreflective sheeting to the frame of the trailer. Apply the sheeting to all sides of the trailer. The retroreflective sheeting shall be Grade B that conforms to Article 1092-2 in the NCDOT Standard Specifications. Drums may be supplemented around the unit in place of the sheeting.

(E) Reliability

Provide a sign unit, flashing beacons, and detection system with all components rated to operate at temperatures ranging from -30°F to 165°F.

Construction Methods

See Typical Median Access Detail (attached).

Temporary Acceleration Lane

Construct a temporary acceleration lane with a minimum length of 1720’ and a minimum clear width of 12’ for the full length of the Temporary Acceleration Lane. At least 920’ of parallel merge/diverge area is required adjacent to the active travel lanes. The detection zone will be located from the beginning of the paved area to within 100’ of the end of the PCB. It shall have positive protection separating it from the active travel lanes for the first 500’.

The Temporary Acceleration Lane shall use either existing or proposed pavement, where available. If existing or proposed pavement is not available, construct temporary pavement. For truck volumes that do not exceed 100 trucks per day for a duration that does not exceed 1 year, use the following temporary pavement design: 1.25” S9.5B, 2.5” I19.0C, and 8” ABC. For truck volumes/durations that exceed the parameters stated above, contact the State Work Zone Engineer at 919-814-4937. Install and maintain pavement in accordance with Division 6.

Using Work Zone Performance Pavement Markings, install 12” yellow diagonals lines (2:1 slope) at 100’ intervals throughout the upstream half of the parallel merge/diverge area, and at 55’ intervals throughout the downstream half of the parallel merge/diverge area. Remove any conflicting markings in accordance with Section 1205.

Flashing Beacons and Detection System

Flashing Beacons and Detection System are required only at active median access locations and may be relocated to other median access locations as necessary.

Provide High Visibility advance warning signage as shown in the attached detail. Provide a flashing beacon system with two (2) flashing lights per sign to alert motorists in the active travel lanes of work vehicles entering from the median.

Provide a non-intrusive detection system capable of detecting vehicles in the work area in advance of the parallel merge/diverge area. The detection system shall be programmed such that passing public traffic in active travel lanes and vehicles in the work area not intending to use the parallel merge/diverge area are not detected.

Once detection occurs, the beacons on the advance warning sign(s) shall begin flashing immediately at a rate of not less than 50 or more than 60 times per minute. The beacons on the advance warning sign(s) shall flash continuously in an alternating pattern at all times that work vehicles are detected. The beacons shall continue flashing for thirty (30) seconds after detection ceases before turning off, and personnel on site shall have the ability to adjust this time based on field conditions. The flashing beacon system shall remain dark when idle.

Expedite repairs due to failure, malfunction or damage to the flashing beacons and/or detection system. Furnish another flashing beacon system or detection system approved by the Department during the repair time. Repair or replace flashing beacon system and/or detection systems immediately; otherwise, suspend all construction activities requiring the use of the Median Access Area until the flashing beacon system and/or detection system is restored to operation.

Perform all maintenance operations recommended by the manufacturer of the flashing beacon system and detection system.

Location, Placement, and Use

Typical Median Access Areas shall not be located within one-half (1/2) mile of any interchange acceleration or deceleration lanes, unless approved by the Department. All proposed locations for Typical Median Access Areas shall be reviewed and approved by the Department prior to installation.

Work vehicles using a particular Median Access Area shall not utilize any interchange ramp (on-ramp or off-ramp) within one (1) mile of the Median Access area.

Typical Median Access Areas installed in accordance with this section will not require the use of temporary lane closures for ingress/egress of work vehicles.

The Contractor shall comply with multiple and single vehicle hauling restrictions as shown in the TMP when performing hauling of equipment or materials to or from the project while using Typical Median Access Areas.

Measurement and Payment

Typical Median Access Area will be measured and paid as the actual number of Flashing Beacon and Detection Systems satisfactorily installed and accepted by the Engineer as described in this provision.  Payment will be made for the initial installation only.  Relocation of the system(s) will be incidental to the measurement of the quantity of systems.

Aggregate Base Course will be measured and paid in accordance with Article 520-11.

Asphalt Concrete Intermediate Course, Type I19.0C and Asphalt Concrete Surface Course , Type S9.5B will be measured and paid for in accordance with Article 610-16.

High Visibility Drums, Stationary Signs and Portable Signs will be measured and paid for in accordance with the High Visibility Devices Special Provision found elsewhere in the contract.

Portable Concrete Barrier will be measured and paid in accordance with Article 1170-4.

Temporary Crash Cushion will be measured and paid in accordance with Article 1160-4.

Work Zone Performance Pavement Marking Lines, 12” will be measured and paid for in accordance with the Work Zone Performance Pavement Markings Special Provision found elsewhere in the contract.

Payment will be made under:

Pay Item                                                                                                                       Pay Unit

Flashing Beacon and Detection System                                                                        Each