**Ashe County CTP**

*(Includes: Jefferson, West Jefferson, & Lansing)*

*Status Report*

January 25, 2023

**Study Contacts**

* NCDOT TPD Project Engineer: Pam R. Cook; (919) 707-0975; prcook@ncdot.gov
* RPO Contact: David Graham; 828-265-5434 Ext. 135; dgraham@hccog.org
* Division 11 Contact: Sean Sizemore; (336) 903-9113; sbsizemore@ncdot.gov

**Study Schedule**

Start of Study Letter...............................................................Complete (October 2022)

First CTP Meeting.................................................................. Complete (March 2022)

Develop CTP Vision................................................................ Complete (June 2022)

Collect/Forecast SE Data ....................................................... Complete (July 2022)

Develop Analysis Tool .......................................................... Complete (August 2022)

Deficiency Analysis............................................................... Complete (September 2022)

Develop Draft CTP ................................................................ (October 2022)

Draft CTP to Locals...............................................................(November 2022)

Public Input & Workshop.....................................................(February 2023)

Local Adoption(s)..................................................................(March 2023)

NCDOT Adoption..................................................................(April-May 2023)

CTP Maps Distributed ...........................................................(May 2023)

Documentation......................................................................(May 2023)

Study Close Out .....................................................................(May 2023)

**Activities This Quarter**

**Public Input & Workshop**

**Local Adoption(s)**

**Upcoming Activities**

* **NCDOT Adoption**
* **CTP Maps Distributed**
* **Documentation**