**Ashe County CTP**

*(Includes: Jefferson, West Jefferson, & Lansing)*

*Status Report*

May 9, 2023

**Study Contacts**

* NCDOT TPD Project Engineer: James Upchurch; (919) 707-0928; [jhupchurch@ncdot.gov](mailto:jhupchurch@ncdot.gov)
* NCDOT TPD Project Engneer: Evan O’Keefe; (919) 707-0944; [erokeefe@ncdot.gov](mailto:erokeefe@ncdot.gov)
* RPO Contact: David Graham; 828-265-5434 Ext. 135; [dgraham@hccog.org](mailto:dgraham@hccog.org)
* Division 11 Contact: Sean Sizemore; (336) 903-9113; [sbsizemore@ncdot.gov](mailto:sbsizemore@ncdot.gov)
* Division 11 Contact: Dean Ledbetter; (828)-485-4275; [dledbetter@ncdot.gov](mailto:dledbetter@ncdot.gov)

**Study Schedule**

Start of Study Letter...............................................................Complete (October 2022)

First CTP Meeting.................................................................. Complete (March 2022)

Develop CTP Vision................................................................ Complete (June 2022)

Collect/Forecast SE Data ....................................................... Complete (July 2022)

Develop Analysis Tool .......................................................... Complete (August 2022)

Deficiency Analysis............................................................... Complete (September 2022)

Develop Draft CTP ................................................................ (October 2022)

Draft CTP to Locals...............................................................(November 2022)

Public Input & Workshop.....................................................(February 2023)

Local Adoption(s)..................................................................(May-June 2023)

NCDOT Adoption..................................................................(July 2023)

CTP Maps Distributed ...........................................................(July 2023)

Documentation......................................................................(July 2023)

Study Close Out .....................................................................(July 2023)

**Activities This Quarter**

**Public Input & Workshop**

**Local Adoption(s)**

**Upcoming Activities**

* **NCDOT Adoption**
* **CTP Maps Distributed**
* **Documentation**