Chatham County CTP

Status Report

#### October – December, 2016

# **Study Contacts**

# TPB Project Engineer: Tobline Thigpen; (919) 707-0946; tthigpen@ncdot.gov

# TPB Project Engineer: Phil Geary; (919) 707-0930; pageary@ncdot.gov

* RPO: Matt Day; (919) 558-9397; mday@tjcog.gov
* Division 8: Brandon H. Jones, PE; (919) 944-2344; [bhjones@ncdot.gov](mailto:bhjones@ncdot.gov)
* Local: Hillary Pace; Chatham County Planner; (919) 542-8276,

hillary.pace@chathamnc.org

# **Study Schedule**

## Develop Draft CTP Complete (July 2016)

###### Draft CTP to Locals Complete (August 2016)

## Local Adoption(s) October 2016

###### NCDOT Adoption January 2017

## CTP Maps Distributed TBD

###### Documentation TBD

## Study Closeout TBD

## **Recent Activities**

* Staff reviewed and commented on Draft CTP – August 2016
* TAC to Recommend to Board of Commissioners – 8/23/16
* Siler City Planning Board Endorsement – 9/12/16
* Chatham County Adoption – 9/19/16
* Siler City Adoption – 9/19/16
* Goldston Adoption – 10/3/16
* TARPO Endorsement – 10/13/16

## **Upcoming Activities**

* NCDOT Board Adoption – January 2017