Granville County CTP

Status Report

#### January 2017

# Study Contacts

# TPB Project Engineer: Rupal Desai; (919) 707-0942; rpdesai@ncdot.gov

- RPO Contact: Ann Stroobant; (252) 436-2040; astroobant@kerrtarcog.org

- Division 5 Contact: David Keilson; (919) 220-4600 dpkeilson@ncdot.gov

- Granville County Planner: Justin Jorgensen (919) 603-1332 justin.jorgensen@granvillecounty.org

# Study Schedule

# Start of Study Letter	 Complete

# First CTP Meeting	 Complete

# Develop CTP Vision	 Complete

Collect/Forecast SE Data	 March 2017

Develop Analysis Tool	 March 2017

# Deficiency Analysis	 April 2017

Analyze Alternatives………………………………………...June 2017

## Develop Draft CTP	 August 2017

###### Draft CTP to Locals	 November 2017

## Local Adoption(s)	 January 2018

###### NCDOT Adoption	 February 2018

## CTP Maps Distributed	 February 2018

###### Documentation	 April 2018

## Study Close Out	 April 2018

## Recent Activities

## Upcoming Activities