Harnett County CTP Amendment

(Includes: Town of Angier, Town of Coats, City of Dunn, Town of Erwin, City of Lillington, Harnett County portion of CAMPO and FAMPO)

Status Report

#### January, 2017

# Study Contacts

# TPB Project Engineer: Hemal Shah; (919) 707-0992; hjshah@ncdot.gov

- TPB Project Engineer: Dock Rosenthal; (919) 707-0922; dsrosenthal@ncdot.gov

- RPO Contact: Mike Rutan; (910) 323-4190; mrutan@mccog.org

- Division 6 Contact: Joseph Bailey (910) 468-14930; jwbailey1@ncdot.gov

# Study Schedule

# Start of Study Letter	 N/A

# First CTP Meeting	 June 2016

# Develop CTP Vision	 N/A

Collect/Forecast SE Data	 N/A

Develop Analysis Tool	 N/A

# Deficiency Analysis	 N/A

## Develop Draft CTP	 Completed- September 2016

###### Draft CTP to Locals	 Completed- September 2016

## Local Adoption(s)	 March 2017

###### NCDOT Adoption	 April 2017

###### CTP Maps Distributed	 April 2017

###### Documentation	 May 2017

###### Study Close Out	 May 2017

## Recent Activities

- Developed Draft CTP.

- Sent Draft CTP to Locals

Upcoming Activities

- Local Adoption.