Hoke County CTP

September, 2017

# **Study Contacts**

# TPB Project Engineer: Phil Geary, PE; (919) 707-0930; pageary@ncdot.gov

* RPO Contact: Janet Robertson; (910) 775-9749; jfr@lrcog.org

# Division 8 Planning Engineer: Bryan Kluchar, PE; (919) 944-2344; bdkluchar@ncdot.gov

# **Study Schedule**

## Start of Study Letter Complete (October 2016)

## First CTP Meeting Complete (October 2016)

## Develop CTP Vision Complete (October 2016)

## Collect/Forecast SE Data Complete (October 2016)

## Develop Analysis Tool Complete (November 2016)

## Deficiency Analysis Complete (November 2016)

## Develop Draft CTP Complete (March 2017)

## Draft CTP to Locals Complete (April 2017)

## Local Adoption(s) Complete (May 2017)

## NCDOT Adoption Complete (August 2017)

## CTP Maps Distributed Complete (August 2017)

## Documentation Complete (September 2017)

## Study Close Out Complete (September 2017)

## **Activities This Quarter**

* CTP Reports Distributed: The adopted Hoke County CTP reports were distributed internally at NCDOT and externally to Hoke County and Lumber River RPO.
* The Study was closed out and appropriate procedures were followed per NCDOT TPD.