Jackson County CTP

(Includes: Sylva, Dillsboro, Webster, & Forest Hills)

Status Report

#### October 9, 2017

# Study Contacts

# TPB Project Engineer: Pam Cook, PE; (919) 707-0975; prcook@ncdot.gov

- RPO Contact: Rose Bauguess; (828) 586-1962 x 213; rose@regiona.org

- Division 14 Contact: Wanda Austin, PE; (828) 631-1146; whaustin@ncdot.gov

- Local Contact: Michael Poston, AICP; (828) 631-2255; michaelposton@jacksonnc.org

# Study Schedule

# Start of Study Letter	Complete (July 2014)

# First CTP Meeting	Complete (November 2014)

# Develop CTP Vision	Complete (December 2015)

Collect/Forecast SE Data	Completed (September 2016)

Develop Analysis Tool	Completed (September 2016)

# Deficiency Analysis	Completed (September 2016)

## Develop Draft CTP	Completed (February 2016)

###### Draft CTP to Locals	Completed (May 2017)

## Local Adoption(s)	Completed (September 2017)

###### NCDOT Adoption	Completed (October 2017)

## CTP Maps Distributed	Completed (October 2017)

###### Documentation	Completed (October 2017)

## Study Close Out	Completed (October 2017)