Mitchell County CTP

Status Report

#### August 9, 2018

# Study Contacts

# TPD Project Engineer: Pam R. Cook, PE; (919) 707-0975; prcook@ncdot.gov

- RPO Contact: David Graham; (828) 265-5434 Ext. 135, dgraham@regiond.org

- Division 13 Contact: Stephen M. Sparks; ssparks@ncdot.gov or Hannah Cook; hkcook@ncdot.gov

- Local Contact: Kathy Young; Mitchell County Manager; (828) 537-1394; Kathy.Young@mitchellcounty.org

Study Schedule

First CTP Committee Meeting	Complete (August 2018)

Develop CTP Vision, Goals and Objectives	Complete (November 2018)

Develop Analysis Tool	Complete (November 2018)

Collect/Forecast SE Data	Complete (December 2018)

Deficiency Analysis	Compete (December 2018)

Develop Draft CTP	Complete (February 2019)

Draft CTP to Locals	Complete (April 2019)

Local Adoptions	June-September 2019

NCDOT Adoption	October 2019

CTP Maps Distributed	October 2019

Documentation	November 2019

Study Close Out	November 2019

Activities This Quarter

- Three public meetings for the draft CTP were held in April/May:

- Buladean Community Foundation, April 29, 2019

- Bowman Middle School in Bakersville, April 30, 2019

- Harris Middle School in Spruce Pine, May 1, 2019

- The Mitchell County CTP Steering Committee met June 12 to identify the recommended CTP projects following public input meetings.

- The draft CTP report has been completed.

- The Town of Bakersville adopted the CTP on July 29.

## Upcoming Activities

- Mitchell County will consider the adoption of the CTP on September 3, and Spruce Pine will consider the adoption of the CTP on September 9.

- NC Board of Transportation will consider the adoption of the CTP on October 3, 2019.