Nash County CTP

Status Report

#### October – December, 2016

# Study Contacts

# TPB Project Engineer: Tobline Thigpen; (919) 707-0946; tthigpen@ncdot.gov

- RPO: James Salmons; (252) 459-1545; jsalmons@ucprpo.org

- Division 4: Jimmy Eatmon; (919) 237-6164; jeatmon@ncdot.gov

- Local: Nancy Nixon; Nash County Planning Director; (252) 459-1210,

nancy.nixon@nashcountync.gov

# Study Schedule

# Start of Study Letter	Complete (July 2015)

# First CTP Meeting	Complete (June 2015)

# Develop CTP Vision	Complete (June 2015)

Collect/Forecast SE Data	Complete (due to model)

Develop Analysis Tool	Complete (due to model)

# Deficiency Analysis	Complete (August 2015)

## Develop Draft CTP	Complete (February 2016)

###### Draft CTP to Locals	Complete (February 2016)

## Local Adoption(s)	Complete (July 2016)

###### NCDOT Adoption	Scheduled for November BOT

## CTP Maps Distributed	TBD

###### Documentation	TBD

## Study Closeout	TBD

## Recent Activities

- CTP Meeting to review deficiency maps and recommendations – 08/18/2015

- CTP draft maps complete – (August 2015)

- Peer Review – (March 2016)

- Maps adopted by Nash County, Dorthes and Middlesex

## Upcoming Activities

- NCDOT BOT agenda for November 2016