Onslow County CTP

Status Report

June, 2017

# Study Contacts

- TPB Project Engineer: Nazia Sarder; (919) 707-0980; nsarder@ncdot.gov

- RPO Contact: Patrick Flanagan; (252) 638-3185 Ext. 3031; pflanagan@eccog.org

- MPO Contact: Peggy Holland; (910) 938-5073; pholland@ci.jacksonville.nc.us

- Division 3 Contact: Alan Pytcher; (910) 341-2000; apytcher@ncdot.gov

# Study Schedule

| # Start of Study Letter | # Completed 8/11/2015 |
| --- | --- |
| # First CTP Meeting | # Completed 10/13/2015 |
| # Develop CTP Vision | # Completed 1/12/2016 |
| # Collect/Forecast SE Data | # Completed 3/8/2016 |
| # Develop Analysis Tool | # Completed 4/21/2016 |
| # Deficiency Analysis | # Completed 5/26/2016 |
| ## Develop Draft CTP | # Completed 6/9/2017 |
| ###### Draft CTP to Locals | # Completed 9/6/2017 |
| ## Local Adoption | 11/30/2017 |
| ###### NCDOT Adoption | 1/31/2018 |
| ## CTP Maps Distributed | 1/31/2018 |
| ###### Final Documentation | 2/28/2018 |
| ## Final Study Close Out | 2/28/2018 |

## Activities This Quarter

- Provided Draft CTP to locals, held four public involvement sessions, supervisor has reviewed Draft CTP

## Upcoming Activities

- Incorporating public involvement, local steering committee, and supervisor’s comments and getting ready for management review. Will review all comments with steering committee after managerial review of draft CTP, and then start going into adoptions.

https://connect.ncdot.gov/projects/planning/Pages/CTP-Details.aspx?study_id=Onslow County