**Rockingham County CTP**

*(Includes: Eden, Madison, Mayodan, Reidsville, Stoneville, and Wentworth)*

*Status Report*

January 2024

**Study Contacts**

* NCDOT TPD Project Engineer: Pam R. Cook; (919) 707-0975; prcook@ncdot.gov
* NCDOT TPD Engineer II: Emily Stupka; (919) 707-0985; elstupka@ncdot.gov
* RPO Contact: Down Vallieres, Piedmont Triad RPO; (336) 904-0300; ptrpo@ptrc.org
* Division 07 Contact: Chad Reimakoski, Division 7 Planning Engineer; (336) 487-0075; jcreimakoski@ncdot.gov

**Study Schedule**

Start of Study Letter.............................................................. October 2023

First CTP Meeting.................................................................. (January 2024)

Develop CTP Vision............................................................... (April 2024)

Collect/Forecast SE Data ...................................................... (November 2024)

Develop Analysis Tool .......................................................... (January 2025)

Deficiency Analysis............................................................... (March 2025)

Develop Draft CTP ................................................................(May 2025)

Draft CTP to Locals................................................................(October 2025)

Local Adoption(s)................................................................. (March 2026)

NCDOT Adoption.................................................................. (June 2026)

CTP Maps Distributed .......................................................... (June 2026)

Documentation..................................................................... (July 2026)

Study Close Out .....................................................................(July 2026)

**Upcoming Activities**

* **Local workshop to complete a Community of Understanding Report**
* **Identify Study Roads**
* **Develop Draft Vision, Goals and Objectives**