# DIVISION 11
WORK ZONE TRAFFIC CONTROL

## SECTION 1101

WORK ZONE TRAFFIC CONTROL GENERAL REQUIREMENTS

### 1101-1	TRANSPORTATION MANAGEMENT PLAN (TMP)

Maintain traffic through work zones in accordance with these Specifications, the MUTCD, Roadway Standard Drawings, 23 CFR 630 Subparts J and K and the Transportation Management Plan (TMP).

Below is a list of the possible TMP components:

- Temporary Traffic Control Plan (TTC),

- Transportation Operations Plan (TO), and

- Public Information Plan (PI).

A TMP will always have a TTC component.  The TTC will contain the project notes, phasing, detail sheets and other supporting information typically found in a Traffic Control Plan.

### 1101-2	TEMPORARY TRAFFIC CONTROL PLAN (TTC)

- General

Typically, phasing and drawings govern over project notes, and local notes govern over general notes.  If a conflict arises in the Temporary Traffic Control Plan (TTC), refer to Article 105-4.

- Phasing

Complete the requirements of each phase before proceeding to the next phase and the requirements of each step before proceeding to the next step, unless the plans permit work to be performed concurrently.

If a TTC phasing is broken into areas, work may be performed in more than one areas simultaneously as described in the plan.

- Project Notes

Two types of project notes may be included in the TTC:

  - General Notes apply at all times during the project, and

  - Local Notes apply only for the specific times and locations that they are referred to in the phasing and detail sheets.

- Alternate to Transportation Management Plan

If desired, submit an alternate TMP a minimum of 30 calendar days in advance of the anticipated implementation to allow for adequate review time.  Do not implement alternate plans for traffic control until approved in writing and properly sealed.  No adjustment in compensation or extension of the completion date(s) will be allowed due to the review time of the alternate.  If an alternate TMP is implemented, the Contractor shall be responsible for any unanticipated changes to subsequent phases and steps.

- Temporary Traffic Control Plan Not Fully Covered in the Contract

When the TTC does not cover a particular work function, notify the Engineer to allow for the development or modification of a sealed set of the Temporary Traffic Control Plans.

### 1101-3	BLASTING ZONE

When blasting operations are within 1,000 ft of a travelway, provide the appropriate traffic control as shown in the plans and/or the Roadway Standard Drawings.

### 1101-4	CONSTRUCTION VEHICLE CROSSINGS

Do not cross the median, ramps or loops with vehicles or equipment unless a specific location for crossing is approved and required traffic control devices are used as shown in the Roadway Standard Drawings.

### 1101-5	ON-ROAD CONSTRUCTION VEHICLES

When operating outside of a closed lane or haul road crossing in a work zone, on-road construction vehicles are subject to the Department’s Division of Motor Vehicle weight and safety regulations as commercial vehicles.

### 1101-6	EXCAVATIONS WITHIN TRAVELWAY

During the process of excavating in a travelway where traffic is to be later maintained, make provisions to backfill and repair any excavated or damaged pavement before allowing traffic to proceed over the affected lanes.  In low speed areas (35 mph or less), metal plates may be used to cover excavated areas.

### 1101-7	HAULING OPERATIONS

Comply with the multiple and single vehicle hauling restrictions as shown in the plans when performing hauling of equipment or materials to or from the project.

Define “Multiple Vehicle Hauling” as the hauling of equipment or materials to or from the project with delivery at intervals of less than 5 minutes or results in more than one vehicle at a particular work site at a time.

Define “Single Vehicle Hauling” as the hauling of equipment or materials to or from the project with delivery at intervals of more than 5 minutes and results in no more than one vehicle at a particular work site at a time.

### 1101-8	MATERIAL AND EQUIPMENT STORAGE AND PARKING

When work is not in progress, keep all personnel, equipment, machinery, tools, construction debris and supplies at least 40 ft away from active travel lanes.  When vehicles, equipment and materials are protected by concrete barrier or guardrail, they shall be offset at least 5 ft from the barrier or guardrail.

### 1101-9	PARKING OF PERSONAL VEHICLES

Provide staging areas for personal vehicle parking a safe distance, at least 40 ft, from open travel lanes except on freeway facilities.  Provide staging areas for parking personal vehicles on freeway facilities approved by the Engineer before use.

### 1101-10	PROTECTION OF HAZARDS

Mark all hazards with signs, barricades, drums or other warning devices.

At each location where work is started which creates a safety hazard, continue the work until completed to the extent that the safety hazard is eliminated.  If the work is not pursued in a continuous manner the Engineer will not allow any other work on the project to be performed until the existing safety hazard is eliminated.

### 1101-11	TEMPORARY LANE CLOSURES

- General

Operate all equipment and personnel within the designated work area during lane closures.  Do not impede or stop traffic for the purpose of performing construction related work on the traffic side of the lane closure, except when called for in the Traffic Control Plan.

Install lane closures with the traffic flow, beginning with devices on the upstream side of traffic.  Remove lane closures against the traffic flow, beginning with devices on the downstream side of traffic.

Vehicles used to install or remove lane closures shall have flashing or rotating beacons.

- Intersections

When construction proceeds through an intersection, provide flaggers and all other necessary traffic control as required by the plans to direct the traffic through the intersection.  When an intersection is signalized, ensure authorized personnel place the signal in flash mode before beginning work in the intersection.

### 1101-12	TEMPORARY ROAD CLOSURES

- Traffic Pattern Alternations

Notify the Engineer 21 calendar days before altering the existing traffic pattern.

Plan all traffic pattern alterations and meet with the Engineer to discuss the implementation strategy before altering traffic.  The Engineer will notify the proper authorities and other affected parties as necessary.

- Detour

Ensure that all required detour signing and delineation, including work done by others, are in place before placing traffic onto a detour.

- Traffic Stoppage

Limit the stoppage of traffic to times specified in the plans.  Provide time between consecutive stoppages to allow the traffic queue to deplete.

### 1101-13	TRAFFIC CONTROL SUPERVISION

Provide the service of at least one qualified work zone supervisor.  The work zone supervisor shall have the overall responsibility for the proper implementation of the traffic management plan and ensure all employees working inside the NCDOT right of way have received the proper training appropriate to the job decisions each individual is required to make.

The work zone supervisor is not required to be on site at all times but shall be available to address concerns of the Engineer.  The name and contact information of the work zone supervisor shall be provided to the Engineer prior to or at the preconstruction conference.

Qualification of work zone supervisors shall be done by an NCDOT approved training agency or other approved training provider.  For a complete listing of these, see the Work Zone Traffic Control’s webpage.

Coordinate with and cooperate with traffic control supervisors of adjacent or overlapping construction projects to insure safe and adequate traffic control is maintained throughout the projects at all times including periods of construction inactivity in accordance with Article 105-7.

### 1101-14	VEHICULAR ACCESS

Maintain continuous and safe vehicular access, including but not limited to, all residences, businesses, schools, police and fire stations, hydrants, other emergency services, hospitals and mailboxes.  Conduct operations so as to limit the inconvenience to property owners.

### 1101-15	PEDESTRIAN ACCESS

## Maintain pedestrian access at all times as shown in the plans.  When existing pedestrian facilities are disrupted, closed or relocated, provide temporary facilities that are detectable and include accessibility features consistent with the features present in the existing pedestrian facility.  Avoid pedestrian detours.

## Determine the extent of pedestrian needs through engineering judgment or by the traffic control supervisor responsible for the work zone.  Inspect the work zone regularly so effective pedestrian traffic is maintained.

## When pedestrian movement through or around a work site is necessary, provide a separate usable footpath.  If the previous pedestrian facility was accessible to pedestrians with disabilities, provide a footpath during temporary traffic control that is accessible.  Do not have any abrupt changes in grade or terrain that could cause a tripping hazard or could be a barrier to wheelchair use.  Provide barriers and channelizing devices that are detectable to pedestrians who have visual disabilities.  Provide temporary pedestrian facilities that are made of concrete, asphalt or other suitable material as approved by the Engineer at all locations where the existing sidewalks have been removed for construction operations.

## Do not sever or move pedestrian facilities for non-construction activities such as parking for vehicles and equipment.  Separate pedestrian movements from both work site activity and vehicular traffic.

## SECTION 1105

TEMPORARY TRAFFIC CONTROL DEVICES

### 1105-1	DESCRIPTION

Furnish, install, maintain, relocate and remove temporary traffic control devices.  All temporary traffic control devices furnished by the Contractor shall remain the property of the Contractor, unless otherwise specified in the contract.

### 1105-2	MATERIALS

Refer to Division 10.

Use temporary traffic control devices that comply with 23 CFR 630 Subpart K.  Provide a Type 7 material certifications in accordance with Article 106-3 at least 72 hours before use for all used temporary traffic control devices.

Provide temporary traffic control devices that are listed on the NCDOT Approved Product List.

### 1105-3	CONSTRUCTION METHODS

Ensure all temporary traffic control devices are inspected and approved before using them on the project.  Install temporary traffic control devices before construction operations begin and during the proper phase of construction.  Maintain and relocate temporary traffic control devices during the time they are in use.  Keep these devices in place as long as they are needed and immediately remove thereafter.  When operations are performed in stages, install only those devices that apply to the present conditions.

### 1105-4	MAINTENANCE AND INSPECTION

Submit a proposed traffic control device maintenance schedule and checklist for approval before construction.  Perform continuous maintenance and daily scheduled inspections of temporary traffic control devices.  Review and maintain all traffic handling measures to ensure that adequate provisions are in place for public and workers’ safety.

Maintenance activities include cleaning, repair or replacement of temporary traffic control devices that are damaged, torn, crushed, discolored, displaced or deteriorated beyond effectiveness.

If the name and telephone number of the agency, Contractor or supplier is shown on the 
non-retroreflective surface of all channelizing devices, use letters and numbers that are 
non-reflective and not over 2" in height.

### 1105-5	FAILURE TO MAINTAIN TRAFFIC CONTROL

Failure to maintain acceptable traffic control measures or temporary traffic control devices may result in formal notification of noncompliance.  Implement remedial action immediately for imminent danger situations as directed.  Implement remedial action within 48 hours after notification of a safety issue that is not an imminent danger.  See Articles 107-21 and 108-7.

Failure to comply may result in having the work performed with available forces and equipment.  In cases of willful disregard for the safety of the public, the Engineer may proceed immediately to implement the measures necessary to provide the appropriate level of traffic control to ensure that the safety of all concerned parties is maintained.

### 1105-6	MEASUREMENT AND PAYMENT

Payment at the contract unit prices for the various items in the contract will be full compensation for all work covered by this section unless a pay item is included for Temporary Traffic Control paid as lump sum.

If the Contractor fails to maintain acceptable traffic control measures or temporary traffic control devices and the Engineer implements measures necessary to provide the appropriate level of traffic control, the actual cost of performing said work will be deducted from the monies due the Contractor on the contract.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Temporary Traffic Control |  | Lump Sum |

## SECTION 1110

WORK ZONE SIGNS

### 1110-1	DESCRIPTION

Furnish, install, maintain, temporarily cover and uncover, relocate and remove stationary and barricade mounted work zone signs in accordance with the contract.

Furnish, install, maintain and relocate portable work zone signs and portable work zone sign stands in accordance with the plans and the Standard Specifications.  When portable work zone signs and portable work zone sign stands are not in use for periods longer than 30 minutes, collapse or remove sign stands and reinstall once work begins again.

### 1110-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Barricade Mounted Signs |  | 1089-3 |
| Work Zone Signs |  | 1089-1 |
| Work Zone Sign Supports |  | 1089-2 |

Portable work zone signs shall be roll up or approved composite substrates.  Use portable work zone signs only with portable work zone sign stands specifically designed for one another.

Provide portable work zone sign stands, portable signs and sheeting that meet NCHRP 350 for Category II temporary traffic control devices and are listed on the NCDOT Approved Product List.

Provide portable work zone signs and stands that are crash tested together as a system by the manufacturer.  Poor performance of portable work zone signs or portable work zone sign stands at any site, whether or not related to a specific contract, will be grounds for 
non-acceptance of a product on any project under contract.

### 1110-3	CONSTRUCTION METHODS

- Work Zone Signs (Stationary)

Install work zone signs (stationary) to stand within 2° of plumb in all directions and under all conditions.  Erect signs per Roadway Standard Drawings No. 1110.01.

Splicing of work zone sign (stationary) posts is acceptable.  Splice work zone sign (stationary) posts according to Roadway Standard Drawings No. 1110.01.  Remove entire post when removing signs with spliced posts.

When required, cover work zone signs with an opaque material that prevents reading of the sign at night by a driver using high beam headlights.  Use material that does not damage the sign sheeting.

Any damage incurred from the covering of work zone signs will be determined using Article 901-5.  Replace or repair any damaged signs due to the covering.

- Work Zone Signs (Barricade Mounted)

Mount approved composite or roll up signs to barricade rails so the signs do not cover more than 50% of the top 2 rails or 33% of the total area of the 3 rails.  Mount signs at least one foot from the ground to the bottom of the sign.

- Work Zone Signs (Portable)

Install the portable work zone sign and sign stand to stand plumb within 10° left and right, within 20° front and back and be capable of standing erect in windy conditions.

Install roll up or approved composite signs at least one foot from the bottom of the sign to the edge of pavement elevation on two-lane two-way roadways.  Install roll up or approved composite signs at least 5 ft from the bottom of the sign to the edge of pavement elevation on multi-lane roadways.

Clean the sign face before use.

When not in use for periods longer than 30 minutes, lay the portable work zone sign flat on the ground and collapse the sign stand and lay it flat on the ground.

### 1110-4	MEASUREMENT AND PAYMENT

Nominal dimensions will be used to compute the sign panel areas.

Work Zone Signs (Stationary) will be measured and paid as the actual number of square feet satisfactorily installed at each location and accepted by the Engineer.  Where a particular sign is used at more than one location, measurement will be made at each location.

Work Zone Signs (Barricade Mounted) will be measured and paid as the actual number of square feet satisfactorily installed on barricades and accepted by the Engineer.  Payment will be made for the initial installation only.  Relocation of signs will be incidental to the measurement of the quantity of signs.

Work Zone Signs (Portable) will be measured and paid as the actual number of square feet satisfactorily installed and accepted by the Engineer.  Payment will be made for the initial installation only.  Relocation of signs will be incidental to the measurement of the quantity of signs.

No direct payment will be made for stationary work zone sign supports or portable work zone sign stands.  All stationary work zone sign supports or portable work zone sign stands will be incidental to the work of providing work zone signs.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Work Zones Signs (Stationary) |  | Square Foot |
| Work Zones Signs (Barricade Mounted) |  | Square Foot |
| Work Zones Signs (Portable) |  | Square Foot |

## SECTION 1115

FLASHING ARROW BOARDS

### 1115-1	DESCRIPTION

Furnish, install, place, operate, maintain, relocate and remove arrow boards.

### 1115-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Flashing Arrow Boards |  | 1089-6 |

Use arrow boards that are on the NCDOT Approved Product List.

Poor performance of arrow boards at any site, whether or not related to a specific contract, will be grounds for non-acceptance of a product on any project under contract.

### 1115-3	CONSTRUCTION METHODS

Use arrow boards that have the capability to display mode selections.

Do not use straight-line caution or chevron displays.

Mount flashing arrow boards on trucks, trailers or other mobile units.

Expedite repairs due to failure, malfunction or damage to an arrow board.  Furnish another arrow board approved by the Engineer during the repair time.  Repair or replace arrow boards immediately; otherwise, suspend all construction activities requiring the use of the sign until the sign is restored to operation.

Perform all maintenance operations recommended by the manufacturer of the sign.

### 1115-4	MEASUREMENT AND PAYMENT

Flashing Arrow Board will be measured and paid as the maximum number of boards satisfactorily placed and accepted by the Engineer in use at any one time during the life of the project as required by the contract.

Replacement, repair and maintenance of arrow boards will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Flashing Arrow Board |  | Each |

## SECTION 1120

PORTABLE CHANGEABLE MESSAGE SIGNS

### 1120-1	DESCRIPTION

Furnish, install, maintain, relocate and remove portable changeable message signs.

### 1120-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Portable Changeable Message Signs |  | 1089-7 |

Use portable changeable message signs that are on the NCDOT Approved Product List.

Poor performance of portable changeable message signs at any site, whether or not related to a specific contract, may be grounds for non-acceptance of a product on any project under contract.

### 1120-3	CONSTRUCTION METHODS

Mount all portable changeable message signs on a trailer or truck so as to support the message board in a level position and in accordance with the plans.  Align and sight the portable changeable message sign to provide optimal driver visibility.  Messages on a portable changeable message sign shall consist of no more than 2 phases, and a phase shall consist of no more than 3 lines of text.  Each phase shall be capable of being understood by itself, regardless of the order in which it is read.  Messages shall be centered  and uppercase within each line of the legend.  If more than one portable changeable message sign is simultaneously legible to road users, then only one of the signs shall display a sequential message at any given time.  As guidance, the display time for each phase shall be at least 2 seconds, and the sum of the display times for both of the phases shall be no more than 8 seconds.  Sign operator will adjust the display rate so the 2 phase message can be understood by the motorist approaching the sign at the posted speed limit.  Relocate the units for the various stages of construction as shown in the plans or as needed to inform the motorists.

Provide an experienced operator for the portable changeable message sign during periods of operation to ensure that the messages displayed on the sign panel are in accordance with the plans and in accordance with message content guidelines.  Ensure that the message sign is illuminated properly to meet the existing light conditions, and that all adjustments for operation of the sign are made as needed to properly guide motorists.

Expedite repairs due to failure, malfunction or damage to a portable changeable message sign.  Furnish another changeable message sign during the repair time.  Repair or replace portable changeable message sign immediately; otherwise, suspend all construction activities requiring the use of the sign until the sign is restored to operation.

Perform all maintenance operations recommended by the manufacturer of the sign.  Include the periodic cleaning of the sign face and associated solar panels in maintenance operations.

### 1120-4	MEASUREMENT AND PAYMENT

Portable Changeable Message Signs will be measured and paid as the maximum number of portable changeable message signs acceptably placed and in operation, at any one time during the life of the project.  Payment for Portable Changeable Message Signs will be made on the following schedule:

- 70% of the unit bid upon placing the unit in service,

- 20% of the unit bid when the project is 50% complete, and

- 10% of the unit bid when the project is 100% complete.

Portable Changeable Message Signs (Short Term) will be measured and paid as the actual number of days the portable changeable message sign (short term) is used on a project for a specific work operation, removed from the project after the specific operation is complete and remains in use on the project no longer than 30 days.

Replacement, repair and maintenance of changeable message signs will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Portable Changeable Message Sign |  | Each |
| Portable Changeable Message Sign (Short Term) |  | Day |

## SECTION 1130

DRUMS

### 1130-1	DESCRIPTION

Furnish, install, maintain, relocate and remove drums with ballast.

### 1130-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Drums |  | 1089-5 |

Provide drums that are on the NCDOT Approved Product List.

### 1130-3	CONSTRUCTION METHODS

Use the same type of reflective sheeting on all drums installed at any one time during the life of the project.  Spacing of these devices is equal in feet to the speed limit in the taper and twice the speed limit in the tangent sections.

Use a ballasting method in accordance with manufacturer’s specification.  When using a tire ballasting method, use approved manufacturer’s tires and place the tires flush with the ground.

Immediately replace any drum, ballast or reflective sheeting that are torn, crushed, discolored or otherwise damaged.

### 1130-4	MEASUREMENT AND PAYMENT

Drums will be measured and paid as the maximum number of drums acceptably placed and in use at any one time during the life of the project.

Relocation, replacement or repair of drums, ballasts or reflective sheeting will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Drums |  | Each |

## SECTION 1135

CONES

### 1135-1	DESCRIPTION

Furnish, install, relocate, maintain and remove cones and reflective cone collars.

### 1135-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Cones |  | 1089-4 |

Provide cones that are on the NCDOT Approved Product List.

### 1135-3	CONSTRUCTION METHODS

Use reflective adhesive sheeting on all cones used between dusk and dawn.  Use the same type of reflective sheeting on all cone collars installed at any one time during the life of the project.  Do not use cones in the upstream taper of lane or shoulder closures for multilane roadways.   Do not use cones for longer than 3 consecutive days.

Use ballasting methods in accordance with manufacturer’s specification.

Cones may be used on all facilities for daytime and nighttime work with speed limits at or below 55 mph.  If used at night, the cones shall have adhesive reflective sheeting and shall meet the height requirements in the Roadway Standard Drawings.

Cones may be used instead of drums, where allowed in the TTC plans or by the Engineer, on facilities with speed limits above 55 mph, if both the work is performed during daylight conditions and the devices are removed after each work period.  Drums shall be used in the tapers.

The maximum spacing for cones on multi-lane roadways is equal in feet to the posted speed limit.

Immediately replace any cone that is torn, crushed, discolored or otherwise damaged.

### 1135-4	MEASUREMENT AND PAYMENT

Cones will be measured and paid as the maximum number of cones acceptably placed and in use at any one time during the life of the project.

Relocation, replacement, repair and maintenance of cones will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Cones |  | Each |

## SECTION 1145

BARRICADES

### 1145-1	DESCRIPTION

Furnish, erect, maintain, relocate, ballast and remove barricades.

### 1145-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Barricades |  | 1089-3 |

Provide barricades that meet NCHRP 350 for Category II traffic control devices and are on the NCDOT Approved Product List.

### 1145-3	CONSTRUCTION METHODS

At the end of the workday, properly close the road where construction equipment accesses a road closure through Type III barricades.

Use sandbags or other approved ballasting methods to prevent overturning of barricades by the wind.  If needed, place sandbags or other acceptable ballasting on the feet of the frame.  Do not ballast barricades with objects such as rocks or chunks of concrete.

Do not anchor barricades to any pavement surfaces unless such anchoring method has passed the crash test requirement of NCHRP 350 for work zone category II devices.

Point the striped diagonals on the barricade rails in the direction of traffic flow.

### 1145-4	MAINTENANCE

Periodically inspect barricades and ballast.  Replace any ballast as needed, including sandbags that have loose sand outside the bag.

### 1145-5	MEASUREMENT AND PAYMENT

Barricades (Type III) will be measured and paid as the maximum number of linear feet of barricades acceptably placed and in use at any one time during the life of the project.  Measurement will be made of the total length of each barricade along one rail.

Relocation, replacement, repair and maintenance of barricade will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Barricades (Type III) |  | Linear Foot |

## SECTION 1150

FLAGGERS

### 1150-1	DESCRIPTION

Furnish, relocate and maintain the flaggers, hats, vests, STOP/SLOW paddles and any other incidentals necessary to control traffic.

### 1150-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Flaggers |  | 1089-10 |

Refer to Roadway Standard Drawings No. 1150.01.

### 1150-3	CONSTRUCTION METHODS

Provide the service of properly equipped and qualified flaggers (see Roadway Standard Drawings No. 1150.01) at locations and times for such period as necessary for the control and protection of vehicular and pedestrian traffic.  Anyone who controls traffic is required to be qualified.  Qualification consists of each flagger receiving proper training in the set-up and techniques of safely and competently performing a flagging operation.  Qualification of flaggers is to be done by an NCDOT approved training agency or other approved training provider.  For a complete listing of these, see the Work Zone Traffic Control’s webpage.

Prior to beginning work on the project, a Qualification Statement that all flaggers used on the project have been properly trained through an NCDOT approved training resource shall be provided to the Engineer.

Use flagging methods that comply with the guidelines in the MUTCD.

### 1150-4	MEASUREMENT AND PAYMENT

Flagging conducted for the convenience of the Contractor’s operations is not compensated.  The Department will pay for flaggers, including those used at Y-lines that are used in conjunction with a lane closure.  Flaggers used for operations not involving a lane closure will be incidental to that operation and no payment will be made.  Flaggers used for hauling operations, where the only need for a lane closure is due to the hauling operation, will be incidental to that operation and no payment will be made.

Any flagger used for less than one hour will be incidental to that operation.

Flagger (Day) will be measured and paid as the actual number of days that each flagger is satisfactorily provided and accepted by the Engineer during the life of the project.  On any calendar day that more than one flagger is used, the quantity to be paid on that calendar day will be the maximum number of flaggers used at one time in that calendar day.

Flagger (Hour) will be measured and paid as the actual number of hours that each flagger is satisfactorily provided and accepted by the Engineer during the life of the project.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Flagger |  | Day |
| Flagger |  | Hour |

## SECTION 1160

TEMPORARY CRASH CUSHIONS

### 1160-1	DESCRIPTION

Furnish, install, maintain, reset and remove temporary crash cushions.

### 1160-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Temporary Crash Cushions |  | 1089-8 |

Use temporary crash cushions that meet NCHRP 350 Test Level II or III for transportation management devices and are on the NCDOT Approved Product List.

Historical performance of the temporary crash cushions will help determine the future use of the material by the Department.  Poor performance of temporary crash cushions at any site, whether or not related to a specific contract, may be grounds for non-acceptance of a product on any project under contract.

### 1160-3	CONSTRUCTION METHODS

Before use, furnish the Engineer detailed brochures, specifications and other manufacturer’s data that completely describe the performance criteria, installation and instructions for the crash cushion.  Ensure that the crash cushion is rated for at least the same speed as the facility on which it will be used.

The Contractor may provide a portable base for installation.  When a portable base is used, provide one that is designed or approved by the manufacturer of the temporary crash cushion.

Install temporary crash cushions in accordance with the manufacturer's specifications.

Use temporary crash cushions that have a yellow reflective end treatment to delineate the approach end of the crash cushion to oncoming traffic.

Repair any pavement damaged by the installation or removal of a temporary crash cushion.

Repair or replace within 24 hours any temporary crash cushion that becomes crushed or otherwise damaged to the point that it will not perform its intended purpose.  Suspend all construction activities until the temporary crash cushion is repaired or replaced.  Provide safe control of traffic until the temporary crash cushion has been repaired or replaced using approved methods.

### 1160-4	MEASUREMENT AND PAYMENT

Temporary Crash Cushions will be measured and paid as the actual number of crash cushions furnished, satisfactorily installed and accepted by the Engineer.

Reset Temporary Crash Cushions will be measured and paid as the actual number of crash cushion relocations as directed.

Repair or replace damaged temporary crash cushions at no cost to the Department.  Repair or replace damaged pavement at no cost to the Department.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Temporary Crash Cushion |  | Each |
| Reset Temporary Crash Cushion |  | Each |

## SECTION 1165

TRUCK MOUNTED ATTENUATORS

### 1165-1	DESCRIPTION

Furnish, install, operate, maintain and relocate truck mounted attenuators (TMA).

### 1165-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Truck Mounted Attenuators |  | 1089-9 |

Use TMAs that meet NCHRP 350 Test Level II or III for transportation management devices and are on the NCDOT Approved Product List.

Historical performance of the TMA will help determine the future use of the material by the Department, even if the TMA has been approved.  Poor performance of TMA at any site, whether or not related to a specific contract, may be grounds for non-acceptance of a product on any project under contract.

### 1165-3	CONSTRUCTION METHODS

Before use, furnish the Engineer detailed brochures, specifications and other manufacturer’s data that completely describes the performance criteria, installation and instructions for the TMA.

Use only TMAs that meet the crash test requirements of Subarticle 1089-9(A).

Do not park TMAs against rigid objects (i.e. bridge piers or portable concrete barrier) except as a temporary safety measure and in no case for longer than 72 hours.  Install the TMA on a truck that is fully operational, in good running order and in accordance with the manufacturer’s specifications.

Use the appropriate lighting and delineation on the truck and TMAs as shown in the contract.

Repair or replace within 24 hours any attenuator that becomes crushed or otherwise damaged so that it will perform its intended purpose.  Suspend all construction activities until the attenuator is repaired or replaced.  Provide safe control of traffic until the attenuator has been repaired by using approved methods.

### 1165-3	MEASUREMENT AND PAYMENT

TMA will be measured and paid as the maximum number of TMAs acceptably placed and in use at any one time during the life of the project for all operations other than Moving and Mobile Operations.  TMAs will be incidental to all moving and mobile operations.  In the case of emergency situations, TMAs will not be paid when payment has already been made for a stationary unit.

Relocation of TMAs will be incidental to the measurement of the quantities of TMAs and no separate payment will be made.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| TMA |  | Each |

## SECTION 1170

POSITIVE PROTECTION

### 1170-1	DESCRIPTION

Furnish, install, secure, maintain, remove and reset portable concrete barrier or water filled barrier.

### 1170-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Anchor Bolts |  | 1072-4 |
| Anchor Bolt Adhesive |  | 1081 |
| Freeze-Thaw Durable Grout, Nonshrink |  | 1003 |
| Guardrail and Barrier Delineators |  | 1088-2 |
| Portable Concrete Barrier |  | 1077 |

Provide grout with a compressive strength at 3 days of at least 5,000 psi for portable concrete barriers.

Provide portable concrete barrier that meets NCHRP 350 Test Level III.  Alternatively, provide water filled barrier that meets NCHRP 350 Test Level II for work zones that have a posted speed limit of 45 mph or less.  Use barrier on the NCDOT Approved Product List.

Provide water-filled barrier that acts as its own free standing, non-redirective end treatment.  If water-filled barrier is provided, use environmentally safe anti-freezing agent in the water per manufacturer specifications and recover agent when the barrier is drained.  Dispose of water and agent properly.  Do not drain water filled barrier into or across an existing travel lane.  Provide barrier units that are capable of being lifted and moved when filled, if draining is not possible.

Use any of the several alternate delineator types for barrier (see Roadway Standard Drawings) that are on the NCDOT Approved Product List.

Historical performance of the barrier will help determine future use of the material by the Department, even if the barrier has been approved.  Poor performance of the barrier at any site, whether or not related to a specific contract, may be grounds for non-acceptance of a product on any project under contract.

### 1170-3	CONSTRUCTION METHODS

- General

Place all types of portable concrete barrier or water filled barrier as shown in the contract.  When required by the plans, anchor barrier by an approved method as shown in the Roadway Standard Drawings.

Use one type of barrier on any continuous run of barrier within the project.

Use portable concrete barrier that avoids trapping water in sags, vertical curves, areas of wedging and paving where super-elevations have been changed and other low spots as directed.  Provide adequate drainage behind the portable concrete barrier.

Lift, place and reset portable concrete barrier units using a two-point pick up, or other acceptable method, which does not over-stress, damage or mar the surface of the roadway.  Do not use connection points for lifting purposes.

Do not use any barrier units that are cracked, damaged, chipped or otherwise nonfunctional.

Place and install water filled barrier units as shown in the plans and per manufacturer specifications on roadways with posted speed limits of 45 mph or less.

Furnish delineators for barrier.

- Securing Barrier On Concrete and Asphalt Pavement Surfaces

Use anchoring methods shown in Roadway Standard Drawings.

  - Anchoring Method for Asphalt Pavements

Drill anchor holes normal to the surface of installation using a pneumatic drill with a depth indicator, unless another drilling method is allowed.  Make sure that the diameter of the hole is in strict conformance with the Roadway Standard Drawing No. 1170.01 or the manufacturer's recommendations.  When directed, use a jig or fixture to ensure correct positioning of the holes and proper alignment during the drilling process.  Adjust hole locations, as necessary, to avoid encountering reinforcing steel.  Immediately after drilling, brush the holes with a stiff-bristled brush of a sufficient size to effectively remove dust from the sides of the hole, and blow all holes free of all dust and debris using oil free compressed air.  Repeat this procedure until the hole is completely clean.

Inspect each hole immediately before placement of the anchor.  Rework any hole found to deviate from these requirements to ensure that an acceptable hole is achieved.

Check each hole with a depth gauge to ensure proper embedment depth, if required.

Satisfactorily repair all spalled or damaged pavement.

Once the barrier and anchors are removed, fill the holes with grout.  These requirements may be waived if the bridge or roadway will no longer be used by traffic.

  - Adhesive Anchoring Method for Concrete Surfaces

Comply with Subarticle 1170-3(B)(1).

Mix adhesives in strict conformance with the manufacturer's instructions.

Pour the mixed adhesive into the hole.  Agitate or rotate anchors to ensure complete wetting and encapsulation.  Insert the anchors to the specified depth.  Completely fill the anchor hole with adhesive and remove any excess adhesive flush with the pavement.  Do not disturb any anchors while the adhesive is hardening.

Coat all anchors to be adhesively bonded with a debonding agent to ease removal.  Formulate the debonding agent such that it does not reduce the strength of the anchor system.

  - Through the Deck Anchoring Method

Comply with Subarticle 1170-3(B)(1).

Anchor barrier to bridge decks as shown in Roadway Standard Drawings No. 1170.01, Sheet 4.  Do not use this method on prestressed concrete bridge deck panels.

- Resetting Barrier

Reset portable concrete barrier as shown in the plans.

- Stockpiling

Stockpile the portable concrete barrier when the barrier is not used on the project or it becomes necessary to stockpile units between 2 separate installations.  Stockpile the barrier at a location off the project of your choosing, unless otherwise noted in the plans, or to a location within the project limits, if provided.

- Barrier Delineators

Use only one delineator type for barrier throughout the project.

The delineators consist of a reflector and base or casing.  Attach the delineator to the barrier as shown in the Roadway Standard Drawings.  Use one attachment position throughout the project length.

Position delineators perpendicular to the centerline of the road.  Use yellow delineators in the median and on the left side of one-way ramps, loops or other one-way facilities.  Use crystal delineators on the right side of divided highways, ramps, loops and all other one-way or two-way facilities.  In all cases, the color of the delineator shall supplement the color of the adjacent edgelines.

### 1170-4	MEASUREMENT AND PAYMENT

Portable Concrete Barrier (____) will be measured and paid as the actual number of linear feet furnished, satisfactorily installed, accepted by the Engineer, maintained and removed.  Measurement will be made by counting the number of barrier units used and multiplying by the length of a unit.

Water Filled Barrier will be measured and paid as the actual number of linear feet furnished, satisfactorily installed, accepted by the Engineer, maintained and removed.  Measurement will be made by counting the number of barrier units used and multiplying by the length of a unit.

Reset Portable Concrete Barrier (____) will be measured and paid as the number of linear feet of barrier moved from one location on the project to another location on the project.  Measurement will be made by counting the number of barrier units moved during any one move and multiplying by the length of a unit.  Where barrier units are moved more than once, each move will be measured separately.  Whenever the Engineer directs the Contractor to move barrier units from an installed location to a stockpile either on or off the project and then back to another installed location, the complete move from the first installed location to the next installed location will be measured as 2 moves.

Resetting Water Filled Barrier will be measured and paid as the actual number of linear feet furnished, satisfactorily installed, accepted by the Engineer, maintained and removed.  Measurement will be made by counting the number of barrier units used and multiplying by the length of a unit.

Provide barrier stockpile areas at no cost to the Department.  Barrier delineators will be incidental to these pay items.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Portable Concrete Barrier |  | Linear Foot |
| Portable Concrete Barrier (Anchored) |  | Linear Foot |
| Water Filled Barrier |  | Linear Foot |
| Reset Portable Concrete Barrier |  | Linear Foot |
| Reset Portable Concrete Barrier (Anchored) |  | Linear Foot |
| Reset Water Filled Barrier |  | Linear Foot |

## SECTION 1180

SKINNY DRUMS

### 1180-1	DESCRIPTION

Furnish, install, maintain, relocate and remove skinny drums with ballast.

### 1180-2	MATERIALS.

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Skinny Drums |  | 1089-5 |

Provide skinny drums that are on the NCDOT Approved Product List.

### 1180-3	CONSTRUCTION METHODS

Use the same type of reflective sheeting (Type III High Intensity Prismatic or greater) on all skinny drums installed at any one time during the life of the project.  Use ballasting methods in accordance with manufacturer’s specification.

Immediately replace any skinny drum, ballast or reflective sheeting that are torn, crushed, discolored or otherwise damaged.

Skinny drums may be used instead of cones on all facilities with speed limits of 55 mph and below.  Spacing of these devices is equal in feet to the speed limit in the taper and twice the speed limit or every other skip in the tangent sections.

Skinny drums may be used instead of cones and drums where allowed in the TTC plans or by the Engineer on facilities with speed limits above 55 mph, if all the following apply:

- The work is performed during daylight conditions,

- The devices are removed after each work period and

- Drums are used in the tapers.

Do not use skinny drums on control-of-access facilities with speed limits above 55 mph that either involve night work or allow devices to remain in place overnight.

Do not use skinny drums for tapers on multilane or control-of-access roadways with speed limits above 55 mph.

Do not intermix with drums or cones unless directed by the Engineer or the TTC.

### 1180-4	MEASUREMENT AND PAYMENT

Skinny Drums will be measured and paid as the actual number of skinny drums satisfactorily placed, accepted by the Engineer and in use at any one time during the life of the project.

Relocation, replacement, repair and maintenance of skinny drums will be incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Skinny Drum |  | Each |