# DIVISION 4
MAJOR STRUCTURES

## SECTION 400

TEMPORARY STRUCTURES

### 400-1	DESCRIPTION

Furnish any design calculations and drawings required; furnish members and deck materials for structures and any other materials necessary; erect, maintain, remove and dispose of temporary structures required for the maintenance of pedestrian, highway and other traffic.  Construct temporary structures in accordance with the contract.  Maintain traffic over the temporary structure in accordance with Division 11.

400-2	MATERIALS

Use materials for temporary structures that conform to Division 10 or previously used materials conforming to the contract.  Obtain approval for the use of salvaged materials and materials not covered by Division 10 before their use.  Unless otherwise specified, untreated timber is allowed.

400-3	PLANS

- Furnishing Plans

Use the plans for the structure furnished by the Department or submit a design in accordance with Subarticle 400-3(B).

Design the structure when the plans furnished by the Department do not include detail plans for the structure.  For all Contractor designs, furnish one set of design calculations and 11 sets of detail drawings of the structure in accordance with Subarticle 400-3(B).

Submit detail drawings and design calculations for temporary structures for review and comment before beginning work.  Do not perform any work until the detail drawings are reviewed and accepted.  Acceptance of such drawings does not relieve the Contractor of any responsibility for safely and continuously maintaining traffic.

- Design Requirements for Contractor Furnished Drawings

Provide temporary structures of such carrying capacity, dimensions, grades and alignment as required by the contract or as directed.  Design temporary structures carrying highway and pedestrian traffic in accordance with the AASHTO LRFD Bridge Design Specifications.  Ensure an engineer licensed by the State of North Carolina designs and details the temporary structure.  Construct the temporary structure in accordance with this design.

Indicate in the plans, the specifications for the materials used in the temporary structure.

400-4	CONSTRUCTION METHODS

Construct and maintain temporary structures to adequately and safely carry traffic during the entire period for which they are required.

Remove and dispose of the temporary structures after they are no longer required in accordance with Article 402-2.

Upon removal of the temporary structure, all material furnished by the Contractor for use in this structure shall remain the property of the Contractor unless otherwise provided in the contract.

Unless otherwise specified in the contract, remove temporary piling to the streambed level or to one foot below existing ground.

400-5	MEASUREMENT AND PAYMENT

The price and payment below will be full compensation for all work required to provide temporary structures including, but not limited to, those items contained in Article 400-1.

The work covered by this section will be paid at the contract lump sum price for Construction, Maintenance and Removal of Temporary Structure at Sta. ____.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Construction, Maintenance and Removal of Temporary Structure at Sta. ____ |  | Lump Sum |

## SECTION 402

REMOVAL OF EXISTING STRUCTURES

402-1	DESCRIPTION

Excavate as necessary to remove the structure; dismantle, salvage and stockpile materials and components of the structure and preserve those portions that should remain intact and dispose of waste and debris.

Maintain traffic over the existing structure in accordance with Division 11 unless otherwise stipulated by the contract.  Comply with the posted load limits of the existing structure.  The maintenance of the existing structure, if required, will be performed by Department forces.

402-2	REMOVAL OF EXISTING STRUCTURE

- General

Use approved methods and operations for removal of structures.  Upon removal, all materials become the property of the Contractor unless otherwise indicated in the contract.  Dispose of waste and debris from the structures in accordance with Section 802.

Perform removal operations while preventing damage to adjacent property.  Protect new construction during blasting or other operations necessary for the removal of the existing structure.

Unless otherwise required by the contract, remove substructures down to the streambed or one foot below the natural ground surface.  Remove the substructure as necessary to avoid interference with construction of the proposed structure.

Prevent erosion of soil and silting of rivers, streams, lakes, reservoirs, water impoundment, ground surfaces or other property.  Do not deposit excavated materials and do not construct earth dikes or other temporary earth structures in rivers, streams or impoundment, or so near to such waters that they are carried into any river, stream or impoundment by stream flow or surface runoff.  Limit the use of equipment in any body of water to those operations that are impossible or impractical to perform in any other way and control them as to minimize erosion and siltation.  Submit, and await approval for, a plan for bridge demolition for bridges over water before beginning removal.  Do not drop components of structures into any body of water.  Remove these existing bridges by sawing or other non-shattering methods.  Remove any component of a structure from the water so as to minimize siltation.

- Requirements for Materials Which Remain the Property of the Department

Pile materials salvaged from the structure neatly on the right of way at locations as directed.

Do not use any materials, either temporarily or permanently, which are removed from the structure unless so permitted by the contract.

Remove structural materials carefully without damage.

Do not use explosives to remove concrete floor slabs from steel superstructures that remain the property of the Department.

- Requirements for Partial Removal

Perform partial removal true to the lines indicated in the plans.  Submit, and await approval for, a plan for partial removal of bridges before beginning removal.  Do not remove concrete by blasting or other method that may cause damage to the concrete or reinforcement that is used in the completed structure.

Use equipment and methods to remove portions of a concrete structure undergoing widening which are sufficient to obtain plan lines and slopes without undue spalling at edges of the concrete.  Do not use an iron ball or pile hammer to remove portions of a concrete structure undergoing widening.

402-3	MEASUREMENT AND PAYMENT

The price and payment below will be full compensation for all items required to remove existing structures including, but not limited to, those items contained in Article 402-1.

When the contract includes the item of Removal of Existing Structure at Station ____, the work of removing the structure will be paid at the contract lump sum price for this item.

When the contract includes the item of Removal of Existing Structures at Station ____, the work of removing the structures will be paid at the contract lump sum price for this item.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Removal of Existing Structure at Station ____ |  | Lump Sum |
| Removal of Existing Structures at Station ____ |  | Lump Sum |

## SECTION 410

FOUNDATION EXCAVATION

410-1	DESCRIPTION

Excavate any material as necessary for the construction of foundations and end bent caps for bridges, retaining walls of reinforced concrete or reinforced masonry, arch culverts and box culverts without floor slabs in accordance with the contract or as directed.  Excavate, perform exploratory drilling at footings to a depth not to exceed 5 ft, blast, drain, divert water, bail and pump.  Provide and remove bracing, shoring, sheeting, cribbing and cofferdams; substructure scour protection, subsurface drainage and drawings; and backfill including hauling and disposal of materials.

Do not deposit excavated materials or construct earth dikes or other temporary earth structures in rivers, streams or impoundment or so near to such waters that they are carried into any river, stream or impoundment by stream flow or surface runoff.  As an exception to the above, obtain written approval for the use of confined earth materials in cofferdams for structure foundations.

410-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Stone, No. 78M |  | 1005 |
| Subdrain Fine Aggregate |  | 1044-1 |

410-3	FOUNDATION EXCAVATION

Notify the Engineer a sufficient time before beginning the excavation to allow measurements of the undisturbed ground.

Where necessary for safety, slope, shore, brace or protect by cofferdams the foundation openings in accordance with State and local safety standards.  Perform foundation excavation and related work in such sequence that no portion of the structure is endangered by subsequent operations.  Adequately protect completed portions of a structure during blasting operations.

Consider the dimensions and elevations of footings, as shown in the plans as approximate only.  The Engineer may order, in writing, such changes in dimensions or elevations of footings as necessary to secure a satisfactory foundation.

Notify the Engineer after excavating each foundation.  Do not place concrete before obtaining approval for the excavation depth, the character of the foundation and permission to proceed.  Perform drilling as may be required by the Engineer to obtain information as to the depth to which the rock or other hard foundation material extends below the bottom of the footing.

Clean all rock or other hard foundation material of all loose material and cut to a firm surface, either level, stepped or serrated, as directed.  Clean out all seams and fill with concrete, mortar or grout.  Remove all loose and disintegrated rock and thin strata.  Leave the rock surface in a rough condition to form an adequate key against lateral movement of the footing.

When the footing rests on an excavated surface other than rock, take special care not to disturb the bottom of the excavation until immediately before placing reinforcing steel and concrete.  Remove foundation material softened and weakened by exposure and inundation down to sound, solid material before placing steel and concrete.

When using piles or drilled piers, complete the excavation of each pit before installing piles or piers.

When water or other unsuitable material is encountered, pile driving liquefies the soil, or the bed is otherwise unsuitable as determined by the Engineer, remove the material as required and backfill to the required elevation with an approved granular material.  Such work will be paid as extra work in accordance with Article 104-7.

410-4	COFFERDAMS

- General

The term cofferdam designates any temporary or removable structure constructed to hold the surrounding earth, water or both, out of the excavation.  It includes timber cribs, any type of sheet piling, removable steel shells or similar structures, all necessary bracing and the use of pumping wells or well points for the same purpose.  Ensure cofferdams located in bodies of water are designed, detailed and sealed by an engineer licensed by the State of North Carolina when the distance from the water surface to the bottom of the excavation is 5 ft or greater.

- Construction

Design and construct cofferdams to adequate depths and heights, safely and as watertight as is necessary for the proper performance of the work.  Provide interior dimensions of cofferdams as to give sufficient clearance for the construction and inspection of forms and to permit pumping outside the forms.  Provide at least 5 ft of clearance between the proposed edge of footing and inside face of cofferdam when a keyed footing is required and at least 3 ft when a keyed footing is not required.  Right, rest or enlarge cofferdams that are tilted or moved laterally during the process of sinking to provide the necessary clearance.

Construct cofferdams to protect plastic concrete against damage from a sudden rising of the stream and to prevent damage to the foundation by erosion.  Do not leave timber or bracing in cofferdams that could extend into the substructure concrete without permission.

- Removal

After the completion of the substructure, unless otherwise provided in the contract, remove cofferdams with all sheeting and bracing to the stream bed or one foot below existing ground.  Take care not to disturb or injure the finished concrete.

410-5	PUMPING

Perform pumping operations in accordance with Article 414-5.

410-6	PRESERVATION OF CHANNEL

Unless otherwise required by the contract or permitted by the Engineer, do not excavate in stream channels outside of cofferdams.  Do not disturb the natural stream bed adjacent to the structure without permission.  Backfill any excavation or dredging made at the site of the structure outside of the cofferdam limits to the original ground surface or river bed with approved material.

Remove materials placed within the stream area and leave the stream in its original condition, unless otherwise permitted.

410-7	UTILIZATION OF EXCAVATED MATERIAL

Use suitable excavated material as backfill.  Use suitable material that is not required for backfill to form embankments, subgrades or shoulders.  Furnish disposal areas for excavated unsuitable materials and suitable materials not required in connection with other work included in the contract.  Do not place excavated material in a stream or other body of water or wetland.

Do not deposit excavated material at any time so as to endanger the partly finished structure, either by direct pressure, indirectly by overloading banks adjacent to the operations or in any other manner.

410-8	BACKFILLING AND FILLING

Use approved material for backfill that is free from large or frozen lumps, wood or other undesirable material.  Where there is not an adequate quantity of suitable backfill material available from the excavation, provide suitable backfill material compensated in accordance with Article 410-10.

Refill all excavated spaces, not filled with permanent work, with earth up to the ground surface existing before the excavation.  Place backfill to provide adequate drainage as soon as concrete surfaces are finished in accordance with Subarticle 420-17(B) and the concrete has been inspected and approved.  The Engineer has the authority to suspend all operations until such backfilling is acceptably completed.

Eliminate any slope adjacent to the excavation for abutments, wingwalls and retaining walls by stepping or serrating to prevent wedge action.

Place and compact all portions of the backfill that become a part of roadway typical sections or their foundations in accordance with Subarticles 235-3(B) and 235-3(C).  Place all other portions of the backfill in layers not more than 10" in depth of loose measure and compact to a density comparable to the adjacent undisturbed material.

Place backfill or embankment material simultaneously to approximately the same elevation on both sides of an abutment, pier or wall.  If conditions require placing backfill or embankment higher on one side, do not place the additional material on the higher side until the concrete develops the minimum specified strength for the class of concrete required for the structure as specified in Table 1000-1.

Do not place backfill or embankment behind the walls of concrete culverts, abutments of bridges other than rigid frames or abutments of rigid frame structures until the top slab is placed and has developed the minimum compressive strength required by Article 420-20.  Place backfill and embankment simultaneously behind opposite abutments of rigid frames or sidewalls of culverts.

Place backfill to not cause excess lateral forces against the structure by heavy equipment or from earth masses transmitting pressures caused by earth moving equipment.  Place backfill immediately adjacent to the structure by hand operated mechanical tampers.  Do not operate heavy earth moving equipment within 10 ft of the structure in backfilling operations.

410-9	BLASTING ADJACENT TO HIGHWAY STRUCTURES

Conduct blasting operations adjacent to highway structures in accordance with the following requirements.

Submit and await approval of a blasting plan before conducting any blasting operation.

Do not conduct blasting operations within 60 ft of any structure until the concrete strength reaches 2,400 psi.  After the concrete achieves a strength of 2,400 psi, limit the maximum peak particle velocity to 4 in/sec measured at the closest structure extremity.

For multi-column bents with column heights up to 40 ft and a combined span length for the 2 adjacent spans of 160 ft or less, adhere to the following criteria:

- Do not blast within 6 ft without obtaining prior written approval.

- At distance of 6 ft to 10 ft, do not use a quantity of explosives more than 0.5 lb per delay period.

- From 11 ft to 60 ft, use a maximum charge weight per delay of 0.5 lb and 0.5 lb of explosives per foot of distance over 10 ft.

No vibration measurements are required if the above criteria are met.  If unable to meet the above criteria, monitor the structure with an engineering seismograph to determine whether the 4 in/sec limit is exceeded.  If the 4 in/sec limit is exceeded, the Engineer will evaluate each subsequent blast, and if deemed necessary, will apply more restrictive controls than those above to prevent damage.

410-10	MEASUREMENT AND PAYMENT

Payment of blasting operations is included in the bid price for Foundation Excavation at the affected substructure unit.

- Foundation Excavation on a Cubic Yard Basis

When the contract calls for payment of Foundation Excavation on a cubic yard basis, it will be measured and paid as the actual number of cubic yards of materials, measured in their original position within the limits described below and computed by the average end area method, that are acceptably excavated.

The upper limits for measurement are the actual ground surface at the time of starting work, except where the excavation is performed in cut areas excavated under Section 225, the upper limits are the roadway plan typical section.  For keyed footings the upper limits of the keyed section are as shown in the plans.  Define a “keyed footing” as a footing placed without forms for the keyed depth in an excavation whose sides, as near as practical, are located at the neat line dimensions of the footing and are vertical.

When the foundation material is other than rock, the lower limits for measurement are the elevation of the bottom of footing as established by the plans or as directed.  When the foundation material is rock, the lower limits for measurement are the actual rock elevations after the foundation is approved.

As an exception to the lower limits established above, when in the opinion of the Engineer excess excavation is performed due to carelessness or negligence on the part of the Contractor, the Engineer notifies the Contractor of that portion of the excavation which is not measured for payment.

Horizontal limits for measurement are established by vertical planes located 18" outside of the neat line dimensions of the footing as established by the plans or directed in writing by the Engineer.  For keyed footings the horizontal limits for measurement of the keyed section are established by vertical planes located at the neat line dimensions of the footing as established by the plans or directed in writing.

Measurement includes mud, muck or similar semi-solid material within the limits described above provided such material is present at the time excavation begins and cannot be drained away or pumped without the use of a jet or nozzle.

  - No measurement is made of the following excavation, as such excavation is incidental to the work being performed:

    - Excavation necessary to construct end bent caps and the berm adjacent to the cap.

    - Excavation necessary to construct pile encasement.

    - Excavation outside of the limits described in this subarticle.

    - Excavation necessary from heaving of a foundation due to the driving of piles.

    - Excavation necessary from overbreaks or slides.

    - Mud, muck or similar semi-solid material which can be drained away or pumped without the use of a jet or nozzle.

    - Excavation made before the Engineer makes measurements of the undisturbed ground.

    - Excavation necessary due to exposure or inundation allowed by the Contractor or negligence on the part of the Contractor.

  - Foundation Excavation will be paid at the contract unit price per cubic yard for Foundation Excavation except where the Engineer directs the Contractor in writing to excavate below the original plan elevation of the bottom of the footing.  Payment for such excavation will be made as follows:

    - For excavation made below the original plan elevation of the bottom of the footing to an elevation 3 ft below such plan elevation, payment will be made at the contract unit price per cubic yard for Foundation Excavation.

    - For excavation made below an elevation 3 ft below the original plan elevation of the bottom of the footing but not more than 6 ft below such plan elevation, payment will be made at 150% of the contract unit price per cubic yard for Foundation Excavation.

    - For excavation made below an elevation 6 ft below the original plan elevation of the bottom of the footing, payment will be made as extra work in accordance with Article 104-7.

    - In areas where piles have been driven, removal of material and backfilling with approved granular material in accordance with Article 410-3 will be paid as extra work in accordance with Article 104-7.

- Foundation Excavation on a Lump Sum Basis

When the contract calls for payment of Foundation Excavation on a lump sum basis, no measurement will be made of any foundation excavation made at such locations.

The prices and payments below will be full compensation for all items required to complete foundation excavation.

  - When the contract calls for payment on a lump sum basis, payment will be made at the contract lump sum price for Foundation Excavation for Bent No. ____ at Station ____ or Foundation Excavation for End Bent No. ____ at Station ____ except as otherwise provided below.

  - Where the Engineer directs the Contractor to excavate below the original plan elevation of the bottom of the footing by a distance which is less than 3 ft the character of the work will not be considered to be materially changed and no additional compensation will be allowed for the foundation excavation at such location.

  - Where the Engineer directs the Contractor in writing to excavate more than 3 ft below the original plan elevation of the bottom of the footing, payment for such excavation will be made as extra work in accordance with Article 104-7.

- Furnishing and Hauling Backfill Material

Where it is necessary to provide backfill material from sources other than excavated areas or borrow sources used in connection with other work in the contract, payment for furnishing and hauling such backfill material will be paid as extra work in accordance with Article 104-7.  Placing and compacting such backfill material is not extra work but is incidental to the work being performed.

When the Contractor has been directed by the Engineer to drill in the vicinity of a footing to obtain subsurface information, such drilling in excess of a 5 ft depth will be paid as extra work in accordance with Article 104-7.

When so used, no additional payment will be made for use of the material under other pay items or for stockpiling the material for use under other pay items.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Foundation Excavation |  | Cubic Yard |
| Foundation Excavation for Bent No. ____ at Station ____ |  | Lump Sum |
| Foundation Excavation for End Bent No. ____ at Station ____ |  | Lump Sum |

## SECTION 411

DRILLED PIERS

411-1	DESCRIPTION

Construct drilled piers consisting of cast-in-place reinforced concrete cylindrical sections in excavated holes typically stabilized with casings or slurry.  Provide permanent casings, standard penetration tests, integrity testing and assistance with the shaft inspection device as noted in the plans.  Construct drilled piers with the required resistances and dimensions in accordance with the contract and accepted submittals.  Use a prequalified Drilled Pier Contractor to construct drilled piers.

Define “excavation” and “hole” as a drilled pier excavation and “pier” as a drilled pier.  Define “rock” as a continuous intact natural material in which the penetration rate with a rock auger is less than 2" per 5 minutes of drilling at full crowd force.  This definition excludes discontinuous loose natural materials such as boulders and man-made materials such as concrete, steel, timber, etc. and is not for measurement and payment purposes.  See Article 411-7 for measurement and payment of drilled piers.

411-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Grout, Nonshrink |  | 1003 |
| Portland Cement Concrete, Class Drilled Pier |  | 1000 |
| Reinforcing Steel |  | 1070 |

Provide Type 3 material certifications in accordance with Article 106-3 for permanent casings and roller, chair, steel pipe and cap materials.  Store steel materials on blocking at least 12" above the ground and protect it at all times from damage; and when placing in the work make sure it is free from dirt, dust, loose mill scale, loose rust, paint, oil or other foreign materials.  Load, transport, unload and store drilled pier materials so materials are kept clean and free of damage.

- Steel Casing

Define “casing” as a temporary or permanent casing.  Use smooth non-corrugated clean watertight steel casings of ample strength to withstand handling and installation stresses and pressures imposed by concrete, earth, backfill and fluids.

  - Temporary Casings

Provide temporary casings with nominal wall thicknesses of at least 0.375" and outside diameters equal to or larger than the design pier diameters for which casings are used.

  - Permanent Casings

Use permanent casings with yield strengths of at least 36 ksi and nominal wall thicknesses that meet Table 411-1.

| TABLE 411-1 MINIMUM PERMANENT CASING WALL THICKNESS |  |
| --- | --- |
| Casing Diameter | Nominal Wall Thickness |
| < 48" | 0.375" |
| 48" - 78" | 0.500" |
| > 78" | 0.625" |

Provide permanent casings with outside diameters equal to the design pier diameters for which casings are used unless larger diameter permanent casings are approved.

- Slurry

Define “slurry” as bentonite or polymer slurry.  Mix bentonite clay or synthetic polymer with water to form bentonite or polymer slurry.

  - Bentonite Slurry

Provide bentonite slurry that meets Table 411-2.

| TABLE 411-2 BENTONITE SLURRY REQUIREMENTSA |  |  |
| --- | --- | --- |
| Property | ANSI/API RPB 13B-1 | Requirement |
| DensityC (Mud Weight) | Section 4 | 64.3 - 72.0 lb/cf |
| Viscosity | Section 6.2 Marsh Funnel | 28 - 50 sec/qt |
| Sand Content | Section 9 | ≤ 4 %D |
|  |  | ≤ 2 %E |
| pH | Section 11 Glass Electrode pH MeterF | 8 - 11 |

- Slurry temperature of at least 40°F required

- American National Standards Institute/American Petroleum Institute Recommended Practice

- Increase density requirements by 2 lb/cf in saltwater

- In tanks before pumping slurry into excavations

- In excavations immediately before placing concrete

- pH paper is also acceptable for measuring pH

  - Polymer Slurry

Use a polymer slurry product approved by the Department.  Value engineering proposals for other polymer slurry products will not be considered.  A list of approved polymer slurry products is available from the Department’s website or the Geotechnical Engineering Unit.

Provide polymer slurry that meets Table 411-3.

| TABLE 411-3 POLYMER SLURRY REQUIREMENTSA |  |  |
| --- | --- | --- |
| Property | ANSI/API RPB 13B-1 | Requirement |
| DensityC (Mud Weight) | Section 4 | ≤ 64 lb/cf |
| Viscosity | Section 6.2 Marsh Funnel | 32 - 135 sec/qt |
| Sand Content | Section 9 | ≤ 0.5 %D,E |
| pH | Section 11 Glass Electrode pH MeterF | 8 - 11.5 |

- Slurry temperature of at least 40°F required

- American National Standards Institute/American Petroleum Institute Recommended Practice

- Increase density requirements by 2 lb/cf in saltwater

- In tanks before pumping slurry into excavations

- In excavations immediately before placing concrete

- pH paper is also acceptable for measuring pH

- Rollers and Chairs

Use rollers and chairs that are non-metallic and resistant to corrosion and degradation.  Provide rollers with the necessary dimensions to maintain the minimum required concrete cover shown in the plans and center rebar cages within excavations.  Use chairs of sufficient strength to support rebar cages in excavations and of the size necessary to raise cages off bottom of holes to maintain the minimum required distance shown in the plans.

- Steel Pipes and Caps

Use Schedule 40 black steel pipes for access tubes for crosshole sonic logging (CSL).  Provide CSL tubes with an inside diameter of at least 1.5".  Use CSL tubes with a round, regular inside diameter free of defects and obstructions, including any pipe joints, in order to permit free, unobstructed passage of probes for CSL testing.  Provide watertight CSL tubes free of corrosion with clean internal and external faces to ensure a good bond between concrete and tubes.  Fit CSL tubes with watertight plastic caps on the bottom and removable caps on top.

411-3	PRECONSTRUCTION METHODS

- Drilled Pier Construction Plan Submittal

Submit the proposed drilled pier construction plan for all drilled piers for acceptance.  Provide 2 copies of this plan at least 30 days before starting drilled pier construction.  Do not begin drilled pier construction until a construction plan is accepted.  Provide detailed project specific information in the drilled pier construction plan that includes the following:

  - Overall description and sequence of drilled pier construction;

  - List and sizes of equipment including cranes, drill rigs, vibratory and downhole hammers, Kelly bars, augers, core barrels, casings (diameters, thicknesses and lengths), cleanout buckets, air lifts, pumps, slurry equipment, tremies, pump pipes and other equipment;

  - Procedures for casing installation and temporary casing removal including how telescoping temporary casings will be removed;

  - If applicable, details of slurry testing and use including intended purpose, product information and additives, manufacturer’s recommendations for use, name and contact information for slurry manufacturer’s technical representative, mixing and handling procedures and how slurry level will be maintained above the highest piezometric head;

  - Methods for drilling and cleaning holes including how cores will be removed and drilling spoils and slurry will be handled and disposed of;

  - Details of CSL tubes, caps and joints including pipe size and how tubes will be attached to reinforcing steel;

  - Procedures for lifting and setting reinforcing steel including how rebar cages will be supported and centralized;

  - Procedures for placing concrete including how tremies and pump pipes will be controlled and contaminated concrete will be contained;

  - Concrete mix design that meets Section 1000;

  - Approved packaged grout or grout mix design that meets Section 1003;

  - CSL Consultant including Field and Project Engineer; and

  - Other information shown in the plans or requested by the Engineer.

If alternate construction procedures are proposed or necessary, a revised drilled pier construction plan submittal may be required.  If the work deviates from the accepted submittal without prior approval, the Engineer may suspend drilled pier construction until a revised plan is accepted.

- Preconstruction Meeting

Before starting drilled pier construction, hold a preconstruction meeting to discuss the installation, monitoring and inspection of the drilled piers.  Schedule this meeting after all drilled pier submittals have been accepted and the Drilled Pier Contractor has mobilized to the site.  The Resident or Bridge Maintenance Engineer, Bridge Construction Engineer, Geotechnical Operations Engineer, Contractor and Drilled Pier Contractor Superintendent will attend this preconstruction meeting.

411-4	CONSTRUCTION METHODS

Do not excavate holes, install piles or allow equipment loads or vibrations within 20 ft of completed piers until 16 hours after Drilled Pier concrete reaches initial set.

When drilling from a barge, use a fixed template that maintains hole position and alignment during drilled pier construction.  Do not use floating templates or templates attached to barges.

Check for correct drilled pier alignment and location before beginning drilling.  Check plumbness of Kelly bars before beginning and frequently during drilling.

Construct drilled piers with the minimum required diameters shown in the plans except for piers constructed with permanent casings and slurry or permanent casings to rock.  For these situations, the pier diameter may be 2" less than the design pier diameter shown in the plans.

Install drilled piers with tip elevations no higher than shown in the plans or approved by the Engineer.  Provide piers with the minimum required tip resistance and, when noted in the plans, penetration into rock.

- Excavation

Excavate holes with equipment of the sizes required to construct drilled piers.  Use equipment and methods accepted in the drilled pier construction plan or approved by the Engineer.  Inform the Engineer of any deviations from the accepted plan.

Use drill rigs with sufficient capacity to drill through soil, rock, boulders, timbers, man-made objects and any other materials encountered and drill 20 ft deeper or 20% longer than the maximum drilled pier length shown in the plans, whichever is greater.  Drilling below pier tip elevations shown in the plans may be required to attain sufficient resistance.

Do not use blasting to advance drilled pier excavations.  Blasting for core removal is only permitted when approved by the Engineer.  Contain and dispose of drilling spoils and waste concrete as directed and in accordance with Section 802.  Drilling spoils consist of all materials and fluids removed from excavations.

Stabilize excavations with only casings or slurry and casings except, as approved by the Engineer, portions of excavations in rock.  Use casings or slurry in rock if unstable material is anticipated or encountered.  Stabilize excavations from beginning of drilling through concrete placement.  If excavations become unstable, the Engineer may suspend drilling and require a revised drilled pier construction plan.  If it becomes necessary to replace a casing during drilling, backfill the excavation, insert a larger casing around the casing to be replaced or stabilize the excavation with slurry before removing the casing.

When noted in the plans, do not dewater drilled pier excavations.  Otherwise, if excavations are in rock, dewater excavations to the satisfaction of the Engineer.

- Casings

Provide temporary casings to stabilize holes and protect personnel entering excavations.  Permanent casings may be required as noted in the plans.  Install permanent casings with tip elevations no deeper than shown in the plans or approved by the Engineer.  Additional drilled pier length and reinforcing steel may be required if permanent casings are installed below elevations noted in the plans.

Install casings in continuous sections.  Overlap telescoping casings at least 24".  Remove casings and portions of permanent casings above the ground line or top of piers, whichever is higher, after placing concrete.  Do not cut off permanent casings until Drilled Pier concrete attains a compressive strength of at least 3,000 psi.

When using slurry construction without permanent casings, temporary casings at least 10 ft long are required at top of excavations.  Maintain top of casings at least 12" above the ground line.

- Slurry Construction

Unless noted otherwise in the plans, slurry construction or polymer slurry is at the Contractor’s option.

Use slurry and additives to stabilize holes in accordance with the manufacturer’s recommendations.  Provide a technical representative employed by the slurry manufacturer to assist and guide the Drilled Pier Contractor onsite during the construction of the first drilled pier.  If problems are encountered during drilled pier construction, the Engineer may require the technical representative to return to the site.

Provide documentation that mixing water is suitable for slurry.  Use slurry equipment that is sufficient for mixing, agitating, circulating and storing slurry.  Thoroughly premix slurry with water in tanks before pumping into excavations.  Allow bentonite slurry to hydrate at least 24 hours in tanks before use.

Pump slurry into excavations before encountering water.  Maintain slurry level at least 5 ft or one pier diameter, whichever is greater, above the highest piezometric head along the drilled pier length.  The highest piezometric head is anticipated to be the static water or groundwater elevation.  However, the Drilled Pier Contractor is responsible for determining the highest piezometric head for each pier.

Maintain the required slurry properties at all times except for sand content.  Desand or replace slurry as needed to meet the required sand content in tanks before pumping slurry into excavations and in excavations immediately before placing concrete.

  - Time

Agitate bentonite slurry in holes at least every 4 hours.  If this 4-hour time limit is exceeded, the Engineer may require holes to be overreamed at least 1" and no more than 3" below casings.  Overream holes with grooving tools, overreaming buckets or other approved methods.

Construct drilled piers so the maximum time slurry is in contact with uncased portions of holes from drilling through concrete placement does not exceed 36 hours.  If this 36 hour time limit is exceeded, the Engineer may require the hole diameter to be enlarged at least 6".  If the enlarged hole diameter is greater than the permanent casing diameter, replace casing with a larger permanent casing with an outside diameter equal to the diameter of the enlarged hole.

  - Slurry Testing

Define a “sample set” as slurry samples collected from mid-height and within 2 ft of the bottom of slurry tanks or holes.  Take a sample set from slurry tanks to test slurry before beginning drilling.  Do not pump slurry into excavations until both slurry samples from tanks meet the required slurry properties.  Take sample sets from excavations to test slurry at least every 4 hours and immediately before placing concrete.  Do not place Drilled Pier concrete until both slurry samples from an excavation meet the required slurry properties.  If any slurry test results do not meet the requirements, the Engineer may suspend drilling until both samples from a sample set meet the required slurry properties.

Sign, date and submit slurry test reports upon completion of each pier.  The Department reserves the right to perform comparison slurry tests at any time.

  - Disposal

Comply with all Federal, State and local regulations, as well as the project permits and commitments, when disposing of slurry and drilling spoils mixed with slurry.  Contain slurry and drilling spoils and keep out of water at all times.

- Cleaning and Inspection

Provide clean holes with level bottoms so elevations within bottom of holes do not vary by more than 12".  Remove soft and loose material from bottom of holes using methods accepted in the drilled pier construction plan or approved by the Engineer.  When bottom of holes are not hand cleaned, remove sediment from holes with cleanout buckets, air lifts or pumps.

After cleaning is complete, provide all equipment, personnel and assistance required for the Engineer to visually inspect holes from above or by entering excavations.  Remove all cleaning and drilling equipment from holes during inspections and do not interfere with inspections.

  - Tip Resistance

If the Engineer determines that the material below an excavation does not provide the minimum required tip resistance, increase the drilled pier length and lengthen reinforcing steel as directed.  One of the following methods may be required to check the conditions and continuity of material below excavations.

    - Test Hole

If excavations are in rock, drill a 1.5" diameter test hole at least 6 ft below bottom of holes for the Engineer to determine the continuity of rock below holes.

    - Standard Penetration Test

Standard penetration tests (SPT) may be required as noted in the plans.  When required, drive a split-barrel sampler 18" below bottom of holes or to refusal in accordance with ASTM D1586.  Perform SPT in holes at least 12" away from casing walls and support drill rods so rods remain vertical and straight.  Report the number of blows applied in each 6" increment and provide recovered samples to the Engineer.  The Engineer will determine the standard penetration resistance required.

  - Bottom Cleanliness

Holes are clean if at least 50% of bottom of holes has less than 0.5" of sediment and no portions of bottom of holes have more than 1.5" of sediment.  If bottom of holes does not meet this cleanliness criteria, remove sediment from holes until the Engineer determines holes are clean.  One or more of the following methods may be required to inspect the bottom cleanliness of holes.

    - Steel Probe

If drilled pier excavations are not dewatered or as directed, provide a #10 rebar steel probe that is 24" long with a flat tip on one end and a non-stretch cable connected to the other end.  Provide a cable long enough to lower the steel probe to the bottom of holes for the Engineer to determine the amount of sediment in holes.

    - Shaft Inspection Device

The Engineer may use the shaft inspection device (SID) as noted in the plans.  The Engineer provides the SID and personnel to operate it.  Notify the Engineer at least 2 days before finishing holes that will be inspected with the SID.

Assist the Engineer in handling the SID and associated equipment and supporting the SID during inspections.  Provide working areas large enough for the SID, associated equipment and SID personnel within reach of the SID cables and clear view of holes being inspected.  If necessary, provide a secure location to store the SID and associated equipment onsite overnight.

Approximately one hour is required to inspect a hole with the SID after the SID and associated equipment are set up.  The Engineer will use the SID to measure the amount of sediment at 5 locations around the bottom of holes.

- Reinforcing Steel and Concrete

Assemble rebar cages consisting of bar and spiral reinforcing steel shown in the plans.  Securely cross tie reinforcing steel at each intersection with double wire.  Attach a chair under each reinforcing bar and rollers near the top and bottom of rebar cages and every 10 ft along cages in between.  The number of rollers required at each location along rebar cages is one roller per foot of design pier diameter with at least 4 rollers per location.  Space rollers equally around rebar cages at each location.  Attach rollers so rollers are supported across 2 adjacent reinforcing bars and will freely rotate when rebar cages are lowered into excavations.

If CSL tubes are required, securely attach CSL tubes to spiral reinforcing steel on the inside of rebar cages with at least 3" clearance to reinforcing bars.  Extend CSL tubes from 6" above pier tip elevations to at least 2 ft above the ground line or top of permanent casings, whichever is greater.  The number of CSL tubes required for each drilled pier is one tube per foot of design pier diameter with at least 4 tubes per pier.  Space CSL tubes equally around rebar cages so distances between tubes measured around spiral reinforcing steel are uniform.  Install CSL tubes as straight and parallel to each other as possible.  Fit caps on top and bottom of CSL tubes.

After the Engineer determines that the material below excavations provides the minimum required tip resistance and holes are clean, place rebar cages and then concrete in excavations.  Do not rack or distort rebar cages and CSL tubes when lifting and handling cages.  Set rebar cages directly on bottom of holes or, as approved by the Engineer, hang cages from permanent casings.  When hanging rebar cages, leave devices supporting cages in place until Drilled Pier concrete attains a compressive strength of at least 3,000 psi.

Do not delay placing cages or concrete unless excavations are cased to rock or otherwise approved.  If delays occur, the Engineer may require removal of rebar cages to reinspect bottom cleanliness of holes.  If bottom of holes does not meet the cleanliness criteria in Subarticle 411-4(D)(2), remove sediment from holes until the Engineer determines holes are clean before resetting rebar cages.

After placing rebar cages with CSL tubes, remove top caps, fill tubes with clean water and reinstall caps before placing concrete.  Check for correct cage position before placing concrete and keep rebar cages plumb during concrete placement.  Maintain cage position so rebar cages do not move vertically more than 6" and columns or footings have the minimum required concrete cover shown in the plans.

Remove all temporary casings during concrete placement.  Do not twist, move or otherwise disturb temporary casings until the concrete depth inside casings is at least 10 ft or half the head, whichever is greater, above the bottom of casing being disturbed.  Define “head” as the difference between the highest piezometric head along the drilled pier length and the static water elevation inside the excavation.

When removing temporary casings, maintain the required concrete depth above the bottom of casing being removed except when the concrete level is at or above top of piers.  Sustain sufficient concrete depths to overcome pressures imposed by earth, backfill and fluids.  As temporary casings are withdrawn, ensure fluids trapped behind casings is displaced upward and discharged out of excavations without contaminating or displacing concrete.

Pour concrete in excavations to form uniform jointless monolithic drilled piers.  Do not trap soil, air, fluids or other contaminants in concrete.  Remove contaminated concrete from top of piers at time of concrete placement.

Inform the Engineer of the volume of concrete placed for each pier.  For piers constructed with slurry or as directed, record a graphical plot of depth versus theoretical and actual concrete volumes.

Dry or wet placement of concrete is at the Contractor’s option for piers constructed with only casings if the water inflow rate into excavations is less than 6" per half hour after removing any pumps from holes.  Wet placement of concrete is required for all other drilled pier construction.

  - Dry Placement

If holes are filling with water for dry placement of concrete, dewater excavations as much as possible before placing concrete.  For drilled piers less than 80 ft long, pour concrete down the center of excavations so concrete does not hit reinforcing steel or excavation sidewalls.  For piers longer than 80 ft, place concrete with a tremie or pump pipe down the center of excavations so length of free fall is less than 80 ft.

  - Wet Placement

For wet placement of concrete, maintain static water or slurry levels in holes before placing concrete.  Place concrete through steel tremies or pump pipes.  Use tremies with watertight joints and a diameter of at least 10".  Pump concrete in accordance with Article 420-5.  Use approved devices to prevent contaminating concrete when tremies or pump pipes are initially placed in excavations.  Extend tremies or pump pipes into concrete at least 5 ft at all times except when the concrete is initially placed.

When the concrete level reaches the static water elevation inside the excavation, dry placement of concrete is permitted.  Before changing to dry placement, pump water or slurry out of holes and remove contaminated concrete from the exposed concrete surface.

411-5	INTEGRITY TESTING

Define “integrity testing” as crosshole sonic logging (CSL) and pile integrity testing (PIT).  Integrity testing may be required as noted in the plans or by the Engineer.  The Engineer will determine how many and which drilled piers require integrity testing.  Do not test piers until Drilled Pier concrete cures for at least 7 days and attains a compressive strength of at least 3,000 psi.

- Crosshole Sonic Logging

If CSL testing is required, use a prequalified CSL Consultant to perform CSL testing and provide CSL reports.  Use a CSL Operator approved as a Field Engineer (key person) for the CSL Consultant.  Provide CSL reports sealed by an engineer approved as a Project Engineer (key person) for the same CSL Consultant.

  - CSL Testing

Perform CSL testing in accordance with ASTM D6760.  If probes for CSL testing will not pass through to the bottom of CSL tubes, the Engineer may require coring to replace inaccessible tubes.  Do not begin coring until core hole size and locations are approved.  Core at least 1.5" diameter holes the full length of piers.  Upon completion of coring, fill holes with clean water and cover to keep out debris.  Perform CSL testing in core holes instead of inaccessible tubes.

For piers with 4 or 5 CSL tubes, test all tube pairs.  For piers with 6 or more CSL tubes, test all adjacent tube pairs around spiral reinforcing steel and at least 50% of remaining tube pairs selected by the Engineer.  Record CSL data at depth intervals of 2.5" or less from the bottom of CSL tubes to top of piers.

  - CSL Reports

Submit 2 copies of each CSL report within 7 days of completing CSL testing.  Include the following in CSL reports:

    - Title Sheet

      - Department’s TIP number and WBS element number

      - Project description

      - County

      - Bridge station number

      - Pier location

      - Personnel

      - Report date

    - Introduction

    - Site and Subsurface Conditions (including water table elevation)

    - Pier Details

      - Pier and casing diameters, lengths and elevations

      - Drilled Pier concrete compressive strength

      - Installation methods including use of casings, slurry, pumps, tremies, dry or wet placement of concrete, etc.

    - CSL Results

      - Logs with plots of signal arrival times and energy vs. depth for all tube pairs tested

    - Summary/Conclusions

      - Table of velocity reductions with corresponding locations (tube pair and depth) for all tube pairs tested

      - List of suspected anomalies with corresponding locations (tube pair(s) and depth range)

    - Attachments

      - Boring log(s)

      - Field inspection forms and concrete curves (from Engineer)

      - CSL tube locations, elevations, lengths and identifications

      - CSL hardware model and software version information

      - PDF copy of all CSL data

- Pile Integrity Testing

If required, the Engineer will perform PIT.  Provide access to and prepare top of piers for PIT as directed.  See ASTM D5882 for PIT details.

- Further Investigation

Define “further investigation” as any additional testing, excavation or coring following initial integrity testing.  Based on concrete placement and initial integrity testing results, the Engineer will determine if drilled piers are questionable and require further investigation within 7 days of receiving CSL reports or completing PIT.  For initial CSL testing, the Engineer will typically determine whether further investigation is required based on Table 411-4.

| TABLE 411-4 DRILLED PIER FURTHER INVESTIGATION CRITERIA (For Initial CSL Testing) |  |
| --- | --- |
| Velocity Reductions | Further Investigation Required? |
| < 20% | No |
| 20 - 30% | As Determined by the Engineer |
| > 30% | Yes |

If further investigation is necessary, the Engineer will typically require one or more of the following methods to investigate questionable piers.

  - CSL Testing

If required, use CSL testing as described above to retest questionable piers and as directed, perform testing with probes vertically offset in CSL tubes.  CSL offset data will typically be required for all locations (tube pair and depth) with velocity reductions greater than 30% and at other locations as directed.  Record offset data at depths, intervals and angles needed to completely delineate anomalies.

Provide CSL reports that meet Subarticle 411-5(A)(2).  When CSL offset data is required, perform tomographic analysis and provide 3 dimensional color coded tomographic images of piers showing locations and sizes of anomalies.

  - Excavation

If required, excavate around questionable piers and remove permanent casing as needed to expose Drilled Pier concrete.  Do not damage piers when excavating or removing casings.  The Engineer will determine the portions of piers to expose.

  - Coring

If required, core questionable piers and provide PQ size cores that meet ASTM D2113.  The Engineer will determine the number, location and depth of core holes required.  Handle, log and store concrete cores in accordance with ASTM D5079.  Provide cores to the Engineer for evaluation and testing.  Sign, date and submit core logs upon completion of each core hole.

- Defective Piers

For questionable piers that are exposed or cored, the Engineer will determine if piers are defective based on the results of excavation or coring.  For questionable piers that are not exposed or cored, the Engineer will determine if piers are defective based on the results of integrity testing.  Questionable piers with only CSL testing will be considered defective if any velocity reductions between any tube pairs are greater than 30%.

411-6	DRILLED PIER ACCEPTANCE

Drilled pier acceptance is based in part on the following criteria:

- Temporary casings and drilling tools are removed from the drilled pier excavation or the Engineer determines that a temporary casing may remain in the excavation.

- Drilled Pier concrete is properly placed and does not have any evidence of segregation, intrusions, contamination, structural damage or inadequate consolidation (honeycombing).

- Center of pier is within 3" of plan location and 2% of plumb.  Top of pier is within 1" above and 3" below the elevation shown in the plans or approved by the Engineer.

- Rebar cage is properly placed and top and center of cage is within tolerances for center of pier.  Tip of permanent casing does not extend below the elevation noted in the plans or approved by the Engineer.

- Drilled pier is not defective or the Engineer determines the defective pier is satisfactory.  A pier will be considered defective based on Subarticle 411-5(D).

Do not grout CSL tubes or core holes, backfill around a pier or perform any work on a drilled pier until the Engineer accepts the pier.  If the drilled pier is accepted, dewater and grout CSL tubes and core holes, and backfill around the pier with approved material to finished grade.  If the Engineer determines a pier is unacceptable, remediation is required.  Remediation may include, but is not limited to grouting, removing part or all of unacceptable piers, modifying pier designs or providing replacement or additional piers or piles.  Submit working drawings and design calculations for acceptance in accordance with Article 105-2.  Ensure remediation submittals are designed, detailed and sealed by an engineer licensed by the State of North Carolina.  Do not begin remediation work until remediation plans are approved.  When repairing unacceptable piers, perform post repair testing to gauge success of the repair.  No extension of completion date or time will be allowed for remediation of unacceptable drilled piers or post repair testing.

411-7	MEASUREMENT AND PAYMENT

____ Dia. Drilled Piers in Soil, ____ Dia. Drilled Piers Not in Soil and ____ Dia. Drill Piers will be measured and paid in linear feet.  Acceptable drilled piers will be measured as the difference between the specified top of pier and pier tip elevations or revised elevations approved by the Engineer.

For bents with a not in soil pay item shown in the plans, drilled piers will be paid as ____ Dia. Drilled Piers in Soil and ____ Dia. Drilled Piers Not in Soil.  Define “not in soil” as material with a rock auger penetration rate of less than 2" per 5 minutes of drilling at full crowd force.  When not in soil is encountered, seams, voids and weathered rock less than 3 ft thick with a rock auger penetration rate of greater than 2" per 5 minutes of drilling at full crowd force will be paid at the contract unit price for ____ Dia. Drilled Piers Not in Soil.  Seams, voids and weathered rock greater than 3 ft thick will be paid at the contract unit price for ____ Dia. Drilled Piers in Soil where not in soil is no longer encountered.  For bents with a not in soil pay item shown in the plans, drilled piers through air or water will be paid at the contract unit price for ____ Dia. Drilled Piers in Soil.

For bents without a not in soil pay item shown in the plans, drilled piers will be paid as ____ Dia. Drill Piers.  The contract unit price for ____ Dia. Drilled Piers will be full compensation for drilling through any materials encountered.

The contract unit prices for ____ Dia. Drilled Piers in Soil, ____ Dia. Drilled Piers Not in Soil and ____ Dia. Drill Piers will also be full compensation for spoils and slurry containment and disposal, slurry construction including a slurry manufacturer representative and overreaming and enlarging piers and any concrete removal, miscellaneous grading and excavation.  No additional payment will be made for excess Drilled Pier concrete due to caving or sloughing holes or telescoping casings.

Reinforcing steel will be measured and paid in accordance with Article 425-6.

Permanent Steel Casing for ____ Dia. Drilled Pier will be measured and paid in linear feet.  Permanent casings will only be paid for when required by the Engineer or shown in the plans.  Permanent casings will be measured as the difference between the ground line or specified top of pier elevation, whichever is higher, and the specified permanent casing tip elevation or revised elevation approved by the Engineer.  If a permanent casing cannot be installed to the tip elevation shown in the plans, up to 3 ft of casing cut-off will be paid at the contract unit price for Permanent Steel Casing for ____ Dia. Drilled Pier.

SID Inspections will be measured and paid in units of each.  SID Inspections will be measured as one per pier.  The contract unit price for SID Inspections will be full compensation for inspecting holes with the SID the first time.  No additional payment will be made for subsequent inspections of the same hole.

The Contractor is responsible for any damage to the SID equipment due to the Contractor’s fault or negligence.  Replace any damaged equipment at no additional cost to the Department.

SPT Testing will be measured and paid in units of each.  SPT Testing will be measured as the number of standard penetration tests performed.

CSL Testing will be measured and paid in units of each.  CSL Testing will be measured as one per pier.  The contract unit price for CSL Testing will be full compensation for performing initial CSL testing and providing CSL reports.  Subsequent CSL testing of and CSL reports for the same pier will be considered further investigation.  No separate payment will be made for CSL tubes.  CSL tubes including coring for inaccessible tubes and grouting will be incidental to the contract unit prices for drilled piers.

No payment will be made for stuck temporary casings that cannot be removed from drilled pier excavations or additional drilled pier length and reinforcing steel required due to temporary casings that remain in excavations.  No payment will be made for PIT.  No payment will be made for further investigation of defective piers.  Further investigation of piers that are not defective will be paid as extra work in accordance with Article 104-7.  No payment will be made for remediation of unacceptable drilled piers or post repair testing.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| ____ Dia. Drilled Piers in Soil |  | Linear Foot |
| ____ Dia. Drilled Piers Not in Soil |  | Linear Foot |
| ____ Dia. Drilled Piers |  | Linear Foot |
| Permanent Steel Casing for ____ Dia. Drilled Piers |  | Linear Foot |
| SID Inspections |  | Each |
| SPT Testing |  | Each |
| CSL Testing |  | Each |

## SECTION 412

UNCLASSIFIED STRUCTURE EXCAVATION

412-1	DESCRIPTION

Excavate any material not classified as foundation excavation, box culvert excavation or channel excavation whose removal is required for the construction of bridges, retaining walls of reinforced concrete or reinforced masonry, arch culverts and box culverts without floor slabs, and which is classified as unclassified structure excavation in the plans, in accordance with the contract or as directed.  Excavate, blast, brace, shore, provide sheeting and cribbing, backfill, haul and dispose of materials.

Do not deposit excavated materials, nor construct earth dikes or other temporary earth structures, in rivers, streams or impoundment or so near to such waters that they are carried into any river, stream or impoundment by stream flow or surface runoff.

Dispose of all timber, stumps and debris in accordance with Article 200-6.

412-2	PRESERVATION OF CHANNEL

Unless otherwise required by the contract, do not excavate in stream channels.  Do not disturb the natural stream bed adjacent to the structure without permission.

Do not place material in a stream without approval.  Remove materials placed within the stream area and leave the stream in its original condition, unless otherwise permitted.

412-3	UTILIZATION OF EXCAVATED MATERIAL

Use and place suitable excavated material in accordance with Articles 410-7 and 410-8.

Notify the Engineer a sufficient time before beginning the excavation so measurements may be taken of the undisturbed ground.

412-4	MEASUREMENT AND PAYMENT

The price and payment below will be full compensation for all items required to complete unclassified structure excavation including, but not limited to, those items contained in Article 412-1.

Unclassified Structure Excavation at Station ____ will be paid at the contract lump sum price.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Unclassified Structure Excavation at Station ____ |  | Lump Sum |

## SECTION 414

BOX CULVERT EXCAVATION

414-1	DESCRIPTION

Excavate all material necessary for the construction of box culverts with floor slabs in accordance with the contract or as directed.  Excavate, blast, drain and divert water, bail, pump, brace, shore, provide sheeting, cribbing, cofferdams, culvert foundation conditioning, subsurface drainage and drawings; backfill, haul and dispose of materials.

Do not deposit excavated materials, nor construct earth dikes or other temporary earth structures in rivers, streams or impoundment or so near to such waters that they are carried into any river, stream or impoundment by stream flow or surface runoff.  As an exception to the above, obtain written approval for the use of confined earth materials in cofferdams for structure foundations.

414-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Foundation Conditioning Material |  | 1016 |
| Stone, No. 78M |  | 1005 |
| Subdrain Fine Aggregate |  | 1044-1 |

414-3	FOUNDATION EXCAVATION

Notify the Engineer a sufficient time before beginning the excavation so measurements may be taken of the undisturbed ground.  Do not disturb the existing ground at the culvert site without permission.

Where necessary for safety, slope, shore, brace or protect by cofferdams the foundation openings in accordance with State and local safety standards.  Perform foundation excavation and related work in such sequence that no portion of the culvert will be endangered by subsequent operations.  Protect completed portions of a culvert from blasting.

Remove and dispose of boulders, vegetative matter and any other objectionable material.

Notify the Engineer after excavating each foundation.  Do not place any concrete until obtaining approval of the excavation depth, the character of the foundation material and permission to proceed.

Take special care not to disturb the bottom of the excavation until immediately before placing reinforcing steel and concrete.

414-4	CONDITIONING CULVERT FOUNDATION

Excavate to a depth as directed below the bottom of the barrel or wing footing and replace the excavated material with foundation conditioning material.

When the foundation material beneath a portion of the barrel or wing footing is rock or incompressible material and softer material is beneath the remainder of the barrel or wing footing, excavate the rock material within the neat lines of the barrel or footing to a depth of 12" below the bottom of the barrel and footings and backfill with foundation conditioning material.

Use Class VI select material foundation conditioning material in accordance with Section 1016.

414-5	PUMPING

Pump from the interior of any foundation enclosure to preclude the possibility of the movement of water over or through any fresh concrete.  Do not pump while placing concrete or for at least 24 hours thereafter, unless done from a suitable sump separated from the concrete work by a substantially watertight wall.

414-6	UTILIZATION OF EXCAVATED MATERIAL

Use suitable excavated material in accordance with Article 410-7.

414-7	BACKFILLING AND FILLING

As soon as practical after completing the box culvert, place the backfill and redirect the stream through the culvert.

Use approved material for backfill that is free from large or frozen lumps, wood or other undesirable material.  Where there is not an adequate quantity of suitable backfill material available from culvert excavation, provide suitable backfill material compensated in accordance with Subarticle 410-10(C).

Eliminate any excavated slope adjacent to backfill areas by stepping or serrating to prevent wedge action.

Place and compact all portions of the backfill that become a part of roadway typical sections or their foundations in accordance with Subarticles 235-3(B) and 235-3(C).  Place all other portions of the backfill in layers not more than 10" in depth of loose measure and compact to a density comparable to the adjacent undisturbed material.  Refill all excavated spaces not filled with permanent work with earth up to the ground surface existing before the excavation.

Do not place backfill or embankment behind the walls of culverts until after placing the top slab and allowing development of the minimum compressive strength required by Article 420-20.

Place backfill or embankment material simultaneously insofar as possible to approximately the same elevation on both sides of the culvert and do not carry it to an elevation higher than one foot above the top of footing or bottom slab until the concrete develops the minimum required strength for the class of concrete used as specified in Table 1000-1.

414-8	SUBSURFACE DRAINAGE AT WEEP HOLES

Place a stone drain consisting of one cubic foot of No. 78M stone contained in a bag of porous fabric at each weep hole.  Place subdrain fine aggregate beneath, around and over the stone drain, so the stone drain is covered by a layer of subdrain fine aggregate at least one foot thick.  Connect all drains with a horizontal drain of subdrain fine aggregate at least one foot square in cross section.  In the case of abutments and retaining walls, in addition to the above requirements, place a vertical drain of subdrain fine aggregate at least one foot square in cross section at each weep hole to an elevation 2 ft below the subgrade or surface of the embankment.

When embankment placement around the structure is part of another contract, the portion of the subsurface drainage system described above, which is located in such embankment, is not part of the work of this section.

414-9	MEASUREMENT AND PAYMENT

The prices and payments below will be full compensation for all items required to complete box culvert excavation including, but not limited to, those items in Article 414-1.

Foundation Conditioning Material, Box Culvert will be measured and paid in tons of material that is placed within the established limits.  The number of tons of material is determined by weighing the material in trucks in accordance with Article 106-7.  No deduction will be made for any moisture contained in the material at the time of weighing.  Such price and payment will be full compensation for all excavation made below the bottom of the barrel and wing footings in addition to furnishing, hauling and placing the foundation conditioning material.

Culvert Excavation, Sta. ____ will be paid at the contract lump sum price.  No measurement for payment will be made for this pay item, and no adjustment in the contract lump sum price will be made unless the size, length, elevation or location of the culvert is revised.  If the size, length, elevation or location of the culvert is revised, such revision will be an alteration of plans or details of construction in accordance with Article 104-3.

Where it is necessary to provide backfill material from sources other than excavated areas or borrow sources used in connection with other work in the contract, payment for furnishing and hauling such backfill material will be paid as extra work in accordance with 
Article 104-7.  Placing and compacting such backfill material is not extra work but is incidental to the work being performed.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Culvert Excavation, Sta. ____ |  | Lump Sum |
| Foundation Conditioning Material, Box Culvert |  | Ton |

## SECTION 416

CHANNEL EXCAVATION

416-1	DESCRIPTION

Excavate any material outside of the pay limits of foundation excavation, unclassified structure excavation or box culvert excavation, which is classified as channel excavation in the plans.  Place suitable excavated material as directed, drain and divert water, pump, blast, haul, dispose of materials and backfill.

Do not deposit excavated materials, nor construct earth dikes or other temporary earth structures in rivers, streams or impoundment or so near to such waters that they are carried into any river, stream or impoundment by stream flow or surface runoff.

416-2	CONSTRUCTION METHODS

Notify the Engineer a sufficient time before beginning the excavation so measurements may be taken of the undisturbed ground.  Do not disturb the existing ground without permission.

Remove and dispose of boulders, vegetative material and any other objectionable material.

Use and place suitable excavated material in accordance with Articles 410-7 and 410-8.

416-3	MEASUREMENT AND PAYMENT

Channel excavation will be measured and paid on a cubic yard basis.  Materials will measured in their original position within the limits described below and computed by the average end area method, that are acceptably excavated in accordance with the contract or as directed.  The upper limits for measurement are the actual ground surface at the time of starting work.  The lower limits for measurement are established by the plans or as directed in writing.

No measurement is made of the following excavation:

- Mud, muck or similar semi-solid material which can be drained away or pumped without the use of a jet or nozzle.

- Excavation before the Engineer makes measurements of the undisturbed ground.

- Excavation that is within the pay limits of other excavation.

- Excavation that is outside of the limits shown in the plans or as directed in writing.

Where the item Channel Excavation is not included in the contract, no measurement or payment is made of any channel excavation, as payment at the contract unit or lump sum price for the various items in the contract will be full compensation for the work covered by this section.

This price and payment will be full compensation for all items required to complete channel excavation.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Channel Excavation |  | Cubic Yard |

## SECTION 420

CONCRETE STRUCTURES

420-1	DESCRIPTION

Construct cast-in-place concrete structures and the cast-in-place concrete portions of composite structures in conformity with the lines, grades and dimensions shown in the contract.  Furnish and place concrete, joint filler and sealer, curing agents, epoxy protective coating, deck drains, expansion anchors and any other material; erect and remove all falsework and forms; protect concrete in wind, rain, low humidity, high temperatures or other unfavorable weather; construct joints and weep holes; finish and cure concrete; protect concrete from rust stains; and groove bridge floors.  For reinforced concrete deck slabs, in addition to the above, furnish and place reinforcing steel and bridge scuppers; and design, furnish, erect and remove all bridge deck forms including any appurtenances required by the Engineer to stabilize exterior girders during overhang construction.

420-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Calcium Nitrite Corrosion Inhibitor |  | 1000-4(K) |
| Curing Agents |  | 1026 |
| Deck Drains |  | 1054-1 |
| Epoxy Protective Coating |  | 1081 |
| Expansion Anchors |  | 1074-2 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028 |
| Metal Stay-in-Place Forms |  | 1074-12 |
| Portland Cement Concrete |  | 1000 |
| Reinforcing Steel |  | 1070 |

420-3	FALSEWORK AND FORMS

- General

Submit 8 sets of detailed drawings for falsework or forms for bridge superstructure and other components as required by the contract for review, comments and acceptance before beginning construction of the falsework or forms.  This review does not relieve the Contractor of full responsibility for the safety, alignment, quality or finish of the work.

Design falsework and forms to carry the full loads upon them, including a dead load of 150 lb/cf for concrete, loads caused by equipment and personnel, and for lateral pressures resulting from rate of pours, setting times and effects of vibration on the concrete, so the finished concrete surface conforms to the proper dimensions and contours and has an even appearance.

Use lumber and other material for forms and falsework that is sound and in good condition.

Set falsework and forms to give the correct elevation shown on the drawings making proper allowance for shrinkage, deflections and settlement, and maintain true to lines and grades designated until the concrete sufficiently hardens.

Where falsework or forms appear to be unsatisfactorily built in any respect either before or during placing of concrete, the Engineer will order the work stopped until the defects are acceptably corrected.

Keep the falsework and forms in place after placing of concrete for the periods specified in Article 420-16.  Remove falsework and forms in an acceptable manner.  Do not leave forms or falsework permanently in place without written approval.

Provide a means, satisfactory to the Engineer, to check any settlement or deflection that may occur during the placing of concrete in the various portions of the work.

- Falsework

Build falsework on foundations of sufficient strength to carry the applied loads without appreciable settlement.  Support falsework that cannot be founded on solid footings on ample falsework piling.

Use an acceptable method to compensate for shrinkage, deflection and settlement.  Use jacks to readily effect adjustment, if necessary, before or during placing of concrete, if required by the Engineer.

- Forms

  - General

Use forms made of wood or steel except where other materials are specified by the contract or accepted by the Engineer.

  - Wood Forms

Build forms mortar-tight of material sufficient in strength with ample studding, walling and bracing to effectively prevent any appreciable horizontal and vertical deflection.

Provide forms with interior dimensions such that the finished concrete is of the form and dimensions shown in the plans.

Line forms, except for surfaces permanently in contact with earth fill, with plywood or other approved material.  Provide a lining with a smooth and uniform texture and of such thickness and rigidity that a concrete surface of uniform texture and even appearance results.  Provide joints between form liners that are mortar tight and even and maintain to prevent the opening of joints due to the shrinkage of the lumber.

Fillet forms at all sharp corners unless otherwise noted in the plans.  Mill wood chamfer strips from straight grained lumber and surface on all sides.

Give forms for all projections a bevel or draft to insure easy removal.

At all times, maintain the shape, strength, rigidity, watertightness and surface smoothness of reused forms.  Resize any warped or bulged lumber before reusing.  Do not reuse any forms that are unsatisfactory in any respect.  Do not use plywood sheets showing torn grain, worn edges, patches, holes from previous use or other defects that impair the texture of concrete surfaces exposed to view.

Maintain an acceptable alignment and no broken edges on all chamfer strips.

Thoroughly clean forms previously used of all dirt, mortar and foreign material before reusing.  Before placing concrete in forms to be removed, thoroughly coat all inside surfaces of the forms with commercial quality form oil or other equivalent coating which permits the ready release of the forms and does not discolor the concrete.

Construct or install metal spacers or anchorages, required within the forms for their support or to hold them in correct alignment and location, in such a way that the metal work can be removed to a depth of at least 1" from the exposed surface of the concrete without injury to such surface by spalling or otherwise.  Limit the diameter to not greater than 1.5 times its depth for the recess formed in the concrete.  Cut back all such metal devices in exposed surfaces, upon removal of the forms, to a depth of at least 1" from the face of the concrete.  Carefully fill cavities produced by the removal of metal devices with cement mortar of the same mix used in the body of the work immediately upon removal of the forms, and leave the surface smooth, even and as nearly uniform in color as possible.  As an option, break off flush with the concrete surface those metal devices with cross-sectional area not exceeding 0.05 sq.in. on surfaces permanently in contact with earth fill.

Do not weld metal devices to either reinforcing steel or structural steel that is a permanent part of the structure without written approval.

  - Steel Forms

Apply Subarticle 420-3(C)(2) in regards to design, mortar tightness, filleted corners, beveled projections, bracing, alignment, texture and evenness of appearance of the resulting concrete surface, removal, re-use and oiling to steel forms.  Use steel for forms of such thickness that the forms remain true to shape.  Counter-sink bolt and rivet heads.  Design clamps, pins or other connecting devices to hold the forms rigidly together and allow removal without injury to the concrete.  Do not use steel forms that do not present a smooth surface or line up properly.  Exercise care to keep steel forms free from rust, grease or other foreign matter that will tend to discolor the concrete.

- Forms for Concrete Bridge Decks

In addition to Subarticles 420-3(C)(1) through 420-3(C)(3), the following requirements apply to falsework and forms used to construct reinforced concrete bridge decks on girders.  Furnish all materials, labor, equipment and incidentals necessary for the proper installation of falsework and forms for concrete bridge deck slabs.

For prestressed girder spans, the plans for the concrete deck slab are detailed for the use of a cast in place slab using either precast prestressed concrete panels or fabricated metal stay in place forms.  Optionally, construct a cast in place slab using removable forms.

For structural steel spans, plans for the concrete deck slab are detailed for the use of metal stay in place forms.  Optionally, construct a cast in place slab using removable forms.  Do not use precast prestressed concrete panels on structural steel spans.

If using a form system other than that detailed in the plans, do so at no additional cost to the Department.  Changes in slab design to accommodate the use of optional forms are the responsibility of the Contractor.  Submit these changes for review and approval.  Before using optional forms, submit 2 sets of prints of detailed checked plans of the system and checked design calculations for the composite slab complying to the latest AASHTO LRFD Bridge Construction Specifications, AASHTO LRFD Bridge Design Specifications and Highway Design Branch Structure Design Manual.  After the drawings are reviewed and, if necessary, the corrections made, submit reproducible drawings of the deck system to become the revised plans.  Ensure that the size of the sheets used for the drawings is 22" x 34".  Ensure that the plans and design calculations are checked and sealed by an engineer licensed by the State of North Carolina.

Where reinforced concrete deck slab with sand lightweight concrete is required by the contract, do not use precast prestressed concrete panels.

Unless otherwise shown in the plans, use the same forming system for all of the same type superstructure spans within the bridge.  Construct the slab overhang from the exterior girder to the outside edge of superstructure using removable forms.

  - Precast Prestressed Concrete Panels

Prestressed concrete panels are subject to the requirements for prestressed concrete members as specified in Section 1078, the plans and the Standard Specifications.

Design prestressed panels subject to review by the Engineer.  Before using prestressed panels, submit 7 sets, including one reproducible set, of detailed plans of the panels for review.  Submit with the checked plans one set of checked design calculations for the panels complying with the latest AASHTO LRFD Bridge Design Specifications, requirements detailed herein and the plans.  Ensure the plans and design calculations are checked and sealed by an engineer licensed by the State of North Carolina.  If corrections to the drawings are necessary, submit one set of corrected reproducible drawings.  Use a plan sheet size of 22" x 34".  The drawings become part of the plans.

Design the prestressed concrete panels in accordance with the following criteria:

    - Design details to provide a mating surface joint or a draft not exceeding 1/8" resulting in a joint that is closed at the top and no more than 1/4" open at bottom of panel.  Detail the joints filled with grout or other methods approved by the Engineer to prevent leakage of the concrete.  Place a chamfer or fillet, with a 3/4" horizontal width, along the top edges of the panel parallel with the prestressed girder.

    - Design panels to support the dead load of the panel, reinforcement, plastic concrete and a 50 lb/sf construction load.  Design the panel and slab acting compositely to support design live loads and dead loads acting on the composite section.  Include in the design dead load acting on the composite section an additional load of 30 lb/sf for a future asphalt wearing surface.  For bridges up to 44 ft in width distribute equally to all deck panels superimposed dead loads for such permanent bridge items as barrier rails, medians or any dead load which is applied after the deck is cast.  In the case of bridges over 44 ft wide, distribute these loads equally to the first 2 1/2 panels adjacent to each side of the load.

    - The design span of the prestressed concrete panel is the clear distance between edges of girders plus 2" measured parallel to the panel edges.

    - Limit tension in the precompressed tensile zone to 424 psi unless the plans require 0 psi tension.

  - Fabricated Metal Stay-In-Place Forms

Furnish metal stay-in-place forms with closed tapered ends to form the concrete deck slabs as shown in the plans.  Submit 8 copies of complete fabrication and erection drawings for review, comments and acceptance.  Indicate on these plans the grade of steel, the physical and section properties for all permanent steel bridge deck form sheets and a clear indication of locations of form supports.  Do not fabricate the forming material until drawings are accepted.

When required by the design plans, detail stay-in-place forms with excluder plates to exclude concrete from the valleys in the forms.  Foam insulation void fillers may be used in stay-in-place metal forms.  Adhesive shall be used on all 3 contacting sides of the foam insulation void fillers rather than on the bottom only.  The adhesive shall be compatible with the foam insulation material to not cause decomposition.  Duct tape shall not be used to hold the foam insulation in place.  Foam insulation shall be placed in one piece across each bay and be trimmed to not extend over the girder.  Foam insulation damaged during placement of reinforcing steel shall be replaced.

Design metal stay-in-place forms in accordance with the following criteria:

    - Accommodate the dead load of the form, reinforcement and the plastic concrete, including the additional weight of concrete due to the deflection of the metal forms, plus 50 lb/sf for construction loads.  Do not allow the unit working stress in the steel sheet to exceed 72.5% of the specified minimum yield strength of the material furnished nor 36 ksi.

    - Limit the horizontal leg of the support angle to 3".  Design the support angle as a cantilever.

    - Limit the deflection under the weight of the forms, the plastic concrete and reinforcement to 1/180 of the form span or 1/2" whichever is less.  Do not design for a total loading less than 120 lb/sf.

    - Base the permissible form camber on the actual dead load condition.  Do not use camber to compensate for deflection in excess of the foregoing limits.

    - The design span of the form sheets is the clear distance between edges of beam or girder flanges minus 2" measured parallel to the form flutes.  Design and provide form sheets with a length at least the design span of the forms.

    - Compute physical design properties in accordance with requirements of the American Iron and Steel Institute Specification for the Design of Cold-Formed Steel Structural Members latest published edition.

    - Provide a minimum concrete cover of 1 1/4" clear above metal stay-in-place form to the bottom mat of reinforcement.

    - Maintain the plan dimensions of both layers of primary deck reinforcement from the top of the concrete deck.

    - Do not weld to flanges in tension or to structural steel bridge elements fabricated from non-weldable grades of steel.

    - Weld metal stay-in-place forms for prestressed concrete girders to embedded clips in the girder flanges.  The embedded clips shall be at least 2" x 3" and 2" long.  The clips shall be galvanized, 12 gauge ASTM A653 steel and have a 3/4" or 1" diameter hole in the 2" leg.  The spacing of the clips shall be 12".  All submitted metal stay-in-place form designs shall be able to use the standard size and spacing of the clip described above.

Do not unload or handle fabricated metal stay-in-place forming materials so as to damage or alter the configuration of the forms.  Replace damaged materials at no additional cost to the Department.

Store fabricated metal stay-in-place forms that are stored at the project site at least 4" above the ground on platforms, skids or other suitable supports and protect against corrosion and damage from any source.

Install all forms in accordance with detailed fabrication plans submitted to the Engineer for review.  Clearly indicate on the fabrication plans the locations where the forms are supported by steel beam flanges subject to tensile stresses.  Do not weld to the flanges within these locations.  Do not allow form sheets to rest directly on the top of the beam or girder.  Securely fasten sheets to form supports with a minimum bearing length of 1" at each end.  Center sheets between the form supports.  Place form supports in direct contact with the flange of girder or beam.  Make all attachments by permissible welds, bolts, clips or other approved means.  Weld in accordance with Article 1072-18 except 1/8" fillet welds are permitted.

In the areas where the form sheets lap, securely fasten the form sheets to one another by screws at a maximum spacing of 18".  Securely attach the ends of the form sheets to support angles with screws at a maximum spacing of 18".

Where the galvanized coating is damaged, repair in accordance with Article 1076-7.  Minor heat discoloration in areas of welds is not damage and does not require the above repair.

Locate transverse construction joints at the bottom of a flute and field drill 1/4" weep holes at not more than 12" on center along the line of the joint.

Use a saw for all cuts.  Do not flame cut forms.

- Falsework and Forms Over or Adjacent to Traffic

In addition to the applicable sections in Subarticle 420-3(A) through 420-3(D), the following requirements apply to falsework and forms including metal stay-in-place forms and precast concrete deck panels erected over vehicular, pedestrian or railroad traffic or vessel traffic on navigable waterways.  It also covers falsework and forms for those parts of a substructure unit constructed within 20 ft of the edge of a travelway or railroad track and more than 25 ft above the ground line at the time of substructure construction.

  - Submittals

Submit detailed drawings as required by the contract and one set of design calculations for falsework and forms for review and acceptance before beginning construction of the falsework or forms.  Ensure the drawings and design calculations are prepared, signed and sealed by an engineer licensed by the State of North Carolina.  These submittal requirements apply to all falsework and form systems covered by this section.

  - Design

Design falsework and forms for the combined effects of dead load and live load and with appropriate safety factors in accordance with this section and the respective design codes of the materials used.  Include the weight of concrete, reinforcing steel, forms and falsework in the dead load.  Live load includes the actual weight of any equipment the falsework supports, applied as concentrated loads at the points of contact and a uniform load of at least 20 lb/sf applied over the supported area.  In addition, apply a line load of 75 lb/ft along the outside edge of deck overhangs.

  - Inspection

Before the form or falsework system is loaded, inspect the erected falsework and forms and submit a written statement certifying that the erected falsework system complies with the accepted detailed drawings prepared by an engineer licensed by the State of North Carolina.  Submit a separate certification for each span, unit or bridge component.  Any condition that does not comply with the accepted drawings, or any other condition deemed unsatisfactory by the Engineer, is cause for rejection until corrections are made.

420-4	PLACING CONCRETE

Do not place concrete until the depth of the excavation, character of the foundation material, adequacy of the forms and falsework, placement of reinforcement and other embedded items are inspected and approved.  Do not place concrete without the Department’s inspector present.

Place concrete in daylight or obtain approval for an adequate lighting system for construction and inspection of the work.

In preparation for the placing of concrete, remove all sawdust, chips and other construction debris and extraneous matter from the interior of forms.  Remove hardened concrete and foreign matter from tools, screeds and conveying equipment.

Ensure that the concrete temperature at the time of placement in the forms is at least 50°F and no more than 95°F, except where other temperatures are required by Article 420-7 
and 420-14.

Do not use concrete that does not reach its final position in the forms within the time stipulated in Subarticle 1000-4(E).

Thoroughly clean and wet surfaces, other than foundation surfaces, immediately before placing concrete to help bonding to those surfaces.

Regulate the placement of concrete so the pressures caused by the wet concrete do not exceed those used in the design of the forms.

Thoroughly work the external surface of all concrete during the placing with approved tools.  During the placing of concrete, take care to use methods of compaction that result in a surface of even texture free from voids, water or air pockets, and that force the coarse aggregate away from the forms to leave a mortar surface.

Place concrete to avoid segregation of the materials and the displacement of the reinforcement.

Equip chutes on steep slopes with baffle boards or provide chutes in short lengths that reverse the direction of movement.

Use all chutes, troughs and pipes made from suitable materials other than aluminum and keep them clean and free from coating of hardened concrete by thoroughly flushing with water after each run.  Discharge the water used for flushing clear of the structure.

Confine concrete dropped more than 5 ft by closed chutes or pipes, except in walls of box culverts or retaining walls unless otherwise directed.

Take care to fill each part of the form by depositing the concrete as near to its final position as possible.  Work the coarse aggregate back from the forms and around the reinforcement without displacing the bars.  After initial set of the concrete, do not jar the forms and do not place strain on the projecting reinforcement or other items embedded in the concrete.

Compact all concrete required to be vibrated with approved high frequency internal vibrators or other approved type of vibrators immediately after depositing concrete in the forms.  In all cases, have available at least 2 vibrators in good operating condition and 2 sources of power at the site of any structure in which more than 25 cy of concrete is required.  Do not attach or hold the vibrators against the forms or the reinforcing steel.  When vibrating concrete containing epoxy coated reinforcing steel, use a vibrator with a protective rubber head as approved by the Engineer.  Vibrate with care and avoid displacement of reinforcement, ducts or other embedded elements.  Vibrate in the appropriate location, manner and duration to secure maximum consolidation of the concrete without causing segregation of the mortar and coarse aggregate and without causing water to flush to the surface.  When placing concrete to a depth in excess of 12" and containing one or more horizontal layers of reinforcing steel, place the concrete in horizontal layers not more than 12" thick.  Place and compact each layer before the preceding layer takes initial set such that there is no surface of separation between layers.  Do not taper layers of concrete in wedge-shaped slopes but instead place them with reasonably square ends and level tops.

If placing additional concrete against hardened concrete, take care to remove all laitance and to roughen the surfaces of the concrete to ensure that fresh concrete is deposited upon sound concrete surfaces and an acceptable bond is obtained.  Thoroughly wet the existing concrete for at least 2 hours before placing additional concrete.

Deposit and compact to form a compact, dense, impervious concrete of uniform texture which shows smooth faces on exposed surfaces.  Repair, remove and replace in whole or in part as directed and at no additional cost to the Department, any section of concrete found to be porous, cracked, plastered or otherwise defective.

Protect beams and girders during concreting operations.  Remove any concrete that gets on beams or girders immediately by an approved method to restore the surface to the specified condition.

420-5	PUMPING CONCRETE

Placement of concrete by pumping is permitted only when approved.  Use and locate suitable pumping equipment that is adequate in capacity for the work and so no vibrations result which might damage freshly placed concrete.  Do not use pumping equipment, including the conduit system, which contains any aluminum or aluminum alloy that comes in contact with the concrete.

Waste all grout used to lubricate the inner surfaces of the conduit system.

Pump so a continuous stream of concrete without air pockets is delivered.  For test purposes, take concrete from the discharge end of the pump.

420-6	SLUMP TESTS

The slump of the concrete is determined in accordance with AASHTO T 119.

When a slump test is made and the results of the test exceed the specified maximum, a check test is made immediately from the same batch or truck load of concrete.  If the average of the 2 test results exceeds the specified maximum slump, the batch or truck load that contains the batch is rejected.

420-7	PLACING CONCRETE IN COLD WEATHER

- General

Do not place concrete when the air temperature, measured at the location of the concreting operation in the shade away from artificial heat, is below 35°F without permission.  When such permission is granted, uniformly heat the aggregates and water to a temperature not higher than 150°F.  Place the concrete when the temperature of the heated concrete is at least 55°F and not more than 80°F.

Use aggregates that are free of ice, frost and frozen particles.  Do not place concrete on frozen foundation material.

Protect all concrete with heated enclosures or by insulation whenever any of the following conditions occur:

  - The concrete is placed when the air temperature, measured at the location of the concreting operation in the shade away from artificial heat, is below 35°F.

  - The air temperature, measured at the location of the freshly placed concrete in the shade away from artificial heat, is below 35°F and the concrete has not yet attained an age of 72 hours or an age of 48 hours when using high early strength Portland cement concrete.  If the mix contains fly ash or ground granulated blast furnace slag, protect the concrete for 7 days.

Provide and place, at directed locations, a sufficient number of maximum-minimum recording thermometers to provide an accurate record of the temperature surrounding the concrete during the entire protection period.

Assume all risks connected with the placing of concrete under the cold weather conditions referred to herein.  Permission given to place concrete when the temperature is below 35°F and the subsequent protection of the concrete as required herein does not relieve the Contractor in any way of the responsibility for obtaining the required results.

- Heated Enclosures

Immediately enclose Portland cement concrete that is placed when the air temperature is below 35°F and Portland cement concrete that has not yet attained an age of 72 hours.  Enclose the cement before the air temperature falls below 35°F with a housing consisting of canvas or other approved material supported by an open framework.  Maintain the air surrounding the concrete at a temperature of at least 50°F and no more than 90°F for the remainder of the 72-hour period.  Apply these same requirements to high early strength Portland cement concrete except reduce the 72-hour period to 48 hours.  Do not begin these time periods until completing manipulation of each separate mass of concrete.

Provide such heating apparatus as stoves, salamanders or steam equipment and the necessary fuel.  When using dry heat, provide means of preventing loss of moisture from the concrete.

- Insulation

As an alternate to the heated enclosure specified in Subarticle 420-7(B), use insulated forms or insulation meeting all requirements of this subarticle to protect concrete.  Use insulation under the same conditions that require heated enclosures.  Place the insulation on the concrete as soon as initial set permits.

When using insulation for cold weather protection, batch concrete for sections 12" or less in thickness or diameter as outlined below.  Use Type III Portland cement without any increase in cement content, or use Type I or II Portland cement with the cement content increased to 1.80 barrels/cy.  When the mix includes fly ash, use a mix containing 572 lb/cy of cement and at least 172 lb/cy of fly ash.  When the mix includes ground granulated blast furnace slag, use a mix containing 465 lb/cy of cement and 250 lb/cy of ground granulated blast furnace slag.

Use insulated materials with a minimum thickness of 1".  Insulate overhang forms both on the outside vertical faces and on the underside with a 1" minimum thickness of either rigid or blanket type insulation.  Use insulating materials which provide a minimum system R value of 4.0 in the up mode as determined by ASTM C1363 with a 15 mph wind over the cold side of the material and a minimum differential of 50°F.  Furnish results of tests conducted in accordance with ASTM C1363 by an acceptable commercial testing laboratory for review, comments and acceptance.  Obtain such acceptance before use of the material.  Face or cover insulating blankets, top and bottom, with polyethylene or similar waterproofing material meeting Article 1026-3 except for the length and color requirements.  Place blankets on the concrete to form a waterproof surface for the protected concrete.  Do not use blankets with rips and tears in the waterproofing material unless acceptably repaired.  When the anticipated low temperature expected during the protection period is less than 10°F, provide 2" of insulation.  Overlap blanket insulation mats at the edges by at least 6".  Tightly butt rigid type insulation sheets together and seal.  Take particular care to provide effective protection of curbs, corners and around protruding reinforcing steel.

Should the air under the insulation fall below 50°F during the protection period, immediately cover the concrete with canvas and framework or other satisfactory housing and apply heat uniformly at a rate such that the air surrounding the concrete is at least 50°F for the remainder of the protection period.

If insulating materials are removed from the concrete before the expiration of the curing period, cure the concrete for the remainder of the period in accordance with 
Article 420-15.

420-8	CONSTRUCTION JOINTS

Provide construction joints only where located in the plans or shown in the placing schedule, unless otherwise approved in writing.

Place the concrete in each integral part of the structure continuously.  Do not start work on any such part unless the concrete supply, forces and equipment are sufficient to complete the part without interruption in the placing of the concrete.

In case of emergency, make construction joints or remove the concrete as directed.

Make construction joints without keys, except when required in the plans.  Rough float surfaces of fresh concrete at horizontal construction joints sufficiently to thoroughly consolidate the concrete at the surface.

After placing concrete to the construction joint and before placing fresh concrete, thoroughly clean the entire surface of horizontal construction joints of surface laitance, curing compound and other materials foreign to the concrete.  Clean vertical construction joints of curing compound and other materials foreign to the concrete.

Thoroughly clean and wet concrete surfaces for at least 2 hours before placing additional concrete to help bonding.

420-9	WIDENING EXISTING STRUCTURES

Where plans call for widening existing concrete structures or otherwise require bonding new concrete to old, remove portions of the existing structures as indicated in the plans.

When extending an existing culvert, remove the following portions of the existing culvert: the portions that interfere with the proposed extension, headwalls only as necessary to clear proposed subgrade by at least 18" and wingwalls to square surfaces the full thickness of the new sidewalls.  Cut existing wingwall reinforcing steel off flush with the concrete surface.

Thoroughly roughen, clean of loose material and wet connecting surfaces of the old concrete for at least 2 hours before placing new concrete.

420-10	EXPANSION JOINTS

- General

Locate and construct all joints as shown in the plans.

Chamfer or edge the edges of joints as shown in the plans or as directed.

Immediately after removing the forms, inspect the expansion joint carefully.  Neatly remove any concrete or mortar in the joint.

- Filled Joints

Use cork, bituminous fiber, neoprene or rubber in accordance with Article 1028-1 in all expansion joint material.  Use an optional second layer to obtain the required thickness, when a thickness of more than 1" is required.

Cut the joint filler to the same shape and size as the area to be covered except cut it 1/2" below any surface that is exposed to view in the finished work.  As an option, cut the joint filler the same size and shape as that of the adjoining surfaces and neatly cut back the material 1/2" on the surfaces that are exposed to view after the concrete hardens.  Cut the joint filler out of as few pieces as practical and, except as noted above, completely fill the space provided.  Fasten the pieces in any one joint together in an approved manner.  Do not use loose fitting or open joints between sections of filler or between filler and forms.  Do not use joints made up with small strips.  Place 2-ply roofing felt over all joints in the filler material in vertical expansion joints below top of curbs.  Place the felt on the side of the joint adjacent to the new pour.

In accordance with Article 1028-3, seal all expansion joints with a low modulus silicone sealant.

420-11	DRAINS IN WALLS AND CULVERTS

Construct drain holes and weep holes in abutment walls, wing walls, retaining walls and the exterior walls of culverts as shown in the plans unless otherwise directed and backfill in accordance with Articles 414-7 and 414-8.

Cover drain holes and weep holes at the back face of the wall with hardware cloth of commercial quality, approximately No. 4 wire reinforcement, of aluminum or galvanized steel wire.

420-12	ANCHOR BOLTS AND BEARING AREAS

- Anchor Bolts

Accurately set all necessary anchor bolts in piers, abutments or pedestals either while placing concrete, in formed holes or in holes cored or drilled after the concrete sets.

If set in the concrete, position the bolts with templates and rigidly hold in position while placing the concrete.

Form holes by inserting in the fresh concrete oiled wooden plugs, metal pipe sleeves or other approved devices, and withdrawing them after the concrete partially sets.  Provide holes formed in this manner that are at least 4" in diameter.

Core holes at least 1" larger in diameter than the bolt used.  Use approved equipment for coring concrete.  Do not use impact tools.  Place reinforcing steel to provide adequate space to core bolt holes without cutting the reinforcing steel.

During freezing conditions, protect anchor bolt holes from water accumulation at all times.

Bond the anchors with a nonshrink Portland cement grout or a grout made with epoxy resin.  Completely fill the holes with grout.  Use any pre-approved nonshrink composition compatible with the concrete.

- Bearing Areas

Finish bridge seat bearing areas to a true level plane to not vary perceptibly from a straightedge placed in any direction across the area.

Place bearing plates in accordance with Article 440-4.

420-13	ADHESIVELY ANCHORED ANCHOR BOLTS OR DOWELS

- Description

The work covered by this section consists of furnishing all necessary labor, equipment and materials and performing all operations necessary for installing anchor bolts/dowels in concrete using an adhesive bonding system in accordance with the details shown in the plans and with Article 1081-2.

The use of adhesive anchors for overhead installments is not permitted.

Submit a description of the proposed adhesive bonding system to the Engineer for review, comments and acceptance.  Include in the description the bolt type and its deformations, equipment, manufacturer’s recommended hole diameter, embedment depth, material specifications and any other material, equipment or procedure not covered by the contract.  List the properties of the adhesive, including density, minimum and maximum temperature application, setting time, shelf life, pot life, shear strength and compressive strength.  If bars/dowels containing a corrosion protective coating are required, provide an adhesive that does not contain any chemical elements that are detrimental to the coating and include a statement to this effect in the submittal concerning the contents as required by Federal or State laws and regulations.

- Procedure

  - Drilling of Holes into Concrete

When directed, use a jig or fixture to ensure the holes are positioned and aligned correctly during the drilling process.  Upon approval, adjusting hole locations to avoid reinforcing steel is permitted.

Drill the holes with a pneumatic drill unless another drilling method is approved.  Follow the manufacturer’s recommendations regarding the diameter of the drilled hole.

Immediately after completion of drilling, blow all dust and debris out of the holes with oil-free compressed air using a wand extending to the bottom of the hole.  Remove all dust from the sides of the holes by brushing the holes with a stiff-bristled brush of a sufficient size and then blow the hole free of dust.  Repeat this procedure until the hole is completely clean.  Check each hole with a depth gauge to ensure proper embedment depth.

Repair spalled or otherwise damaged concrete using approved methods.

  - Inspection of Holes

Inspect each hole immediately before placing the adhesive and the anchor bolts/dowels.  Ensure all holes are dry and free of dust, dirt, oil and grease.  Rework any hole that does not meet the requirements of the contract.

  - Mixing of Adhesive

Mix the adhesive in strict conformance with the manufacturer’s instructions.

  - Embedment of Anchor Bolt/Dowel

Clean each anchor bolt/dowel so it is free of all rust, grease, oil and other contaminants.

Unless otherwise shown in the plans, the minimum anchor bolt/dowel embedment depth is such that the adhesive develops at least 125% of the anchor bolt/dowel yield load as determined by the manufacturer.

Installation of the adhesive anchors shall be in accordance with manufacturer’s recommendations and shall occur when the concrete is above 40°F and has reached its 28 day strength.  The anchors shall be installed before the adhesive’s initial set (gel time).

Insert the anchor bolt/dowel the specified depth into the hole and slightly agitate it to ensure wetting and complete encapsulation.  After insertion of the anchor bolt/dowel, strike off any excessive adhesive flush with the concrete face.  Should the adhesive fail to fill the hole, add additional adhesive to the hole to allow a flush strike-off.  Do not disturb the anchor bolts/dowels while adhesive is hardening.

- Field Testing

When specified in the plans, test the installed anchor bolts/dowels for adequate adhesive as specified below.  Inform the Engineer when the tests will be performed at least 2 days before testing.  Conduct the tests in the presence of the Engineer.

Use a calibrated hydraulic centerhole jack system for testing.  Place the jack on a plate washer that has a hole at least 1/8" larger than the hole drilled into the concrete.  Position the plate washer on center to allow an unobstructed pull.  Position the anchor bolts/dowels and the jack on the same axis.  Ensure an approved testing agency calibrates the jack within 6 months before testing.  Supply the Engineer with a certificate of calibration.

In the presence of the Engineer, field test the anchor bolt or dowel in accordance with the test level shown in the plans and the following:

  - Level 1 Field Testing

Test at least 1 anchor but at least 10% of all anchors to 50% of the yield load shown in the plans.  If less than 60 anchors are to be installed, install and test the required number of anchors before installing the remaining anchors.  If more than 60 anchors are to be installed, test the first 6 anchors before installing the remaining anchors, then test 10% of the number in excess of 60 anchors.

  - Level 2 Field Testing

Test at least 2 anchors but at least 10% of the all anchors to 80% of the yield load shown in the plans.  If less than 60 anchors are to be installed, install and test the required number of anchors before installing the remaining anchors.  If more than 60 anchors are to be installed, test the first 6 anchors before installing the remaining anchors, then test 10% of the number in excess of 60 anchors.

Testing should begin only after the manufacturer’s recommended cure time has been reached.  For testing, apply and hold the test load for 3 minutes.  If the jack experiences any drop in gauge reading, the test shall be restarted.  For the anchor to be deemed satisfactory, the test load shall be held for 3 minutes with no movement or drop in gauge reading.

Record data for each anchor bolt or dowel tested on the report form entitled Installation Test Report of Adhesively Anchored Anchor Bolts or Dowels.  Obtain this form from the Department’s Materials and Tests Engineer.  Submit a copy of the completed report forms to the Engineer.

Final acceptance of the adhesively anchored system is based on the conformance of the pull test.  Failure to meet the criteria of this specification is grounds for rejection.

Remove all anchors or dowels that fail the field test without damage to the surrounding concrete.  Redrill holes to remove adhesive bonding material residue and clean the hole in accordance with specifications.  For reinstalling replacement anchors or dowels, follow the same procedures as new installations.  Do not reuse failed anchors or dowels unless approved by the Engineer.

420-14	PLACING AND FINISHING BRIDGE DECKS

- Placing Concrete

Unless otherwise noted in the plans, use Class AA cast-in-place concrete conforming to Section 1000.  When noted in the plans, use sand lightweight concrete conforming to Section 1000.

Place concrete in accordance with these specifications.  Properly vibrate concrete to avoid honeycomb and voids.  Ensure pouring sequences, procedures and mixes are approved by the Engineer.

For metal stay-in-place forms, do not place concrete on the forms to a depth greater than 12" above the top of the forms.  Do not drop concrete more than 3 ft above the top of the forms, beams or girder.  Keep the top surface of prestressed concrete panels clean.  Thoroughly inspect panels  and remove any foreign matter, oil, grease or other contaminants either with a high pressure water blast or sand blast.  Saturate the top surface of the prestressed concrete panels by thoroughly wetting the top surface with water for at least 2 hours before placing the cast-in-place concrete slab.  Do not allow the wetted panel surface to dry and remove all puddles and ponds of water from the surface of the panels and top of girder flanges before placing the cast-in-place concrete slab.

Obtain a smooth riding surface of uniform texture, true to the required grade and cross section, on all bridge decks.

Do not place bridge deck concrete until the Engineer is satisfied that adequate personnel and equipment are present to deliver, place, spread, finish and cure the concrete within the scheduled time; that experienced finishing machine operators and concrete finishers are employed to finish the deck; and that weather protective equipment and all necessary finishing tools and equipment are on hand at the site of the work and in satisfactory condition for use.  Between April 15 and October 15, begin placing the bridge deck concrete as early as practical to allow the work to be accomplished during the cooler hours when forms, beams and reinforcing steel are at ambient air temperatures.

Unless otherwise permitted, set the rate of concrete placement and use a set retarder such that the concrete remains workable until the entire operation of placing, screeding, rescreeding, surface testing and corrective measures where necessary are complete.  Use of a set retarder is waived when conditions clearly indicate it is not needed.

Place concrete in the deck when the concrete temperature at the time of placement is at least 50°F and no more than 90°F, except where other temperatures are required by Article 420-7.

Place concrete at a minimum rate of 35 cy/hr.

Place and firmly secure supports for screeds or finishing machines before beginning placement of concrete.  Set supports to elevations necessary to obtain a bridge roadway floor true to the required grade and cross section, and make allowance for anticipated settlement.  Use supports of a type that upon installation, no springing or deflection occurs under the weight of the finishing equipment.  Locate the supports such that finishing equipment operates without interruption over the entire bridge deck.

Immediately before placing bridge deck concrete, check all falsework and make all necessary adjustments.  Provide suitable means such as telltales to permit ready measurement by the Engineer of deflection as it occurs.  Unless otherwise permitted, do not adjust the profile grade-line for any of the forming types used.

On continuous steel beam or girder spans, cast the concrete in the order shown in the plans.  Place concrete in a continuous manner between headers.  Use approved screeds, screed supports and screeding methods.

- Finishing

Unless otherwise specified or permitted, use mechanically operated longitudinal or transverse screeds for finishing bridge deck concrete.  Do not use vibratory screeds unless specifically approved.  Use readily adjustable screeds with sufficient rigidity and width to strike-off the concrete surface at the required grade.  Do not use aluminum strike-off elements of screeds and hand tools used for finishing concrete.

Furnish personnel and equipment necessary to verify the screed adjustment and operation before beginning concrete placement.

Unless otherwise permitted, do not use longitudinal screeds for pours greater than 85 ft in length.  Place sufficient concrete ahead of the screeded area to assure all dead load deflection occurs before final screeding.

When using a transverse screed on a span with a skew angle less than 75° or more than 105°, orient and operate the truss or beam supporting the strike-off mechanism parallel to the skew.  Position the strike-off parallel to the centerline of bridge and make the leading edge of concrete placement parallel to the skew.  If approved, operate at a reduced skew angle on very wide or heavily skewed spans where the distance between screed supports exceeds 100 ft.

Orient and operate transverse screeds used on spans with skew angles between 75° and 105° parallel to the skew or perpendicular to the centerline of bridge.  Position the strike-off parallel to the centerline of bridge.  Before placing concrete, verify the adjustment and operation of the screed as directed by operating the screed over the entire area and across all end bulkheads.  Check the floor thickness and cover over reinforcing steel shown in the plans and make adjustments as necessary.

During the screeding operation, keep an adequate supply of concrete ahead of the screed and maintain a slight excess immediately in front of the screed.  Operate the screed to obtain a substantially uniform surface finish over the entire bridge deck.  Do not allow workmen to walk on the concrete after screeding.  Use at least 2 approved work bridges to provide adequate access to the work for finishing, testing, straightedging, making corrections, fogging, applying curing medium and for other operations requiring access to the bridge deck.  Support the work bridges outside the limits of concrete placement.

The Engineer will take random depth checks of deck thickness and cover over reinforcing steel over the entire placement area and directly behind the screed in the fresh concrete.  If depth checks indicate variations from plan dimensions in excess of 1/2", take corrective action immediately.

Immediately following the screed and while the concrete is still workable, test the floor surface for irregularities with a 10 ft straightedge.  Test by holding the straightedge in successive positions parallel to the centerline of bridge and in contact with the floor surface.  Test the surface approximately 18" from the curb line, at the centerline of each lane and at the centerline of 2 lane bridges.  Advance along the bridge in stages of not more than half the length of straightedge.  Test the surface transversely at the ends, quarter points and center of the span as well as other locations as directed.

Immediately correct areas showing depressions or high spots of more than 1/8" in 10 ft by filling depressions with fresh concrete or by striking off high spots.  Make corrections with hand tools or a combination of hand tools and rescreeding.  Do not use the straightedge as a finishing tool.  Give surfaces adjacent to expansion joints special attention to assure they meet the required smoothness.

Provide on site fogging equipment which is capable of applying water to the concrete in the form of a fine fog mist in sufficient quantity to curb the effects of rapid evaporation of mixing water from the concrete on the bridge deck resulting from wind, high temperature, low humidity or a combination of these factors.  Do not apply the moisture from the nozzle under pressure directly upon the concrete and do not allow it to accumulate on the surface in a quantity sufficient to cause a flow or wash the surface.  Maintain responsibility for determining when to apply the fog mist but apply it when directed.

Keep readily available on site an adequate supply of suitable coverings that will protect the surface of the freshly placed bridge deck from rain.  After the water sheen disappears from the surface and before the concrete becomes non-plastic, finish the surface of the floor further by burlap dragging, fine bristle brooming, belting or other acceptable method which produces an acceptable uniform texture.

Do not use membrane curing compound unless approved.  Cure the concrete using the water method in accordance with Subarticle 420-15(B), with the following exceptions.  Before reaching initial set, place a curing medium consisting of burlap under polyethylene sheets or another approved material on the deck and keep moist for at least 7 curing days.  Wet the burlap or other approved curing medium before placing on the deck.  Apply water to the curing medium through soaker hoses or another approved method.  Apply water in amounts to keep the medium moist but do not allow the water to flow or pond on the deck.

After curing the concrete, test the finished surface with an approved rolling straightedge designed, constructed and adjusted to accurately indicate or mark all floor areas which deviate from a plane surface by more than 1/8" in 10 ft.  Remove all high areas in the hardened surface in excess of 1/8" in 10 ft with an approved grinding or cutting machine.  Where variations are such that the corrections will extend below the limits of the top layer of grout, seal the corrected surface with an approved sealing agent as required.  If approved, correct low areas in an acceptable manner.  Produce corrected areas that have a rough, uniform texture and present neat patterns.  In all cases, maintain at least 2" of concrete cover over reinforcement.

Unless otherwise indicated in the plans, groove bridge decks.  Produce grooves perpendicular to the centerline of bridge.  Do not start grooving until final straightedging and, when necessary, acceptable corrective measures are complete.  Cut grooves into the hardened concrete using a mechanical saw device, which leaves rectangular grooves 1/8" wide and 3/16" deep.  Produce grooves that have a center to center spacing of 3/4".  Do not groove the deck surface within 18" of the gutter lines and 2" of expansion joints or elastomeric concrete in expansion joint blockouts.  On skewed bridges, ungrooved triangular areas adjacent to the joint are permitted, provided the distance from the centerline joint to the nearest groove, as measured parallel to the centerline of roadway, does not exceed 18".  Between expansion joints on horizontally curved bridges, periodically adjust the grooving operation such that adjacent grooves are separated by no more than 3" along the outer radius of the bridgedeck.

Continuously remove all slurry or other residue resulting from the grooving operation from the bridge deck by vacuum pick-up or other approved methods.  Prevent slurry from flowing into deck drains or onto the ground or body of water under the bridge.  Dispose of all residue off the project.

- Inspection

The Engineer observes all phases of the construction of the bridge deck slab.  These phases include installation of the metal forms; location and fastening of the reinforcement; composition of concrete items; mixing procedures, concrete placement and vibration; and finishing of the bridge deck.

After the deck concrete is in place for a minimum period of 2 days, test the concrete for soundness and bonding of the metal stay-in-place forms by sounding with a hammer as directed.  For at least 50% of the individual form panels, as selected by the Engineer, hammer test over the entire area of the panel.  If areas of doubtful soundness are disclosed by this procedure, remove the forms from such areas for visual inspection after the pour attains a minimum compressive strength of 2,400 psi.  Remove the stay-in-place forms.

At locations where sections of the forms are removed, do not replace the forms, but repair the adjacent metal forms and supports to present a neat appearance and assure their satisfactory retention.  As soon as the forms are removed, allow the Engineer to examine for cavities, honeycombing and other defects.  If irregularities are found, and in the opinion of the Engineer these irregularities do not justify rejection of the work, repair the concrete as directed.  If the concrete where the forms are removed is unsatisfactory, remove additional forms, as necessary, to inspect and repair the slab.  Modify the methods of construction as required to obtain satisfactory concrete in the slabs.  Remove and repair all unsatisfactory concrete as directed.

Provide all facilities as are reasonably required for the safe and convenient conduct of the Engineer’s inspection procedures.

420-15	CURING CONCRETE

- General

Unless otherwise specified in the contract, use any of the following methods except for membrane curing compounds on bridge deck and approach slab, or on concrete which is to receive epoxy protective coating in accordance with Article 420-18.  Advise the Engineer before using the proposed method.  Ensure all material, equipment and labor necessary to promptly apply the curing are on the site before placing any concrete.  Cure all patches in accordance with this article.  Improperly cured concrete is considered defective.

Define “curing temperature” as the atmospheric temperature taken in the shade away from artificial heat, with the exception that it is the temperature surrounding the concrete where the concrete is protected in accordance with Article 420-7.

Define a “curing day” as any consecutive 24-hour period, beginning when the manipulation of each separate mass is complete, during which the air temperature adjacent to the mass does not fall below 40°F.

After placing the concrete, cure it for 7 full curing days.

Take all reasonable precautions to prevent plastic shrinkage cracking of the concrete, including the provision of wind screens, fogging, application of an approved temporary liquid moisture barrier or the early application of temporary wet coverings to minimize moisture loss.

Repair, remove or replace as directed concrete containing plastic shrinkage cracks.

- Water Method

Keep the concrete continuously wet by the application of water, through soaker hoses or another approved method, for a minimum period of 7 curing days after placing the concrete.

When using cotton mats, rugs, carpets, earth blankets or sand blankets to retain the moisture, keep the entire surface of the concrete damp by applying water with a nozzle that so atomizes the flow that a mist and not a spray is formed, until the surface of the concrete is covered with the curing medium.  Do not apply the moisture from the nozzle under pressure directly upon the concrete and do not allow it to accumulate on the concrete in a quantity sufficient to cause a flow or wash the surface.  At the expiration of the curing period, clear the concrete surfaces of all curing mediums.

- Membrane Curing Compound Method

Spray the entire surface of the concrete uniformly with a wax-free, resin-base curing compound conforming to Article 1026-2.  Use clear curing compound to which a fugitive dye is added for color contrast on bridge superstructures, substructures and retaining walls.  Use either white pigmented or clear curing compound on culverts.

Apply the membrane curing compound after the surface finishing is complete and immediately after the free surface moisture disappears.  During the finishing period, protect the concrete by applying water with the fogging equipment specified in Subarticle 420-15(B).

Seal the surface with a single uniform coating of the specified type of curing compound applied at the rate of coverage recommended by the manufacturer or as directed, but at least one gallon per 150 sf of surface area.

At the time of use, thoroughly mix the compound with the pigment uniformly dispersed throughout the vehicle.  If the application of the compound does not result in satisfactory coverage, stop the method and begin water curing, as set out above, until the cause of the defective work is corrected.

At locations where the coating shows discontinuities, pinholes or other defects, or if rain falls on the newly coated surface before the film dries sufficiently to resist damage, apply an additional coat of the compound at the same rate specified herein immediately after the rain stops.

Completely remove any curing compound adhering to a surface to which new concrete is to be bonded by sandblasting, steel wire brushes, bush hammers or other approved means.

Protect the concrete surfaces to which the compound is applied from abrasion or other damage that results in perforation of the membrane film for 7 curing days after placing the concrete.  If the film of membrane compound is damaged or removed before the expiration of 7 curing days, immediately cure the exposed concrete by the water method until the expiration of the 7 curing days or until applying additional curing compound.

If the application of curing compound is delayed, immediately start applying water as provided in Subarticle 420-15(B) and continue until resuming or starting application of the compound.

- Polyethylene Sheeting Method

Wet the exposed finished surface of concrete with water, using a nozzle that so atomizes the flow to form a mist and not a spray, until the concrete sets, after which place the white opaque polyethylene sheeting.  Continue curing for 7 curing days after the concrete is placed.  If the sheeting is damaged or removed before the expiration of 7 curing days, immediately cure the exposed concrete by the water method until placing additional sheeting or until after 7 curing days.

Use sheeting which provides a complete continuous cover of the entire concrete surface.  Lap the sheets at least 12" and securely weigh down or cement them together to provide a waterproof joint.

If any portion of the sheets is broken or damaged before the expiration of the curing period, immediately repair the broken or damaged portions with new sheets properly secured in place.

Do not use sections of sheeting damaged to such an extent as to render them unfit for curing the concrete.

- Forms-in-Place Method

As an option, cure surfaces of concrete by retaining the forms in place for at least 7 curing days after placing the concrete.

If electing to leave forms in place for a part of the curing period and using one of the other methods of curing included in this article for the remainder of the curing period, keep the concrete surfaces wet during transition between curing methods.

420-16	REMOVAL OF FORMS AND FALSEWORK

Do not remove forms and falsework for the portions of structures listed in Table 420-1 until the concrete attains the compressive strength shown, as evidenced by approved, nondestructive test methods or by conducting compressive strength tests in accordance with AASHTO T 22 and T 23.  Furnish approved equipment used for nondestructive tests.

| TABLE 420-1 MINIMUM CONCRETE STRENGTH FOR REMOVAL OF FORMS AND FALSEWORK |  |
| --- | --- |
| Portion of Structure | Minimum Compressive Strength, psi |
| Bridge Deck Slabs and overhangs for beam and girder bridges | 3,000 |
| Arch culverts, top slabs of box culverts, walls of box culverts when cast monolithically with the top slab or when the wall is 10 ft or more in height, caps and struts of substructures, diaphragms and other members subject to dead load bending | 2,400 |

Remove forms for ornamental work, railing, parapets, walls less than 10 ft in height, curb faces on bridge superstructures and vertical surfaces that do not carry loads, any time after 3 hours if the concrete is set sufficiently to permit form removal without damage to the member.

Do not remove forms used for insulation before the expiration of the minimum protective period required in Article 420-7.

Do not remove formwork for bent diaphragms until after casting deck concrete and allowing the concrete to attain a strength of 2,400 psi.  As an option, to remove support from bent diaphragms before casting deck concrete, submit for approval a method to prevent the possibility of bent diaphragms slipping downward.

When removing forms before the end of the required curing period, use other curing methods to complete the required curing.  When removing forms from underneath slabs before the end of the curing period, complete the curing in accordance with Subarticle 420-15(C).

420-17	SURFACE FINISH

- General

Finish all concrete as required by this article except for bridge decks.  Use the type of finish called for in Subarticles 420-17(B) through 420-17(D), except where the contract requires a Class 1 or Class 2 surface finish.  Apply epoxy protective coating as required by Article 420-18.

- Ordinary Surface Finish

Apply ordinary surface finish to all formed concrete surfaces either as a final finish or preparatory to a higher class finish.  On surfaces backfilled or otherwise covered, or enclosed surfaces, the removal of fins and form marks, the rubbing of grouted areas to a uniform color, and the removal of stains and discoloration, is not required.  Use an ordinary surface finish, unless otherwise required, as final finish on all surfaces.

During the placing of concrete, take care to use methods of compaction that result in a surface of even texture free from voids, water or air pockets, and that the coarse aggregate is forced away from the forms to leave a mortar surface.

Immediately after removing the forms, clean and fill with grout all pockets, depressions, honeycombs and other defects as directed.  Remove all form ties or metal spacers to a depth of at least 1" below the surface of the concrete then clean and fill the resulting holes or depressions with grout.  As an option, break off flush with the concrete surface those metal devices with exposed cross-sectional area not exceeding 0.05 sq.in. on surfaces permanently in contact with earth fill.  Unless otherwise required, remove fins and other projections flush with the concrete surface.  Remove stains and discoloration.

Use grout for patching which contains cement and fine aggregate from the same sources and in the same proportions as used in the concrete.  Cure the grout in accordance with Article 420-15.  After the grout has thoroughly hardened, rub the surface with a carborundum stone as required to match the texture and color of the adjacent concrete.

Obtain the final finish for railing in one of the following ways:

  - Brush Finish

After striking off the concrete as described above, have skilled and experienced concrete finishers thoroughly work and float the surface with a wooden, canvas or cork float.  Before this last finish sets, lightly stroke the surface with a fine brush to remove the surface cement film, leaving a fine grained, smooth, but sanded texture.

  - Float Finish

Finish the surface with a rough carpet float or other suitable device leaving the surface even, but distinctly sandy or pebbled in texture.

- Unformed Surfaces Not Subjected to Wear

Finish all unformed surfaces not subjected to wear by placing an excess of material in the forms and removing or striking off such excess with a wooden template, forcing the coarse aggregate below the mortar surface.  Do not use mortar topping for concrete railing caps and other surfaces falling under this classification.

- Sidewalk, Islands or Stairways on Bridges

Strike off and compact fresh concrete until a layer of mortar is brought to the surface.  Finish the surface to grade and cross section with a float, trowel smooth and finish with a broom.  If water is necessary, apply it to the surface immediately before brooming.  Broom transverse to the line of traffic.

- Class 1 Surface Finish

In addition to Subarticle 420-17(B), as soon as the pointing sets sufficiently to permit, thoroughly wet the entire surface with a brush and rub with a coarse carborundum stone or other equally good abrasive, bringing the surface to a paste.  Continue rubbing to remove all form marks and projections, producing a smooth dense surface without pits or irregularities.

Carefully spread or brush uniformly over the entire surface the material ground to a paste by rubbing and allowing it to take a reset.  After rubbing, cure the surface for 7 curing days.  Obtain the final finish by thoroughly rubbing with a fine carborundum stone or other equally good abrasive.  Continue this rubbing until the entire surface is of a smooth texture and uniform color.

- Class 2 Surface Finish

In addition to Subarticle 420-17(B), after the pointing sets sufficiently to permit, thoroughly wet and rub the entire surface with a coarse carborundum stone or other equally good abrasive to bring the surface to a smooth texture and remove all form marks.  Finish the paste formed by rubbing as described above by carefully stroking with a clean brush, or spread it uniformly over the surface and allow it to take a reset, then finish it by floating with a canvas, carpet-faced or cork float; or rub down with dry burlap.

420-18	EPOXY COATING

- General

Use a Type 4A flexible and moisture insensitive epoxy coating in accordance with Section 1081.  Provide a Type 3 material certification in accordance with Article 106-3 showing the proposed epoxy meets Type 4A requirements.

- Surfaces

Apply the epoxy protective coating to the top surface area, including chamfer area of bent caps under expansion joints and of end bent caps, excluding areas under elastomeric bearings.  For cored slab and box beam bridges, do not apply the epoxy protective coating to the bent or end bent caps.

Use extreme care to keep the area under the elastomeric bearings free of the epoxy protective coating.  Thoroughly clean all dust, dirt, grease, oil, laitance and other objectionable material from the concrete surfaces to be coated.  Air blast all surfaces immediately before applying the protective coating.

Use only cleaning agents preapproved by the Engineer.

- Application

Apply epoxy protective coating only when the air temperature is at least 40°F and rising, but less than 95°F and the surface temperature of the area to be coated is at least 40°F.  Remove any excess or free standing water from the surfaces before applying the coating.  Apply one coat of epoxy protective coating at a rate such that it covers between 100 and 200 sf/gal.

Under certain combinations of circumstances, the cured epoxy protective coating may develop an oily condition on the surface due to amine blush.  This condition is not detrimental to the applied system.

Apply the coating so the entire designated surface of the concrete is covered and all pores are filled.  To provide a uniform appearance, use the exact same material on all visible surfaces.

420-19	PROTECTION OF SUBSTRUCTURE CONCRETE FROM RUST STAINS

To prevent unpainted structural steel from staining substructure concrete, protect all final exposed areas of the concrete from rust stains until casting the bridge deck and sealing the expansion joints.  Use an approved method for protecting the concrete.

Instead of the above, remove the stains by approved methods and cleaning agents.

420-20	PLACING LOAD ON STRUCTURE MEMBERS

Do not place beams or girders on concrete substructures until the concrete in the substructure develops a minimum compressive strength of 2,400 psi.

In addition to Article 410-8, do not place backfill or fill for retaining walls, abutments, piers, wing walls or other structures that will retain material to an elevation higher on one side than the other until the concrete develops the minimum specified strength for the class of concrete required for the structure.

Do not carry backfill for arch culverts and box culverts to an elevation higher than one foot above the top of footing or bottom slab until the concrete develops the minimum specified strength for the class of concrete required for the culvert.

Adhere to the following time and strength requirements for erection of forms and construction of superimposed bridge substructure elements:

- Wait at least 12 hours between placing footing or Drilled Pier concrete and erecting column forms.

- Wait at least 24 hours between placing footing or Drilled Pier concrete and placing column concrete.

- Wait at least 72 hours between placing column concrete and beginning erection of cap forms or until column concrete attains a compressive strength of at least 1,500 psi.

- Wait at least 96 hours between placing column concrete and placing cap concrete or until column concrete attains a compressive strength of at least 2,000 psi.

Do not place vehicles or construction equipment on a bridge deck until the deck concrete develops the minimum specified 28 day compressive strength and attains an age of at least 14 curing days.  The screed may be rolled across a previously cast bridge deck if the entire pour has not achieved initial set.  If any portion of the deck concrete has achieved initial set, the screed cannot be rolled across the bridge deck until the concrete develops a compressive strength of at least 1,500 psi.  Construction equipment is allowed on bridge approach slabs after the slab concrete develops a compressive strength of at least 3,000 psi and attains an age of at least 7 curing days.  See Subarticle 420-15(A) for the definition of “curing day.”

Provide evidence that the minimum compressive strengths referred to above are satisfied by nondestructive test methods approved in writing or by compressive strength tests made in accordance with AASHTO T 22 and T 23.  Furnish approved equipment for use in nondestructive tests.

Do not place construction equipment, materials or other construction loads on any part of the structure without permission.  Submit 7 copies of the proposed plans for placing construction loads on the structure for review, comments and acceptance.

Do not abruptly start or stop concrete trucks on bridge deck.  Do not mix concrete in the truck while on the deck.  While machine forming concrete barrier rail or parapet, do not place any equipment on the deck except one concrete truck and the equipment necessary to place the concrete.  Allow concrete barrier rail and parapet to attain a compressive strength of 3,000 psi before placing any traffic on the deck other than equipment referenced above necessary to construct any remaining barrier rail or parapet.  Do not operate heavy equipment over any box culvert until properly backfilling with a minimum cover of 3 ft.

420-21	MEASUREMENT AND PAYMENT

Class ____ Concrete will be measured and paid as the number of cubic yards of each class that is incorporated into the completed and accepted structure except as indicated below.  The number of cubic yards of concrete is computed from the dimensions shown in the plans or from revised dimensions authorized by the Engineer.  When the foundation material is rock, the number of cubic yards of footing concrete is computed by the average end area method using the lower limits established for foundation excavation.  The volume of concrete displaced by piles other than steel piles is not included in the quantity to be paid.

Grooving Bridge Floors will be measured and be paid as the actual number of square feet shown in the plans.  Where the plans are revised, the quantity to be paid is the quantity shown on the revised plans.

Reinforced Concrete Deck Slab and Reinforced Concrete Deck Slab (Sand Lightweight Concrete) will be measured and paid as the number of square feet shown in the plans.  No separate payment will be made for furnishing and incorporating calcium nitrite corrosion inhibitor when required by the plans.

The plan quantity is determined from the horizontal surface area using the nominal dimensions and configuration shown in the Layout Sketch for computing surface area as shown in the plans.  Measure the transverse dimension out to the slab including raised median and sidewalk sections.  Consider diaphragms a portion of the slab.  When required by the plans, consider curtain walls, raised medians, sidewalks, pavement brackets, end posts, sign mounts, luminaire brackets and any other concrete appurtenances or expansion joint material a portion of the slab.  Concrete barrier rail (including curved end blocks for the concrete barrier rail, when used) is not considered a portion of the slab.

For structural steel spans, the quantities of concrete and reinforcing steel shown in the plans are based on a metal stay-in-place forming method.  These quantities include amounts for 1" additional concrete due to the corrugation of the metal forms, concrete diaphragms and, when required by the plans, curtain walls, pavement brackets, end posts, raised medians, sidewalks and other required attachments based on the profile grade and plan camber of the girders.

For prestressed concrete girder spans, the quantities of concrete and reinforcing steel shown in the plans are based on the forming method detailed in the plans.  These quantities include concrete diaphragms, and, when required by the plans, curtain walls, pavement brackets, end posts, raised medians, sidewalks and other required attachments based on the profile grade and plan camber of girders.  The quantities include either cast-in-place slab concrete when the plans are detailed for the prestressed concrete panel forming method or amounts for 1" additional concrete due to the corrugation of the metal forms when the plans are detailed for the fabricated metal stay-in-place form forming method and based on the profile grade and plan camber of the girders.

No measurement will be made for concrete or reinforcing steel due to a variation in camber of the girders from the plan camber or for additional quantities required by optional methods of forming.

No separate measurement or payment will be made for furnishing, installing and testing anchor bolts or dowels.  Payment at the contract unit prices for the various pay items will be full compensation for all materials, equipment, tools, labor and incidentals necessary to complete the work.

These prices and payments will be full compensation for all items required to construct concrete structures.  Remove forms and repair, remove or replace, as directed, concrete containing plastic shrinkage cracks or other defects at no cost to the Department.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Class ____ Concrete |  | Cubic Yard |
| Grooving Bridge Floors |  | Square Foot |
| Reinforced Concrete Deck Slab |  | Square Foot |
| Reinforced Concrete Deck Slab (Sand Lightweight Concrete) |  | Square Foot |

## SECTION 422

BRIDGE APPROACH SLABS

422-1	DESCRIPTION

Construct reinforced concrete slabs at bridge approaches, including subgrade, base course, curbs and sidewalks; furnish and place temporary slope drainage systems and subsurface drainage systems; remove existing pavement or approach slab; furnish and place concrete, reinforcing steel, joint filler, sealer and other materials; finish and cure concrete.

Construct the approach slabs after the adjacent bridge deck is cast and before constructing concrete barrier rails or sidewalks.

422-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Corrugated Aluminum Alloy Pipe |  | 1032-2 |
| Corrugated Polyethylene (PE) Pipe |  | 1044-7 |
| Corrugated Steel Pipe |  | 1032-3 |
| Curing Agents |  | 1026 |
| Joint Filler |  | 1028-1 |
| Joint Sealer |  | 1028-3 |
| Portland Cement Concrete |  | 1000 |
| Reinforcing Steel |  | 1070 |
| Stone, No. 78M |  | 1005 |
| Subdrain Fine Aggregate |  | 1044-1 |

422-3	CONSTRUCTION METHODS

Construct the subgrade in accordance with Section 500.

Construct the asphalt concrete base course in accordance with Section 610.

Apply Section 420 to all concrete except as otherwise provided herein.  Use Class AA concrete.

Finish and groove the reinforced concrete bridge approach slabs in accordance with Article 420-14, except do not groove the approach slabs when grooving the bridge deck is not required.

When grooving is not required, apply a broomed texture to the approach slabs before the concrete becomes non-plastic.  Cure bridge approach slabs in the same manner as specified for bridge decks in Subarticle 420-15(B).

Temporarily cover or fill the opening in the joint at the end bent until installation of the joint seal.  Make sure that the covering or filler provides for drainage off the bridge deck and keeps debris out of the joint and off the end bent cap.

Shape the concrete curb to match the face of the barrier rail.  Do not place the curb within the limits shown in the plans until after sawing the joint at the end bent.  Give the concrete a light broom finish with brush marks parallel to the curb.

When shown in the plans, construct sidewalks on bridge approach slabs in accordance with plan details.  Do not construct sidewalks until sawing the joint at the end bent.  Finish the concrete in accordance with Subarticle 420-17(D).

Include in the temporary slope drainage system the earth ditch block, erosion resistant surface material, Class B stone for erosion control and the pipe.  Locate it as shown in the plans.

Use either corrugated polyethylene, corrugated steel or corrugated aluminum alloy for the temporary drainage pipe.  Do not use perforated pipe.  Provide temporary pipe of sufficient length for complete drainage away from the roadway embankment.

Backfill the approach slabs as soon as practical to prevent erosion adjacent to the slab.

422-4	MEASUREMENT AND PAYMENT

The price and payment below will be full compensation for all items required to construct bridge approach slabs including, but not limited to, those items contained in Article 422-1.

Bridge Approach Slabs, Sta. ____ will be paid at the contract lump sum price.

Grooving bridge approach slabs will be paid at the contract unit price per square foot for Grooving Bridge Decks as provided in Article 420-21.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Bridge Approach Slabs, Sta. ____ |  | Lump Sum |

## SECTION 425

FABRICATING AND PLACING REINFORCEMENT

425-1	DESCRIPTION

Furnish, fabricate and place steel reinforcement other than wire reinforcement, including all related materials such as tie wire, separators, wire bar supports, mechanical butt splices for reinforcing steel, and other material for fastening the reinforcing steel in place; galvanize and/or coat where required; and fabricate, cut, bend, place and splice the reinforcement in conformity with the shape and dimensions shown in the plans and as specified in these Standard Specifications.  Provide epoxy coated reinforcing steel where indicated in the plans.

425-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Epoxy Coated Reinforcing Steel |  | 1070-7 |
| Epoxy Coated Spiral Column Reinforcing Steel |  | 1070-8 |
| Mechanical Butt Splices for Reinforcing Steel |  | 1070-9 |
| Reinforcing Wire |  | 1070-3 |
| Spiral Column Reinforcing Steel |  | 1070-8 |
| Steel Bar Reinforcement |  | 1070-2 |
| Wire Bar Supports |  | 1070-4 |
| Wire Reinforcement |  | 1070-3 |

425-3	PROTECTION OF MATERIALS

Protect steel reinforcement at all times from damage and make sure it is free from dirt, dust, loose mill scale, loose rust, paint, oil or other foreign materials at the time of placement in the work.

Store epoxy coated reinforcing steel bars at the project site at least one foot above the ground on wooden or padded supports placed 10 ft apart, and completely cover with an opaque cloth, canvas or woven fiber reinforced polyethylene white tarp.  Do not use solid plastic sheeting.  Cover the bars such that adequate ventilation is provided to prevent condensation from forming on the material during storage, and completely protect the bars from direct sunlight.  Do not allow water to pond under the epoxy coated reinforcing steel.

Store epoxy coated bars as close as possible to their final location in the structure to prevent coating damage from unnecessary handling.

Do not store epoxy coated bars at the project site from one construction season until the following construction season unless stored in a waterproof enclosure.

425-4	PLACING AND FASTENING

Accurately place reinforcement as shown in the plans and secure firmly in position by wiring at intersections and using metal bar supports, precast mortar blocks or other approved devices of sufficient strength and location to resist distortion.

Tie reinforcing bars at all intersections except where spacing is less than one foot in both the longitudinal and transverse directions, in which case tie at alternate intersections, as an option.  Securely tie each intersection of vertical reinforcing steel and spiral reinforcement for drilled piers.  Use plastic or epoxy coated spiral spacers with epoxy coated spiral column reinforcing steel.

Provide wire bar supports for reinforcing steel in accordance with Article 1070-4 of the proper height to provide the distance from the forms and the proper spacing between rows of steel as indicated in the plans.  When required by the plans, epoxy coat bar supports in accordance with Article 1070-7.  Provide rust-proofed supporting legs for wire bar supports that rest on the forms as provided in Article 1070-4.  When providing rust proofing by plastic protection, make sure that the dipped plastic coating or premolded plastic tips are intact on each bar support leg while concrete is placed.

Precast blocks, of approved shape and dimensions, for holding vertical reinforcement in position from 1:2 mortar or concrete of the same mix used in the member being cast.  Cure precast blocks in accordance with Article 420-15 for the water method or the polyethylene sheeting method.  To hold vertical bars in position, use precast blocks which have embedded wires extending from the block a sufficient distance to tie to the bar.

Roll wire reinforcement flat before placing concrete, unless otherwise shown in the plans.  Hold wire reinforcement firmly in place against vertical and transverse movement by acceptable means.

Weld reinforcing steel in accordance with the American Welding Society's Reinforcing Steel Welding Code AWS D1.4 and only where required in the contract.  Obtain written approval for additional welding.  Do not use tack welds unless approved.

Exercise extreme care when transporting, handling, placing and tying epoxy coated reinforcing steel to prevent damage to the coating.

Immediately before placing epoxy coated reinforcing steel bars in the forms, visually inspect each bar for coating damage.  Ensure that all coating damaged by any cause is satisfactorily repaired, including hairline cracks and that each bar, including bar ends, is completely encapsulated in epoxy coating or patching material at the time of concrete placement.  Make coating repairs as described in Subarticle 1070-7(K) with material specified in Subarticle 1070-7(C).  Do not coat more than 5% of surface area on each bar with patching material including patching due to damage to the coating by the coater, fabricator, transporter or contractor.  The patching limits do not include holiday repairs, overspray and coated ends of bars.

Do not expose epoxy coated reinforcing steel to the weather for more than 30 days after placing in the forms.  If the concrete is not placed within 30 days, cover the epoxy coated reinforcing steel as required by Article 425-3.

Do not place reinforcement while placing concrete in the member involved.

Place, allow inspection and obtain approval for reinforcement in any member before placing concrete.

425-5	SPLICING

- General

Furnish all reinforcement in the full lengths indicated in the plans.

Do not splice bars without written approval except where shown in the plans.

Provide splice lengths as shown in the plans.

Overlap sheets of wire reinforcement with each other sufficiently to maintain a uniform strength and securely fastened to each other at the ends and edges.  Lap at least the dimension of one wire reinforcement.

- Mechanical Butt Splices

Provide mechanical butt slices for reinforcing steel in accordance with Article 1070-9 when called for in the plans.

Splice the bars in accordance with the manufacturer’s recommendations using the manufacturer’s required accessories as approved by the Engineer.  Use mechanical butt splices only where specified in the plans.  Any additional splices require approval.

425-6	MEASUREMENT AND PAYMENT

Reinforcing Steel or Epoxy Coated Reinforcing Steel will be measured and paid as the number of pounds of steel bar reinforcement, reinforcing wire and plain rods shown in the plans as being necessary to complete the work. Where the plans are revised, the quantity to be paid is the quantity shown on the revised plans.  Where directed to deviate from the plans; changing the quantities of steel bar reinforcement, reinforcing wire and plain rods necessary to complete the project; the quantity shown in the plans is increased or decreased by the theoretical computed weight of reinforcing steel added or subtracted by the change.

Spiral Column Reinforcing Steel or Epoxy Coated Spiral Column Reinforcing Steel will be measured and paid as the number of pounds of spiral column reinforcing shown in the plans as being necessary to complete the work.  Where the plans are revised, the quantity to be paid is the quantity shown on the revised plans.  Where directed to deviate from the plans; changing the quantities of steel bar reinforcement, reinforcing wire and plain rods necessary to complete the project; the quantity shown in the plans is increased or decreased by the theoretical computed weight of spiral column reinforcing steel added or subtracted by the change.

The quantity of reinforcing steel or spiral column reinforcing steel shown in the plans is an estimate based on the theoretical computed weight of the steel necessary to complete the work and will be used for pay purposes.  No revision in this pay quantity nor any adjustment in the contract unit price for Reinforcing Steel or Spiral Column Reinforcing Steel will be made except where revisions in the plans affect the quantity of reinforcing steel or spiral column reinforcing steel necessary to complete the work or where an error has been found in the estimate of steel shown in the plans.

If the elevation of the top of a footing or the tip of a drilled pier is raised by a distance not exceeding 3 ft, and the reinforcing steel or spiral column reinforcing steel for the substructure unit has been fabricated before the elevation was raised, no decrease in the quantity of steel to be paid will be made from the theoretical weight of steel shown in the plans for the original substructure unit.  Under the above circumstances the provisions of Article 109-6 will not apply as the steel not used in the work shall remain the property of the Contractor and payment for such steel will be made as provided above.  No separate payment will be made for the cost of cutting off reinforcing steel or spiral column reinforcing steel as payment at the contract unit price per pound for the item of Reinforcing Steel or Spiral Column Reinforcing Steel will be full compensation for cutting the steel.

There will be no direct payment for reinforcing steel when the basis of payment or compensation clause applicable to a particular section of the Specifications states that payment at the contract unit or lump sum prices for the work covered by such section will be full compensation for furnishing and placing reinforcing steel.

No separate payment will be made for the work of furnishing and placing wire reinforcement as payment at the contract unit price for the item or items covering the structure containing the wire reinforcement will be full compensation for such work.

These prices and payments will be full compensation for all items required to fabricate and place reinforcement.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Reinforcing Steel |  | Pound |
| Epoxy Coated Reinforcing Steel |  | Pound |
| Spiral Column Reinforcing Steel |  | Pound |
| Epoxy Coated Spiral Column Reinforcing Steel |  | Pound |

## SECTION 430

ERECTING PRESTRESSED CONCRETE
MEMBERS

430-1	DESCRIPTION

Furnish and erect precast-prestressed concrete bridge members other than piling. Furnish, galvanize, place and paint, as applicable, bearing components, anchor bolts, washers, nuts, structural and reinforcing steel, miscellaneous hardware, paint, bearing assemblies and all other materials; handle, transport and store materials; furnish erection drawings; paint; set bearings and anchorage; grout and erect and install the bridge members and all other items necessary to complete the erection in accordance with the contract.

When used in this section, the term prestressed concrete refers to precast, pretensioned, prestressed concrete.

430-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Bearing Plate Assemblies |  | 1072-3 |
| Elastomeric Bearings |  | 1079-2 |
| Organic Zinc Repair Paint |  | 1080-9 |
| Plain Steel Bars, Threaded Ends |  | 1074-3 |
| Precast-Prestressed Members |  | 1078 |
| Reinforcing Steel |  | 1070 |
| Structural Steel |  | 1072 |

430-3	HANDLING AND STORAGE

Take special care in handling, transporting and storing prestressed members.  Members damaged while handled or transported will be rejected unless repaired to the satisfaction of the Engineer.

Handle members at the bearings or at pick-up points designated in the plans unless using other methods approved in writing.

Transport prestressed concrete bridge girders in a horizontal upright position.  Locate points of support and directions with respect to the girder approximately the same during transportation and storage as when the member is in the final position within the structure.

430-4	METHODS AND EQUIPMENT

Use methods and equipment to install prestressed members that result in satisfactory installation.

430-5	BEARINGS AND ANCHORAGES

Supply elastomeric bearings, when required by the plans, meeting Section 1079.

Set steel sole plates level in exact position with full and even bearing on the bearing pad.

Accurately set anchor bolts in accordance with Subarticle 420-12(A).

When welding the sole plate to the embedded plate in the girder, use temperature indicating wax pens or other suitable means, to ensure that the temperature of the sole plate does not exceed 300°F.  Temperatures above this may damage the elastomer.

Before welding, grind the galvanized surface of the portion of the embedded plate and sole plate that require welding.  After welding, repair damaged galvanized surfaces in accordance with Article 1076-7.

430-6	ERECTION AND INSTALLATION

- General

Erect prestressed concrete members by methods that satisfy the handling requirements specified in Article 430-3.

Perform field welding in accordance with Article 1072-18 only when required in the plans.

When indicated in the plans, recess the ends of tie rods used in intermediate diaphragms of prestressed concrete girders.  Fill these recesses with an approved non-metallic, nonshrink grout to match the neat lines of the girders.

When concrete is cast in contact with prestressed members, thoroughly clean and wet the surface of the prestressed member which contacts the fresh concrete for at least 2 hours just before casting the fresh concrete.

After casting and finishing all concrete, thoroughly clean the prestressed members.

- Cored Slabs

When erecting prestressed cored slabs, place the 0.6" diameter transverse post tensioning strands and tension to 43,950 lb in each span.  Grease the transverse strands and place in a non-corrosive 0.6" diameter, 1/16" minimum wall thickness black polyethylene pipe meeting ASTM D2239.  Do not apply grease or extend the pipe in the area of the recesses at the ends of the tensioning strands where grout is applied.  After tensioning the 0.6" diameter transverse strand in a span and before placing any equipment, material or barrier rail on the span, fill the shear key, dowel holes and recesses at the ends of transverse strands with an approved non-metallic, nonshrink grout and cure for 3 days minimum and until the grout reaches a compressive strength of 3,000 psi.

After tensioning and curing, obtain approval before placing material and equipment on the cored slab spans.  Support cranes or other equipment exceeding the legal load limit on mats.  Submit for review a detailed drawing for the mats that are intended for use on the cored slabs.  Provide a complete description of the equipment that is intended for placement on the mats.  Supply and construct mats at no additional cost to the Department.

- Box Beams

The post tensioning system shall use 0.6" diameter strands.  Strands shall be tensioned to 43,950 lb.  Strands shall be placed in a non-corrosive 0.6" diameter, 1/16" minimum wall thickness black polyethylene pipe meeting ASTM D2239.

Grease the strands and place in the polyethylene pipe.  Do not apply grease or extend the pipe in the area of the recesses at the ends of the tensioning strands where grout is applied.  Tension the strands in the diaphragm nearest mid-span first.  Proceed to tension strands in the adjacent diaphragms.  Continue the tensioning operation in a symmetric manner along the length of the span.  At each diaphragm location, maintain a symmetric tension force between each pair of strands in the diaphragm.  After all tensioning in a span is completed and before placing any equipment, material or barrier rail on the span, fill the shear key, dowel holes and recesses at the ends of the diaphragm with an approved non-metallic, nonshrink grout.  Cure for 3 days minimum and until the grout reaches a compressive strength of 3,000 psi.

After tensioning and curing, obtain approval before placing material and equipment on the box beam spans.  Support cranes or other equipment exceeding the legal load limit on mats.  Submit for review a detailed drawing for the mats that are intended for use on the box beams.  Provide a complete description of the equipment that is intended for placement on the mats.  Supply and construct mats at no additional cost to the Department.

430-7	PAINTING

Clean, by hand or with power tools, and paint with 2 coats of organic zinc repair paint all ungalvanized steel surfaces, such as tie rod ends, not encased in concrete in accordance with Section 442.  Provide a minimum dry thickness of each coat of paint of 1.5 mils.

430-8	MEASUREMENT AND PAYMENT

__" Prestressed Concrete Girders will be measured and paid as the number of linear feet of prestressed concrete girders estimated in the plans as being necessary to complete the project.

3'-0" x __'-__" Prestressed Concrete Cored Slabs will be measured and paid as the number of linear feet of prestressed concrete cored slabs estimated in the plans as being necessary to complete the project.

3'-0" x __'-__" Prestressed Concrete Box Beams will be measured and paid as the number of linear feet of prestressed concrete box beams estimated in the plans as being necessary to complete the project.

Concrete Box Beams will be measured and paid as the number of linear feet of concrete box beams estimated in the plans as being necessary to complete the project.

Elastomeric Bearings will be paid at the contract lump sum price.

These prices and payments will be full compensation for all items required to erect prestressed concrete members, including, but not limited to, those items contained in Article 430-1.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" Prestressed Concrete Girders |  | Linear Foot |
| 3'-0" x __'-__" Prestressed Concrete Cored Slabs |  | Linear Foot |
| 3'-0" x __'-__" Prestressed Concrete Box Beams |  | Linear Foot |
| Concrete Box Beams |  | Linear Foot |
| Elastomeric Bearings |  | Lump Sum |

## SECTION 440

STEEL STRUCTURES

440-1	DESCRIPTION

Construct steel structures and steel structure portions of composite structures in conformity with the lines, grades and dimensions shown in the plans and as specified in these specifications.

Furnish, fabricate, galvanize, deliver, place, erect, clean, shop paint and field paint structural metals and all other materials; furnish, erect and remove falsework; set bearings and anchorage; weld and furnish all materials for and assemble all structural joints.  Structural metals include structural steels, metallic electrodes, steel forgings and castings, gray iron and malleable iron castings, drain pipes and any incidental metal construction.

Before starting work, inform the Engineer as to the proposed method of erection.

440-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Anchor Bolts |  | 1072-4 |
| Bearing Plate Assemblies |  | 1072-3 |
| Elastomeric Bearings |  | 1079-2 |
| High Strength Bolts, Nuts, Washers and Direct Tension Indicators |  | 1072-5 |
| Organic Zinc Repair Paint |  | 1080-9 |
| Preformed Bearing Pads |  | 1079-1 |
| Steel Pipe |  | 1074-6 |
| Structural Steel |  | 1072 |
| Welded Stud Shear Connectors |  | 1072-6 |

440-3	HANDLING AND STORING MATERIALS

Move, handle and store all structural steel, in the shop, in the field and while being transported in accordance with Article 1072-9.

440-4	BEARINGS AND ANCHORAGES

Supply preformed bearing pads and elastomeric bearings, as required by the plans and in accordance with Section 1079.

Set steel masonry plates level in exact position with full and even bearing on the preformed bearing pad.

Accurately set anchor bolts in accordance with Subarticle 420-12(A).

Make sure that the location of anchors and setting of bearings take into account any variation from mean temperature at time of setting and anticipated lengthening of bottom flange due to dead load after setting, so at mean temperature and under dead load the bearings are in a vertical position and anchor bolts at expansion bearings center in their slots.  Mean temperature is 60°F unless otherwise stipulated in the plans.  Do not restrict full and free movement of the superstructure at the movable bearings by improperly setting or adjusting bearings or anchor bolts and nuts.

440-5	STRAIGHTENING BENT MATERIAL, HEAT CURVING AND HEAT CAMBERING

Straighten bent material, heat curve and heat camber as approved and in accordance with Article 1072-10.

440-6	FIELD ERECTION

Report immediately any error in the shop fabrication or deformation resulting from handling and transporting, which prevents the proper assembling and fitting up of parts by more than the moderate use of drift pins or by more than a moderate amount of reaming, chipping or cutting.  Correct errors in the presence of the Engineer by approved methods.

Do not perform hammering which injures or distorts the members.

Limit the drifting during assembly to only that needed to bring the parts into position, and not sufficient to enlarge the holes or distort the metal.  If any holes require enlarging to admit the bolts, ream or correct them by approved methods.  Do not enlarge the holes more than 1/16" over the nominal size hole called for without written approval.

Before assembling the members, clean and dry to touch all bearing surfaces and permanently contacting surfaces.

For bolted splices and field connections, fill one half of the holes with bolts and cylindrical erection pins, at least half pins, before placing permanent fasteners.  For continuous units, pin and bolt all beam and girder splices and bring the splices to the correct elevations before permanently fastening.  For bolted connections use fit-up bolts and optional shipping bolts with the same nominal diameter as the permanent fasteners, and use cylindrical erection pins which are 1/32" larger.  Use permanent bolts as fit-up bolts if desired.

Use temporary bolts, including, but not limited to, shipping and fit-up bolts, supplied with square or hexagon heads and square or hexagon nuts.  The use of hexagon head temporary bolts and nuts is allowed, but paint both the head and nut with a durable yellow paint before installation.

Do not reuse permanent bolts for final installation unless the nut is easily turned onto the bolt for the full threaded length by hand and without use of tools.

The use of erection bolts for field welded joints is allowed.  Use erection bolts that are galvanized when the finish paint is applied in the structural steel fabrication shop and meet AASHTO M 164.  Supplement these bolts with clamps as necessary to meet the AWS Specifications.  Where unpainted AASHTO M 270 Grade 50W structural steel is used, use erection bolts meeting AASHTO M 164 for Type 3 bolts.

After field welding the connection, leave the erection bolt in place with at least the minimum bolt tension shown in Table 440-1.  Use holes that are 3/16" larger than the nominal erection bolt diameter.

440-7	FIELD WELDING

Perform field welding only when called for in the plans and in accordance with 
Article 1072-18.

Remove paint, galvanizing or other coating at the location of field welds by blast cleaning (SSPC SP-6 finish), hand cleaning (SSPC SP-2 finish) or power tool cleaning (SSPC SP-3 finish) just before welding.  Clean sufficiently to prevent contamination of the weld by the coating.

440-8	CONNECTIONS USING HIGH STRENGTH BOLTS

- General

This article covers the assembly of structural joints using plain or galvanized high strength carbon steel bolts with suitable nuts and washers tightened to a high tension.  Use bolt holes that conform with Article 1072-16.

Protect bolts, nuts and washers from moisture during storage and so they show no signs of rust at the time of installation.

Make sure that plain bolts and washers have a thin coat of lubricant at the time of installation.

Use nuts that are pre-waxed by the producer or supplier before shipping to the project.

Apply beeswax, stick paraffin or other approved lubricant to the threads of galvanized bolts just before installing the bolts.

Use bolt, nut and washer (when required) combinations from the same rotational-capacity lot.

Perform the rotational capacity test described in Subarticle 1072-5(D)(4) on each rotational-capacity lot before the start of bolt installation.  Use hardened steel washers as required by the test.

- Bolted Parts

Make sure that the slope of surfaces of bolted parts in contact with the bolt head and nut does not exceed 1:20 with respect to a plane normal to the bolt axis.  Make sure bolted parts fit solidly together when assembled and are not separated by gaskets or any other interposed compressible material.  Provide contact surfaces, including those adjacent to the bolt heads, nuts or washers, that are free of scale, dirt, burrs, oil, lacquer, loose rust, rust inhibitor, other foreign material and other defects that prevent solid seating of the parts.

- Installation

  - Bolt Tensions

Tighten each fastener to provide at least the minimum bolt tension shown in Table 440-1.  Tighten fasteners with direct tension indicators in accordance with Subarticle 440-8(C)(5), or if permitted, by the use of load indicating bolts as provided in Subarticle 440-8(C)(3).

| TABLE 440-1 REQUIRED BOLT TENSION |  |
| --- | --- |
| Bolt Size, Inches | Minimum Bolt Tension, Pounds |
| 1/2 | 12,050 |
| 5/8 | 19,200 |
| 3/4 | 28,400 |
| 7/8 | 39,250 |
| 1 | 51,500 |
| 1 l/8 | 56,450 |
| 1 1/4 | 71,700 |
| 1 3/8 | 85,450 |
| 1 1/2 | 104,000 |

If necessary, because of bolt entering and wrench operation clearances, tighten by turning the bolt while preventing the nut from rotating.  Use impact wrenches, if necessary, with adequate capacity and sufficiently supplied with air to perform the required tightening of each bolt in approximately 10 seconds.

  - Washers

Make sure all fasteners have a hardened washer under the element, nut or bolt head, turned in tightening.  Use galvanized washers when galvanized nuts and bolts are required.  As an exception to the above, use special washers for oversize, short-slotted and long-slotted holes in accordance with Subarticle 1072-16(H).

Where an outer face of the bolted parts has a slope of more than 1:20 with respect to a plane normal to the bolt axis, use a smooth beveled washer to compensate for the lack of parallelism.

  - Load Indicating Bolts

Tightening by use of a load indicating bolt system is permitted provided it can be demonstrated by an accurate direct measurement procedure that the bolt is tightened in accordance with Table 440-1.  Tighten by approved methods and procedures.

  - Galvanized High Strength Bolts

Use mechanically galvanized high strength bolts in all bolted connections for painted structural steel.

Install galvanized high strength bolts carefully so shop painted surfaces are not scarred or otherwise damaged.

Repair galvanized surfaces that are abraded or damaged by thoroughly wire brushing the damaged area and removing all loose and cracked coating, after which give the cleaned area 2 coats of organic zinc repair paint.

  - Direct Tension Indicators

Supply direct tension indicators in accordance with ASTM F959 and Article 1072-5.

Furnish the Engineer with at least one metal feeler gauge for each container of direct tension indicators shipped before beginning installation.

Make sure that the lot number on the containers of direct tension indicators is for the same lot number tested as indicated on the test documents.

Furnish to the Engineer 3 samples of load indicating washers from each lot number, each size and type for tests and 2 each of the metal feeler gauges required for performing the tests.

Install the direct tension indicator under the bolt head.  If it is necessary to install the direct tension indicator under the nut, or if the bolt head shall be turned, install additional hardened washers between the nut or bolt head and the direct tension indicator.

Provide a tension indicating device on the project for determining the tension imposed on a fastener when the protrusions on direct tension indicator are properly compressed.

Test 3 samples from each lot of direct tension indicators in the presence of the Engineer.  Achieve a minimum bolt tension of 5% greater than that required by Table 440-1 of Article 440-8.

Do not substitute direct tension indicators for hardened steel washers required with short slotted or oversized holes.  If desired, use direct tension indicators in conjunction with hardened steel washers.

Install direct tension indicators initially to a snug tight condition.  After initial tightening, fully tighten beginning at the most rigid part of the joint and continuing toward its free edges.

For tightening fasteners containing direct tension indicators, use a clean and lubricated wrench.  Maintain air supply and hoses in good condition and provide air pressure of at least 100 psi at the wrench.

When tightening the fasteners, ensure that the part of the fastener being restrained from turning does not rotate during the tightening process.  Ensure that no portion of the direct tension indicator protrusions is accidentally partially flattened before installing in the structural steel joints.

Do not reuse direct tension indicators.  If it is necessary to loosen a bolt previously tensioned, discard and replace the direct tension indicator.

- Inspection

Allow the Engineer the opportunity to observe installation of bolts to determine that the selected tightening procedure is properly used.  The Engineer determines when bolts are properly tightened and in the case of direct tension indicator bolts that the correct indication of tension is achieved.  After properly tightening bolts, make sure that the end of the bolt is flush with or extended beyond the outer face of the nut.

Do not begin painting in the area of tightened bolts until after bolt inspection is complete.

When using direct tension indicators, proper tension of bolts is inspected by the Engineer by inserting a 0.005" thickness feeler gauge into the openings between adjacent flattened protrusions of the direct tension indicator.  Proper tension is obtained when the number of spaces for which the gauge is refused is equal to or greater than the value shown in Table 440-2.

| TABLE 440-2 DIRECT TENSION INDICATOR GAP REFUSAL |  |
| --- | --- |
| Number of Spaces in Washer | Number of Spaces Gauge is Refused |
| 4 | 2 |
| 5 | 3 |
| 6 | 3 |
| 7 | 4 |

The gauge shall be refused in all spaces when the direct tension indicator is used under the turned element.

When using direct tension indicators, do not tighten bolts to a no visible gap condition.

Inspections of direct tension indicator installations are made by the Engineer by the use of the metal feeler gauges provided by the Contractor.  At least 10%, but no less than 2 of the bolts in each connection are inspected with feeler gauges.  Additionally, all remaining bolts in each connection are visually inspected for proper tightening.

440-9	SURFACE PREPARATION AND PROTECTION OF WEATHERING STEEL

After fabrication, shop clean all weathering steel remaining in the unpainted condition in the completed structure to a SSPC SP-6 finish.  Provide a contact surface condition in accordance with Subarticle 442-7(B) at the time of bolt installation.

Protect the structural steel during concreting and any other operations that are particularly hazardous with respect to soiling the steel.  Remove any foreign matter which gets on the steel as soon as possible by either solvent cleaning, hand tool cleaning, power tool cleaning, blast cleaning or a combination thereof, as necessary to restore the surfaces to the specified condition.

440-10	MEASUREMENT AND PAYMENT

Approx. ____ Lbs. Structural Steel will be measured and paid at the contract lump sum price.  The approximate quantity shown in the contract pay item is an estimate based on the computed weight of the structural steel necessary to complete the work.  No measurement for payment will be made for this pay item, and no adjustment in the contract lump sum price will be made for any variation from the approximate quantity shown except for revisions in the plans which affect the quantity of structural steel necessary to complete the work.

When revisions in the plans have been made which affect the quantities of structural steel, adjustments in compensation will be made by supplemental agreement.

When the contract includes the item of Painting of Structural Steel, all work of painting except for shop painting will be paid as provided in Article 442-15 and payment for shop painting will be included in the contract lump sum price for Approx. ____ Lbs. Structural Steel.  When the contract excludes the item of Painting of Structural Steel, payment at the contract lump sum price for Approx. ____ Lbs. Structural Steel will be full compensation for both shop and field painting.

Elastomeric Bearings will be paid as provided in Article 430-8.

The price and payment will be full compensation for all items required to construct steel structures including, but not limited to, those items contained in Article 440-1.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Approx. ____ Lbs. Structural Steel |  | Lump Sum |

## SECTION 442

PAINTING STEEL STRUCTURES

### 442-1	DESCRIPTION

Paint steel structures and properly prepare metal surfaces; apply, protect and dry paint coatings; protect pedestrian, vehicular, water or other traffic upon or underneath the structure; protect all portions of the structure and adjacent work against disfigurement by splatters, splashes, overspray and smirches of paint or of paint materials; apply paint in the shop and field; and furnish blast cleaning equipment, paint spraying equipment, brushes, rollers, paint cleaning abrasives, cleaning solvents, tools, tackle, scaffolding, labor and any other materials, hand or power tools, inspection equipment and personal protective and safety equipment necessary for the entire work.

### 442-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Abrasive Materials for Blast Cleaning |  | 1080-13 |
| Paint and Paint Materials |  | 1080 |

### 442-3	DEFINITIONS

Define “corner” as the intersection of 2 surfaces that are not in the same plane.  Define “inaccessible areas” as partially or completely enclosed surfaces, the majority of which are not visible without the use of special devices such as mirrors.  Define “sharp edge” as a corner on a steel section that ends in a point or edge and appears able to cut human flesh.  Define “stripe coat” as an additional coat of paint applied to the edges, outside corners and areas difficult to coat by spray before or after a full coat is applied to the surface.

### 442-4	SUBMITTALS

Submit quality control plan, work schedule and Department test reports for each batch of paint to be used on the project.  Submit product data sheets and MSDS sheets for paint and solvents used.  Submit paint repair procedures for review and approval before commencing work.

### 442-5	PROTECTION OF WORK

Protect all parts of the structure against disfigurement by splatters, splashes, overspray and smirches of paint or of paint materials.  Assume responsibility for any damage or disfigurement caused by operations to vehicles, persons or property, including plants and animals; and provide protective measures to prevent such damage.

Thoroughly clean and restore any surface or surfaces disfigured by splatter, overspray, splashes, smirches or other defects to its original condition.

Restore any damaged structure or surface to its original condition.

If traffic causes dust considered by the Engineer to be detrimental to the work, sprinkle dust producing areas with water or dust palliative and take any other necessary precautions to prevent the accumulation of dust and dirt on freshly painted surfaces.

442-6	QUALITY CONTROL

Both shop and field applicators are required to conduct and document quality control inspection of the painting, including measurements of temperature, dew point, surface profile and paint thickness.  Make sure that the paint applicator has the Engineer’s pre-approved procedure for repair of all damage and defects.  The personnel performing the QC tests for this work shall be Department Certified Coating Level 1 inspectors.

442-7	SURFACE PREPARATION

- Blast Cleaning

The blast profile shall be angular and between 1.0 and 3.0 mils when measured on a smooth steel surface.  The degree of cleaning required is indicated under the specified paint system unless otherwise noted.  Clean weathering steel surfaces to be painted to achieve a SSPC SP-6 finish.  Clean surfaces to be metalized to a SSPC-5 finish.  SSPC VIS-1 shall be used as a visual standard.

Blast clean by centrifugal or forced air blasters.  When using forced air blasters use blast nozzles with a minimum 5/16" orifice and operate at no less than 100 psi when measured with a needle gauge at the nozzle.  Use dry blasting for all blast cleaning.  Select a size or grade of abrasive that provides the specified finish and profile meeting Article 1080-13.

Perform blast cleaning operations so no damage is done to partially or entirely completed portions of the work

After blasting, brush the surface with clean brushes made of hair, bristle or fiber; blow off with compressed air; or clean by vacuum so any traces of blast products from the surface and any abrasive from pockets and corners are removed.  Perform surface inspection once all blast abrasive and dust is removed from surface to be coated.

Use compressed air for nozzle blasting that is free of detrimental amounts of water or oil.  Provide adequate separators and traps.  Verify cleanliness of air before blasting operations in accordance with ASTM D4285.

Examine the blast cleaned surface for any traces of oil, grease or smudges deposited in the cleaning operations.  If present, remove them by an approved method.  Ensure the degree of cleanliness and profile are approved before painting.

When blast cleaning structures open to traffic, provide suitable protective enclosures to prevent damage to public and private property.  Do not blast directly over traffic without prior approval of the Engineer.  If the containment system is not effective in restricting blasting emissions, blasting operations shall cease and deficiencies corrected before work resuming.

Seal all journals, bearings, motors and moving parts against entry of abrasive dust before blast cleaning near bridge machinery.

Prime all blast cleaned surfaces to be painted no later than 8 hours after blast cleaning is complete.  Reclean the cleaned surfaces that contain rust or are contaminated with foreign material before painting or bolting to the original surface preparation specifications.

- Hand or Power Tool Cleaning

Thoroughly remove loose paint, rust, scale, dirt, oil, grease and other detrimental substances by hand cleaning (SSPC SP-2), power tool cleaning (SSPC SP-3) or any combination of these methods.  Hand cleaning includes the use of metal brushes, grinders, sanders or any approved combination of these tools.  Use bristle or wood fiber brushes to remove loose dust.

442-8	PAINT SYSTEMS

Use all paints and solvents for shop and field application that are produced by the same manufacturer.

Use approved/qualified paint products found in Section 1080.  Apply the paint system required by the plans and at the film thickness indicated below.  Coating thickness in excess of the maximum dry film thickness is acceptable as long as the coating is free of visible defects such as runs, sags, curtains, cracking or lifting.

| TABLE 442-1 SYSTEM 1, INORGANIC ZINC (IOZ) PRIMER AND ACRYLIC TOP COATS |  |  |  |
| --- | --- | --- | --- |
| Coat | Material | Mils Dry/Wet Film Thickness |  |
|  |  | Min. | Max. |
| Primer | IOZ (See Section 1080-7.) | 3.0 DFT | 5.0 DFT |
| Intermediate | Brown (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Stripe | White (See Section 1080-11.) | 4.0 WFT | 7.0 WFT |
| Topcoat | Gray (See Section 1080-11.) | 3.0 DFT | 5.0 DFT |
| Total |  | 8.0 DFT | 14.0 DFT |

Apply System 1 to non-weathering steel surfaces cleaned to an SSPC SP-10 finish.  Shop apply the IOZ primer, 2 coats of acrylic paint and one stripe coat of acrylic paint over all structural steel surfaces except as otherwise specified.  As an option, acrylic top coats may be applied in the field.

Apply the primer to all bolt holes, plate snipes, shear connectors and all surfaces of the top flange.  If bubbling occurs during the application of the first field coat, apply a mist coat of brown paint to prevent further bubbling.

Completely cure the inorganic zinc primer to meet ASTM D4752 with at least a 4 resistance rating before top coating.

Perform 2 random adhesion tests (one test is equal to 3 dollies) per span.  Ensure that the adhesion of the zinc primer is no less than 400 psi when tested in accordance with ASTM D4541.

Completely cure the acrylic intermediate and stripe coat to meet ASTM D1640, Section 7.7, ensure that there is no loosening, detachment, wrinkling or other evidence of distortion of the film.

Perform one random cut tape adhesion test per span after the final coat is cured.  Ensure that the tape adhesion of the cured system is no less than 3A when tested in accordance with ASTM D3359.

Properly taper and touch up repair areas.

| TABLE 442-2 SYSTEM 2, INORGANIC ZINC (IOZ) PRIMER AND COAL TAR EPOXY TOP COATS |  |  |  |
| --- | --- | --- | --- |
| Coat | Material | Mils Dry/Wet Film Thickness |  |
|  |  | Min. | Max. |
| Primer | IOZ (See Section 1080-7.) | 3.0 DFT | 5.0 DFT |
| Intermediate | Red (See Section 1080-8.) | 8.0 DFT | 12.0 DFT |
| Topcoat | Black (See Section 1080-8.) | 8.0 DFT | 12.0 DFT |
| Total |  | 19.0 DFT | NA |

Apply System 2 on non-weathering steel surfaces cleaned to an SSPC SP-10 finish.  Shop painting consists of painting with a primer and 2 coats of coal tar epoxy paint over all structural steel surfaces except as otherwise specified.

Completely cure the inorganic zinc primer to meet ASTM D4752 with at least a 4 resistance rating before top coating.

Perform 2 random adhesion tests, one test is equal to 3 dollies, per span.  Ensure that the adhesion of the zinc primer is at least 400 psi before top coating when tested in accordance with ASTM D4541.

Apply the finish coat when the first coat of coal tar epoxy is still tacky.

| TABLE 442-3 SYSTEM 3, ACRYLIC PRIMER AND TOP COATS |  |  |  |
| --- | --- | --- | --- |
| Coat | Material | Mils Dry/Wet Film Thickness |  |
|  |  | Min. | Max. |
| Primer | Brown (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Intermediate | White (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Stripe | Brown (See Section 1080-11.) | 4.0 WFT | 7.0 WFT |
| Topcoat | Green (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Topcoat | Gray (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Total |  | 8.0 DFT | 16.0 DFT |

Apply System 3 in the field or shop to non-weathering steel surfaces cleaned to an SSPC SP-6 finish.  Painting consists of painting with 2 primer coats, a stripe coat and 2 finish coats over all structural steel surfaces except as otherwise specified.

Provide a curing period for the first primer coat of paint of at least 24 hours.  Perform one random cut tape adhesion tests per span after final coat is cured.  Ensure that the tape adhesion of the cured system is at least 3A when tested in accordance with ASTM D3359.

Properly taper and touch up repair areas.

| TABLE 442-4 SYSTEM 4, ACRYLIC PRIMER AND TOP COATS FOR WEATHERING STEEL |  |  |  |
| --- | --- | --- | --- |
| Coat | Material | Mils Dry/Wet Film Thickness |  |
|  |  | Min. | Max. |
| Primer | Brown (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Intermediate | White (See Section 1080-11.) | 3.0 DFT | 5.0 DFT |
| Stripe | Brown (See Section 1080-11.) | 4.0 WFT | 7.0 WFT |
| Topcoat | Brown (See Section 1080-11.) | 2.0 DFT | 4.0 DFT |
| Total |  | 7.0 DFT | 13.0 DFT |

Apply System 4 to weathering steel surfaces cleaned to an SSPC SP-6 finish.  Shop painting consists of applying all primer and finish paints at the ends of beams or girders within a distance of 1.5 times the depth of the beam or girder at the bearing except as otherwise specified.

Provide a curing period for the first primer coat of paint of at least 24 hours.

Completely cure the acrylic intermediate and stripe coat to meet ASTM D1640, Section 7.7.  Ensure that there is no loosening, detachment, wrinkling or other evidence of distortion of the film.

Perform one random cut tape adhesion test per span after the final coat is cured.  Ensure that the tape adhesion of the cured system is at least 3A when tested in accordance with ASTM D3359.

Properly taper and touch up repair areas.

442-9	APPLICATION OF PAINT

- General

Unless otherwise permitted, apply all paint by spraying, except apply the stripe coat by brush or roller.  The use of a brush or roller is permitted to make minor repairs to the primer.

Make sure that the applicator has a current copy of the paint manufacturer's application instructions, along with MSDS for each paint; and furnish 2 copies to the Engineer.  Unless otherwise required herein, apply in accordance with the manufacturer's instructions.

All paint materials shall be tested and approved by the Materials and Tests Unit before application.

Paint in a neat and workmanlike manner.  Apply the paint to provide a tight film of the specified thickness, well bonded to the metal or previously applied paint, and free of laps, streaks, sags or other defects.

Make sure each coat of paint is in a proper state of cure or dryness before applying the succeeding coat.

Before successive coating application remove all contaminates, dry spray/overspray, paint splatter and other non-adherent paint shall be removed before applying successive coating layers.  When necessary, clean each coat of paint in accordance with Subarticle 442-7(B).

When a stripe coat is required, apply a 2" stripe by brush or roller to all exposed edges of steel before applying the finish coat.  Locate the edge or corner in the approximate center of the paint stripe.

- Application Conditions

Unless the paint manufacturer's application instructions are more restrictive, obtain written permission to apply paint if the temperature of the air or metal is not at least 40°F and rising for inorganic zinc primers or 50°F and rising for acrylic paint or coal tar epoxies, when freezing weather is forecast during the drying period, or when the metal is hot enough to cause the paint to blister or produce a porous paint film.

Do not apply paint or perform any surface preparation when the air is misty; in the rain, snow, fog, when wind velocity is continuously greater than 10 mph or when the steel surface temperature is less than 5°F above the dew point.  The humidity shall be less than 85% and lower when applying acrylic paints.  Use ASTM E337 when performing ambient conditions assessments.

Obtain written permission from the Engineer to apply field coats of paint between November 15 of one year and April 15 of the following year inclusive.  Do not apply any coating above or below the manufacturers recommended application temperatures or during a period when an ambient temperature outside the recommended range is predicted during the drying and curing period of the paint.

Harsh environments may necessitate re-cleaning during or between paint applications.

- Adverse Weather

Obtain written approval to use enclosures during adverse weather conditions.  Use enclosures that control atmospheric conditions artificially inside within limits suitable for painting during the painting operation and until the paint is dry/cured or until weather conditions permit its exposure in the open.

- Storage Conditions

Provide adequate and safe storage for all paint and equipment.  Do not expose paint materials to rain, excessive condensation, long periods of direct sunlight or temperatures above 110°F or below 40°F.  Follow the manufacturer's storage requirements if more restrictive.

Replace paint damaged by any cause.

- Mixing Paint

Mix paint in accordance with the manufacturer's instructions and Article 1080-1.

- Thinning

All paint thinning activities shall have prior approval.  The paint products specified in Section 1080 do not require thinning when applied under normal conditions.  Obtain written approval for any thinning necessitated by weather conditions or other causes.  Only those thinners approved by the paint manufacturer as described in the application instructions are permitted.

- Spray Application

Use equipment for spray application of paint that is suitable for the intended purpose, capable of properly atomizing the paint, and equipped with suitable pressure regulators and gauges.  Use air caps, nozzles and needles recommended by the manufacturer of the equipment for the material being sprayed.  Keep the equipment in satisfactory condition to permit proper paint application.  In closed or recirculating paint spray systems where gas under pressure is used over the liquid, use an inert gas, such as nitrogen.

Provide and drain periodically during operations, adequately sized traps or separators to remove oil and water from the compressed air.  Make sure that the air from the spray gun impinging against the surface shows no water or oil.

Use an agitated spray pot.  Adjust the agitator or stirring rod to reach within 2" of the bottom of the spray pot and be in motion at all times during paint application.  Provide sufficient motion to keep the paint well mixed.

Apply paint in a uniform layer, with overlapping at the edge of the spray pattern.  Adjust the spray pattern so the paint is deposited uniformly.

- Stripe Coat

When a stripe coat is required, apply a 2" stripe by brush or roller to all exposed edges of steel before applying the finish coat.  Locate the edge or corner in the approximate center of the paint stripe.  Brush apply stripe coat application on bolts, nuts, welds and other obstructed locations.  Roller apply stripe coat only on structural shape edges.

442-10	SHOP PAINTING

- General

Shop painting is the painting of structural steel in an enclosed shop or plant before shipment to the site of erection.  The work in this section applies to previously uncoated steel and includes the proper preparation of the metal surfaces and the application, protection and cure/drying of coatings.  Complete all shop fabrication, including welding and attachment of shear connectors, before painting is started.

- Certification

In order to perform work for the project, all steel fabricators are required to establish proof of their competency and responsibility in accordance with NCDOT’s Structural Steel Fabricator Qualification Program, and, where required, provide a shop certification by American Institute Steel Construction (AISC) Sophisticated Paint Endorsement (SPE) or Society of Protective Coatings (SSPC) Qualification Procedure Three (QP3) or approved equivalent when the quantity is greater than 1,500 sf of painted steel.

- Painted Areas

  - Do not paint the following surfaces:

    - Bearing assemblies, plates and other galvanized or metallized parts.

    - Areas where field welding is to be performed.

    - Outside surfaces of splice plates (Systems 3 and 4 only).

    - Plate surfaces contacting elastomeric bearing pads.

    - Contact surfaces with blockouts for bolted connections on curved girder bridges and beam and girder splices (Systems 3 and 4 only).  In the areas of these blockouts, extend the finish paint no closer than 2" nor more than 3" from the edges of contact surfaces in bolted connections.  Ensure that the primer paint is clearly visible around these areas when the structural steel is assembled.  The same offset dimensions are required for finish paint at field welds, measured from the proposed location of the field weld.

  - Areas where paint is not required and overspray is permitted are shear connectors and the top surface of the top flange.

  - Clean and paint stiffener clips and other obstructed areas on a best effort basis.  Such areas are those that contain enclosed surfaces, the majority of which are not visible.

  - Apply a stripe coat on all corners and raised welds.

  - Provide a repair procedure for all damage and defects for approval before painting.

  - Do not load material for shipment until at least 24 hours after applying the paint and the paint is thoroughly dry.

- Surface Preparation

Prepare surface of steel surfaces in the shop in accordance with Article 442-7.  Check abrasives daily for contaminants or as otherwise directed by the Engineer.  Verify that abrasive material meets the cleanliness requirements of SSPC AB-1 or SSPC AB-2 depending on the abrasive material used.

The following items are required as a part of preparation and cleaning and shall be done before application of the prime coat:

  - Corner Condition

Bevel corners to an approximate 1/16" chamfer if the included angle is less than 90 degrees.

  - Surface Irregularities

Remove slivers, hackles, tears and projection of blast cleaned steel.  Restore the profile in areas larger than one square foot.

  - Weld Spatter

Remove excessive and loose weld spatter.  Tightly adherent weld spatter is allowed unless it is sharp.  Flatten sharp weld spatter.

  - Bolts

Shop installed galvanized bolts on which the coating is disturbed or distressed during shop cleaning is of no concern as long as the coating system is applied over them.  If necessary, after installation, clean shop installed black bolts in accordance with SSPC SP-1 solvent cleaning.  Blast clean or otherwise clean by an approved alternative method the bolts before shop priming.

442-11	FIELD PAINTING

- General

Field painting is conducted after erection, or when damage to a shop applied coating system is repaired or when steel is otherwise painted outside an enclosed shop environment.

Do not apply paint over traffic without prior written approval from the Engineer.

Touch-up of shop painted non-weathering steel consists of painting with primer and finish paint over all the previously uncoated exposed metal surfaces.  When the repair area exceeds one square foot, clean, prime and topcoat damaged areas in accordance with Subarticle 442-7(A); otherwise, clean, prime and topcoat damaged areas in accordance with Subarticle 442-7(B).  For systems with shop applied topcoats, apply an additional field appearance coat of finish paint to the outside surface of all exterior beams on 
non-weathering steel bridges over highways and navigable waterways.

When an appearance coat of finish paint is required, paint the portion of galvanized high strength bolts on the outside face of exterior beams or girders with primer and appearance coat of the finish paint.  Apply the primer to the galvanized high strength bolts by brush, so the primer is not applied to the adjacent finish paint.

At the location of field welds, satisfactorily remove all paint or galvanizing by blast cleaning, hand cleaning or power tool cleaning just before welding.  Clean sufficiently to prevent contamination of the weld by the paint.

Final acceptance by the Engineer will be after erection of the structure, when the final coat has been applied, and all repairs effected.

Clean all contaminants such as soil, concrete, weld splatter, grease or any other deleterious material from the steel or shop coated surfaces before any painting operations begin.  Harsh environments may necessitate re-cleaning during or between paint applications.

- Certification

SSPC QP-1 certified contractor shall perform work that is not associated with Hazardous Coating Removal operations.

442-12	PREPARATION FOR PAINTING GALVANIZED SURFACES

When painting galvanized surfaces is required in the plans, smooth, clean and prepare in accordance with Section 1080 and this section.  Provide shop certification in accordance with Article 442-10 regardless of the quantity of painted steel.

Do not paint portions of galvanized piles encased in concrete below ground.

Smooth high spots and rough edges, such as metal drip lines, of galvanized surfaces in accordance with ASTM D6386.  Clean galvanized surfaces to be painted with a 2,500 psi pressure washer.  Allow surfaces to dry completely before beginning surface preparation.

Prepare galvanized surfaces to be painted by sweep blasting in accordance with ASTM D6386.  Use an abrasive material and technique that roughens the surface while leaving base zinc layers intact.  After sweep blasting, blow down blasted surfaces with clean, dry, compressed air free of contamination.

Apply paint to clean, dry surfaces free of visible zinc oxides or zinc hydroxides within 8 hours of surface preparation.

442-13	INSPECTION

Only Department Certified Coating Level 1 inspectors shall inspect the field-coating application.

Ensure that the coating applicator maintains a daily quality control record.  The information required in the record is listed on Materials and Tests Form M&T-610.  Maintain quality control data in a log and format approved by the Engineer.  Enter data daily or immediately as coating activities are conducted.  Ensure that the applicator’s quality control representative signs and dates each entry.

Apply all coatings in accordance with SSPC PA-1.  Repair all coating defects or nonconformities in accordance with SSPC PA-1.  Make repairs to the topcoat with a uniform gloss and color on visible surfaces.  The Engineer makes the final decision concerning uniformity and appearance.

442-14	REPAINTING OF EXISTING STEEL STRUCTURES

- Pollution Control

During field painting operations, use all necessary precautions to prevent dispersion of surface preparation debris, paint or any other material outside the work area due to wind or any other reason.

- Hazardous Paint Removal

Should the existing paint system include toxic substances such as red lead oxide, which is considered hazardous if improperly removed, furnish a containment and spill control plan for surface preparation and painting operations and await review and approval of said plan before beginning work.  This plan shall meet Class 2A in accordance with SSPC Guide 6.  This work shall be performed by a SSPC QP-2 certified contractor.

Monitor air quality.  Any visible emissions outside the containment structure or air quality monitoring results exceeding the permissible OSHA action level are justification for suspension of the work.  Monitor air quality at random locations within one foot to 5 ft from the enclosure in accordance with National Institute of Occupational Safety and Health (NIOSH) Method 7082.

Immediately collect and retain any spilled dust or paint debris in approved containers.  If a spill results in soil or water contamination, take all necessary actions to remediate the site to its original state.

- Waste Handling

Clean and dispose of any incidental material or equipment that is contaminated as the result of work performed.

- Health and Safety Responsibility

In addition to Article 105-11 and Sections 106 and 107, provide effective engineering and work practice controls to insure adequate protection.

Before beginning work, certify to the Engineer that all personnel involved with lead paint removal operations (including rigging and material handling personnel) are properly trained and understand the applicable parts of EPA, 40 CFR Part 745, OSHA Standards, 
29 CFR Part  1910 and 29 CFR Part  1926 including any amendments in force at the time of this contract.

442-15	MEASUREMENT AND PAYMENT

When the contract excludes the item of Painting of Structural Steel, there will be no direct payment for the work covered by this section.

When the contract includes the item of Painting of Structural Steel, all work covered by this section, except for shop painting, will be paid at the contract lump sum price for this item.  Payment at the contract lump sum price for Approximately ____ Pounds Structural Steel as provided in Article 440-10 will be full compensation for the work of shop painting.

Repair or replacement of paint damaged by any cause will be incidental to the work of this section.

These prices and payments will be full compensation for all items required to paint steel structures including, but not limited to, those items contained in Article 442-1.

Pollution Control will be paid as the contract lump sum price.

When provided for in the contract, payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Painting of Structural Steel |  | Lump Sum |
| Pollution Control |  | Lump Sum |

## SECTION 450

PILES

450-1	DESCRIPTION

Furnish and install piles in accordance with the contract and accepted submittals.  Provide steel and prestressed concrete piles and composite piles with both concrete and steel sections shown in the plans.  Drive and drill in piles and use pile tips and accessories as shown in the plans.  Galvanize, restrike, redrive, splice, cut off and build up piles and perform predrilling, spudding and pile driving analyzer testing as necessary or required.

Define “pile embedment” as the required pile embedment in the cap or footing and “pile penetration” as the minimum required pile tip elevation or penetration into natural ground, whichever is deeper.  Define “natural ground” as below the ground or mud line before constructing any embankments.

The estimated pile lengths shown in the plans are for bid purposes only.  Provide piles of sufficient lengths for the required driving resistance, pile embedment and pile penetration.  Determine required pile lengths by performing subsurface investigations, as needed.

450-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Flowable Fill, Non-Excavatable |  | 1000-6 |
| Neat Cement Grout, Nonshrink |  | 1003 |
| Portland Cement Concrete, Class A |  | 1000 |
| Reinforcing Steel |  | 1070 |
| Steel and Prestressed Concrete Piles |  | 1084-1 |
| Steel Pipe Pile Plates |  | 1072 |

For drilled-in piles, use Class A concrete that meets Article 1000-4 except as modified herein.  Provide concrete with a slump of 6" to 8".  Use an approved high-range water reducer to achieve this slump.

For composite piles with both prestressed concrete and steel H-pile sections, use prestressed concrete piles and steel H-piles that meet Section 1084.  Use steel pile points and splicers approved by the Materials and Tests Unit.

450-3	CONSTRUCTION METHODS

- Handling and Storing Piles

Handle, transport and store piles so piles are kept clean and undamaged.  Do not use chains, cables or hooks that can damage or scar piles.  Do not damage coatings on steel piles.  When handling prestressed concrete piles, support piles at pick-up points shown in the plans.

Protect steel piles from corrosion.  Store piles above ground upon platform skids, or other supports, and keep free from dirt, grease, vegetation and other foreign material.

- Pile Installation

If applicable, completely excavate for caps or footings before installing piles.  If applicable and unless noted otherwise in the plans, construct embankments to bottom of cap or footing elevations for a horizontal distance of 50 ft from any pile except where fill slopes are within 50 ft of a pile.

Install piles with the following tolerances:

  - Axial alignment within 1/4"/ft of vertical or batter shown in the plans,

  - Horizontal alignment within 3" of plan location, and

  - Pile embedment within 3" more and 2" less of the embedment shown in the plans.

If necessary, build up prestressed concrete piles or splice steel piles as shown in the plans.  Do not use more than 3 sections (2 splices) of steel piling per pile.  Cut off piles at required elevations along a plane normal to the axis of the pile as necessary.  Do not damage or spall piles when cutting off prestressed concrete piles.

- Pile Accessories

When required, use pile accessories including pipe pile plates and steel pile points and splicers shown in the plans.  Weld pipe pile plates to steel pipe piles as shown in the plans.

Attach steel pile points to steel piles in accordance with the manufacturer’s instructions.  Weld a minimum length of twice the flange width for steel H-piles.

Use steel pile tips with prestressed concrete piles as shown in the plans.  Use steel pile splicers for splicing steel H-pile tips and composite piles.  Attach steel pile splicers in accordance with the manufacturer’s instructions.

- Driven Piles

Do not drive piles within 50 ft of cast-in-place concrete until the concrete cures for at least 3 days.  Do not use vibratory hammers to install prestressed concrete piles.

When predrilling, spudding and installing the initial portions of steel piles with vibratory hammers, submit these pile installation methods with the proposed pile driving methods and equipment for acceptance.  Define “spudding” as driving or dropping a steel H-pile and then removing it.  The Engineer will approve the spudding depth and H-pile size, predrilling depth and diameter and depth of pile installation with a vibratory hammer.

Limit driving stresses in accordance with the AASHTO LRFD Bridge Design Specifications.  If a tip elevation is noted in the plans, drive steel and prestressed concrete piles to the minimum required driving resistance and tip elevation.  Otherwise, drive steel and prestressed concrete piles to the minimum required driving resistance and at least 10 ft into natural ground.  Drive composite piles to the minimum required driving resistance and the prestressed concrete and steel H-pile sections to their respective minimum required tip elevations noted in the plans.

Drive piles continuously to the required pile penetration unless stopped due to exceeding the maximum blow count or driving stresses, insufficient pile length or other approved reasons.  Redrive piles raised or moved laterally due to driving adjacent piles.

Protect coatings in an approved manner when driving coated steel piles through templates.  Repair damaged galvanizing in accordance with Article 1076-4.

  - Predrilling and Spudding

If necessary or required, perform predrilling and spudding as noted in the plans and in accordance with the accepted submittals.  Predrill pile locations to elevations noted in the plans or approved by the Engineer.  When noted in the plans and at the Contractor’s option, spudding may be used instead of predrilling.  Do not perform spudding below predrilling elevations noted in the plans or approved by the Engineer.

When noted in the plans or predrilling in water or wetlands, use temporary steel casings that meet Subarticle 450-3(E)(1), except use steel casings with inside diameters no more than 2" larger than predrilling diameters.  Use temporary casings from at least 2 ft above the static water elevation or ground line, whichever is higher, to at least 5 ft below the ground or mud line.  More than 5 ft embedment may be necessary if temporary casings are not stable or predrilling or spudding disturbs material outside casings.

Perform predrilling and spudding so spoils are minimized, large ground movements and voids below ground do not occur and piles can be driven to the required resistance and pile penetration.  Do not deposit spoils in water or wetlands.  Remove all temporary casings before driving piles.

  - Driving Equipment

Submit the proposed pile driving methods and equipment (pile driving equipment data form) including the pile driving hammer, hammer cushion, pile helmet and cushion for all piles for acceptance.  Do not submit more than 2 pile driving hammers per pile type per submittal.  Provide 2 copies of each data form at least 30 days before driving piles.  All equipment is subject to satisfactory field performance.

Drive piles with accepted driving equipment and operate pile driving hammers in accordance with the manufacturer’s recommendations.  Use hammers that will not overstress piles and attain the required driving resistance between 30 and 180 blows/ft.  Use variable energy hammers to drive prestressed concrete piles.

Operate air and steam hammers within 10% of the manufacturer's rated speed or a rate approved by the Engineer.  Use a plant and equipment for air or steam hammers with sufficient capacity to maintain, under working conditions, the manufacturer’s recommended volume and pressure.  Equip the plant and equipment with accurate pressure gauges that are easily accessible.  Provide striking parts of air and steam hammers weighing at least 2,750 lb and one-third the pile helmet and pile weight.

Equip open-end (single acting) diesel hammers with a graduated scale (jump stick) extending above the ram cylinder, graduated rings or grooves on the ram or an electric sound activated remote measuring instrument to determine the hammer stroke during driving.  Equip closed-end (double acting) diesel hammers with a calibrated bounce chamber pressure gauge mounted near the ground and provide a current calibrated chart or graph equating bounce chamber pressure and gauge hose length to equivalent energy.  Submit this chart or graph with the proposed pile driving methods and equipment for closed-end diesel hammers.

The Engineer may inspect the hammer cushion before beginning and occasionally during driving.  Expose the hammer cushion for inspection as directed.  Replace or repair any hammer cushion that is less than 25% of its original thickness.

Hold pile heads in position with pile helmets that closely fit over pile heads and extend down the sides of piles a sufficient distance.  Protect pile heads of prestressed concrete piles from direct impact with accepted pile cushions.  Use pile cushions made of pine plywood with a thickness of at least 4".  Provide a new pile cushion for each prestressed concrete pile.  Replace pile cushions during driving when a cushion is compressed more than 50% of its original thickness or begins to burn.

  - Required Driving Resistance

The Engineer will determine the acceptability of the proposed pile driving methods and equipment and provide the blows/ft and equivalent set for the required driving resistance.  The minimum required driving resistance is equal to the factored resistance noted in the plans plus any additional resistance for downdrag and scour, if applicable, divided by a resistance factor.

Stop driving piles when refusal is reached.  Define “refusal” as 240 blows/ft or any equivalent set.

  - Restriking and Redriving Piles

After reaching the required pile penetration, the Contractor may choose to or the Engineer may require the Contractor to stop driving, wait and restrike or redrive piles to attain the required driving resistance.  When the Engineer requires restrikes or redrives, the Engineer will determine the number of restrikes or redrives and the time to wait after stopping driving and between restrikes and redrives.  The time to wait will range from 4 to 24 hours.

Use the same pile driving methods, equipment and compressed pile cushion from the previous driving to restrike or redrive piles unless the cushion is unacceptable due to deterioration.  Do not use cold diesel hammers for restrikes or redrives, unless it is impractical to do otherwise as determined by the Engineer.  In general, warm up hammers by applying at least 20 blows to a previously driven pile or timber mats on the ground.

- Drilled-in Piles

Perform pile excavation to elevations shown in the plans or approved by the Engineer.  Excavate holes at pile locations with diameters that will result in at least 3" of clearance all around piles.  Before filling holes, support and center piles in excavations and when noted in the plans, drive piles to the required driving resistance.  Remove any fluids from excavations and, at the Contractor’s option, fill holes with concrete, grout or flowable fill unless required otherwise in the contract.

  - Pile Excavation

Use equipment with sufficient capacity to drill through soil, rock, boulders, timbers, man-made objects and any other materials encountered.  Do not use blasting to advance pile excavations.  Blasting for core removal is only permitted when approved by the Engineer.  Contain and dispose of drilling spoils as directed and in accordance with Section 802.  Drilling spoils consist of all materials and fluids removed from pile excavations.

If unstable, caving or sloughing soils are anticipated or encountered, use slurry or temporary steel casings to stabilize holes.  When using slurry, submit slurry details including product information and additives, manufacturer’s recommendations for use, slurry equipment details and documentation that mixing water is suitable for slurry before beginning drilling.  When using temporary casings, use smooth or corrugated clean watertight steel casings of ample strength to withstand handling and installation stresses and pressures imposed by concrete, earth, backfill and fluids.  Use steel casings with an outside diameter equal to the hole size and a wall thickness of at least 1/4".

  - Filling Holes

Check the water inflow rate at the bottom of holes after all pumps have been removed.  If the water inflow rate is greater than 6" per half hour or holes are stabilized with slurry, use an approved method for placing concrete, grout or flowable fill.  Otherwise, remove any fluids and free fall concrete, grout or flowable fill into holes.  Ensure that concrete, grout or flowable fill flows completely around piles.  Place concrete, grout or flowable fill continuously and remove all temporary casings.

- Pile Driving Analyzer

When required, test piles in accordance with ASTM D4945 using a pile driving analyzer (PDA) manufactured by Pile Dynamics, Inc.  Analyze PDA data with the CAse Pile Wave Analysis Program (CAPWAP) manufactured by Pile Dynamics, Inc.  Use a prequalified PDA Consultant to perform PDA testing and CAPWAP analyses and provide PDA reports.  Use a PDA Operator approved as a Field Engineer (key person) for the PDA Consultant.  Provide PDA reports sealed by an engineer approved as a Project Engineer (key person) for the same PDA Consultant.

The Engineer will determine how many and which piles require PDA testing.  Provide piles for PDA testing that are at least 5 ft longer than the estimated pile lengths shown in the plans.  Do not drive piles until the proposed pile driving methods and equipment have been preliminarily accepted.  Notify the Engineer of the pile driving schedule at least 7 days in advance.

The Engineer will complete the review of the proposed pile driving methods and equipment within 10 days of receiving PDA reports.  A PDA report for or PDA testing on multiple piles may be required as determined by the Engineer before the 10 day time period begins.

  - PDA Testing

If necessary, provide a shelter to protect the PDA Operator and equipment from conditions of sun, water, wind and temperature.  The shelter should have a floor size of at least 6 ft x 6 ft and a roof height of at least 8 ft.  If necessary, heat or cool the shelter to maintain a temperature between 50°F and 85°F.  Place the shelter within reach of the PDA cables and clear view of piles being driven.

Drill holes for PDA instruments as directed.  Place piles in leads and templates before attaching PDA instruments.  Use only preliminarily accepted pile driving methods and equipment to drive piles.  Drive piles as directed and in accordance with Subarticle 450-3(D).  The PDA Operator or Engineer may require modified pile installation procedures during driving.  Dynamic measurements will be recorded and used to evaluate the hammer performance, driving resistance and stresses, energy transfer, pile integrity and various soil parameters such as quake and damping.

If required, reattach PDA instruments and restrike or redrive piles in accordance with Subarticle 450-3(D)(4).  Obtain the required stroke and at least 6" of pile movement as directed.  Dynamic measurements will be recorded during restriking and redriving.  The Engineer will determine when PDA testing has been satisfactorily completed.

  - CAPWAP Analysis

CAPWAP analysis is required for at least a hammer blow near the end of initial drive and each restrike and redrive.  Additional CAPWAP analyses may be required as determined by the PDA Consultant or Engineer.

  - PDA Reports

Submit 2 copies of each PDA report within 7 days of completing PDA testing.  Include the following in PDA reports:

    - Title Sheet

      - Department’s TIP number and WBS element number

      - Project description

      - County

      - Bridge station number

      - Pile location

      - Personnel

      - Report date

    - Introduction

    - Site and Subsurface Conditions (including water table elevation)

    - Pile Details (including driving dates and times)

      - Pile type and length

      - Required driving resistance and resistance factor

      - Concrete compressive strength or steel yield strength

      - Pile splice type and locations

      - Pile batter

      - Installation methods including use of predrilling, spudding, vibratory hammer, template, barge, etc.

    - Driving Details

      - Hammer make, model and type

      - Hammer and pile cushion type and thickness

      - Pile helmet weight

      - Hammer efficiency and operation data including fuel settings, bounce chamber pressure, blows per minute, equipment volume and pressure

      - Driving data (ram stroke, blows/ft and set for last 10 hammer blows)

      - Ground or mud line, template reference and final pile tip elevations

      - Restrike and redrive information

    - PDA Field Work Details

    - CAPWAP Analysis Results

      - Table showing percent skin and tip, skin and toe damping, skin and toe quake and match quality

    - Summary/Conclusions

    - Attachments

      - Boring log(s)

      - Pile driving equipment data form (from Contractor)

      - Field pile driving inspection data (from Engineer)

      - Accelerometer and strain gauge serial numbers, calibration and locations

      - PDA hardware model and CAPWAP software version information

      - PDF copy of all PDA data and executable CAPWAP input and output files

### 450-4	MEASUREMENT AND PAYMENT

No additional payment will be made for subsurface investigations to determine required pile lengths or larger caps or footings due to piles out of position.

____ Prestressed Concrete Piles, ____ Steel Piles and ____ Galvanized Steel Piles will be measured and paid in linear feet.  Steel and prestressed concrete piles will be measured as the pile length before installation minus any pile cut-offs.  No payment will be made for pile 
cut-offs or cutting off piles.  No payment will be made for damaged, defective or rejected piles or any piles for falsework, bracing, templates or temporary work bridges.  The contract unit prices for ____ Prestressed Concrete Piles, ____ Steel Piles and ____ Galvanized Steel Piles will be full compensation for driving piles.

Composite piles will be measured as the pile length of the prestressed concrete and steel 
H-pile sections before installation minus any pile cut-offs.  The concrete and steel sections will be measured and paid at the contract unit prices for ____ Prestressed Concrete Piles and ____ Steel Piles, respectively.  No payment will be made for portions of steel H-pile sections embedded in prestressed concrete sections or steel pile splicers and any associated hardware or welding.

After piles attain the required resistance and pile penetration and at the Contractor’s option, drive piles to grade instead of cutting off piles provided the remaining portions of piles do not exceed 5 ft and piles can be driven without damage or reaching the maximum blow count or refusal.  When this occurs, the additional pile length driven will be measured and paid at the contract unit prices for ____ Prestressed Concrete Piles, ____ Steel Piles and ____ Galvanized Steel Piles.

For prestressed concrete piles that are built up, the build-up will be measured and paid at the contract unit price for ____ Prestressed Concrete Piles.  Steel pile tips are not included in the measurement of prestressed concrete piles.  No separate payment will be made for steel pile tips or splicers and any associated hardware or welding.  Steel pile tips and steel pile splicers will be incidental to the contract unit price for ____ Prestressed Concrete Piles.

Steel Pile Points and Pipe Pile Plates will be measured and paid in units of each.  Steel Pile Points and Pipe Pile Plates will be measured as one per pile.

Predrilling for Piles will be measured and paid in linear feet.  For bents with a predrilling pay item shown in the plans, predrilling will be paid as Predrilling for Piles and measured per pile location as the depth from the ground or mud line to the specified predrilling elevation or revised elevation approved by the Engineer.  The contract unit price for Predrilling for Piles will also be full compensation for using temporary casings.  For bents without a predrilling pay item shown in the plans, predrilling will be incidental to the contract unit prices for ____ Prestressed Concrete Piles, ____ Steel Piles and ____ Galvanized Steel Piles.

No direct payment will be made for spudding.  Spudding will be incidental to the contract unit prices for ____ Prestressed Concrete Piles, ____ Steel Piles and ____ Galvanized Steel Piles.

Pile Redrives will be measured and paid in units of each.  Pile Redrives will be measured as the number of restrikes or redrives required by the Engineer.  No payment will be made for restrikes or redrives when the Contractor chooses to restrike or redrive piles.

Pile Excavation in Soil and Pile Excavation Not in Soil will be measured and paid in linear feet.  Pile excavation will be measured as the depth from the ground line to the specified pile excavation elevation or revised elevation approved by the Engineer.  Define “not in soil” as material with a rock auger penetration rate of less than 2" per 5 minutes of drilling at full crowd force.  When not in soil is encountered, seams, voids and weathered rock less than 3 ft thick with a rock auger penetration rate of greater than 2" per 5 minutes of drilling at full crowd force will be paid at the contract unit price for Pile Excavation Not in Soil.  Seams, voids and weathered rock greater than 3 ft thick will be paid at the contract unit price for Pile Excavation in Soil where not in soil is no longer encountered.  The contract unit prices for Pile Excavation in Soil and Pile Excavation Not in Soil will be full compensation for stabilizing and filling holes with concrete, grout or flowable fill.

PDA Testing will be measured and paid in units of each.  PDA Testing will be measured as one per pile.  The contract unit price for PDA Testing will be full compensation for performing PDA testing the first time a pile is tested, performing CAPWAP analyses on data collected during initial drive, restrikes and redrives and providing PDA reports.  Subsequent PDA testing of the same piles will be incidental to the contract unit price for Pile Redrives.  The contract unit price for PDA Testing will also be full compensation for the Contractor’s assistance to perform PDA testing during initial drive, restrikes and redrives.

Payment will be made under:     450

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| ____ Prestressed Concrete Piles |  | Linear Foot |
| ____ Steel Piles |  | Linear Foot |
| ____ Galvanized Steel Piles |  | Linear Foot |
| Steel Pile Points |  | Each |
| Pipe Pile Plates |  | Each |
| Predrilling for Piles |  | Linear Foot |
| Pile Redrives |  | Each |
| Pile Excavation in Soil |  | Linear Foot |
| Pile Excavation Not in Soil |  | Linear Foot |
| PDA Testing |  | Each |

## SECTION 452

SHEET PILE RETAINING WALLS

452-1	DESCRIPTION

Construct sheet pile retaining walls consisting of steel sheet piles for permanent applications.  Provide cast-in-place reinforced concrete coping as required.  Construct sheet pile retaining walls with the required embedment below bottom of wall elevations in accordance with the contract and accepted submittals.  Define a “sheet pile wall” as a sheet pile retaining wall.

452-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Joint Materials |  | 1028 |
| Portland Cement Concrete, Class A |  | 1000 |
| Reinforcing Steel |  | 1070 |
| Steel Sheet Piles |  | 1084-2 |

452-3	CONSTRUCTION METHODS

- Sheet Pile Wall Surveys

The plans typically show a plan view, typical sections, details, notes and an elevation or profile view (wall envelope) for each sheet pile wall.  Before beginning sheet pile wall construction, survey existing ground elevations along wall face locations and other elevations in the vicinity of sheet pile wall locations as needed.  Use the accepted wall envelopes for construction.

- Sheet Pile Installation

Install sheet piles with tolerances that meet Subarticles 450-3(B)(1) and 450-3(B)(2).  Install sheet piles with the minimum required pile tip elevations in accordance with Subarticle 450-3(D).

- Concrete Coping

Construct concrete coping in accordance with the plans and Section 420.  Do not remove forms until concrete attains a compressive strength of at least 2,400 psi.  Provide a Class 2 surface finish for coping that meets Subarticle 420-17(F).

Construct coping joints at a maximum spacing of 10 ft.  Make a 1/2" thick expansion joints that meet Article 420-10 for every third joint and 1/2" deep grooved contraction joints that meet Subarticle 825-10(B) for the remaining joints.  Stop coping sheet pile 2" on either side of expansion joints.

- Backfilling and Sealing Joints

When concrete coping is required, do not backfill until concrete attains a compressive strength of at least 3,000 psi.  Backfill behind sheet pile walls in accordance with Article 410-8.

Seal joints above and behind sheet pile walls between coping and ditches with joint sealer.

452-4	MEASUREMENT AND PAYMENT

Sheet Pile Retaining Walls will be measured and paid in square feet.  Sheet pile walls will be measured as the square feet of exposed wall face area with the wall height equal to the difference between the top and bottom of wall elevation.  Define “top of wall” elevation as the top of coping or top of piles for sheet pile walls without coping.  Define “bottom of wall” elevation as shown in the plans and no measurement will be made for portions of sheet pile walls below bottom of wall elevations.

The contract unit price for Sheet Pile Retaining Walls will be full compensation for providing submittals, labor, tools, equipment and sheet pile wall materials, installing sheet piles, excavating, backfilling, hauling and removing excavated materials and supplying sheet piles, backfill, coping and any incidentals necessary to construct sheet pile walls.

The contract unit price for Sheet Pile Retaining Walls does not include the cost for fences, handrails, ditches, guardrail and barriers associated with sheet pile walls as these items will be paid for elsewhere in the contract.

Where it is necessary to provide backfill material from sources other than excavated areas or borrow sources used in connection with other work in the contract, payment for furnishing and hauling such backfill material will be paid as extra work in accordance with 
Article 104-7.  Placing and compacting such backfill material is not considered extra work but is incidental to the work being performed.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Sheet Pile Retaining Walls |  | Square Foot |

## SECTION 454

WATERPROOFING AND DAMPPROOFING

454-1	DESCRIPTION

Waterproof or dampproof concrete surfaces in accordance with these specifications for the particular method of waterproofing or dampproofing called for in the plans.  Furnish and apply all asphalt, tar, fabric, asphalt plank and any other materials.

454-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Asphalt Binder |  | 1020-7(B) |
| Asphalt Primer |  | 1020-7(A) |
| Tar |  | 1020-7(C) |
| Woven Cotton Fabric |  | 1020-7(D) |

454-3	METHOD A WATERPROOFING

- General

Method A waterproofing consists of one coat of asphalt primer, and 3 mop coats of hot asphalt cement with 2 layers of cotton fabric alternating between the mop coats.

- Preparation of Surface

Ensure that concrete surfaces are dry, reasonably smooth and free from projections or holes which are capable of puncturing the membrane.  Immediately before applying the waterproofing, thoroughly clean the surface of dust and loose materials.

Make sure that the concrete is at least 14 days old for Class A concrete, at least 10 days old for Class AA concrete, or at least 7 days old for high early strength concrete, before beginning waterproofing.  Do not waterproof in wet weather nor when the temperature is below 35°F, without permission.

- Application

Give waterproofed surfaces a thorough coat of asphalt primer, and allow it to set thoroughly before applying the first mop coat.  Heat the asphalt cement for the mop coat to a temperature of at least 300°F and frequently stir to avoid local overheating.  Equip the heating kettles with thermometers.

Begin the waterproofing at the low point of the surface.

Use a half width first strip of fabric; and a full width second strip.  Lap the full width of the first strip.  Make the third and each succeeding strip full width and lap so there are 2 layers of fabric at all points with laps at least 2" wide.  Make sure that the end laps are at least 12".

Beginning at the low point of the surface, mop a section about 20" wide and the full length of the surface with hot asphalt cement.  Immediately roll the first strip of fabric into the asphalt cement and press into place to eliminate all air bubbles and to provide a firm bond to the surface.  Mop this strip and an adjacent section of the surface of a width equal to slightly more than half the width of the fabric with hot asphalt binder and roll a full width of the fabric into this cement, completely covering the first strip, and press into place.  Mop this second strip and an adjacent section of the concrete surface with hot asphalt cement and place the third strip of fabric to lap the first strip at least 2".  Continue this process until the entire surface is covered, each strip of fabric lapping at least 2" over the second preceding strip.  Give the entire surface a final mopping of hot asphalt cement.

Mop on concrete to completely cover the surface sufficiently heavy on cloth to completely conceal the weave.  Use at least 12 gallons of asphalt on horizontal surfaces for each 100 sf of finished work and at least 15 gallons on vertical surfaces.  Perform the work so, at the close of a day's work, all laid cloth receives the final mopping of asphalt.  Thoroughly seal down all laps.

- Special Requirements

At the edges of the membrane and at any points punctured by such appurtenances as drains or pipes, make suitable provisions to prevent water from getting between the waterproofing and the waterproofed surface.

Place all membrane flashing at curbs and against girders, spandrel walls, etc., with separate sheets of membrane lapping the main membrane at least 12".  Closely seal flashing with either a metal counter-flashing or by embedding the upper edges of the flashing in a groove poured full of joint filler.

Provide expansion joints, both horizontal and vertical, with water stops and premolded joint filler as called for in the plans.  Seal expansion joints in the face adjacent to the membrane bituminous material.  Carry the membrane continuously across all expansion joints.

At the ends of the structure carry the membrane well down on the abutments and make suitable provisions for all movement.

- Repairs

Repair any damage that occurs as directed.  Repair by patching when permitted.  Extend the first ply of the patch at least 12" beyond the outermost damaged portion of the membrane and extend the second ply at least 3" beyond the first.

- Backfilling

Do not backfill without permission and until the final mop coat thoroughly hardens.  Place backfill so the waterproofing is not damaged.

454-4	METHOD B DAMPPROOFING

- General

Method B dampproofing consists of 2 coats of tar, Grade RT 6.

- Preparation of Surface

Make sure the surfaces are dry.  Immediately before applying the first dampproofing coat, thoroughly clean the surfaces of dust and loose materials.  Permit the concrete to cure for at least 14 days for Class A concrete, at least 10 days for Class AA concrete or 7 days for high early strength concrete before dampproofing.

- Application

Give the concrete surfaces 2 applications tar, Grade RT 6.  Apply the tar with suitable brushes to secure uniform and thorough applications.  Do not apply the second coat of tar until the first coat thoroughly sets.  Do not apply dampproofing during any time that the surface is exposed to any moisture.  Make sure that the temperature of the tar is such that uniform and thorough application is obtained.  Do not backfill until the second coat thoroughly sets.

454-5	MEASUREMENT AND PAYMENT

Method A Waterproofing will be measured and paid as the actual number of square yards of surface that is waterproofed.  In measuring this quantity, measurement is made along the actual surface that is to be waterproofed before the waterproofing is applied.

Method B Dampproofing will be measured and paid as the actual number of square yards of surface that is dampproofed.  In measuring this quantity, measurement is made along the actual surface that is to be dampproofed before the dampproofing is applied.

These prices and payments will be full compensation for all items required to waterproof and dampproof including, but not limited to, those items contained in Article 454-1.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Method A Waterproofing |  | Square Yard |
| Method B Dampproofing |  | Square Yard |

## SECTION 460

BRIDGE RAILING

460-1	DESCRIPTION

Furnish and place metal, pipe or concrete barrier bridge railing in accordance with these specifications and as shown in the plans.  Furnish posts, rail bars, pipe fittings, hardware, paint, barrier delineators, concrete, reinforcing steel, admixtures, forms, falsework and all other materials; galvanize; paint; fabricate and erect rail; and place, finish and cure concrete.

460-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Aluminum Rail |  | 1074-5 |
| Barrier Delineators |  | 1088-2 |
| Epoxy Coated Reinforcing Steel |  | 1070-7 |
| Galvanized Steel Rail |  | 1074-5 |
| Paint |  | 1080 |
| Pipe Rail |  | 1074-6 |
| Portland Cement Concrete |  | 1000 |
| Steel Bar Reinforcement |  | 1070-2 |

460-3	CONSTRUCTION METHODS

Adhere to the construction load limitations of Article 420-20 while placing concrete for all bridge rails.

- Metal Rail

Use either aluminum or galvanized steel rail, but use the same material on all structures on the project on which metal rail is required.

Use shims if necessary to obtain correct post alignment.

Drive aluminum rivets cold.  Thoroughly coat the base of aluminum rail post, closure plates, shims or any other aluminum surface in contact with concrete with an approved aluminum impregnated caulking compound.

- Pipe Rail

Give galvanized pipe rail one field coat of organic zinc repair paint, of minimum wet thickness of 1.5 mils, after erection in accordance with Section 442 unless otherwise required in the contract.

- Concrete Barrier

This subarticle applies to the construction of concrete barrier rail, vertical concrete barrier rail, median barrier rail and concrete parapet, referred to collectively as concrete barrier rail.

Plans for the concrete barrier rail are detailed for slip-formed cast-in-place concrete.  Unless otherwise noted, construct concrete barrier rail detailed in the plans using conventional forms or by slip-forming using an approved self-propelled extrusion machine.  Except as noted herein, construct in accordance with Section 420.

Construct joints in the barrier rails at the locations and of the type shown in the plans.

Construct concrete barrier rail to the shape, line, grade and dimensions shown in the plans except that when slip-forming rails, either radius or chamfer the corners.  Check slip-formed rail concrete directly behind the extrusion machine using successive overlapping applications of the 10 ft straightedge.  Correct high and low areas while the concrete is still workable.  Limit horizontal and vertical deviation from plan line and grade to no more than 1/4" in 10 ft.

Provide sufficient internal vibrators to consolidate the concrete along the faces of forms and adjacent to joints.  Consolidate the concrete by internal vibration in one pass of the extrusion machine.  Produce a dense and homogeneous barrier free of voids and honeycomb with minimum hand finishing.  Coordinate concrete delivery and placement to provide uniform progress while minimizing stopping and starting of the extrusion machine.

When plans require horizontal deck drains through the barrier rails, use drain couplings with slip-formed rails.

Correct all exposed surfaces that are not satisfactory to the Engineer as to uniformity of color and texture or because of excessive patching as required.  Give the roadway face of barrier rails constructed using conventional forms a Class 2 surface finish in accordance with Subarticle 420-17(F).  Use a broom finish on the roadway face of slip-formed barrier rails.

Provide barrier rail delineators in accordance with Section 854.

460-4	MEASUREMENT AND PAYMENT

____ Bar Metal Rail will be measured and paid as the actual number of linear feet of metal rail, measured along the top bar of the rail, that is completed and accepted.

__" Galvanized Steel Pipe Rail will be measured and paid as the actual number of linear feet of pipe rail, measured along the top pipe of the installed pipe rail, that is completed and accepted.

Concrete Barrier Rail will be measured and paid as the number of linear feet of concrete barrier rail provided in the plans.

Vertical Concrete Barrier Rail will be measured and paid as the number of linear feet of vertical concrete barrier rail provided in the plans.

Concrete Median Barrier will be measured and paid as the number of linear feet provided in the plans.

____ x ____ Concrete Parapet will be measured and paid as the number of linear feet of concrete parapet provided in the plans.

There will be no direct payment for bridge rail delineators as they are incidental to the work being performed.

These prices and payments will be full compensation for all items required to provide bridge railing including, but not limited to, those items contained in Article 460-1.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| ____ Bar Metal Rail |  | Linear Foot |
| __" Galvanized Steel Pipe Rail |  | Linear Foot |
| Concrete Barrier Rail |  | Linear Foot |
| Vertical Concrete Barrier Rail |  | Linear Foot |
| Concrete Median Barrier |  | Linear Foot |
| ____ x ____ Concrete Parapet |  | Linear Foot |

## SECTION 462

SLOPE PROTECTION

462-1	DESCRIPTION

Construct slope protection under the ends of bridges or at other locations in accordance with details shown in the contract.  Excavate and backfill, furnish and place concrete, reinforcement and other materials.  Unless otherwise noted in the plans, use cast-in-place reinforced concrete.

462-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Portland Cement Concrete |  | 1000 |
| Wire Reinforcement |  | 1070-3 |

462-3	CONSTRUCTION METHODS

Immediately before placing the paving, properly shape and firmly compact the slope so it conforms to the required lines and grades.

Construct cast-in-place concrete slope protection in accordance with Section 420, except as otherwise provided herein.  Use Class B concrete.  Furnish and place reinforcement as shown in the plans and in accordance with Section 425.  After placing the concrete for one section, strike it off to plan grade and finish to a dense and uniform surface.

Provide a reasonably smooth and uniform surface for the finished slope protection that does not vary more than 1/2" in a distance of 10 ft.

Do not place backfill adjacent to cast-in-place slope protection at any one end bent until each individual section of paving at the end bent cures for 3 or more curing days in accordance with Subarticle 420-15(A).  Place backfill no later than 5 calendar days after the last section of concrete paving placed at the end bent cures for 3 curing days.  Compact all backfill to a degree comparable to the adjacent undisturbed material.

462-4	MEASUREMENT AND PAYMENT

__" Slope Protection will be measured and paid as the actual number of square yards of slope protection, measured along the top surface of the paving, which is completed and accepted.

The price and payment will be full compensation for all items required to provide slope protection including, but not limited to, those items contained in Article 462-1.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" Slope Protection |  | Square Yard |