# DIVISION 8
INCIDENTALS

## SECTION 800

MOBILIZATION

### 800-1	DESCRIPTION

This work consists of preparatory work and operations to mobilize personnel, materials and equipment to the project site.

### 800-2	MEASUREMENT AND PAYMENT

Mobilization will be paid as contract lump sum price.

Partial payments for Mobilization will be made with the first and second partial pay estimates paid on the contract and will be made at the rate of 50% lump sum price on each of these partial pay estimates, provided the amount bid for Mobilization does not exceed 5% of the total amount bid for the contract.  Where the amount bid for Mobilization exceeds 5% of the total amount bid for the contract, 2.5% of the total amount bid will be paid on each of the first 2 partial pay estimates.  That portion exceeding 5% will be paid on the last partial pay estimate.

As an exception to the above, where the work covered by the contract is limited exclusively to the resurfacing of an existing pavement, payment of the entire lump sum price for Mobilization will be made with the first partial pay estimate paid on the contract, provided the amount bid does not exceed 5% of the total amount bid for the contract.  Where the amount bid for Mobilization exceeds 5% of the total amount bid for the contract, 5% of the total amount bid will be paid on the first partial pay estimate.  That portion exceeding 5% will be paid on the last partial pay estimate.

Such price and payment includes, but is not limited to, the movement of personnel, equipment, supplies and incidentals to the project site, for the establishment of offices, buildings and other facilities necessary for work on the project; the removal and disbandment of those personnel, equipment, supplies, incidentals or other facilities that were established for the prosecution of work on the project; and for all other work and operations that shall be performed for costs incurred before beginning work on the various items on the project site.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Mobilization |  | Lump Sum |

## SECTION 801

CONSTRUCTION STAKES, LINES AND GRADE

### 801-1	DESCRIPTION

When required by the contract, provide all construction layout, surveying, stakeout, supplemental surveying and engineering necessary for the proper control of construction operations in accordance with this section and the Manual for Construction Layout.  Provide a stakeout of areas where an environmental permit is required before performing any construction in or adjacent to these areas.  Stake out limits of the permitted work areas according to the approved permit drawings.  Provide clear delineation by use of highly visible flagging.  Insure construction limits do not exceed approved permitted work areas.  Immediately notify the Engineer of any variations of the stakeout limits when compared to the approved permit drawings.

The Manual for Construction Layout and the Guidelines for Drainage Studies and Hydraulic Design may be obtained from the Contract Standards and Development Unit.

### 801-2	CONSTRUCTION METHODS

- General

Furnish personnel who are under the direct supervision of an engineer or land surveyor licensed by the State of North Carolina in conformance with NCGS § 89C.

Furnish personnel who are experienced in highway construction surveying and are capable of accurately establishing all line and grade points necessary to complete the work in accordance with the plan dimensions within the precision established in the Manual for Construction Layout.  Consult the Engineer for clarifications of the plans.

Perform work in safe manner and conform to Article 107-21.  Perform all flagging operations in accordance with Section 1150.

The Contractor may elect to use global positioning system (GPS) surveying, either static or kinematic.  Perform GPS surveys with same or higher order of accuracy as conventional surveys detailed in the Manual for Construction Layout.  Department projects use a localized coordinate system developed by the Location and Surveys Unit specifically for each individual project.  Obtain the control information that the Location and Surveys Unit used in establishing the localized coordinate system, specifically the rotation, scaling, translation and coordinates for the azimuth pairs.  Newly developed GPS procedures and techniques that do not conform with this section may be used, if approved.

Investigate the plan horizontal alignment, vertical profile and superelevation of existing facilities that tie to proposed roadways.  Investigate 100 ft beyond all paving limits and revise grades as needed to establish smooth transitions to the existing facilities.

Tie existing driveways to proposed facilities within the limits detailed in the plans and within the gradients detailed in the Roadway Standard Drawings.

The Engineer reserves the right to check, correct where necessary or require any layout work to be revised.  The Engineer will perform checks to ensure the roadway, structure and incidental items are surveyed in accordance with the plans and the Manual for Construction Layout.

The Department’s review of the Contractor’s work in no way relieves the Contractor of responsibility for conformance with the contract.  Failure by the Engineer or inspector to point out unsatisfactory work, from lack of discovery or for any other reason, in no way prevents later rejection or corrections to the unsatisfactory work, when discovered.  No claims will be allowed for losses suffered due to any necessary removals or repairs resulting from the unsatisfactory work.

When requested by the Engineer, check the accuracy of the stakeout.  Correct all inaccuracies in the construction stakeout before performing the affected work.

When the Contractor proposes an alteration to the plans to rectify a construction stakeout error, submit alterations to the Engineer for review and approval.  Include design calculations and drawings sealed by an engineer licensed by the State of North Carolina along with a narrative describing justification for the alteration.

When surveying is required, which in the Contractor’s opinion could not have been reasonably anticipated and is not customary or inherent to the construction industry, notify the Engineer in writing before beginning such surveying.  After investigation, the following will occur:

  - When the Engineer determines that the surveying could not have been anticipated or is not customary or inherent to the construction industry, the Contractor will be notified in writing that the work is considered supplemental and measurement and payment will be made in accordance with Article 801-3.

  - When the Engineer determines that the surveying could have been anticipated or is customary or inherent to the construction industry, he will notify the Contractor, in writing, of his determination.  If the Contractor intends to file a claim for additional compensation by reason of such surveying, notify the Engineer in writing of such intent before beginning any of the alleged supplemental surveying.  Strictly adhere to Subarticle 104-8(B).

- Records

Submit proposed method for setting up survey books or electronic data files to the Engineer before beginning work to assure clarity and adequacy.

Promptly make available to the Engineer all requested survey records.

Provide updates to the Engineer monthly of the electronic and/or manuscript survey records.  Submit remaining records upon completion of the work.  Attest the work was performed in accordance with the contract by providing all receivable information signed by an engineer or land surveyor licensed by the State of North Carolina and in responsible charge.

- Horizontal and Vertical Control

The Department will furnish and set horizontal baseline control on approximate 1,000 ft intervals and vertical control on approximate 2,500 ft intervals within the project limits.  Obtain a copy of the electronic survey control files from the Engineer.

Clearing limits may be established during original traverse of baseline control provided the accuracy ratio does not exceed 1 ft per 5,000 ft of perimeter and all Department established baseline control is protected and preserved during clearing operations.  Before performing any additional construction layout, verify the horizontal baseline control by a closed traverse survey or alternate approved method.  The accuracy ratio shall not exceed an error of closure of 1 ft per 20,000 ft of perimeter.  Verify the vertical control by performing a closed loop survey using differential leveling.  For the error of closure, do not exceed 0.05 ft times the square root of the miles:

Error of Closure  ≤  0.05ftxmiles.

Notify the Engineer of any discrepancies in either the horizontal or vertical control.  Reference, outside of the proposed construction limits and evenly distributed throughout the project limits, a minimum of 50% of the Department’s horizontal and vertical control.  Provide reference information to the Engineer.

If GPS is used, occupy the azimuth pairs with the base station during verification of baseline control, otherwise, occupy baseline.  Verify remaining baseline control using a Rover.  Submit coordinate data showing differences between supplied baseline coordinates and field obtained GPS coordinates.  Include report detailing the use of preliminary input data, specifically rotation, scaling and translation.

Using the horizontal and vertical control established by the Department, provide surveying necessary to construct all roadway, structure and miscellaneous items as detailed in the plans.  Perform staking in accordance with the Manual for Construction Layout.  Layout the work and provide all measurements that may be required for the execution of the construction in conformity with the contract.

- Right of Way, Control of Access and Easements

The Department will establish the location of all proposed right-of-way markers, control-of-access markers and permanent drainage easements.

Reference the location of all proposed markers and permanent drainage easements.  Restore right-of-way and control-of-access monument positions after completion of construction.  Set a right-of-way or control-of-access monument cap on an 18" long #5 reinforcing bar and a carsonite witness stake unless concrete right-of-way and control-of-access markers are specified in the contract.  The Department will provide the monument cap and witness stake.  Re-establish location of permanent drainage easements after completion of construction and install an 18" long #5 reinforcing bar for monumentation.

Validate the position of the markers and permanent drainage easement locations with those detailed in the plans.  Report any discrepancies to the Engineer.

- Cross sections for Earthwork Quantities

The Engineer may elect to obtain cross sections either by hand or aerial methods.  If the Engineer elects to obtain cross sections by aerial methods, furnish materials and install photogrammetric control panels in accordance with the Manual for Construction Layout or as otherwise directed.

  - Borrow Pits

Establish a baseline alignment or establish horizontal and vertical control on approximate 1,000 ft intervals within each borrow pit, as necessary, to allow the Engineer to obtain measurement of quantities for payment.  Stake these alignments just before field cross sections are taken by the Engineer for original, intermediate and final cross sections.

  - Roadway

Unless otherwise directed, stakeout the survey lines for original and final cross sections.  The stakeout of the survey lines will consist of surveying and staking all alignments within the plans on 50 ft intervals, including all cardinal points.  When the alignments are inaccessible, install offset alignments.  Begin the staking of these alignments within 48 hours of the Engineer’s notice to proceed.  Upon the completion of the entire project, with the exception of the survey line for final cross sections, and upon request by the Contractor, the project may be accepted for maintenance by the Department, excluding the survey line.

- Drainage and Utility Construction Systems

  - General

Where underground conflicts are suspected, contact utility owners and locate all utilities horizontally and vertically.  Consider the utilities’ locations and elevations in the layout of the drainage systems and utility construction systems.  Utilities may exist that are not depicted in the plans.

Submit 2 copies of all layout drawings for drainage systems and utility construction systems to the Engineer for his review and approval.  The Engineer will note the review and approval by adding an appropriate note to the drawings along with the date and his signature.  The Engineer will retain a copy of the drawings and a copy will be returned to the Contractor.

  - Drainage Systems

Provide construction layout of drainage systems, as depicted in the plans and in accordance with the Guidelines for Drainage Studies and Hydraulic Design.  Consider the locations and elevations of all existing and proposed utilities, proposed utility construction and existing and proposed drainage systems, in the layout of the drainage system.  Modifications of the drainage plan may be necessary to properly collect and transport water.  Advise the Engineer if modifications are needed to achieve the original design functionality and the intent of the drainage plans, such as adjusting the location of a drainage structure, adding a drainage structure and increasing or decreasing pipe lengths.  The Engineer will review any major modifications.

Provide layout drawing of the drainage system including calculations of flow line elevations for all drainage structures; pipe invert elevations, both inlet and outlet of the drainage structure; grade of each pipe within the drainage system; elevation of any existing facility connection, such as stream or pipe; if necessary; headwall location, if depicted in the plans; and locations and elevations of any existing or proposed utilities to the Engineer for review and approval at least 7 days before beginning work on the drainage system.  Modification of the submitted drainage layout drawing by the Engineer will not eliminate the Contractor’s liability for the accuracy of the information submitted.  Any restaking or additional staking required to conform with the approved drainage layout drawing is incidental to the work.

  - Utility Construction

Provide utility construction layout as detailed in the contract.  Consider the locations and elevations of all existing and proposed utilities, proposed utility construction and existing and proposed drainage systems in the layout of the utility construction.  Advise the Engineer if modifications to the utility construction plans are necessary.  The Engineer will review any major modifications.

Provide layout drawing of the utility construction system including elevations of any existing utilities, drainage systems and/or proposed drainage systems to the Engineer for review and approval at least 7 days before beginning work on the utility construction system.  Modification of the submitted utility construction layout drawing by the Engineer will not eliminate the Contractor’s liability for the accuracy of the information submitted.  Any restaking or additional staking required to conform with the approved utility layout drawing is incidental to the work.

- Structures

Provide surveying and calculations necessary to construct structures in accordance with the plans.  Provide staking in accordance with the Manual for Construction Layout.  Establish horizontal alignment of entire structure.  Set at least one benchmark adjacent to the structure site that will be retained throughout the structure construction.  The Engineer will furnish the finished construction elevations for use in determining the required construction elevations for bridges.  Provide method for computing buildups over beams, screed grades and overhang form elevations to the Engineer for review before staking these items to assure clarity and adequacy.

Submit 2 copies of structure layout drawings to the Engineer for his review and approval.  The Engineer will independently verify and accept the structure layout before the structure construction may begin.  The Engineer will note the review and approval by adding an appropriate note to the drawings along with the date and his signature.  The Engineer will retain a copy of the drawings and a copy will be returned to the Contractor.

If structure phasing or damaged stakes require significant resurveying during the life of the structure, provide revised layout drawing for the Engineer’s verification and acceptance.

- Signs

Stake horizontal locations of all overhead and Type A and B ground-mounted signs for Engineer’s verification before obtaining S-dimensions.  Measure or calculate overhead and ground-mounted sign S-dimensions in accordance with the plans and the Manual for Construction Layout.  Perform investigation of proposed sign locations and notify the Engineer of any obstructions, either existing or proposed, that may interfere with the proposed sign installation.  Provide an 11" x 17" drawing depicting the theoretical finished section at each proposed overhead sign assembly location.  Include within the submittal the roadway, shoulder and slope gradients.  Include the proposed finish elevations of the edges of pavement, each lane line and the ground at each proposed sign footing location.  Set a slope stake at each proposed overhead sign location to ensure the slopes are constructed as calculated and detailed in the above submittal.  Submit sign information to the Engineer.  Stake horizontal locations of all ground mounted and barrier mounted signs.

### 801-3	MEASUREMENT AND PAYMENT

Construction Surveying will be paid at the contract lump sum price for the work detailed in this section.

Partial payments will be made on each particular payment estimate based upon the percentage complete of Construction Surveying as determined by the Engineer.  The Contractor shall submit a certified statement each month indicating the percentage of Construction Surveying work completed.  The Engineer will determine if the amount indicated is reasonably correct and the Engineer will pay accordingly on the next partial pay estimate.

Establishment of baseline alignments within each borrow pit is incidental to Construction Surveying.

Supplemental Field Surveying will be measured and paid as the actual number of hours the Contractor’s survey crew is actively engaged in performing the following:

- Investigative surveying, in excess of 100 ft of horizontal alignment, vertical profile and superelevation of existing facilities that tie to proposed roadways.

- Surveying specifically for the relocation of utility conflicts.

- Investigation of a previous stakeout when such stakeout is found to be correct.

- Surveying that the Engineer has deemed could not have been anticipated or is not customary or inherent to the construction industry.

- The stakeout of the roadway survey alignments for intermediate cross sections when deemed necessary by the Engineer.

If the Engineer determines intermediate cross sections are not necessary for computing partial payments, the intermediate stakeout of the survey line is incidental to the work.

Supplemental Surveying Office Calculations will be measured and paid as the actual number of hours the Contractor’s survey personnel is actively engaged in performing office calculations specifically associated with Subarticles 801-3(A) through 801-3(E).

Supplemental Surveying Office Calculations will be paid at the stated price of $60.00 per hour.  Supplemental Field Surveying will be paid at the stated price of $110.00 per hour.  The payment includes furnishing personnel, all surveying equipment, stakes, layout drawings, calculations, stakeout records and any materials and equipment necessary to perform the surveying and engineering work.

If the Engineer directs that the accuracy of the original stakeout be checked and the stakeout is found to be in error, perform the work required to check and correct the stakeout at no cost to the Department.

Exploratory Excavation required to locate a utility will be paid in accordance with Article 104-7.

Work Zone Signs (Portable) will be paid in accordance with Article 1110-4.

Flaggers will be paid by either the hour or day in accordance with Article 1150-4.

Any payments for Supplemental Field Surveying or Supplemental Surveying Office Calculations required by this section will be paid on the appropriate partial payment estimate.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Construction Surveying |  | Lump Sum |
| Supplemental Field Surveying |  | Hour |
| Supplemental Surveying Office Calculations |  | Hour |

## SECTION 802

DISPOSAL OF WASTE AND DEBRIS

### 802-1	DESCRIPTION

The work consists of the disposal of waste and debris including, but not limited to, furnishing any waste areas; providing and implementing a Development, Use and Reclamation Plan; any right of access to waste areas; disposing of waste and debris; dressing and shaping of waste areas; furnishing and spreading earth material over debris, rock, broken pavement and masonry; clearing and grubbing of waste areas; hauling waste and debris to waste areas or permitted landfills; assessment for wetlands and endangered species; obtaining required permits or certifications; and any tipping fees required for disposal in permitted landfills.

Define “waste” as all excavated materials that are not used in the construction of the project, including overburden from borrow sources and soil-type base course sources.

Define “debris” as all undesirable material encountered on the project.

### 802-2	GENERAL REQUIREMENTS

Follow the most recent reclamation procedures found on the Department’s website for all waste sites.  Before the removal of any waste from any project, obtain certification from the State Historic Preservation Officer of the State Department of Cultural Resources certifying that the deposition of the waste material to the proposed waste area will have no effect on any known district, site building, structure or object, architectural or archaeological, that is included, or eligible for inclusion, in the National Register of Historic Places.  Furnish a copy of this certification to the Engineer before performing any work in the proposed waste site.

Provide an area and dispose of waste and debris outside of the right of way, unless otherwise allowed by written request.  Limit the materials placed in non-permitted disposal areas to clean soil, rock, concrete, brick, other inert materials and bituminous asphalt when placed at least 4 ft above the water table.  Mixtures of soil and vegetation, that are primarily soil, may be placed in non-permitted disposal areas.  Place all other debris in sites permitted by the Solid Waste Management Division of NCDENR, unless otherwise approved.

Maintain the earth surfaces at all waste areas in a manner that will effectively control erosion and siltation until final acceptance of the project.

Shape the waste or disposal area to drain such that no water will collect or stand.  Provide a functioning drainage system.

Shape rock and earth waste to contour and blend with the adjacent topography.  Cover all rock, concrete, broken pavement and masonry with a minimum 6" thick layer of earth material from the project or borrow.  Earth material should be tested to insure it will support long-term growth of the proposed ground cover and should be amended as necessary to support permanent growth.  As an exception, side slopes constructed of all rock material will not require earth covering.  Construct all slopes, other than rock, 2:1 or flatter.  Construct rock slopes on a stable angle of repose.

Where the Engineer has granted permission to dispose of waste within the right of way, the Engineer will have the authority to establish whatever additional requirements may be necessary to insure the satisfactory appearance and drainage of the completed project.

Where electing to dispose of waste or debris in active public waste or disposal sites, provide evidence satisfactory to the Engineer that the Solid Waste Management Division of NCDENR has permitted the proposed area or site.

Where electing to dispose of waste in a waste or disposal area, other than active public waste or disposal areas permitted by the Solid Waste Management Division of NCDENR or on the Department’s right of way or an existing borrow pit, submit jointly with the property owner a notarized Development, Use and Reclamation Plan for each waste or disposal area proposed for use.

As part of the Reclamation Plan, perform the following before wasting:

- Material Description

Detail the type of waste material proposed in the area.  Only material originating from the Department’s projects and complying with the Solid Waste Disposal Act will be permitted within the proposed waste or disposal area.

- Topography

Detail the existing topography and locations of the proposed access and egress haul roads.  Detail the proposed final topography of the waste or disposal area showing any proposed drainage systems.  If a pond is to be constructed or remain, the minimum depth shall be at least 4 ft as determined from the water table at the time the reclamation plan is executed.  The slope of the soil below the water shall be between 5:1 and 2:1.  The slope of the sides above the water line shall be 2:1 or flatter.

- Slopes

Rock and earth waste shall be shaped to contours that are compatible to and blend with the adjacent topography.  Cover all rock with a minimum 6" layer of earth material either from project waste or from borrow.  As an exception, side slopes constructed of all rock material will not require earth covering.  Construct all slopes at a 2:1 or flatter except rock slopes that shall be on a stable angle of repose.

- Construction Debris

Cover construction debris and all broken pavement and masonry with a minimum 6" thick layer of earth waste material from the project or borrow.  Shape the completed waste area as required above for the disposal of earth or rock waste.

- Erosion Control

Detail the temporary and permanent erosion control measures, along with design calculations, that are intended during use of the site and as part of the reclamation.  Unless considered impractical due to special circumstances, provide in the plan for the use of staged permanent seeding and mulching and appropriate fertilizer topdressing on a continual basis during site use and the immediate total reclamation of the site when the site is no longer needed.  Define the seed mixture proposed for establishing temporary and/or permanent vegetation.  Establish permanent stand of vegetation before acceptance of project.

- Evaluation for Potential Wetlands and Endangered Species

Hire an experienced environmental consultant on the Department’s approved list to perform an assessment of the waste site for potential conflicts with wetlands, areas of environmental concern, federally listed threatened or endangered species, and federal species of concern.

Delineate the boundaries of any wetlands or jurisdictional surface waters (streams) encountered.  Follow the standard practice for documenting the wetland delineation including completion of the US Army Corps of Engineer’s approved Wetland Determination Data Form.  Document information including data regarding soil, vegetation and hydrology.  Maintain a minimum 25 ft buffer adjacent to all sides of the wetland boundary and a minimum 50 ft buffer adjacent to any stream.  Depict the limits of the delineated wetland and surrounding buffer on the Reclamation Plan.  Do not dispose of waste and debris in any area under the Corps of Engineers’ or any other environmental agencies’ regulatory jurisdiction unless and until the NCDOT permit has been modified to permit such disposal activity in the jurisdictional area.

Perform a site assessment for federally listed threatened or endangered species to include habitats that may support these species.  Provide to the Engineer a detailed report on the assessment findings.  If federally listed threatened or endangered species, or habitat that may support such species, exist on the proposed waste site, notify the Engineer before continued pursuit of such site.

- Buffer Zones

Allocate sufficient area between the nearest property line and the tie-in of the slope to natural ground to allow for the operation of excavation, hauling, and seeding equipment and for the installation of any and all erosion control devices required.  Leave additional undisturbed area between the source and any watercourse or body to prevent siltation of the watercourse or body and the movement of the shore line either into the watercourse or body or into the waste areas.  Determine if the adjoining property owners or other government agencies require any additional buffer zones and comply with those requirements.  [Suggested minimum distances are 10 ft from property lines and 50 ft from water bodies or watercourses.]  Do not place waste material within the 100-year floodplain unless superseded by an environmental permit.

- Approval

Obtain written approval from the Engineer before wasting within the proposed waste or disposal area.

Submit a revised or additional reclamation plan if the non-permitted waste or disposal area is expanded by more than one acre or is significantly changed from the previously approved submittal.

### 802-3	MEASUREMENT AND PAYMENT

Seeding and mulching, fertilizer topdressing and establishing erosion control measures for waste or disposal areas will be measured and paid at the contract unit prices for the items established in the contract.

When permitted to waste within the right of way and when the waste area requires additional covering material before seeding, provide covering material at no cost to the Department.

When waste areas are located outside the right of way, no payment will be made for any borrow used to cover rock, broken pavement, masonry or other inert materials.

Except as otherwise provided above, no direct payment will be made for the work covered by this section.  Payment at the contract prices for the various items in the contract will be full compensation for all work covered by this section.

## SECTION 806

RIGHT-OF-WAY AND CONTROL-OF-ACCESS MARKERS

806-1	DESCRIPTION

Furnish and install precast concrete or granite markers to mark the boundaries of the right of way or the control of access in accordance with the contract.

### 806-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Deformed Steel Bar Reinforcement |  | 1070-2 |
| Precast Concrete Units |  | 1077 |

The Contractor may, at his option, use either granite or concrete markers.  Make granite markers from granite that is hard and durable, of a light color, free from seams which impair its structural integrity, and of a good, smooth splitting appearance.

### 806-3	CONSTRUCTION METHODS

Precast the right-of-way and control-of-access markers in watertight forms of a size and shape that will produce a completed marker of the dimensions shown in the Roadway Standard Drawings.  Construct the forms so as to impress the plastic concrete with the lettering and markings shown in the contract.

Cure the concrete in accordance with Article 420-15.  Give that portion of the marker that will be above the surface of the ground ordinary surface finish in accordance with 
Subarticle 420-17(B).

If using granite markers, quarry and finish the markers to the dimensions indicated in the contract.  Drill holes will be permitted in the sides and bottom.

Install the markers vertically in the ground to the depth and locations specified in the contract.  Thoroughly tamp backfill material.

### 806-4	MEASUREMENT AND PAYMENT

Right-of-Way Markers will be measured and paid in units of each for the actual number of right-of-way markers furnished, installed and accepted.

Control-of-Access Markers will be measured and paid in units of each for the actual number of control-of-access markers furnished, installed and accepted.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Right-of-Way Markers |  | Each |
| Control-of-Access Markers |  | Each |

## SECTION 808

OBLITERATION OF EXISTING ROAD

808-1	DESCRIPTION

The work covered by this section consists of the obliteration of an existing road outside of the construction limits.

### 808-2	CONSTRUCTION METHODS

Remove any existing pavement as directed.  Fill or grade and shape the entire roadway to a degree that will blend with the adjacent topography and suitable for the application of vegetative cover.

### 808-3	MEASUREMENT AND PAYMENT

Removal of Existing Asphalt Pavement and Removal of Existing Concrete Pavement will be measured and paid in accordance with Article 250-3.  The work includes, but is not limited to, all breaking up, removing, and disposing of pavement; all plowing of the roadbed; and all grading and excavation necessary to reshape the roadway.

Removal of Existing Concrete Pavement will be measured and paid in accordance with the requirements of Article 250-3.  Such price includes, but is not limited to, all breaking up, removing and disposing of pavement; all plowing of the roadbed; and all grading and excavation necessary to reshape the roadway.

All materials excavated in obliterating the abandoned roadway will be paid at the contract price for Unclassified Excavation in accordance with Article 225-7.

Any additional material that is required to complete the reshaping of the roadway will be paid at the contract unit price for Unclassified Excavation in accordance with Article 225-7 or at the contract unit price for Borrow Excavation in accordance with Article 230-5, depending on the source of the material.

All seeding and mulching performed on obliterated areas will be paid at the contract unit prices for the items established in the contract.

## SECTION 815

SUBSURFACE DRAINAGE

815-1	DESCRIPTION

Construct subsurface drains, underdrains, blind drains and other types of drains in accordance with the contract or as directed.  Install markers to locate concrete pads for drains as shown in the plans.  This section does not apply to shoulder drains; see Section 816.

### 815-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Geotextile for Subsurface Drains, Type 1 |  | 1056 |
| Pavement Marker Paint |  | 1087 |
| Portland Cement Concrete, Class B |  | 1000 |
| Select Material, Class V |  | 1016 |
| Steel Marker Paint |  | 1080-12 |
| Steel Markers |  | 1072-2 |
| Subsurface Drainage Materials |  | 1044 |

Use Class B concrete for concrete pads.  Provide Type 1 geotextile for filtration geotextiles.  Provide subdrain coarse aggregate (standard size No. 78M) for subsurface drains and subdrain fine aggregate (standard size No. 2S or 2MS) for underdrains and blind drains.

### 815-3	CONSTRUCTION METHODS

Excavate trenches as necessary in accordance with the contract or as directed.  Install blind drains at a depth of 4 to 6 ft below subgrade elevation.  Install subdrain pipes for subsurface drains and underdrains at a depth of 4 to 6 ft below subgrade elevation unless the subgrade will be proof rolled.  For subsurface drains and underdrains in subgrades that will be proof rolled, install subdrain pipes at a depth of 6 ft below subgrade elevation.

Do not leave filtration geotextiles exposed for more than 7 days before covering with material.  For subsurface drains, line trench with filtration geotextiles and overlap adjacent geotextiles at least 18".  Overlap geotextile closures on top of subdrain coarse aggregate at least 6" and secure with mechanical ties.

Provide subdrain pipes with positive drainage towards outlets.  Firmly connect subdrain pipes together as needed.  Place perforated subdrain pipes with perforations down except for pipes in dry materials, in which case turn perforations up or use non-perforated pipes.  For concrete pipes in dry materials, construct joints that meet Subarticle 300-6(A).

Place subdrain aggregate beneath, around and over subdrain pipes such that pipes are covered by at least 6" of aggregate unless shown otherwise in the plans.  Do not displace or damage subdrain pipes while placing and compacting subdrain aggregate.  Lightly compact backfill material such that settlement is minimized.

Use solvent cement for connecting Schedule 40 PVC outlet pipes and fittings such as wyes, tees and elbows.  Provide connectors for outlet pipes and fittings that are watertight and suitable for gravity flow conditions.  Cover open ends of outlet pipes with rodent screens as shown in the plans.

Connect drains to concrete pads or existing drainage structures at ends of outlet pipes.  Construct concrete pads and provide an ordinary surface finish in accordance with Section 825.  Install steel and pavement markers at concrete pads as shown in the plans.

Allow drains to function for up to 30 days or a sufficient time as determined by the Engineer before undercutting, proof rolling or constructing embankments over drains.

### 815-4	MEASUREMENT AND PAYMENT

Subdrain Excavation will be measured and paid in cubic yards.  Excavation will be measured based on the trench width shown in the plans or approved by the Engineer and the actual trench depth as determined by the Engineer.  The contract unit price for Subdrain Excavation will be full compensation for excavating trenches and backfilling above subdrain aggregate.

Geotextile for Subsurface Drains will be measured and paid in square yards.  Filtration geotextiles in a trench will be measured in place based on the subdrain aggregate width shown in the plans or approved by the Engineer and the actual aggregate depth as determined by the Engineer.  No additional payment will be made for overlapping geotextiles.  The contract unit price for Geotextile for Subsurface Drains will be full compensation for supplying, transporting and installing filtration geotextiles and mechanical ties.

Subdrain Fine Aggregate and Subdrain Coarse Aggregate will be measured and paid in cubic yards.  Subdrain aggregate in a trench will be measured in place based on the aggregate width shown in the plans or approved by the Engineer and the actual aggregate depth as determined by the Engineer.  When subdrain aggregate is not placed in a trench, aggregate will be measured in place based on the aggregate dimensions shown in the plans or as determined by the Engineer.  The contract unit prices for Subdrain Fine Aggregate and Subdrain Coarse Aggregate will be full compensation for furnishing, hauling, handling, placing, compacting and maintaining subdrain aggregate.

__" Perforated Subdrain Pipe and __" Outlet Pipe will be measured and paid in linear feet.  Pipes will be measured in place as the pipe length, including fittings, to the nearest 0.1 ft with no deduction for fittings.  The contract unit prices for __" Perforated Subdrain Pipe and __" Outlet Pipe will be full compensation for supplying, transporting and installing pipes, fittings and rodent screens and making joint connections.

Subdrain Pipe Outlets will be measured and paid in units of each.  Outlets will be measured as the number of concrete pads or connections to existing drainage structures.  The contract unit price for Subdrain Pipe Outlets will be full compensation for concrete pads including furnishing concrete, constructing pads and providing and placing markers and connecting pipes to existing drainage structures including cutting into structures, removing existing paved ditches and grouting around connections.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Subdrain Excavation |  | Cubic Yard |
| Geotextile for Subsurface Drains |  | Square Yard |
| Subdrain Fine Aggregate |  | Cubic Yard |
| Subdrain Coarse Aggregate |  | Cubic Yard |
| __" Perforated Subdrain Pipe |  | Linear Foot |
| __" Outlet Pipe |  | Linear Foot |
| Subdrain Pipe Outlet |  | Each |

## SECTION 816

SHOULDER DRAINS

816-1	DESCRIPTION

Construct shoulder drains and furnish and install painted pavement markers and vertical markers to locate concrete pads for the drains in accordance with the requirements of the contract.

### 816-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Concrete Pipe and Fittings |  | 1044-3 |
| Corrugated Plastic Pipe and Fittings |  | 1044-7 |
| Corrugated Steel Pipe and Fittings |  | 1044-5 |
| Geotextile for Shoulder Drains, Type 1 |  | 1056 |
| Outlet Pipe |  | 1044-8 |
| Pavement Marker Paint |  | 1087 |
| PVC Pipe |  | 1044-6 |
| Portland Cement Concrete, Class B |  | 1000 |
| Shoulder Drain Aggregate, No. 57 Stone |  | 1005 |
| Steel Marker |  | 1072-2 |
| Steel Marker Paint |  | 1080-12 |

Use Class B concrete for concrete pads.  Provide Type 1 geotextile for filtration geotextiles.  Material for shoulder drain pipe and fittings may be concrete, corrugated steel or corrugated plastic.

### 816-3	CONSTRUCTION METHODS

Excavate the trench to the width, depth, lines and grades shown in the plans unless otherwise directed.

Do not leave filtration geotextiles exposed for more than 7 days before covering with material.  Overlap adjacent filtration geotextiles at least 18".  Overlap geotextile closures at the top of the trench at least 6" and secure with mechanical ties.  Where outlet pipes pass through geotextiles, wrap a separate piece of geotextile around the outlet pipe, flare against the side of the filled drain and secure with anchor pins.

Anchor field splices of geotextile with anchor pins to ensure that required overlap is maintained.

Perform aggregate placement operations and the pipe installation to prevent damage to filtration geotextiles.  Replace damaged sections of geotextiles.

Firmly join together corrugated steel pipe sections with coupling bands, a smooth sleeve type coupler or other approved mechanical methods.

Solvent cement the Schedule 40 PVC pipe and fittings together.  Connect the HDPE pipe with watertight neoprene connectors that are suitable for gravity flow conditions.  Obtain approval for all pipe fittings from the Engineer before delivery.  Protect the open end of all outlet pipes with a galvanized rodent screen as shown in plans.  When the pipe perforations are not distributed uniformly over the circumference of the pipe, lay perforated pipe with the perforated segments of the pipe down.  When plain pipe is called for by the plans, turn the perforations up or use non-perforated pipe.

Where pipe is not placed in a trench install the amount of subdrain fine aggregate material over and around the pipe as shown in the plans.

Install outlet fittings and outlet pipes with aggregate shoulder drains.  Provide shoulder drain pipes with positive drainage towards outlets.  Establish positive drainage within 72 hours of beginning trenching for installation of a given section of aggregate shoulder drain.  Failure to comply with this requirement may result in the Engineer restricting installation of additional sections of aggregate shoulder drain until such time as the Contractor completes appropriate outlet installations.

Compact the aggregate to a degree acceptable to the Engineer by the use of a vibratory compactor before making the geotextile closure at the top of the trench.

Carefully place the backfill material after the pipe has been laid, so that the pipe will not be disturbed by the backfilling operation.  Firmly tamp all earth backfill material.

Connect the shoulder drains to existing drainage structures or to concrete pads at the outlet end of the shoulder drain.  Construct the concrete pad in accordance with Section 825 and give an ordinary surface finish.

Furnish and install steel markers in accordance with the plans and use at all concrete pads.

### 816-4	MEASUREMENT AND PAYMENT

Shoulder Drain will be measured and paid as the actual number of linear feet that has been completed and accepted, measured to the nearest foot along the centerline of the completed shoulder drain aggregate.  No measurement will be made along the outlet pipe.

__" Shoulder Drain Pipe will be measured and paid in linear feet of all pipe that has been incorporated into the completed and accepted work.  Measurement will be made along the pipe installation, including fittings, to the nearest 0.1 ft with no deduction made for fittings.

__" Outlet Pipe for Shoulder Drain will be measured and paid in linear feet of all pipe that has been incorporated into the completed and accepted work.  Measurement will be made along the pipe installation, including fittings, to the nearest 0.1 ft with no deduction made for fittings.

Concrete Pad for Shoulder Drain Pipe Outlet will be measured and paid in units of each for the actual number of pads completed and accepted.

Such price and payment includes, but is not limited to, furnishing, hauling and placing all pipe, fittings, shoulder drain aggregate, filtration geotextiles, concrete and other materials; making all joint connections; cutting into and making connections to existing drainage structures; grouting around the pipe where it enters existing drainage structures; pavement and vertical markers; and all excavation and backfilling.

Replacement of damaged geotextile is incidental to the work in this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Shoulder Drain |  | Linear Foot |
| __" Shoulder Drain Pipe |  | Linear Foot |
| __" Outlet Pipe for Shoulder Drain |  | Linear Foot |
| Concrete Pad for Shoulder Drain Pipe Outlet |  | Each |

## SECTION 818

BLOTTING SAND

818-1	DESCRIPTION

Furnish and uniformly spread the blotting sand, as directed to prime coat, asphalt surface treatment or asphalt curing seal.

### 818-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Blotting Sand |  | 1012-3 |

### 818-3	CONSTRUCTION METHODS

Apply blotting sand upon completion of the asphalt application, when directed.  Provide relatively dry blotting sand.  Spread uniformly, as directed, on the same day as the application of prime coat, asphalt surface treatment or asphalt curing seal.  Apply at the rate of 10 lb/sy of surface area, unless otherwise directed.

### 818-4	MEASUREMENT AND PAYMENT

Blotting Sand will be measured and paid in tons that have actually been placed.  The quantity will be measured by weighing in trucks on certified platform scales or other certified weighing devices.  No deduction will be made of any moisture in the sand at the time of weighing.  No measurement of Blotting Sand will be made when it is part of a Drag Seal or a Sand Seal.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Blotting Sand |  | Ton |

## SECTION 820

FUNNELS AND FUNNEL DRAINS

820-1	DESCRIPTION

Furnish and install all funnels, pipe, elbows and other materials in accordance with the contract.

### 820-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Funnel Drain Pipe |  | 1054-2(B) |
| Funnel Drain Pipe Elbows |  | 1054-2(B) |
| Funnels |  | 1054-2(A) |
| Portland Cement Concrete, Class B |  | 1000 |

Use connector rings with gaskets in accordance with manufacturer's recommendations that are designed to form a properly sealed joint and provide circumferential and longitudinal strength sufficient to preserve the alignment and prevent separation of the sections

### 820-3	CONSTRUCTION METHODS

Furnish concrete, install and anchor funnel, and place connector ring with gaskets in accordance with the details in the plans and in accordance with manufacturer’s recommendations so water will flow freely into it without overflow or leakage.  Securely join the funnel drain pipe to the funnel and backfill with sufficient care so that no part of the funnel or funnel drain pipe is displaced or moved out of alignment.  Place backfill material in 6" layers and compact to a density comparable to the adjacent undisturbed material.

Construct a temporary construction berm to divert runoff into the funnel until paved ditch, paved berm or curb is constructed.

### 820-4	MEASUREMENT AND PAYMENT

Metal Funnels will be measured and paid in units of each for the actual number of funnels installed and accepted.  No separate payment will be made for the concrete and the connector ring with gaskets as such work will be incidental to Metal Funnels.

__" Funnel Drain Pipe will be measured and paid as the actual number of linear feet of pipe incorporated into the completed and accepted work.  Measurement will be made by counting the number of joints used and multiplying the length of the joint.  Where partial joints are used, measurement will be made along the longest length of the partial joint to the nearest 0.1 ft.

__" Funnel Drain Pipe Elbows will be measured and paid in units of each for the actual number of elbows installed and accepted.

Such price and payment includes, but is not limited to, metal funnels, funnel drain pipe and elbows, all excavation and backfilling, and construction and maintenance of temporary berms for diversion in accordance with the contract.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Metal Funnels |  | Each |
| __" Funnel Drain Pipe |  | Linear Foot |
| __" Funnel Drain Pipe Elbows |  | Each |

## SECTION 825

INCIDENTAL CONCRETE CONSTRUCTION

825-1	DESCRIPTION

This section consists of the general requirements for the construction of all incidental concrete construction.  The provisions of Sections 838, 840, 846, 848, 850, 852, 853, 854, 855, 857 and 858 will prevail over any conflicting requirements of this section.

### 825-2	FORMS

- General

Maintain forms true to the required lines, grades and dimensions.  Construct forms with material of such strength and with sufficient rigidity to prevent any appreciable deflection between supports.  Provide mortar-tight forms with a fillet at sharp corners when indicated in the plans.

Design clamps, pins, metal spacers, anchorages and other connecting devices to hold the forms rigidly together.  Construct or install any metal spacers or anchorages that are required within the forms so that the metal work can be removed to a depth of at least 1" from the exposed surface of the concrete without injury to the surface.  The recess thus formed in the concrete shall have a diameter no greater than 1.5 times the depth.

Maintain the shape, strength, rigidity and surface smoothness of forms that are to be 
re-used at all times.  Thoroughly clean all dirt, mortar and foreign material from forms before reusing.  Thoroughly coat all inside form surfaces with commercial quality form oil or other equivalent coating before placing concrete.

- Wood Forms

Provide forms with a smooth and uniform texture.  Make joints between forms tight and even so that no appreciable form marks remain after the forms are removed.

Do not use plywood sheets showing torn grain, worn edges, patches or other defects that impair the texture of concrete surfaces exposed to view.

- Metal Forms

Use metal forms of such thickness and rigidity that the forms will remain true to shape.  Counter-sink bolt and rivet heads.  Use only metal forms that present a smooth surface and line up properly.  Keep metal forms free from all foreign matter that will discolor the concrete.

### 825-3	REINFORCEMENT

Furnish and place reinforcement as shown in the plans and in accordance with Section 425.

### 825-4	PLACING CONCRETE

Do not place concrete until the foundation, the adequacy of the forms, the placing of reinforcement and other embedded items have been inspected and approved.

Place concrete in daylight unless an approved lighting system is provided.

Remove all debris from the interior of forms in preparation for placing concrete.  Moisten earth or base course surfaces on which concrete is to be placed immediately before placing concrete.  Do not place concrete on excessively wet or frozen surfaces.

Place concrete in its final position in the forms within the time stipulated in 
Subarticle 1000-4(E).

Place concrete to avoid segregation of the materials and the displacement of the reinforcement.  Thoroughly work the concrete during placement.  Bring mortar against the forms to produce a smooth finish, substantially free from water and air pockets or honeycombs.

Do not place concrete when the air temperature, measured at the location of the concrete operation in the shade away from artificial heat, is below 35°F unless permission is otherwise granted.  When such permission is granted, uniformly heat the aggregates and water to a temperature no higher than 150°F.  Place the heated concrete at a temperature of at least 55°F and no more than 80°F.

### 825-5	SLUMP TESTS

Test the slump of the concrete in accordance with Article 420-6.

### 825-6	FINISHING

- General

Provide the type of finish required by the contract directly applicable to the work being constructed.

- Ordinary Surface Finish

Remove all form ties or metal spacers to a depth of at least 1" below the surface of the concrete and clean and fill the resulting holes or depressions with grout.  Metal devices with exposed cross-sectional area not exceeding approximately 0.05 sq.in. on surfaces permanently in contact with earth fill may be broken off flush with the surface of the concrete.

Remove all fins caused by form joints and other projections.  Remove stains and discoloration.  Clean all pockets and fill with grout as directed.  Thoroughly soak the surface of all concrete with water before the application of a grout repair.

Use grout consisting of one part cement and 2 parts sand.  Use cement from the same source as originally incorporated in work.  Cure the grout for at least 3 days.  After the grout has thoroughly hardened, rub the patch with a carborundum stone as required to match the texture and color of the adjacent concrete.

On surfaces that are to be backfilled or surfaces that are enclosed, the removal of form marks, fins and pockets; the rubbing of grouted areas to uniform color; and the removal of stains and discoloration will not be required.

- Sidewalk Finish

Strike off fresh concrete and compact until a layer of mortar is brought to the surface.  Finish the surface to grade and cross section with a float, trowel smooth and finish with a broom.

- Rubbed Finish

After the ordinary surface finish has been completed, thoroughly wet and rub the entire surface.  Use a coarse carborundum stone or other equally good abrasive to bring the surface to a smooth texture and remove all form marks.  Carefully stroke the surface with a clean brush to finish the paste formed by rubbing.  Alternatively, spread the paste uniformly over the surface and allow it to take a reset.  Finish by floating with a canvas, carpet-faced or cork float or rub down with dry burlap.

- Float Finish

Finish the surface with a rough carpet float or other suitable device leaving the surface even but distinctly sandy or pebbled in texture.

### 825-7	REMOVING FORMS

Do not remove forms from freshly placed concrete until it has hardened sufficiently to resist spalling, cracking or any other damage.

### 825-8	PROTECTION FROM COLD WEATHER

When it is anticipated that the atmospheric temperature will fall below 35°F, protect concrete in accordance with Subarticle 420-7(C).  Protect concrete containing fly ash or ground granulated blast furnace slag for at least 7 curing days.  Protect all other concrete for at least 3 curing days.

### 825-9	CURING

Cure concrete in accordance with Subarticle 700-9(B) immediately after finishing operations are completed and surface water has disappeared.  Where forms are removed before the expiration of the required curing period, apply the curing compound immediately after the forms are removed.

Cure each mass for 7 curing days.  A “curing day” shall be defined as any consecutive 24 hour period, after finishing operations of the mass is completed, when the air temperature adjacent to the mass does not fall below 40°F.

### 825-10	JOINTS

- General

Construct joints at right angles to the surface of the concrete.  Locate joints at right angles to the longitudinal centerline of curb, curb and gutter, gutter, island, median, median barrier and all paved areas, except where different joint locations are called for in the plans.

Where concrete is to be placed adjacent to any existing slab or pavement that has a broken or irregular edge, provide a reasonably vertical edge by sawing.

- Grooved Contraction Joints

Form grooved contraction joints by a tool specifically constructed for this purpose or by sawing with an approved concrete saw.

Groove contraction joints to the depth shown in the plans and to a width between 1/4" and 1/2", unless otherwise shown in the plans.  If formed by a tool, make a radius of 1/8" at the corners of the adjacent concrete.

- Expansion Joints

Fill construction joints with an expansion joint filler.  Cut the filler into the shape necessary to fill the joint.  Make the filler 1/2" thick unless indicated otherwise in the plans.  After the concrete has hardened cut the filler away to a depth of 1/2" to provide space for the joint sealer.

Install an expansion joint adjacent to any existing slab, pavement or structure against which new concrete is placed and at other locations detailed in the plans.

- Construction Joints

Construct construction joints as shown in the plans or where otherwise approved.

- Sawing Joints

Saw joints after the concrete has hardened sufficiently to be sawed without spalling and raveling but no more than 24 hours after the concrete has been placed.

- Sealing Joints

Seal all contraction and expansion joints, except otherwise specified, before the backfill is placed.

Thoroughly clean the joint to remove all foreign matter.  Dry joints before sealing.

Entirely fill joints to within 1/8" to 1/4" of the surface of the concrete with joint sealer.  Immediately remove any sealer spilled on the surface of the concrete.

Place joint sealer with equipment meeting the specifications of the manufacturer of the sealer material.

### 825-11	MEASUREMENT AND PAYMENT

There will be no direct payment for the work covered by this section.

Payment at the contract prices for the various items covered by those sections of the Standard Specifications directly applicable to the work being constructed will be full compensation for all work covered by this section.

## SECTION 828

TEMPORARY STEEL COVER FOR MASONRY

DRAINAGE STRUCTURES

828-1	DESCRIPTION

Install temporary steel plate covers on masonry drainage structures in accordance with the details shown in the plans and as directed.

### 828-2	MATERIALS

Provide materials that are Grade A36 steel and the size and thickness shown on the detail in the plans.

### 828-3	MEASUREMENT AND PAYMENT

Temporary Steel Plate Covers for Masonry Drainage Structures will be measured and paid in units of each for the actual number of these items incorporated into the completed and accepted work.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Temporary Steel Plate Covers for Masonry Drainage Structures |  | Each |

## SECTION 830

BRICK MASONRY CONSTRUCTION

830-1	DESCRIPTION

This work consists of the general requirements for all unreinforced brick masonry construction.  The requirements of Sections 838, 840 and 858 will prevail over any conflicting requirements of this section.

### 830-2	CONSTRUCTION METHODS

Construct all concrete footings and all other concrete elements of the structure in accordance with Section 825.

### 830-3	MORTAR

Machine mix mortar in accordance with Article 1040-8 for at least 90 seconds.  Remove and dispose of any mortar that has developed initial set or lost plasticity.

### 830-4	LAYING BRICK

Dampen brick when necessary to reduce the rate of absorption.  Build brick masonry plumb and true to the required dimensions.  Place a header course approximately mid height of the structure in structures less than 9 courses high.  Place a header course every third course on structures 9 courses high or higher.  Use other types of bonding where indicated in the plans.

Completely fill brick joints and cavities with mortar.  Make mortar joint thickness at least 3/8" and no more than 5/8".  Finish joints that will remain exposed after backfill with a concave jointer.  Flush cut all other joints.

Use spalls or bats only when shaping around irregular openings or when unavoidable to finish out a course.  Place a full brick at the corner and place the bat in the interior of the course when necessary to finish out the course.

Clean spilled mortar from exposed exterior surfaces not backfilled.

### 830-5	PROTECTION FROM COLD WEATHER

Do not place masonry when the temperature is below 35°F unless adequate protection is provided by a pre-approved method.

When it is anticipated that the atmospheric temperature will fall below 35°F protect masonry, in accordance with Subarticle 420-7(C), for at least 3 curing days.

Define a “curing day” as any consecutive 24 hour period, beginning when the last masonry unit is placed in the completed structure, during which the air temperature adjacent to the structure does not fall below 40°F.

### 830-6	MEASUREMENT AND PAYMENT

There will be no direct payment for the work covered by this section.

Payment at the contract prices for the various items covered by those sections of the Standard Specifications directly applicable to the work being constructed will be full compensation for all work covered by this section.

## SECTION 832

REINFORCED BRICK MASONRY CONSTRUCTION

832-1	DESCRIPTION

This work shall consist of the general requirements for all reinforced brick masonry construction.  The requirements of Section 838 will prevail over any conflicting requirements of this section.

### 832-2	CONCRETE CONSTRUCTION

Construct concrete footings and all other concrete elements of the structure in accordance with Section 825.  Furnish and place reinforcement as shown in the plans and in accordance with Section 425.  Use Class A concrete for footings unless otherwise indicated in the plans.  Use Class B concrete in reinforcement cavities.  Rod Class B concrete in reinforcement cavities to provide a dense, homogeneous concrete.  Do not vibrate.

### 832-3	MORTAR

Machine mix mortar that meets Article 1040-9 for at least 90 seconds.  Remove and dispose of any mortar that has developed initial set or lost plasticity.

### 832-4	LAYING BRICK

Dampen brick when necessary to reduce the rate of absorption.  Construct the type of bond called for in the plans.  Build reinforced brick masonry plumb and true to the required dimensions.

Lay brick with completely filled mortar joints.  Make mortar joint thickness at least 3/8" and no more than 5/8".  Finish joints that will remain exposed after backfill, with a concave jointer.  Flush cut all other joints.

Use spalls or bats only when shaping around irregular openings.  Place a full brick at the corner and place the bat in the interior of the course when necessary to finish out a course.

Clean spilled mortar from exposed exterior surfaces not backfilled.

### 832-5	PROTECTION FROM COLD WEATHER

Refer to Article 830-5.

### 832-6	MEASUREMENT AND PAYMENT

There will be no direct payment for the work covered by this section.

Payment at the contract unit prices for the various items covered by those sections of the Specifications directly applicable to the work being constructed will be full compensation for all work covered by this section.

## SECTION 834

BLOCK MASONRY CONSTRUCTION

834-1	DESCRIPTION

This work consists of constructing concrete block masonry.  The requirements of Sections 840, 858 and 859 will prevail over any conflicting requirements of this section.

### 834-2	CONCRETE CONSTRUCTION

Construct concrete footings and all other concrete elements of the structure in accordance with Section 825.

### 834-3	MORTAR

Machine mix mortar in accordance with Article 1040-9 for at least 90 seconds.  Remove and dispose of any mortar that has developed initial set or has lost plasticity.

### 834-4	LAYING CONCRETE BLOCK

Build block masonry plumb and true to the required dimensions.  Stagger vertical joints.  Set the block with the cells vertical.  Spread mortar on the bearing members and fill the vertical joints with mortar.  Dampen block when necessary to reduce the rate of absorption.

Make joints straight, level, plumb, and neat at intersection.  Make mortar joint thickness at least 3/8" and no more than 5/8".  Finish joints that will remain exposed after backfill, with a concave jointer.  Flush cut all other joints.  Clean exposed exterior surfaces of spilled mortar that are not backfilled.

### 834-5	PROTECTION FROM COLD WEATHER

Refer to Article 830-5.

### 834-6	COMPENSATION

There will be no direct payment for the work covered by this section.

Payment at the contract prices for the various items covered by those sections of the Standard Specifications directly applicable to the work being constructed will be full compensation for all work covered by this section.

## SECTION 838

ENDWALLS

838-1	DESCRIPTION

Perform the work covered by this section including but not limited to excavation, hauling, disposal of materials, furnishing and placing backfill materials, subsurface drainage, concrete, brick masonry, mortar, grout, and furnishing and placing reinforcing steel to construct Portland cement concrete or brick masonry endwalls, either plain or reinforced, in accordance with the contract.

### 838-2	MATERIALS

Refer to Division 10:

| Item |  | Section |
| --- | --- | --- |
| Brick |  | 1040-1 |
| Curing Agents |  | 1026 |
| Mortar |  | 1040-9 |
| Precast Concrete Units |  | 1077 |
| Portland Cement Concrete, Class B |  | 1000 |
| Reinforcing Steel |  | 1070-2 |
| Select Material |  | 1016 |
| Stone, No 78M |  | 1005 |
| Subdrain Fine Aggregate |  | 1044-1 |

Use Portland cement concrete, brick masonry or precast concrete for the endwall unless otherwise specified in the plans.

If precast sections are proposed, submit in writing for approval.

### 838-3	CONSTRUCTION METHODS.

- Foundation

Do not place concrete or masonry until the foundation is approved.

Excavate foundation to a firm surface, make level or stepped and clean surfaces of loose material.  Make excavation true to lines and dimensions shown on plans.

Where the foundation material is found to be of poor supporting value or of rock, the Engineer may make minor adjustments in the location of the structure to provide a more suitable foundation.  Where this is not practical, undercut the foundation and condition by backfilling with an approved select material.

- Concrete and Masonry

Construct concrete in accordance with Section 825 and give an ordinary surface finish.  Construct brick masonry in accordance with Sections 830 and 832.  Furnish and place reinforcing steel in accordance with Section 425.

Provide the class of concrete indicated in the plans.

Obtain approval if field conditions necessitate a variance from the plan dimensions of the structure and footings.

Construct endwalls on the end of a full joint of pipe and in accordance with the details in the plans.

Any endwall that incorporates an opening for circular pipe 54" or greater shall be reinforced.

- Backfill

Complete endwall construction, and remove all forms.  Backfill with approved material after the concrete or brick masonry has cured for at least 7 curing days unless otherwise permitted.  A “curing day” is defined in Article 830-5.  Within 4 calendar days after the completion of the 7 day curing period, shape, compact and complete backfill in accordance with the contract.

### 838-4	MEASUREMENT AND PAYMENT

Endwalls will be measured and paid in cubic yards of concrete or brick completed and accepted.  This quantity will be computed from the dimensions shown in the plans or from revised authorized dimensions.  Where precast concrete units have been approved and are used instead of cast-in-place units the quantity to be paid will be computed the same as if 
cast-in-place units were used, as no reduction in pay quantity will be made due to the use of precast instead of cast-in-place endwalls.

Reinforced Endwalls will be measured and paid in cubic yards of concrete or brick completed and accepted.  This quantity will be computed from the dimensions shown in the plans or from revised authorized dimensions.  Where precast concrete units have been approved and are used instead of cast-in-place units the quantity to be paid will be computed the same as if cast-in-place units were used, as no reduction in pay quantity will be made due to the use of precast instead of reinforced cast-in-place endwalls.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Endwalls |  | Cubic Yard |
| Reinforced Endwalls |  | Cubic Yard |

## SECTION 840

MINOR DRAINAGE STRUCTURES

840-1	DESCRIPTION

Perform the work covered by this section including, but not limited to, excavation; providing protection of employees in excavation; hauling; disposal of materials; removing existing pipe and drainage structures at the site of the work; furnishing, transporting and placing foundation conditioning material, backfill material, subsurface drainage, concrete, brick masonry, block masonry, precast units, mortar, grout, reinforcing steel, hardware, castings and miscellaneous metal; fabrication; welding; and galvanizing to construct cast-in-place concrete, brick masonry, block masonry or precast concrete inlets, catch basins, junction boxes, spring boxes, manholes, concrete aprons and other minor drainage structures excluding endwalls, with all necessary metal grates, covers, frames, steps and other hardware, in accordance with the contract.

Use cast-in place concrete, brick masonry, block masonry or precast concrete construction as shown on approved plans.

### 840-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Brick |  | 1040-1 |
| Concrete Block |  | 1040-2 |
| Curing Agents |  | 1026 |
| Fabricated Steel Grates |  | 1074-9 |
| Gray Iron Castings |  | 1074-7 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-2 |
| Mortar |  | 1040-9 |
| Precast Drainage Structure Units |  | 1077 |
| Portland Cement Concrete, Class B |  | 1000 |
| Reinforcing Steel |  | 1070 |
| Select Materials |  | 1016 |
| Steps |  | 1074-8 |
| Structural Steel |  | 1072 |

Use grout in precast structures consisting of one part Portland cement to 2 parts of mortar sand.

Use foundation conditioning material meeting Article 1016-3 for Class V or VI select material as shown in the contract or as directed.

### 840-3	CONSTRUCTION METHODS

- Excavation

Perform excavation with equipment of adequate weight, size and capability.  Where necessary, provide a competent person and protection of personnel in excavation by sloping, shoring or bracing in accordance with Federal, State or local standards and Article 107-1.

- Foundation

Do not place masonry drainage structure until the foundation has achieved adequate strength.

Where the foundation material is found to be of poor supporting value or of rock, minor adjustments in the location of the structure may be approved to provide a more suitable foundation.  Where this is not practical, undercut the foundation and condition by backfilling with an approved select material.

Set precast foundation slabs to within ± 1/2" of grade on a 2" to 3" thick bed of compacted foundation conditioning material.

- Cast-In-Place Concrete, Brick and Block Masonry

Install drainage structures to plan line and grade or approved to meet drainage conditions.  Do not modify the drainage structure by corbeling or use of concrete slabs unless otherwise directed.

Construct concrete in accordance with Section 825 and give an ordinary surface finish.  Construct brick masonry in accordance with Section 830.  Construct block masonry in accordance with Section 834.  Furnish and place reinforcing steel in accordance with Section 425.

Obtain approval if field conditions necessitate a variance from the plan dimensions of the structure or footings.

- Installation of Precast Units

Install drainage structures to plan line and grade or approved to meet drainage conditions.  Do not modify the drainage structure by corbeling or use of concrete slabs unless otherwise directed.

Assemble the precast drainage structure units in accordance with the manufacturer's instructions.  Subarticle 840-3(C) applies where it is necessary to use cast-in-place concrete, brick masonry or block masonry construction as part of the structure.  Fill any void greater than 1" with a brick or block bat fully encased in mortar.

Obtain approval if field conditions necessitate a variance from the plan dimensions of the structure or footings.

- Fittings and Connections

As the work is built up, accurately space, align and thoroughly bond fittings that enter the structure.

Make pipe connections so the pipe does not project beyond the inside wall of the drainage structure and grout as necessary to make smooth and uniform surfaces on the inside of the structure.

Set metal frames for grates and covers in full mortar beds or secure by approved methods.

- Backfill

Complete drainage structure and remove all forms and falsework.  Backfill with approved material, compacted to the density required by Subarticle 235-3(C), after the drainage structure has cured for at least 7 curing days, unless otherwise permitted.  Define a “curing day” in accordance with Article 825-9 for concrete or Article 830-5 for brick or block masonry.

- Pipe Collars and Pipe Plugs

Construct pipe collars and pipe plugs in accordance with the details shown in the plans or as directed.

Use any class of Portland cement concrete contained within Section 1000 for pipe collars.

Construct pipe plugs with either brick masonry or any class of Portland cement concrete contained within Section 1000.

- Concrete Aprons

Construct concrete aprons in accordance with the details in the plans.  Use Class B or higher compressive strength concrete.

### 840-4	MEASUREMENT AND PAYMENT

Masonry Drainage Structure that incorporate an opening for circular pipe not exceeding 48" in diameter will be measured and paid in units of each for the actual number completed and accepted.

Masonry Drainage Structure exceeding a height of 5.0 ft will be measured and paid in linear feet for the portion of the drainage structure exceeding a height of 5.0 ft.  The height will be measured vertically to the nearest 0.1 ft from the top of the bottom slab to the top of the wall.  For that portion of Masonry Drainage Structure measured above a height of 10.0 ft, payment will be made at 1.3 times the contract unit price per linear foot for Masonry Drainage Structure.

Masonry Drainage Structures that incorporate an opening for circular pipe exceeding 48" in diameter, or for pipe arch of any size, will be measured and paid on a volume basis as provided below.

Masonry to be paid will be the number of cubic yards of cast-in-place concrete brick or block that has been incorporated into the completed and accepted structure.  This quantity will be computed from the dimensions shown in the plans or from revised dimensions authorized by the Engineer.  Where the wall thickness is greater than the wall thickness shown in the plans due to the use of oversize brick or for any other reason, the wall thickness shown in the plans will be used to compute quantities except where an increase in wall thickness has been authorized by the Engineer.

Pipe Collars will be measured and paid in cubic yards of concrete or brick that has been incorporated into the completed work.  The cubic yards of pipe collars will be computed from the dimensions shown in the plans or from revised dimensions authorized by the Engineer.

Pipe Plugs will be measured and paid in cubic yards of concrete or brick that has been incorporated into the completed and accepted pipe plug.  The cubic yards of pipe plugs will be computed from the dimensions shown in the plans or from revised dimensions authorized by the Engineer.

Frame with Grate and Hood, Std. ____ will be measured and paid in units of each for actual number of assemblies incorporated into the completed work.  No separate measurement will be made of grates, hoods, and covers that are part of the assembly, as the grates, hoods and covers will be considered to be part of the complete assembly.

Frame with Grate, Std. ____ will be measured and paid in units of each for actual number of assemblies incorporated into the completed work.  No separate measurement will be made of grates, hoods, and covers that are part of the assembly, as the grates, hoods and covers will be considered to be part of the complete assembly.

Frame with Two Grates, Std. ____ will be measured and paid in units of each for actual number of assemblies incorporated into the completed work.  No separate measurement will be made of grates, hoods, and covers that are part of the assembly, as the grates, hoods and covers will be considered to be part of the complete assembly.

Frame with Cover, Std. ____ will be measured and paid in units of each for actual number of assemblies incorporated into the completed work.  No separate measurement will be made of grates, hoods, and covers that are part of the assembly, as the grates, hoods and covers will be considered to be part of the complete assembly.

Steel Frame with Two Grates, Std. ____ will be measured and paid in units of each for the actual number of fabricated steel grates incorporated into the completed work.

No separate payment will be made for concrete aprons shown in Roadway Standard Drawings No. 840.17, 840.18, 840.19, 840.26, 840.27 and 840.28, as this work will be incidental to the other work in this section.

Foundation Conditioning will be paid as provided in Article 300-9.

The above prices and payments will be full compensation for all work covered by this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Masonry Drainage Structures |  | Each |
| Masonry Drainage Structures |  | Linear Foot |
| Masonry Drainage Structures |  | Cubic Yard |
| Pipe Collars |  | Cubic Yard |
| Pipe Plugs |  | Cubic Yard |
| Frame with Grate and Hood, Std. ____ |  | Each |
| Frame with Grate, Std. ____ |  | Each |
| Frame with Two Grates, Std. ____ |  | Each |
| Frame with Cover, Std. ____ |  | Each |
| Steel Frame with Two Grates, Std. ____ |  | Each |

## SECTION 846

CONCRETE CURB, CURB AND GUTTER, CONCRETE

GUTTER, SHOULDER BERM GUTTER, CONCRETE EXPRESSWAY GUTTER AND CONCRETE VALLEY GUTTER

846-1	DESCRIPTION

Construct Portland cement concrete curb, concrete curb and gutter, concrete gutter, shoulder berm gutter, concrete expressway gutter and 4" concrete valley gutter as shown in the contract.

### 846-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-2, 1028-3 |
| Portland Cement Concrete, Class B |  | 1000 |

### 846-3	CONSTRUCTION METHODS

- General

Construct concrete in accordance with Section 825, except as provided herein.

Give surface a light broom finish with brush marks parallel to the curb line or gutter line.

Prepare foundation and compact base or subgrade to the degree required by the applicable section of the Standard Specifications before placing forms.

- Forms

Use forms that have no more than 1/8" in 10 ft deflection from true line horizontally and vertically to adequately support the concrete and construction equipment.

Obtain approval before placing concrete.

- Joints

Locate joints as shown in the plans except as provided herein.

Space joints no closer than 5 ft.

Locate joints to line up with the joints in concrete pavement when placed adjacent to concrete pavement.

Form grooved contraction joints as required by Subarticle 825-10(B).

Construct grooved butt joint between the work and adjacent pavement except where expansion joints are required by the plans.  Form butt joints as required by 
Subarticle 825-10(B) for grooved contraction joints and seal.

Seal all joints except for joints in curb sections not having an integral gutter.

Fill joints in gutter with joint sealer to the top surface of the gutter.

Seal joints before backfilling or performing adjacent operations.

- Surface Tolerances

Finish surface within 1/4" when checked longitudinally with a 10 ft straightedge.

- Backfilling

Do not place backfill or pavement adjacent to the curb, curb and gutter, gutter, shoulder berm gutter, expressway gutter or concrete valley gutter until at least 3 curing days, as defined in Article 825-9, have elapsed.

Complete backfill within 4 calendar days after the completion of the 3 day curing period unless otherwise approved.

Compact backfill to an approved density.

- Opening to Traffic

Vehicles may be permitted on the completed work after the following curing days, as defined in Article 825-9, have elapsed.  For regular strength concrete, cure for at least 7 curing days.  For high early strength concrete, cure for at least 3 curing days.

### 846-4	MEASUREMENT AND PAYMENT

__" x __" Concrete Curb will be measured and paid in linear feet, accepted in place, along the surface of the top of the curb.

__' __" Concrete Curb and Gutter will be measured and paid in linear feet, accepted in place.  Measurement will be made along the surface of the top of the curb.

__' Concrete Gutter will be measured and paid in linear feet accepted in place.  Measurement will be made along the surface of the top of the curb.

Shoulder Berm Gutter will be measured and paid in linear feet, accepted in place.  Measurement will be made along the surface of the top of the curb.

Concrete Expressway Gutter will be measured and paid in linear feet, accepted in place.  Measurement will be made along the surface of the top of the curb.

Concrete Valley Gutter will be measured and paid in linear feet, accepted in place.  Measurement will be made along the surface of the top of the curb.

Work includes providing all materials, placing all concrete, excavating and backfilling, forming, finishing, constructing and sealing joints, and all incidentals necessary to complete the work.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" x __" Concrete Curb |  | Linear Foot |
| __' __" Concrete Curb and Gutter |  | Linear Foot |
| __' Concrete Gutter |  | Linear Foot |
| Shoulder Berm Gutter |  | Linear Foot |
| Concrete Expressway Gutter |  | Linear Foot |
| Concrete Valley Gutter |  | Linear Foot |

## SECTION 848

CONCRETE SIDEWALKS, DRIVEWAYS AND CURB RAMPS

848-1	DESCRIPTION

Construct Portland cement concrete sidewalks, driveways and curb ramps in accordance with the contract.

### 848-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-2, 1028-3 |
| Portland Cement Concrete, Class B |  | 1000 |

Detectable warnings may be precast concrete blocks or other approved material.  Construct detectable warning truncated domes in accordance with details and plan.

### 848-3	CONSTRUCTION METHODS

Where it is necessary to remove a portion of existing sidewalks or driveways, saw a neat edge along the pavement to be retained approximately 2" deep with a concrete saw before breaking the adjacent pavement away.

Construct concrete in accordance with Section 825 and give a sidewalk finish, except as otherwise provided herein.

Broom the concrete surface in a transverse direction to traffic.  Make joint spacing no less than 5 ft.  Where existing sidewalks are being widened, line up new transverse joints with existing joints in the adjacent sidewalk.  Seal expansion joints where sidewalk and curb ramps are placed adjacent to concrete curb and/or gutter.  Do not seal grooved joints.

Do not place backfill adjacent to the sidewalk, driveway or curb ramp until at least 3 curing days, as defined in Article 825-9, have elapsed unless otherwise approved.  Compact backfill to a degree comparable to the adjacent undisturbed material.

Do not place vehicles on the completed work until 7 curing days, as defined in Article 825-9, have elapsed.  When high early strength concrete is used, vehicles will be permitted on the completed work after 3 curing days have elapsed.

Install detectable warnings 24" in length of truncated dome paving blocks along the bottom of the curb ramps in accordance with the plans and details.  The surface of the domes shall contrast visibly with adjoining surfaces, either light-on-dark or dark-on-light sequence covering the entire ramp.

### 848-4	MEASUREMENT AND PAYMENT

__" Concrete Sidewalk will be measured and paid in square yards, measured along the surface of the completed and accepted work.  Such price includes, but is not limited to, excavating and backfilling, sawing the existing sidewalk, furnishing and placing concrete, and constructing and sealing joints.

__" Concrete Driveway will be measured and paid in square yards, measured along the surface of the completed and accepted work.  Such price includes, but is not limited to, excavating and backfilling, sawing the existing driveway, furnishing and placing concrete, and constructing and sealing joints.

Concrete Curb Ramps will be measured and paid in units of each.  Such price includes, but is not limited to, excavating and backfilling, sawing the existing sidewalk or driveway, furnishing and placing concrete, curb and gutter, constructing and sealing joints and furnishing and installing truncated domes shown in the Roadway Standard Drawings.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" Concrete Sidewalk |  | Square Yard |
| __" Concrete Driveway |  | Square Yard |
| Concrete Curb Ramps |  | Each |

## SECTION 850

CONCRETE PAVED DITCH

850-1	DESCRIPTION

Construct Portland cement concrete paved ditches as shown in the plans for the various types of ditches.  Work includes, but is not limited to, all excavating and backfilling, furnishing and placing concrete, constructing curtain walls and constructing and sealing joints.

### 850-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-2, 1028-3 |
| Portland Cement Concrete, Class B |  | 1000 |

### 850-3	CONSTRUCTION METHODS

Construct concrete in accordance with Section 825 and give a sidewalk finish, except as otherwise provided herein.

Broom the concrete surface transverse to the longitudinal centerline of the paved ditch.  Make joint spacing no less than 5 ft.

Do not place backfill adjacent to the paved ditch until at least 3 curing days have elapsed, unless otherwise approved.  Compact backfill to a degree comparable to the adjacent undisturbed material.

### 850-4	MEASUREMENT AND PAYMENT

__" Concrete Paved Ditch will be measured and paid in square yards that is completed and accepted.  Longitudinal measurements will be made along the surface of the pavement at the centerline of the ditch and transverse measurements will be made along the surface of the pavement at right angles to the centerline.  No measurement will be made of curtain walls at the beginning or ends of the paved ditches.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" Concrete Paved Ditch |  | Square Yard |

## SECTION 852

TRAFFIC ISLANDS AND MEDIANS

852-1	DESCRIPTION

Construct traffic islands and medians of the type required by the plans.  Perform the work in accordance with the contract.

### 852-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Curing Agents |  | 1026 |
| Herbicide |  | 1060-13 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-2, 1028-3 |
| Portland Cement Concrete, Class B |  | 1000 |

### 852-3	CONSTRUCTION METHODS

Construct curb and curb and gutter, in accordance with Section 846.

Uniformly grade and compact the earth or base course under any island or median to the same requirements as the surrounding material.

Where necessary, treat aggregate and subgrade beneath other types of bases or directly beneath any concrete with a herbicide in accordance with Article 1670-7.

Construct concrete in accordance with Section 825 and give a sidewalk finish, except as otherwise provided herein.  Broom concrete surfaces in medians transverse to the direction of traffic unless otherwise directed.  Locate joints in island and median covers to line up with the joints in the curb and curb and gutter wherever possible.  Locate joints in monolithic concrete islands and medians constructed adjacent to concrete pavement to line up with the joints in the concrete pavement wherever possible.  Seal all joints.

Form openings in the island or island cover to accommodate sign posts.

### 852-4	MEASUREMENT AND PAYMENT

__" Concrete Island Cover will be measured and paid in square yards of concrete island cover that has been placed and accepted.  Measurement will be made along the top surface of the completed island cover.  This work includes, but is not limited to, excavation and backfilling, constructing base, furnishing and placing concrete, forming holes for signposts and constructing and sealing joints.

__" Monolithic Concrete Islands (    ) will be measured and paid in square yards of concrete island that has been placed and accepted.  Measurement will be made parallel to the bottom surface of the island or median. This work includes, but is not limited to, excavation and backfilling, constructing base, furnishing and placing concrete, forming holes for signposts and constructing and sealing joints.

__" Monolithic Concrete Median (    ) will be measured and paid in square yards of concrete median that has been placed and accepted.  Measurement will be made parallel to the bottom surface of the island or median.  This work includes, but is not limited to, excavation and backfilling, constructing base, furnishing and placing concrete, forming holes for signposts and constructing and sealing joints.

Concrete Transitional Section for Catch Basin will be measured and paid in units of each.

Concrete Transitional Section for Drop Inlet will be measured and paid in units of each.

Payment for constructing earth fill will be made in accordance with Article 225-7 for Unclassified Excavation or Article 230-5 for Borrow Excavation, depending on the source of the material.

Payment for establishing a grass cover in unpaved island areas will be in accordance with Article 1660-8.

Payment for constructing Concrete Curb and Concrete Curb and Gutter will be made in accordance with Article 846-4.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| __" Concrete Island Cover |  | Square Yard |
| __" Monolithic Concrete Islands ( ) |  | Square Yard |
| __" Monolithic Concrete Median ( ) |  | Square Yard |
| Concrete Transitional Section for Catch Basin |  | Each |
| Concrete Transitional Section for Drop Inlet |  | Each |

## SECTION 854

CONCRETE BARRIER

854-1	DESCRIPTION

Construct Portland cement concrete barrier in accordance with the contract.  The concrete barrier may be cast in place, slip formed or precast, unless otherwise specified in the contract.

### 854-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Connector Pins and Eye Assemblies |  | 1072 |
| Curing Agents |  | 1026 |
| Grout |  | 1003 |
| Guardrail and Barrier Delineators |  | 1088-2 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-3 |
| Portland Cement Concrete, Class AA |  | 1000 |
| Reinforcing Steel |  | 1070-2 |

Galvanize connector pins and eye assemblies in accordance with Section 1076.

Use clear curing compound.

Provide grout with a compressive strength at 3 days of at least 5,000 psi for portable concrete barriers.

### 854-3	CONSTRUCTION METHODS

- Cast in Place or Slip Formed

Construct concrete in accordance with Section 825 and give an ordinary surface finish, except as otherwise provided herein.

Construct joints in accordance with the details shown in the plans.  Seal expansion joints.

- Precast

Construct concrete in accordance with Section 825 and give an ordinary surface finish, except as otherwise provided herein.  Use Class AA concrete.

Do not handle or remove the forms from barrier until the strength of the concrete reaches at least 2000 psi as evidenced by nondestructive tests made in place by a rebound hammer in accordance with ASTM C805.

Construct the base beneath the precast units to be equivalent to the adjacent pavement structure.

Lift and place precast units using a two-point pick up, or other approved method that will not overstress or damage the concrete.  Do not use connectors for lifting purposes.  Do not use lifting devices or methods that will mar the surface of the concrete.  Do not use any precast unit that has been cracked, damaged, chipped, scarred or otherwise disfigured.

- Barrier Delineators

Use any of the several alternate delineator types for barrier shown in the plans, but only one delineator type for barrier at any one time throughout the project.

The delineators consist of a reflector and base or casing.  Attach the delineator to the barrier as shown in the plans.  Only one attachment position will be permitted throughout the project length.

Position delineators perpendicular to the centerline of the road.  Use yellow delineators in the median and on the left side of one-way ramps, loops or other one-way facilities.  Use crystal delineators on the right side of divided highways, ramps, loops and all other one-way or two-way facilities.  In all cases, the color of the delineator shall supplement the color of the adjacent edgelines.

### 854-4	MEASUREMENT AND PAYMENT

Concrete Barrier, Type ____ will be measured and paid in linear feet of barrier that has been completed and accepted.  Measurement will be made along the top surface at the centerline of the barrier completed and in place with no deduction made for joints.

Variable Height Concrete Barrier, Type ____ will be measured and paid in linear feet of barrier that has been completed and accepted.  Measurement will be made along the top surface at the centerline of the barrier completed and in place with no deduction made for joints.

Concrete Barrier Transition Section will be measured and paid in units of each for transitions completed and accepted.

There will be no measurement made of barrier delineators as they are incidental to the other pay items in this section.

No direct payment will be made for the work of constructing any footing beneath the concrete barrier or concrete barrier transition sections as payment at the various contract unit prices for concrete barrier or concrete barrier transition sections will be full compensation for all such work.

Price and payment includes, but is not limited to, excavating, furnishing and placing concrete, reinforcing steel, grout and hardware; transporting and placing precast units; galvanizing; constructing and sealing joints; and furnishing and installing barrier delineators.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Concrete Barrier, Type ____ |  | Linear Foot |
| Variable Height Concrete Barrier, Type ____ |  | Linear Foot |
| Concrete Barrier Transition Section |  | Each |

## SECTION 857

PRECAST REINFORCED CONCRETE BARRIER – SINGLE FACED

857-1	DESCRIPTION

Construct precast reinforced Portland cement concrete barrier in accordance with the contract.

### 857-2	MATERIALS

Comply with Article 854-2.

### 857-3	CONSTRUCTION METHODS

Construct concrete in accordance with Section 825 and give an ordinary surface finish, except as otherwise provided herein.

Lift and place precast units using a two-point pick up or other approved method that will not overstress or damage the concrete.  Do not use lifting devices or methods that will mar the surface of the concrete.  Do not set any precast unit that is cracked, damaged, chipped, scarred or otherwise disfigured.

When barrier is being constructed near traffic, do not start installation of the precast concrete barrier until all components are prepared for a complete continuous installation, including the guardrail and guardrail anchors approaching the barrier.  Once work has begun on a barrier installation, continue the work to its completion unless weather or other conditions beyond the control of the Contractor interfere with the work.

Use any of the several alternate delineator types for barrier shown in the plans, but only one delineator type for barrier at any one time throughout the project.

The delineators consist of a reflector and base or casing.  Attach the delineator to the barrier as shown in the plans.  Only one attachment position will be permitted throughout the project length.

Position delineators perpendicular to the centerline of the road.  Use yellow delineators in the median and on the left side of one-way ramps, loops or other one-way facilities.  Use crystal delineators on the right side of divided highways, ramps, loops and all other one-way or 
two-way facilities.  In all cases, the color of the delineator shall supplement the color of the adjacent edgelines.

### 857-4	MEASUREMENT AND PAYMENT

There will be no measurement made of barrier delineators as they are incidental to the other pay items in this specification.

Precast Reinforced Concrete Barrier, Single Faced will be measured and paid in linear feet of barrier that has been completed, placed on the road and accepted.  Measurement will be made along the top surface at the centerline of the barrier with no deduction made for joints.  Price includes, but is not limited to, furnishing and placing concrete and reinforcing steel, transporting and placing precast units, grout, joint filler, hardware, galvanizing, constructing joints and furnishing and installing barrier delineators.

Concrete Barrier Transition Section will be paid in accordance with Section 854.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Precast Reinforced Concrete Barrier, Single Faced |  | Linear Foot |

## SECTION 858

ADJUSTMENT OF CATCH BASINS, MANHOLES, DROP INLETS, METER BOXES AND VALVE BOXES

858-1	DESCRIPTION

Raise or lower existing catch basins, manholes, drop inlets, meter boxes and valve boxes encountered within the limits of the project to match the adjacent finished work.

### 858-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Asphalt Plant Mix |  | 1020 |
| Brick |  | 1040-1 |
| Concrete Block |  | 1040-2 |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028 |
| Mortar |  | 1040-9 |
| Portland Cement Concrete, Class B |  | 1000 |
| Precast Risers |  | 1077 |
| Reinforcing Steel |  | 1070 |
| Steps |  | 1074-8 |

### 858-3	CONSTRUCTION METHODS

Perform the adjustment with brick masonry, block masonry or Portland cement concrete on existing walls in accordance with Subarticle 840-3(C).

Adjust manholes, meter boxes and valve boxes as provided above by using approved fittings.  When fittings are used, leave the existing walls in place and securely attach the fittings to the existing walls or install in a manner that will eliminate movement of the fitting.

Backfill excavated areas in an existing pavement with Portland cement concrete.  High early strength concrete may be used.  Wait at least 72 hours after the placement of the concrete before placing any surfacing or resurfacing material over the concrete.  This time period will not be required where the strength of the concrete is at least 2,500 psi as evidenced by nondestructive tests made in place by a rebound hammer in accordance with ASTM C805.  Thoroughly compact backfill of other excavated areas.

In areas to be opened to traffic, construct a temporary ramp of asphalt plant mix 360° around the adjusted structures within one calendar day after completing the adjustment.  Construct the ramp with a tapered slope of not less than one foot per inch of height in traffic sections with a speed limit of less than 35 mph and 1.5 ft per inch of height to a maximum of 3 ft from the structure in traffic sections with a speed limit of 35 mph or higher.  Construct the ramp using any type of asphalt surface course plant mix meeting the requirements of any job mix formula issued by the Department for a Department project.  Compact to an approved density.

Place bituminous plant mix flush with the top of the raised structure within 7 days after raising the structure.

Make the adjustments before the final layer of surfacing material is placed in areas to be surfaced or resurfaced.  Salvage and reuse existing frames, grates, manhole covers, rings, meter boxes and valve boxes in the adjustment.

### 858-4	MEASUREMENT AND PAYMENT

Adjustment of Catch Basins will be measured and paid in units of each for catch basins satisfactorily adjusted.

Adjustment of Drop Inlets will be measured and paid in units of each for drop inlets satisfactorily adjusted.

Adjustment of Manholes will be measured and paid in units of each for manholes satisfactorily adjusted.

Adjustment of Meter Boxes or Valve Boxes will be measured and paid in units of each for meter boxes or valve boxes satisfactorily adjusted.

Where any catch basin, drop inlet, manhole, meter box or valve box is adjusted more than once because of milling operations, multiple adjustments will be counted as one adjustment.

Where a catch basin, manhole, drop inlet, meter box or valve box is raised more than 2 ft, the number of linear feet exceeding 2 ft that such structure has been raised will be measured and paid per linear foot as provided in Article 840-4 for Masonry Drainage Structure.  Measurement will be made by subtracting the elevation at the highest point of the original structure from the elevation at the highest point of the adjusted structure and then subtracting 2 ft from the results.

Such price includes, but is not limited to, excavation and backfilling, removal of a portion of the existing structure, brick masonry, mortar, grout, concrete, reinforcing steel, fittings, furnishing and hauling asphalt plant mix and any other materials and placing, maintaining, removing and disposing of traffic ramps.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Adjustment of Catch Basins |  | Each |
| Adjustment of Drop Inlets |  | Each |
| Adjustment of Manholes |  | Each |
| Adjustment of Meter Boxes or Valve Boxes |  | Each |

## SECTION 859

CONVERTING EXISTING CATCH BASINS, DROP INLETS AND JUNCTION BOXES

859-1	DESCRIPTION

Convert existing catch basins, drop inlets and junction boxes to catch basins, drop inlets or junction boxes, including all necessary construction and reconstruction in accordance with the contract.

### 859-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Brick |  | 1040-1 |
| Concrete Block |  | 1040-2 |
| Curing Agents |  | 1026 |
| Joint Fillers |  | 1028-1 |
| Joint Sealers |  | 1028-3 |
| Mortar |  | 1040-9 |
| Portland Cement Concrete, Class B |  | 1000 |
| Reinforcing Steel |  | 1070 |
| Steps |  | 1074-8 |
| Stone, No. 78M |  | 1005 |
| Structural Steel |  | 1072 |

### 859-3	CONSTRUCTION METHODS

Perform work in accordance with Article 840-3 and the details shown in the plans.  Raise or lower the existing catch basins and drop inlets as required by the plans and provisions.

### 859-4	MEASUREMENT AND PAYMENT

Convert Existing Catch Basin to Junction Box will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Catch Basin to Drop Inlet will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Catch Basin to Junction Box with Manhole will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Drop Inlet to Junction Box will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Drop Inlet to Catch Basin will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Drop Inlet to Junction Box with Manhole will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Junction Box to Drop Inlet will be measured and paid in units of each drainage structure that has been acceptably converted.

Convert Existing Junction Box to Catch Basin will be measured and paid in units of each drainage structure that has been acceptably converted.

If grates and frames are necessary in converting either catch basins or drop inlets or if frames and covers are necessary for junction boxes, separate payment will be made for the grates and frames or cover and frame in accordance with Section 840.

Such price will include, but is not limited to, excavating, hauling, removal of a portion of the existing structures, disposal of materials, furnishing, transporting, placing backfill material, subsurface drainage, concrete, brick masonry, mortar, grout, reinforcing steel, hardware, casting, miscellaneous metal, fabricating, welding and galvanizing.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Convert Existing Catch Basin to Junction Box |  | Each |
| Convert Existing Catch Basin to Drop Inlet |  | Each |
| Convert Existing Catch Basin to Junction Box with Manhole |  | Each |
| Convert Existing Drop Inlet to Junction Box |  | Each |
| Convert Existing Drop Inlet to Catch Basin |  | Each |
| Convert Existing Drop Inlet to Junction Box with Manhole |  | Each |
| Convert Existing Junction Box to Drop Inlet |  | Each |
| Convert Existing Junction Box to Catch Basin |  | Each |

## SECTION 862

GUARDRAIL

862-1	DESCRIPTION

Construct either permanent or temporary steel beam guardrail, in accordance with the contract and at the locations designated in the plans or as directed.

### 862-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Anchors |  | 1046-5 |
| Guardrail and Barrier Delineators |  | 1088-2 |
| Guardrail End Delineation |  | 1088-3 |
| Hardware |  | 1046-4 |
| Organic Zinc Repair Paint |  | 1080-9 |
| Posts and Offset Blocks |  | 1046-3 |
| Rail Elements |  | 1046-2 |
| Select Material, Class VI |  | 1016 |
| Welded Wire Reinforcement |  | 1070-3 |

Supply material in accordance with the Department’s Brand Certification Program for Guardrail.

Temporary guardrail shall be of the type called for in the plans and shall be fabricated from plates that are at least 12 gauge in thickness.  Used materials are acceptable for temporary guardrail construction provided their condition is approved.

### 862-3	CONSTRUCTION METHODS

Erect the rail elements to produce a smooth continuous rail paralleling the line and grade of the highway surface or as shown in the plans.  Lap the rail elements in the direction of traffic.  Re-lap the rail elements if required by traffic phasing.  Field drill holes for special details.  Field punching holes is allowed.  Attach terminal sections, when required, to the ends of each installation and lap on the face of the rail.

Install shop curve guardrail in accordance with the plans.

Posts may be power driven, or set by hand.  Protect the top of steel posts by a suitable driving cap if power driven.  If set by hand, dig post holes to the depth and at the locations shown in the plans.  Thoroughly ram the bottom of the post holes so that the posts will have a stable foundation.  Set the posts plumb and accurately space and line.  Backfill the post holes in 6" layers with suitable material and thoroughly compact.

Where rock interferes with the proper installation of the post, excavate a shaft in the rock at least 9" wide, parallel to the roadway, by 23" long, perpendicular to the roadway and 24" deep.  Place the post against the roadside edge of the shaft and fill in behind the post with Class VI select material, up to the top elevation of the rock.  Fill the remainder of the hole with earth material.  Where timber posts are to be driven in fill slopes 1.5:1 or steeper and the fill height is 15 ft or more, auger a 6" diameter pilot hole to the full depth of the post before driving.

Where steel posts are required to be installed at box culverts, weld the post to the anchor plate, cut off and align in accordance with the details shown in the plans or as directed.

Use the same type of guardrail posts and offset blocks throughout the project unless otherwise directed or detailed in the plans.

After galvanized guardrail has been erected, repair damaged coating in accordance with Article 1076-7.

When guardrail is being constructed near traffic, conduct operations to constitute the least hazard to the public.  Schedule and conduct operations to construct and complete each individual continuous guardrail installation in the least possible time.

Do not begin work on any section of new guardrail until preparations are made to fully complete the installation of the section as a continuous operation.  Once work begins on a section, pursue the work to its completion unless inclement weather or other conditions beyond the control of the Contractor interfere with the work.  Begin attachment of the rail elements at the approach end of the guardrail and continue in the same direction as the movement of traffic.

When directed, install guardrail posts and blocks at locations that are in addition to those required by the plans.

Install tubular triple corrugated steel beam guardrail on concrete bridges or driven posts or at locations shown in the plans in accordance with the details shown in the plans and as directed.  Where the tubular triple corrugated steel beam guardrail is to be mounted on concrete, use steel posts, weld the post to the anchor plate, cut off and align in accordance with the details shown in the plans or as directed.

### 862-4	GUARDRAIL DELINEATORS

Use any of the several alternate delineator types for guardrail shown in the plans, but only one delineator type for guardrail at any one time throughout the project.

The delineators consist of a reflector and base or casing.  Attach the delineator to the guardrail as shown in the plans.  Only one attachment position will be permitted throughout the project length.

Position delineators perpendicular to the centerline of the road.  Use yellow delineators in the median and on the left side of one-way ramps, loops or other one-way facilities.  Use crystal delineators on the right side of divided highways, ramps, loops and all other one-way or 
two-way facilities.  In all cases, the color of the delineator shall supplement the color of the adjacent edgelines.

### 862-5	TEMPORARY GUARDRAIL

Temporary guardrail may be reused if it is in satisfactory condition.  After temporary guardrail is no longer needed, it becomes the property of the Contractor.  Remove the temporary guardrail from the project.

### 862-6	MEASUREMENT AND PAYMENT

Steel Beam Guardrail will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Steel Beam Guardrail, Shop Curved will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Steel Beam Guardrail, Double Faced will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Triple Corrugated Steel Beam Guardrail will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

20" Tubular Triple Corrugated Steel Beam Guardrail will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Temporary Steel Beam, Guardrail will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Temporary Steel Beam Guardrail, Shop Curved will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Temporary Steel Beam Guardrail, Double Faced will be measured and paid in linear feet of guardrail that has been satisfactorily completed and accepted exclusive of that length of guardrail that is within the pay limits of guardrail anchors.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.

Steel Beam Guardrail Terminal Section and Temporary Steel Beam Guardrail Terminal Sections will be measured and paid in units of each completed and accepted, exclusive of terminal sections that are within the pay limits of guardrail anchors.

Triple Corrugated Steel Beam Guardrail Terminal Sections will be measured and paid in units of each completed and accepted, exclusive of terminal sections that are within the pay limits of guardrail anchors.

Guardrail Anchor Units, Type ____ and Temporary Guardrail Anchor Units Type ____ will be measured and paid as units of each completed and accepted.  No separate measurement will be made of any rail, terminal sections, posts, offset blocks, concrete, hardware or any other components of the completed unit that are within the pay limits shown in the plans for the unit as all such components will be considered to be part of the unit.

W-TR Steel Beam Guardrail Transition Sections will be measured and paid in units of each completed and accepted.

Additional Guardrail Posts will be measured and paid in units of each for additional posts required but not shown in the plans.

There will be no measurement or payment made for guardrail delineators or guardrail end delineation as they are incidental to the other pay items in this section.

Such price and payment includes, but is not limited to, furnishing and erecting posts, offset blocks, rail, terminal sections, miscellaneous hardware and all other materials; field curving and shop curving of the rail; removing temporary guardrail; excavation; furnishing and installing additional guardrail posts and additional offset blocks; backfilling; fabrication; welding; galvanizing; and furnishing and installing guardrail delineators and end delineation.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Steel Beam Guardrail |  | Linear Foot |
| Steel Beam Guardrail, Shop Curved |  | Linear Foot |
| Steel Beam Guardrail, Double Faced |  | Linear Foot |
| Triple Corrugated Steel Beam Guardrail |  | Linear Foot |
| 20" Tubular Triple Corrugated Steel Beam Guardrail |  | Linear Foot |
| Temporary Steel Beam Guardrail |  | Linear Foot |
| Temporary Steel Beam Guardrail, Shop Curved |  | Linear Foot |
| Temporary Steel Beam Guardrail, Double Faced |  | Linear Foot |
| Temporary Guardrail Anchor Units, Type ____ |  | Each |
| Temporary Steel Beam Guardrail Terminal Sections |  | Each |
| Steel Beam Guardrail Terminal Sections |  | Each |
| Triple Corrugated Steel Beam Guardrail Terminal Sections |  | Each |
| Guardrail Anchor Units, Type ____ |  | Each |
| W-TR Steel Beam Guardrail Transition Sections |  | Each |
| Additional Guardrail Posts |  | Each |

## SECTION 863

REMOVE EXISTING GUARDRAIL AND GUIDERAIL

863-1	GENERAL

Dismantle, remove and dispose of existing guardrail, guiderail and anchors of any type at locations shown in the plans or established by the Engineer.

### 863-2	CONSTRUCTION METHODS

Remove guardrail, guiderail and posts beginning at the trailing end and continuing towards the approach end.  Remove the posts immediately after the rail or cable is removed.  Complete post removal so that no posts without rail or cable attached are present at the end of any day’s operations.  Exercise care not to damage adjoining structures or other appurtenances.  Fill any void created by post or anchor removal and repair all damages.  All guardrail, guiderail and components removed are the property of the Contractor.

### 863-3	MEASUREMENT AND PAYMENT

Remove Existing Guardrail and Remove Existing Guiderail will be measured and paid in linear feet of guardrail or guiderail that has been satisfactorily removed.  Measurement will be made to the nearest 1.0 foot from center to center of the outermost post or end shoe center bolt in the length of the guardrail or guiderail being removed.  Measurement will be made before removing the guardrail or guiderail.

The work to fill any void or fix all damage created by post or anchor removal is incidental to the work of this section.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Remove Existing Guardrail |  | Linear Foot |
| Remove Existing Guiderail |  | Linear Foot |

## SECTION 864

REMOVE AND RESET EXISTING GUARDRAIL AND GUIDERAIL

864-1	GENERAL

Remove and reset existing guardrail, guiderail and anchors of any type at locations shown in the plans and the contract.

### 864-2	CONSTRUCTION METHODS

Exercise care not to damage adjoining structures or other appurtenances.  Fill any void created by post or anchor removal and repair all damage at no cost to the Department.  Reset existing guardrail and guiderail in accordance with Articles 862-3 and 865-3.  Reset guardrail and guiderail in a condition that is equal to or better than the condition that exists before the guardrail and guiderail is removed.  Replace any of the guardrail and guiderail components unnecessarily damaged.

### 864-3	MEASUREMENT AND PAYMENT

Remove and Reset Existing Guardrail will be measured and paid in linear feet of guardrail and anchors that has been removed, reset and accepted.  Measurement will be made after the guardrail has been reset.

Remove and Reset Existing Guiderail will be measured and paid in linear feet of guiderail and anchors that has been removed, reset and accepted.  Measurement will be made after the guiderail has been reset.

Such price will include, but is not limited to, removing and resetting the guardrail, guiderail and anchors and for furnishing all equipment, labor and incidentals necessary to complete the work.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Remove and Reset Existing Guardrail |  | Linear Foot |
| Remove and Reset Existing Guiderail |  | Linear Foot |

## SECTION 865

CABLE GUIDERAIL

865-1	DESCRIPTION

Construct cable guiderail in accordance with the contract and at the locations designated in the plans or as directed.  Install additional double faced cable guiderail posts without cable at median hazards as shown in Roadway Standard Drawings.

### 865-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Hardware |  | 1046-4 |
| Portland Cement Concrete, Class A |  | 1000 |
| Posts |  | 1046-3 |
| Precast Concrete Anchors |  | 1077 |
| Rail Elements |  | 1046-2 |
| Select Material, Class VI |  | 1016 |

Manufacture cable in accordance with AASHTO M 30, Type I, Class A.  The cable shall be pre-inspected at the producer’s facility before shipment.

Additional guiderail posts shall be double faced guiderail intermediate posts.

### 865-3	CONSTRUCTION METHODS

Erect the rail elements to produce a smooth continuous rail paralleling the line and grade of the highway surface or as shown in the plans.

Posts may be power driven or set by hand.  Protect the top of steel posts by a suitable driving cap if power driven.  If set by hand, dig post holes to the depth and at the locations shown in the plans.  Thoroughly ram the bottom of the post holes so that the posts will have a stable foundation.  Set the posts plumb and accurately space and align.  Backfill the post holes in 6" layers with suitable material and thoroughly compact by tamping or puddling.

Where rock interferes with the proper installation of the post, excavate a shaft in the rock at least 9" wide, parallel to the roadway, by 23" long, perpendicular to the roadway, and 24" deep.  Place the post against the roadside edge of the shaft and fill in behind the post with Class VI select material, up to the top elevation of the rock.  Fill the remainder of the hole with earth material.  Where timber posts are to be driven in fill slopes 1.5:1 or steeper and the fill height is 15 ft or more, auger a 6" diameter pilot hole to the full depth of the post before driving.

When guiderail is being constructed near traffic, conduct operations to constitute the least hazard to the public.  Schedule and conduct operations to construct and complete each individual continuous guiderail installation in the least possible time.

Do not begin work on any section of new guiderail until preparations are made to fully complete the installation of the section as a continuous operation.  Once work begins on a section, pursue the work to its completion unless inclement weather or other conditions beyond the control of the Contractor interfere with the work.  Begin attachment of the cable elements at the approach end of the guiderail and continue in the same direction as the movement of traffic.

### 865-4	MEASUREMENT AND PAYMENT

Cable Guiderail will be measured and paid in linear feet of guiderail that has been satisfactorily completed and accepted exclusive of that length of guiderail that is within the pay limits of guiderail anchors.  Measurement will be made from center to center of the outermost post in the length of guiderail being measured.  Such price will include, but is not limited to, furnishing and erecting posts, cable, miscellaneous hardware, concrete, delineators and all incidentals necessary to complete the work.

Double Faced Cable Guiderail will be measured and paid in linear feet of guiderail that has been satisfactorily completed and accepted exclusive of that length of guiderail that is within the pay limits of guiderail anchors.  Measurement will be made from center to center of the outermost post in the length of guiderail. Such price will include, but is not limited to, furnishing and erecting posts, cable, miscellaneous hardware, concrete, delineators and all incidentals necessary to complete the work.

Cable Guiderail Anchor Units will be measured and paid in units of each completed and accepted.

Additional Guiderail Posts will be measured and paid in units of each completed and accepted.

No separate measurement will be made of any cable, posts, concrete, hardware or any other components of the completed anchor units that are within the pay limits shown in the plans.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Cable Guiderail |  | Linear Foot |
| Double Faced Cable Guiderail |  | Linear Foot |
| Cable Guiderail Anchor Units |  | Each |
| Additional Guiderail Posts |  | Each |

## SECTION 866

FENCE

866-1	DESCRIPTION

Furnish and erect woven wire, chain link and barbed wire fence with gates in conformity with the details shown in the plans and at locations as shown in the plans.

### 866-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Barbed Wire |  | 1050-4 |
| Chain Link Fabric |  | 1050-6 |
| Fence Materials |  | 1050-1 |
| Fittings and Accessories |  | 1050-7 |
| Metal Posts and Rails |  | 1050-3 |
| Organic Zinc Repair Paint |  | 1080-9 |
| Timber Posts and Braces |  | 1050-2 |
| Woven Wire |  | 1050-5 |

Use Class B concrete for anchors.  Instead of Class B concrete, pre-mixed commercially bagged dry concrete mix may be used if the concrete meets the minimum strength requirements for Class B concrete when mixed with the quantity of water shown on the instructions printed on the bag.

### 866-3	CONSTRUCTION METHODS

- Clearing and Grubbing

Only clear the ground that is necessary to erect a clear fence line.  Clearing includes satisfactory removal and disposal of all trees, brush, stumps, existing fence or other objectionable material.  Erect the fence to conform to the general contour of the ground.  Place the bottom of the fabric or wire no more than 6" above the natural ground, except where the Engineer directs that ditches and depressions are to be spanned by using extra length posts in conjunction with additional barbed wire installed between the bottom of the fence wire or fabric and the ground surface.  Grade along the fence line to meet the above requirement such that no obstructions to proper drainage are created.

- Setting Posts and Braces

Set and maintain all posts in a vertical position.  Line posts may be hand set or set with a post driver.  Thoroughly tamp all backfilled material if hand set.  If power driven, wood posts may be sharpened to a dull point.  Remove and replace posts that are damaged by power driving.

Set posts in concrete anchors to maintain the position and alignment of the post when required in the plans or where dictated by soil conditions.  Forms are not required for the concrete.  Trowel the top of the concrete to a smooth finish and slope to drain away from the post.  The concrete anchors require at least a 3 day curing period before any load is placed on the post.

Instead of setting roll formed steel line posts in concrete, such posts may be driven provided they are not part of a line brace assembly.  Drive the posts at least 3 ft into the ground.  Provide adequate protection to the post tops to prevent damage from the driving operations.  Repair damage to the zinc coating in accordance with Article 1076-7.  Set posts in concrete anchors where soil conditions are such that the posts cannot be driven without deformation, or where soils are encountered that does not provide adequate 
in-ground stability.

Where rock or concrete pavement or slabs are encountered within the required depth where fence posts are to be erected, drill a hole in the rock or concrete of a diameter slightly larger than the largest dimension of the post in the rock or concrete and grout in the post.  The depth of post embedment shown in the plans will not be required and the post may be shortened as necessary, provided the post is embedded within the rock or concrete pavement or slab to a minimum depth of 12".

Do not fabricate extra length posts by welding short sections of posts together.

Place line braces at the end of each roll or piece of woven wire.

Do not use pieces of woven wire fabric less than 100 ft in length, unless otherwise directed.  When the use of short pieces of woven wire is permitted, furnish and install the additional required brace posts and braces.  Approved splicing sleeves may be used instead of providing such brace posts and braces.

Set approved sleeves in retaining wall in accordance with the details in the plans.  After the posts have been set, fill sleeves with grout.

- Installing Fabric and Wire

  - Chain Link Fence

Attach chain link fabric to tubular end, gate, corner or brace posts with stretcher bars and stretcher bar bands as shown in the plan.  Fasten the fabric to line posts and to top and brace rails with wire fasteners spaced and wound as shown in the plans.  Fasten the fabric to the tension wire by hog rings spaced at 24" intervals or weave the tension wire through the fabric.  Make hog ring ties at fabric joints with the hog ring passing completely around the fabric joint.

Place chain link fabric by securing or fastening on end and applying sufficient tension to remove all slack before making permanent attachments elsewhere.  Apply the tension for stretching by mechanical fence stretchers designed for this purpose.

Connect rolls and pieces of chain link fabric to each other by field weaving provided that such weaving is identical in appearance and strength as the machine weaving done at the factory.

Attach barbed wire used in conjunction with chain link fabric, to the post by eyebolt or by a tie wire passing through holes drilled in the metal post to prevent any vertical movement of the barbed wire.  Wrap the ends and beginnings of strands around the post twice and securely fasten by winding the end around the wire near the post.  Splice barbed wire only at posts.

Install additional barbed wire when shown in the plans or where directed.

  - Woven Wire Fence

Stretch woven wire fabric taut and securely attach to each post with one or more staples in each line of wire.  Use as many staples as required to firmly secure the wire at the location and elevation required by the plans.  When woven wire is attached to metal posts, use at least 5 clips at each post to fasten the individual strands of wire to the post except where wrapping of the strand around the post is required.  Stretch with an approved stretcher that will produce equal tension in each line of wire.

At each end or gate post, at the center post in each line brace and at corner posts except as otherwise shown in the plans, cut out all vertical strands of wire and wrap each horizontal strand of wire around the post and securely fasten by winding the end around the strand of wire near the post.

Do not splice fabric between the posts of a brace post assembly.  Do not splice between other posts, unless the splicing sleeves are approved.

Pull woven wire taut and securely attach to each post by methods described for woven wire when used in conjunction with woven wire fabric.  Do not splice woven wire between posts.

Install additional woven wire as shown in the plans or where directed.

  - Barbed Wire Fence

Install barbed wire fence in accordance with the plans and as directed.

Pull barbed wire taut and securely attach to each post by methods described for woven wire.  Do not splice barbed wire between posts.

### 866-4	MEASUREMENT AND PAYMENT

Woven Wire Fence, __" Fabric will be measured and paid in linear feet of fence, measured in place from center of each post or gate post to center of end post or gate post exclusive of gate sections, that has been completed and accepted.

Chain Link Fence, __" Fabric will be measured and paid in linear feet, of fence measured in place from center of each post or gate post to center of end post or gate post exclusive of gate sections, that has been completed and accepted.

____ Strand Barbed Wire Fence with Posts will be measured and paid in linear feet of fence measured in place from center of each post or gate post to center of end post or gate post exclusive of gate sections, that has been completed and accepted.  All posts used for the barbed wire fence are included in the price of the barbed wire fence and will not be paid separately.

__" Timber Fence Posts, ____ will be measured and paid in units of each for the several sizes and kinds of posts installed on the project, including timber line posts, brace posts, gate posts and posts erected as barriers at driveways and entrances.  The actual length of timber posts in linear feet of variable length and extra length posts shall be measured as placed and converted to an equivalent number of standard length posts of the same size for which a pay item has been established.  In converting to equivalent numbers of standard length posts, any fractional portion of a post remaining from the division of a total number of linear feet by a standard post length shall be considered as equal to one post.  Where the Contractor has elected to use pieces of woven wire shorter than 100 ft in length, as permitted by Subarticle 866-3(B), on the condition that he furnish and install at no additional cost to the Department line braces at the ends of short pieces, timber fence posts shall include the number of line posts made unnecessary by such line braces but shall exclude the posts used in the line braces.

Metal Line Posts for __" Chain Link Fence will be measured and paid in units of each for the several sizes and kinds of posts actually installed on the project.  For extra length metal posts, the actual length of post in place in excess of the standard pay length for each post shall be measured in linear feet, and half of such length shall be converted to an equivalent number of standard length posts of the same size for which a pay item has been established.  In converting to equivalent numbers of standard length posts, any fractional portion of a post remaining from the division of a total number of linear feet by a standard post length shall be considered as equal to one post.

Metal Terminal Posts for __" Chain Link Fence will be measured and paid in units of each for all end, corner and brace posts installed on the project.

Metal Gate Posts for __" Chain Link Fence, Double Gate will be measured and paid in units of each for gateposts installed on the project.

Metal Gate Posts for __" Chain Link Fence, Single Gate will be measured and paid in units of each for gate posts installed on the project.

Double Gates, __High, __Wide, __ Opening will be measured and paid in units of each for the number of gates actually erected on the project.  Double gates will be measured as one gate.

Single Gates, __ High, __Wide, __ Opening will be measured and paid in units of each for the number of gates actually erected on the project.

Additional Barbed Wire will be measured and paid in linear feet of wire installed in the work, complete and in place.  Measurement of additional barbed wire will be made along each strand after the installation has been completed.  No measurement will be made of any wraps, nor will measurement be made of the upper or lower continuous strand of barbed wire that is erected as part of woven wire fence.

Setting sleeves in retaining wall will not be paid as such work is incidental to the other pay items in this specification.

Work includes, but is not limited to, clearing and grading; and furnishing and installing fence fabric, barbed wire, staples, tie wires, stretcher bars, top rails, tension wire, posts and post braces, concrete, gates, fittings and any other materials, furnishing and installing sleeves in retaining walls and filling sleeves upon setting posts.

When the use of short pieces of woven wire is permitted, furnish and install the additional required brace posts and braces at no additional cost to the Department.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Woven Wire Fence, __" Fabric |  | Linear Foot |
| Chain Link Fence, __" Fabric |  | Linear Foot |
| ____ Strand Barbed Wire Fence with Posts |  | Linear Foot |
| __" Timber Fence Posts, __' Long |  | Each |
| Metal Line Posts for __" Chain Link Fence |  | Each |
| Metal Terminal Posts for __" Chain Link Fence |  | Each |
| Metal Gate Posts for __" Chain Link Fence, Double Gate |  | Each |
| Metal Gate Posts for __" Chain Link Fence, Single Gate |  | Each |
| Double Gates, __ High, __ Wide, __ Opening |  | Each |
| Single Gates, __ High, __ Wide, __ Opening |  | Each |
| Additional Barbed Wire |  | Linear Foot |

## SECTION 867

FENCE RESET

867-1	DESCRIPTION

Remove and reset existing fences of various types to the locations indicated in the plans or where directed.

### 867-2	CONSTRUCTION METHODS

Reset the fence in a condition that is equal to or better than before the fence is removed.  Replace any of the fence components unnecessarily damaged by the Contractor’s forces.  Fill any void created by fence removal.

The Contractor will be responsible for damage caused by livestock escaping or entering the existing fenced area through the negligence of his forces.

If the owner of the fence desires to repair, rebuild or renew any parts of the fence and agrees to furnish the materials without cost to the Contractor, then repair, rebuild, renew and reset such fence using the material furnished by the owner at no additional cost to the owner or the Department.

### 867-3	MEASUREMENT AND PAYMENT

____ Fence Reset will be measured and paid in the linear feet of fence that has been acceptably reset.  Measurement will be made along the fence after it has been reset from center of end post to center of end post.  Such price includes, but is not limited to, removing, hauling and re-erecting the existing fence; and furnishing and installing any fence components unnecessarily damaged by the Contractor's forces.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| ____ Fence Reset |  | Linear Foot |

## SECTION 869

RELAPPING GUARDRAIL

869-1	DESCRIPTION

Relap either existing or recently installed guardrail in accordance with the contract and where directed.

### 869-2	CONSTRUCTION METHODS

Where required by the traffic phasing, at locations shown in the plans, or where directed, relap guardrail to conform to the required traffic pattern.  Complete all required relapping of guardrail and have it inspected before shifting traffic into a new traffic pattern.  All guardrail shall be lapped in the direction of traffic before placing traffic next to the guardrail.

### 869-3	MEASUREMENT AND PAYMENT

Relapping Guardrail will be measured and paid in linear feet of guardrail that has been satisfactorily relapped and accepted.  Measurement will be made from center to center of the outermost post in the length of guardrail being measured.  Such price includes, but is not limited to, providing all necessary labor, tools, equipment and materials necessary to acceptably relap the guardrail.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Relapping Guardrail |  | Linear Foot |

## SECTION 876

RIP RAP

876-1	DESCRIPTION

Furnish and place rip rap and, if necessary, filtration geotextiles in accordance with the contract and as directed.

### 876-2	MATERIALS

Refer to Division 10.

| Item |  | Section |
| --- | --- | --- |
| Geotextile for Drainage, Type 2 |  | 1056 |
| Plain Rip Rap |  | 1042 |

Provide Type 2 geotextile for filtration geotextiles and plain rip rap classes in accordance with the contract.

### 876-3	PLAIN RIP RAP

Grade locations for rip rap as shown in the plans.  Use filtration geotextiles under rip rap when shown in the plans and as directed.  Do not leave geotextiles exposed for more than 7 days before covering with rip rap.  Place filtration geotextiles on surfaces free of obstructions, debris and soft pockets.

Overlap adjacent geotextiles at least 18" in the downhill and downstream direction to prevent flow from lifting the edge of the top geotextile.  Place filtration geotextiles in slight tension free of kinks, folds, wrinkles or creases.  Use wire staples or anchor pins as needed to hold geotextiles in place until covered.  Do not displace or damage filtration geotextiles while placing rip rap.  Replace any damaged geotextiles to the satisfaction of the Engineer.

For rip rap at pipe outlets, place rip rap immediately after installing pipes.  When rip rap is required for channel changes and drainage ditches, place rip rap before diverting water into channels and ditches.

Place rip rap such that the smaller stones are uniformly distributed throughout rip rap.  Install rip rap with mechanical methods and if necessary, by hand to form a well-graded, dense and neat layer of rip rap.

### 876-4	MEASUREMENT AND PAYMENT

Rip Rap, Class ____ will be measured and paid in tons.  Plain rip rap will be measured by weighing rip rap in trucks in accordance with 106-7.

Geotextile  for Drainage will be measured and paid in square yards.  Filtration geotextiles will be measured along the ground surface as the square yards of exposed geotextiles before placing rip rap.  No measurement will be made for overlapping geotextiles.

The contract unit prices for Rip Rap, Class ____ and Geotextile for Drainage will be full compensation for providing, transporting and placing rip rap, filtration geotextiles, wire staples and anchor pins.

Payment will be made under:

| Pay Item |  | Pay Unit |
| --- | --- | --- |
| Rip Rap, Class ____ |  | Ton |
| Geotextile for Drainage |  | Square Yard |