## NOTIFICATION OF WORK (Litter and Debris Pickup):

|  |  |  |
| --- | --- | --- |
| (9-14-10) |  | SPD 01-400 |

The Department will notify the Contractor when to begin a cycle and on which routes (maps) Litter and Debris Pickup is to be performed. It is anticipated that the cycles will be evenly distributed throughout the life of the contract. The Contractor will have 10 working days to commence operations after notification has been given by the Engineer. The Contractor shall give the Engineer 48 hours advance notice before commencing work within the 10 working day notification period.

The Department may notify the Contractor of additional work to be performed on any road which is one mile in length or greater. The Contractor shall have 10 working days to commence operations after notification has been given by the Engineer. Requested work may include any road in the county.