## PROSECUTION AND PROGRESS:

|  |  |  |
| --- | --- | --- |
|  (3-16-10)(Rev. 1-16-24) | 108 | SPD 1-700 |

The Contractor shall pursue the work diligently with workmen in sufficient numbers, abilities, and supervision, and with equipment, materials, and methods as may be required to complete the work described in the contract by the completion date and in accordance with the *Standard Specifications.*

The Contractor's operations are restricted to daylight hours. No work may be performed on Sundays and legal State holidays, unless otherwise approved by the Engineer. Work shall only be performed when weather and visibility conditions allow safe operations.