MOBILIZATION (Each):

| (4-08-09)(Rev. 1-16-24) | 800 | SPD 08-150 |
| --- | --- | --- |

Revise the Standard Specifications as follows:

Page 8-1, Article 800-1 Description, first paragraph, add the following:

Each mobilization is restricted to 120 work days from the time of notification to completion.

Page 8-1, Article 800-2 Measurement and Payment, replace the first paragraph with the following:

Mobilization will be paid as the contract price per each mobilization.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| Mobilization | Each |