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No in-water work, with the exception of pulling piles, will be allowed from March 15 through September 30 of any year.  Turbidity curtains shall be deployed for pulling piles from February 15 through September 30.

