QUALITY MANAGEMENT SYSTEM FOR ASPHALT PAVEMENTS (Maintenance Version):

| (04-01-2017)(Rev 05-15-2018) | SPI 6-15 |
| --- | --- |

(F.O.B. Annual Needs Asphalt, Subdivision and Encroachment Agreement Asphalt Pavements)

Description

Produce, supply, and construct asphalt mixtures and pavements in accordance with a quality management system as described herein.  Perform all quality control (QC) activities in accordance with the Department’s Asphalt Quality Management System (QMS) Manual as modified herein.

In lieu of providing quality control in accordance with these provisions, the supplier may provide quality control for the applicable mix type as described in the Asphalt Quality Management System (QMS) Manual and Section 609 of the NCDOT Standard Specifications for Roads and Structures in effect on the date of contract advertisement.    In addition, Certification of Pavement Conformance, as detailed in Item 2.0 (B) below, is a requirement.

The producer will be permitted to operate under either of the quality management systems detailed above and may switch from one system to another provided the minimum sampling frequency is maintained and the appropriate Department’s Materials and Tests Unit Pavement Specialist is notified in advance.

Description of Responsibilities

(A)	Quality Control

Provide and conduct a QC program in accordance with Item 5 “Contractor’s Quality Control System” herein.  A QC program is defined as all activities required to meet all requirements of the specifications, including mix design, process control inspection, plant and equipment calibration, sampling and testing, and necessary adjustments in the process that are related to production, transportation and placement of a pavement.  Complete and provide to the Engineer Form QMS-MV1 detailing the companies and/or individuals responsible for each component of the QC program.

(B)	Quality Control Certification of Pavement Conformance

Prior to project acceptance, complete and provide Form QMS-MV2 to the Engineer to certify that asphalt was constructed in accordance with the approved plans, this provision and Section 610 of the Standard Specifications.  Certification of pavement conformance is project specific and may be performed by either an engineer licensed in the State of North Carolina with expertise in asphalt testing and placement procedures or a NCDOT certified QMS Level II Plant Technician.

Include all QC test reports associated with the production, placement and compaction of the asphalt with the certification document.  Compile the test results for each day’s production to a project separately.  QC laboratory test data may be representative of asphalt produced to multiple projects provided the minimum testing frequency is maintained.  Provide measurements and documentation to substantiate the constructed pavement width, thickness and cross-section is that detailed in the approved plans.

Asphalt which does not conform to the approved plans or Specifications shall be furnished to the Project Engineer for evaluation prior to certification of pavement conformance.  Additional testing to determine suitability of this asphalt may be required.  Note in a summary and attach to the certification all asphalt test results that do not meet Specifications.  Include Project Engineer’s directives; additional test results, if applicable; corrective measures; and final action.

Certification of pavement conformance does not relieve the appropriate company(ies) from the responsibility of performing any pavement maintenance or corrective measures necessary prior to acceptance of the project.

Certification of pavement conformance is not required for F.O.B. annual needs asphalt.

(C)	Quality Assurance

The Department will conduct a quality assurance program in accordance with Item 10 “Quality Assurance”.  A quality assurance (QA) program is defined as all activities, including inspection, sampling, and testing related to determining that the quality of the mixture and/or completed pavement conforms to specification requirements.

Mix Design/Job Mix Formula Requirements

Comply with Article 610-3 of the Standard Specifications and the revisions herein in effect on the date of advertisement.

Field Verification of Mixture and Job Mix Formula Adjustments

Conduct field verification of the mix at each plant within 45 calendar days prior to initial production of each mix design, when required by the Allowable Mix Adjustment Policy and when directed as deemed necessary.  Provide mix verification results to the appropriate Pavement Specialist and to individual certifying mix conformance.

Field verification testing consists of performing a minimum of one full test series on mix sampled and tested in accordance with Item 5.0(C)(2), “Required Sampling and Testing Frequencies”.  Mix obtained from NCDOT or non-NCDOT work may be used for this purpose provided it is sampled, tested, and the test data handled in accordance with the Asphalt QMS Manual as modified herein.

Obtain the mix verification sample and split in accordance with the Asphalt QMS Manual.  Do not begin normal plant production until all field verification test results have been completed and the mix has been satisfactorily verified by a QMS Level II QC Plant Technician or the appropriate Pavement Specialist. Verification is considered satisfactory when all volumetric properties except %Gmm@Nini are within the applicable mix design criteria and the gradation, binder content, and %Gmm@Nini are within the individual control limits for the mix type being produced as specified in Table 609-1 of the Standard Specifications.

In addition to the required sampling and testing for field verification, perform all preliminary inspections and plant calibrations as outlined in the Asphalt QMS Manual.

Retain records of these calibrations and mix verification tests, including gyratory compactor printouts, at the QC laboratory.  In addition, furnish copies of the mix verification tests, including gyratory compactor printouts, to the NCDOT Regional Laboratory and individual certifying pavement conformance.

Conduct the initial mix verification of all new mix designs with the plant set up to produce the aggregate blend and binder content in accordance with the initially approved JMF.  If the Contractor or the Engineer determines from QC test results conducted during mix verification that adjustments to the JMF are necessary to achieve specified mix properties, adjustments to the JMF may be made within tolerances permitted by specifications for the mix type being produced, subject to approval.  No reduction of asphalt binder content will be made when the average production VMA computes below the minimum specification requirement.  All JMF adjustments will be approved by the Engineer and documented in writing.

Failure by the Contractor to fully comply with the above mix verification requirements will result in immediate production stoppage by the Engineer.  Do not resume normal production until all mix verification sampling and testing, calibrations, and plant inspections have been performed and approved.  Any mix produced that is not verified may be assessed a price reduction at the Engineer’s discretion in addition to any reduction in pay due to mix or density deficiencies.

Contractor’s Quality Control System

(A)	Personnel Requirements

Obtain all certifications in accordance with the Department’s QMS Asphalt Technician Certification Program as outlined in the Asphalt QMS Manual.  Provide a certified QMS Asphalt Plant Technician or QMS Asphalt Mix Sampling Technician at each plant site at all times during production of material for the project, excluding F.O.B. annual needs asphalt.  Perform all QC operations and activities, testing, and data analysis by or under the direct supervision of a certified QMS Asphalt Plant Technician.  Sampling and data posting may be performed by or under the direct supervision of a certified QMS Asphalt Mix Sampling Technician or QMS Asphalt Plant Technician.

Absences of the QMS Asphalt Plant Technician or QMS Asphalt Mix Sampling Technician, other than those for normal breaks and emergencies, shall be pre-approved by the appropriate Pavement Specialist or his designated representative, excluding F.O.B. annual needs asphalt.  Any extended absence of the Technician that has not been approved will result in immediate suspension of production by the Engineer.  All mix produced during this absence will be accepted in accordance with Article 105-3 of the Standard Specifications.

Have readily available a certified QMS Asphalt Plant Technician Level II to consult for any necessary adjustments in the mix QC process.  The Level II Technician may serve in a dual capacity and fulfill the Level I Technician or Asphalt Mix Sampling Technician requirements specified above.

Provide a certified QMS Roadway Technician with each paving operation at all times during placement of asphalt, F.O.B. annual needs asphalt excluded.  This person is responsible for monitoring all roadway paving operations and directly supervising all QC processes and activities, to include stopping production or implementing corrective measures when warranted.  The QMS Roadway Technician is also responsible for monitoring density test results and proceeding on limited production if required.  Provide a certified QMS Density Gauge Operator when density control is being used.

Post in the QC laboratory an organizational chart, including names, telephone numbers and current certification numbers of all personnel responsible for the QC program while asphalt paving work is in progress.

(B)	Field Laboratory Requirements

Perform all QC testing at a Department certified laboratory, meeting the requirements of Section 7.2 of the Asphalt QMS Manual, unless otherwise approved.  The laboratory may be located either at the plant facility or off-site.

Provide testing equipment meeting the requirements of the test methods as outlined in the Asphalt QMS Manual.  Provide equipment that is properly calibrated and maintained.  Allow all measuring and testing devices to be inspected to confirm both calibration and condition.  If at any time the Engineer determines that the equipment is not operating properly or is not within the dimensions or calibration described in the applicable test method, the Engineer may stop production until corrective action is taken.  Maintain and have available a record of all calibration results at the laboratory.

(C)	Plant Mix Quality Control

(1)	General

Include in the QC process the preliminary inspections, plant calibrations and field verification of the mix and JMF in accordance with the Asphalt QMS Manual.  Perform additional sampling and testing when conditions dictate. Log all samples taken on forms provided by the Department.  Split and retain all samples taken in accordance with the Asphalt QMS Manual.  Provide documentation as required in Item 9.0(C), “Documentation (Records)”.  Identify any additional QC samples taken and tested at times other than the regularly scheduled samples or directed samples which take the place of regularly scheduled as process control samples on the appropriate forms.  Process control test results are not required to be reported to the Department.

Retain the untested split portion of QC aggregate and mix samples for

7 calendar days at the QC laboratory site, commencing the day the samples are tested. Permission for disposal may be given by QA personnel prior to these minimum storage periods.  Retain the split portion of the QC mix verification and referee mix samples until either procured by or permission for disposal is given by QA personnel.  Store all retained samples in a dry and protected location.

(2)	Required Sampling and Testing Frequencies:

For projects or contracts where the specified quantity of an asphalt concrete mix type is 100 tons or more, maintain minimum test frequencies as established in Item 6.0.  Complete all tests within 4 calendar days of the time the sample is taken.  Should the specified tests not be completed within the required time frame, cease production at that point until such time the tests are completed.  Provide all test data to the appropriate Pavement Specialist and individual certifying pavement conformance within one calendar day of the results being known.

Should the Contractor’s testing frequency fail to meet the minimum frequency requirements as specified, all mix without the specified test representation will be considered unacceptable until samples are recovered from the constructed pavement and the appropriate testing is performed.  Upon evaluation of the test results, the pavement will be accepted in accordance with Article 105-3 of the Standard Specifications.

If desired, innovative equipment or techniques not addressed by these specifications to produce or monitor the production of mix may be used, subject to approval.

Quality Control Minimum Sampling and Testing Schedule

Sample and test the completed mixture from each mix design used at each plant at the minimum frequency detailed below.  Include in the production increment all mix being produced under this provision, excluding F.O.B annual needs asphalt.  If the daily production quantity is less than 100 tons a sample is not required.

| Daily Production - Tons | Number of Samples per day |
| --- | --- |
| 100 - 750 | 1 |
| 750 - 1500+ | 1 per each additional 750 tons |

Sample and test the completed F.O.B. annual needs asphalt mixture at a minimum frequency of one partial test series per quarter for each mix design produced during that quarter, beginning January of each year, and/or when directed by QA personnel.  Obtain the sample from the actual asphalt being supplied for F.O.B. annual needs asphalt.  QMS test results may be used for F.O.B. quarterly tests for same mix type and if tested in the same quarter with proper documentation that references the F.O.B. annual needs asphalt.  A separate file shall be maintained representing all F.O.B. asphalt.

Using the QMS Form QC-1, send all tonnage information to the appropriate Pavement Specialist by the beginning of the next work day, not to exceed one (1) calendar day.

Obtain a sample, within the increment specified above, at a location determined by the QMS Asphalt Plant Technician or QMS Asphalt Mix Sampling Technician.  Acquire the sample in accordance with the Asphalt QMS Manual, excluding the random sampling procedures.    A split sample is required.

Perform a partial test series on each sample within the specified increment.  Using the QMS Form QC-1, provide test results to the appropriate Pavement Specialist and the individual certifying pavement conformance within one calendar day after the test results are known.

Partial test series will consist of Items A, B, and C detailed below:

(A)	Binder Content, % (Contractor may select either option below):

(1)	Ignition Furnace (NCDOT-T-308)

(2)	Other (Contractor may request and use other means of determining percent asphalt binder, subject to approval)

(B)	Gradation on Recovered Blended Aggregate from Mix Sample

(NCDOT-T-30) Grade on all sieves specified on JMF

(C)	Maximum Specific Gravity (NCDOT-T-209 or NCDOT-D-6857)

NOTE:  If a current target density (Gmm) for this mix has been established during the applicable day’s production under the regular QMS Specification, this target may be used in lieu of performing the Gmm test.  For this purpose, current is defined as having been established within last 7 calendar days.  If a current target has not been established, the maximum specific gravity test shall be performed.

In addition to Items A, B, and C above, perform the following additional tests, Items D through I, during mix verification (full test series).

(D)	Bulk Specific Gravity of Compacted Specimens (NCDOT-T-166 or NCDOT-T-331

(E)	Air Voids (VTM) (calculation), Average of 3 specimens at Ndes gyrations

(F)	Voids in Mineral Aggregate (VMA) (calculation)

(G)	Voids Filled with Asphalt (VFA) (calculation)

(H)	P0.075/Pbe Ratio (calculation)

(I)	% Maximum Specific Gravity at Nini (calculation)

As part of the QC process, and in addition to the above full and partial test series, periodically or when directed, conduct the following sampling and testing:

(J)	Aggregate Stockpile Gradations (NCDOT-T-11 and NCDOT-T-27)

(Sampled from stockpiles or cold feed system as follows; split samples not required)

(1)	Coarse Aggregates (Approved Standard Sizes)

(2)	Fine Aggregates (Stone Screenings, Natural Sands, etc.)

In lieu of the aggregate stockpile gradations performed by QC, gradation QC data conducted by the aggregate producer, which is representative of the Contractor’s current stockpiles, may be furnished.

(K)	Reclaimed Asphalt Pavement (RAP) Binder Content and Gradation (NCDOT-T-30 and NCDOT-T-308) (sampled from stockpiles or cold feed system).  Have RAP approved for use in accordance with Subarticle 1012-1(F) of the Standard Specifications.  Split sample required.

(L)	Combined Aggregate Moisture Content (NCDOT-T-255) (sampled from stockpiles or cold feed system).

(M)	Reclaimed Asphalt Shingle Material (RAS) Binder Content and Gradation (NCDOT-T-30 and NCDOT-T-308) (sampled from stockpiles or cold feed system at beginning of production and weekly thereafter).  Have RAS approved for use in accordance with Subarticle 1012-1(E) of the Standard Specifications.  Split sample required.

Alternate Quality Control Minimum Sampling and Testing Schedule

Sampling and testing of the asphalt mixture may be performed after pavement construction is complete, however, this process is highly discouraged.  When electing to test the asphalt mixture after the pavement construction is complete, adhere to the sampling and testing frequency detailed below.  Perform all sampling and testing in the presence of an appropriately QMS certified technician.

(A)	The mixture tonnage without test representation will be divided into approximate equal sub-lots not to exceed 250 tons.

(B)	Increment tonnage of 375 tons or more will be divided into a minimum of 3 sub-lots.

(C)	Increment tonnage of less than 375 tons will be divided into a minimum of 2 sub-lots.

(D)	Each sub-lot shall be sufficiently cored at one random location to yield enough mix to perform a partial test series.  Only one set of samples will be allowed in each sub-lot.

(E)	Core samples from the same sub-lot will be combined for testing.  Samples from different sub-lots shall not be combined for testing.

(F)	Full depth cores must be satisfactorily separated by mix layer prior to testing.

(G)	Saw the area from which the cores were taken to create a rectangular area.  Remove all excess material and immediately clean, tack, fill with hot asphalt mix of the same type and compact the asphalt to conform to the surrounding area.

Control Limits, Corrective Actions and Mix Deficiencies

(A)	Control Limits

The following are established as control limits for mix production:

| Control Limits |  |  |
| --- | --- | --- |
| Mix Control Criteria | Target Source | Individual Limit |
| 2.36 mm Sieve | JMF | ± 8.0 % |
| 1.18 mm Sieve (S4.75A only) | JMF | ± 8.0 % |
| 0.075 mm Sieve | JMF | ± 2.5 % |
| Binder Content | JMF | ± 0.7 % |

(B)	Corrective Actions

All required corrective actions are based upon initial test results and shall be taken immediately upon obtaining those results.  In the event situations occur which warrant more than one corrective action or adjustment, give precedence to the more severe of these actions.  Stopping production when required takes precedence over all other corrective actions.  Document all corrective actions.

Immediately cease production of a mix when an individual test result for a mix control criteria exceeds both the individual test control limits and the applicable specification design limits or when 2 consecutive binder content test results exceed the individual limits.  Do not resume normal production of the mix in question until one of the following has occurred:

Option 1:	Approval has been granted by the appropriate Pavement Specialist.

Option 2:	The mix in question has been satisfactorily verified in accordance with Item 4, “Field Verification of Mixture and Job Mix Formula Adjustments.”  Normal production may resume based on the approval of the contractor’s Level II technician, provided notification and the verification test results have been furnished to the appropriate Pavement Specialist.

Acceptance of all mix failing to meet the individual test control limits will be determined in accordance with Article 105-3 of the Standard Specifications.  In addition, any mix which is obviously unacceptable will be rejected for use in the work.

Failure to stop production when required due to an individual mix test not meeting the specified requirements will subject all mix from the stop point tonnage to the point when the next individual test is back within the control limits, or to the tonnage point when production is actually stopped, whichever occurs first, to being considered unacceptable.  Acceptance of this mix will be determined in accordance with Article 105-3 of the Standard Specifications.  Additional sampling and testing of the mix from the constructed pavement may be required for evaluation.

If any mix is deemed unacceptable, it shall be removed and replaced with mix that complies with the Specifications at no additional costs to the Department.  Payment will be made for the actual quantities of materials required to replace the removed quantities, not to exceed the original amounts.

(C)	Allowable Retesting for Mix Deficiencies

The Contractor may elect to resample and retest for plant mix deficiencies when individual QC test(s) exceed one or more mix property target(s) by more than the tolerances indicated below.  Perform the retesting within 10 days after initial test results are determined. Retesting shall be approved prior to being performed and in accordance with the “Guidelines for Retests of Plant Mix Deficiencies” in the Asphalt QMS Manual.  These retests will be performed by the Contractor under the supervision of the Department’s QA Personnel.  Retests for any mix deficiency other than as listed below will not be allowed unless otherwise permitted.

% Binder Content	-- by more than +/- 1.0%

0.075 mm sieve	-- by more than +/- 3.0%

2.36 mm sieve	-- exceeds both the Specification mix design limits and one or more of the above tolerances

Acceptance of the mix in question will be based on the retest data in accordance with Article 105-3 of the Standard Specifications.

The Department reserves the right to require the Contractor to resample and retest at any time or location as directed.

Field Compaction Quality Control (F.O.B. Annual Needs Asphalt Excluded)

Perform QC of the compaction process in accordance with the Asphalt QMS Manual and the Standard Specifications as revised herein.  The Contractor may elect to use either cored sample density procedures or density gauge density procedures.  Using QMS Form MV-1, provide, to the Department and the individual certifying pavement conformance, the method of density QC which will be used on the project.

Establish acceptable control strips when required at locations approved by the Engineer and in accordance with the Asphalt QMS Manual.  In addition, place control strips anytime deemed necessary by the Engineer.

Perform density sampling and testing on all pavements as outlined in Sections 10.4 and 10.6 of the Asphalt QMS Manual unless otherwise approved.

(A)	Density Control

Perform the sampling and testing at the minimum test frequencies as specified.  If the density testing frequency fail to meet the minimum frequency as specified, all mix without the required density test representation will be considered unsatisfactory.  The Engineer will evaluate if the mix may remain in place in accordance with Article 105-3.

(B)	Limited Production Procedure

Proceed on limited production when, for the same mix type and on the same contract, one of the following conditions occur (except as noted in the first paragraph below).

(1)	Two consecutive failing lots, except on resurfacing*

(2)	Three consecutive failing lots on resurfacing*

(3)	Two consecutive failing density control strips.

* Resurfacing is defined as the first new uniform layer placed on an existing pavement.

As an exception to the above, pavement within each construction category (New and Other) as defined in Section 10.3.3 of the Asphalt QMS Manual, and pavement placed simultaneously by multiple paving operations will be evaluated independently for limited production purposes.

Limited production is defined as the production, placement, and compaction of a sufficient quantity of mix to construct a 300 foot control strip plus 100 feet of pavement adjacent to each end of the control strip.

Remain on limited production until such time as satisfactory density results are attained or until 2 control strips have been attempted without achieving acceptable density test results.  If the Contractor fails to achieve satisfactory density after 2 control strips have been attempted, cease production of that mix type until such time as the cause of the failing density test results can be determined.   As an exception, the Engineer may grant approval to produce a different mix design of the same mix type if Quality Control and Quality Assurance plant mix tests indicate the failing densities are attributed to the mix problem(s) rather than compaction related problems and limited production startup would not be required.  The determination of whether a mix problem exists at this time will be made by QA personnel.

If the Contractor does not operate by the limited production procedures when conditions as specified in Section 10.9 of the Asphalt QMS Manual, all mix produced thereafter will be considered unacceptable. Acceptance of this mix will be determined in accordance with Article 105-3 of the Standard Specifications.  Additional sampling and testing from the constructed pavement may be required for evaluation of this pavement.

If any mix is deemed unacceptable, it shall be removed and replaced with mix that complies with the Specifications at no additional costs to the Department.  Payment will be made for the actual quantities of materials required to replace the removed quantities, not to exceed the original amounts.

(C)	Documentation (Records)

Document all QC activities, records of inspection, samples taken, adjustments to the mix, and test results on a daily basis.  Note the results of observations and records of inspection as they occur in a permanent field record.  Record adjustment to mix production and test results on forms provided.  Provide all such records to the Engineer, upon request, at any time during project construction.  Process control sample test results are for the Contractor’s informational purposes and are not required to be submitted as part of the project records.

The individual certifying mix conformance shall use the QMS-MV2 Form for this purpose.  This form along with all required attached documentation shall be submitted to the Engineer as a part of the request for the state to accept a road onto the state maintenance system.

Complete all QC records and forms in accordance with the Asphalt QMS Manual and provide to the individual certifying mix conformance. Maintain the QC testing forms and records for 3 calendar years after the project is accepted onto the state maintenance system.  Failure to maintain QC records and forms as required, or to provide these records and forms to the Engineer upon request, may result in production and/or placement stoppage until the problem is resolved.

Falsification of test results, documentation of observations, records of inspection, adjustments to the process, discarding of samples and/or test results, or any other deliberate misrepresentation of the facts will result in the revocation of the applicable person’s QMS certification and possible prosecution under State and/or Federal Law.  The Engineer will determine acceptability of the mix and/or pavement represented by the falsified results or documentation.  If the mix and/or pavement in question is determined to be acceptable, the Engineer may allow the mix to remain in place at no pay for the mix, asphalt binder and other mix components.  If the mix and/or pavement represented by the falsified results is determined not to be acceptable, remove and replace with mix which complies with the Specifications.  Payment will be made for the actual quantities of materials required to replace the falsified quantities, not to exceed the original amounts.

Quality Assurance

The Department's QA program will be conducted by certified QMS technician(s) and will be accomplished based on the requirements of Section 7.6 for mix and Sections 10.5 and 10.7 for density in the Asphalt QMS Manual.

Differences between the Contractor's and the Department's split sample test results will be considered acceptable if within the limits of precision based on Table 609-3.

The Engineer will immediately investigate the reason for differences if any of the following occur:

(1)	QA test results of QC split sample does not meet the limits of precision, or

(2)	QA test results of QC split sample does not meet the individual test control limits or the specification requirements, or

(3)	QA verification sample test results exceed the allowable retesting tolerances.

If the potential for a pavement failure exist, the Engineer may suspend production, wholly or in part, in accordance with Article 108-7 of the Standard Specifications while the investigation is in progress.  The Engineer's investigation may include, but not be limited to the following:

(1)	Joint testing of any remaining split samples,

(2)	Review and observation of the QC technician's sampling and testing procedures,

(3)	Evaluation and calibration of QC testing equipment, and/or

(4)	Comparison testing of other retained QC samples, and/or additional density core samples.

If additional mix samples or core samples are necessary to resolve the difference, these samples will be taken as directed and tested jointly by the QA and QC personnel.  If reasons for the difference cannot be determined, payment or other action to be taken for the mix in question will be determined in accordance with Article 105-3 of the Standard Specifications.  If the reason for the difference is determined to be an error or other discrepancy in the QC test results, the applicable QA test results or applicable verification test results will be used to determine compliance with the applicable mix or density specification requirements.

QA personnel will periodically witness the sampling and testing being performed by the QC technician.  If the Engineer observes that the sampling and QC tests are not being performed in accordance with the applicable test procedures, the Engineer may stop production until corrective action is taken.  The Engineer will promptly notify the Contractor of observed deficiencies, both verbally and in writing.  The Engineer will document all witnessed samples and tests.

Acceptance

Final acceptance of the asphalt pavement will be made by the Department in accordance with the following:

(A)	Mix Acceptance

The Engineer will base final acceptance of the mix on the results of random testing made on split samples during the assurance process and validation of the Contractor's QC process as outlined in Items 5(C) and 10.

(B)	Density Acceptance (F.O.B Annual Needs asphalt excluded)

The Department will evaluate the asphalt pavement for density compliance after the asphalt mix has been placed and compacted using the Contractor's QC test results, the Department's QA test results, and by observation of the Contractor's density QC process as outlined in the Asphalt QMS Manual, the Standard Specifications, and as revised herein.