## INTERMEDIATE CONTRACT TIME NUMBER AND LIQUIDATED DAMAGES:

|  |  |  |
| --- | --- | --- |
| (9-21-21) | 108 | SP1 G14 M |

For each curb ramp location on a continuous pedestrian facility, the Contractor shall complete

all work required of that curb ramp location as shown in the plans.

The date of availability for each individual intermediate contract time is the date when the Contractor elects to sever the existing continuous pedestrian facility.

The completion date for each individual intermediate contract time is the date which is **seven (7)** consecutive calendar days after and including the date of availability.

For each curb ramp location on a continuous pedestrian facility, the liquidated damages are

**Two Hundred and Fifty Dollars ($ 250.00)** per calendar day.